MAKANA LOCAL MUNICIPALITY

Makana Municipality strive to ensure sustainable,

affordable, equitable and quality services in a just,

friendly, secure and healthy

DRAFT

5th EDITION 2026-2027

- TABLE OF CONTENTS   	 	 	 	 	 			2

- ACRONYMS AND ABBREVIATION 	 	 	 	 		3

- TABLES, MAPS AND FIGURES 	 	 	 	 			4

- EXECUTIVE MAYOR FOREWORD 	               	 	 		7

- MUNICIPAL OVERVIEW 	 	 	 	 	 	 		9

CHAPTER ONE: PREPARATORY AND PLANNING PROCESS    		13

CHAPTER 2: SITUATION ANALYSIS:  	 	 	 	 		41

CHAPTER THREE: SPATIAL DEVELOPMENT FRAMEWORK (SDF) 		200

CHAPTER FOUR: DEVELOPMENTAL STRATEGIC PLAN 	 		228

CHAPTER FIVE: FINANCIAL PLAN 	 	 	 	 	 		256

CHAPTER SIX: INTEGRATION    	 	 	 	 	 		256

ANNEXURE A:   IDP REGISTER   	 	 	 	 	       	   	  ANNEXTURE B: INFRASTRUCTURE CAPITAL PLAN

ANNEXTURE C: WARD DEVELOPMENT PRIORITIES

(II)  	ACRONYMS AND ABBREVIATIONS:

| IDP | Integrated Development Plan |
| --- | --- |
| Agri | Agriculture |
| ASGISA | Accelerated and Shares Growth Initiative for South Africa |
| CBP | Community Based Planning |
| SBDM | Sarah Baartman District Municipality |
| CDW | Community Development Worker |
| CFO | Chief Financial Officer |
| Clr | Councilor |
| EM | Executive Mayor |
| MM | Municipal Manager |
| CSS | Community and Social Services |
| DBSA | Development Bank South Africa |
| DEAET | Department of Economic Affairs, Environmental and Tourism |
| COGTA | Cooperative Governance and Traditional Affairs |
| DoSD | Department Of Social Development |
| DTIS | Department of Technical and Infrastructure Services |
| DWIS | Department of Water and Infrastructure Services |
| ECDC | Eastern Cape Development Corporation |
| EHS | Environmental Health Services |
| FM | Financial Management |
| MKH | Makhanda |
| HASTI | HIV and AIDS and Sexually Transmitted Infections |
| LSA | Local Service Area |
| Makana LM | Makana Local Municipality |
| MEC | Member of the Executive Council |
| MMC | Member of Mayoral Committee |
| MIG | Municipal Infrastructure Grant |
| MPCC | Multi-Purpose Community Centre |
| Muni | Municipality |
| NSDP | National Spatial Development Plan |
| PDP | Provincial Development Plan |
| PHP | People Housing Process |
| PMS | Performance Management System |
| Rep | Representative |
| SDBIP | Service Delivery and Budget Implementation Plan |
| SDF | Spatial Development Framework |
| WSDP | Water Service Development Plan |
| WTW | Water Treatment Works |
| WWTW | Waste Water Treatment Works |
| AFF | Asset Financing Fund |
| Opex | Operation expenditure |
| Capex | Capital Expenditure |
| MPAC | Municipal Public Account Committee |
| CIP | Comprehensive Infrastructure Plan |

III) 	Tables, Maps and Figures

| Table Number |  | Description |  |  | Table Number | Description |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  | National Outcomes |  |  | 35 | Environmental Resources |
| 2 |  | Long-term Strategy |  |  | 36 | Educational Resources |
| 3 |  | SBDM Development Priorities |  |  | 37 | Health Facilities |
| 4 |  | Makana Development Priorities |  |  | 38 | Police Station in Makana Area |
| 5 |  | Development Planning Strategic Framework |  |  | 39 | Access to Basic Services |
| 6 |  | Roles and Responsibilities |  |  | 40 | Blue Drop Status |
| 7 |  | Community and Stakeholder Communication |  |  | 41 | Green Drop Status |
| 8 |  | Mechanism for Alignment |  |  | 42 | Drought Interventions |
| 9 |  | Key Deadline Schedule |  |  | 43 | Municipal Short-Term Projects |
| 10 |  | Mayoral Imbizo |  |  | 44 | Urban and Rural Settlement Areas |
| 11 |  | IDP/Budget Roadshow |  |  | 45 | Settlement and Nodes |
| 12 |  | Population Distribution |  |  | 46 | Informal Dwellings |
| 13 |  | Land Use Options Per Land Capability Class |  |  | 47 | Backyard Shacks |
| 14 |  | Land Capacity in Makana |  |  | 48 | Dwelling Types and Tenure Status |
| 15 |  | Land Reform Targets |  |  | 49 | Housing Backlogs |
| 16 |  | Land Distribution |  |  | 50 | Housing Projects |
| 17 |  | Population Density |  |  | 51 | Financial Policies |
| 18 |  | Gender Profile |  |  | 52 | IDP Project Register |
| 19 |  | School Attendance |  |  | 53 | MTERF – Multi-year Budget |
| 20 |  | Level of Education |  |  | 54 | Revenue Classified By Revenue Source |
| 21 |  | Poverty Indicators for SBDM |  |  | 55 | Operating Expenditure By Standard Classification Item |
| 22 |  | Employment |  |  | 56 | Infrastructure Capital Plans |
| 23 |  | HIV Testing |  |  | 57 | Sector Plans |
| 24 |  | TB Screening |  |  | 58 | Water and Sanitation Backlogs |
| 25 |  | Labour Force |  |  | 59 | Status of Supply to Higher Levels |
| 26 |  | Labour Status |  |  | 60 | Cost of Backlogs |
| 27 |  | Sectors with Comparative Advantage |  |  | 61 | Vision Key Principles |
| 28 |  | Investment in Makana |  |  | 62 | Monitoring Reports |
| 29 |  | Directorates |  |  | 63 | Performance Report Requirements |
| 30 |  | Powers and Functions |  |  | 64 | Performance Management Plan |
| 31 |  | Vacancy Rate Schedule |  |  | 65 | Stakeholder Roles and Responsibilities |
| 32 |  | Institutional Policies and Procedures |  |  | 66 | Performance Management Review Schedule |
| 33 |  | Summary of Strategic Institutional Risks |  |  | 67 | Performance Assessments |
| 34 |  | Register for CBO/NGO’s |  |  | 68 |  |
| Maps No. |  | Description |  |  |  |
| 1 |  | Makana Geographic |  |  |  |
| 2 |  | Ward Delimitation |  |  |  |
| 3 |  | Geographic Distribution – SBDM |  |  |  |
| 4 |  | Spatial Location |  |  |  |
| Figure No. |  |  | Description |  |  |
| 1 |  |  | Composition of a Municipality |  |  |
| 2 |  |  | Gender Profile |  |  |
| 3-1 |  |  | Educational Attainment per Local Municipality |  |  |
| 3-2 |  |  | Weighted Average Monthly Household Income |  |  |
| 4 |  |  | Level of Poverty in the District |  |  |
| 5 |  |  | Human Development Index |  |  |
| 6 |  |  | Employm ent Comparison |  |  |
| 7 |  |  | Organisational Structure |  |  |
| 8 |  |  | Political Structure |  |  |
| 9 |  |  | Core Values |  |  |

(IV) EXECUTIVE MAYOR FORWORD

Since the assumption of the new term of office of its political office bearers after the local government elections in November 2021, the Makana Municipality informed by the                                                    provisions in the Municipal Systems Act No. 32 of 2000, has                                                                   embarked on developing a new five-year strategic plan namely, the Integrated Development Plan 2022-2027(IDP). A process plan as a mechanism for reviewing the IDP annually was developed and approved by the previous Council however due timing of the election it was adjusted.

The Municipality has review its fourth edition of the 2025-2026 of 2022-2027 term of office, analyses the information on developments in Municipality for the period under review using the existing Integrated Development Plan. This review IDP development process has enabled the Municipality to critically reflect on progress made on its six development priorities, objectives and strategies. These strategic objectives, strategies and projects have through an exhaustive internal and external consultation process been updated to reflect the new challenges facing the people of the Municipality. The process involved engaging internal stakeholders, strategic planning sessions Mayoral Lekgotla with the Mayoral Committee and extended management. external engagement was held with sector departments and outreaches to communities. Municipality has reaffirmed its development priorities:

- Basic Service Delivery and Infrastructure

- Community and Social Cohesion

- Local Economic Development and Planning

- Institutional Capacity and Organisational Development

- Financial Viability and Management

- Good Governance and Public Participation

The new and updated objectives, strategies and projects derived from this process can be found in chapter 3 of this document. This IDP Review primarily reflects the situational analysis of the Municipality from the perspective of both the socio-economic conditions of the population as well as the institutional arrangements, infrastructure, and organizational challenges of the municipality. The Makana Municipality had a population size of 97 815 people in 2022. The total population for the Makana Municipality is estimated to increase to 102,593 by 2026, growing at an average annual rate of 1.2% as per Census 2022.

The average annual growth rate in the population over the projection period for Sarah Baartman District Municipality, Eastern Cape Province and South Africa is 1.2%, 1.0% and 1.3% respectively. The Eastern Cape Province is estimated to have an average growth rate of 1.0% which is very similar than that of the Makana Local Municipality.

The South Africa is estimated to have an average annual growth rate of 1.3% which is very similar than that of Makana's projected growth rate. Makana Municipality had 29 239 households in 2022, which is expected to rise to 29 999 by 2026. With an average annual household growth rate of 0.52%. Makana’s household growth is higher than that of Sarah Baartman District (0.37%). Makana Municipality had 29 239 households in 2022, which is expected to rise to 29 999 by 2026. With an average annual household growth rate of 0.52%. Makana’s household growth is higher than that of Sarah Baartman District (0.37%).

----------------------------------------------

CLR YANDISWA VARA

EXECUTIVE MAYOR

MAKANA VISION AND MISSION STATEMENT

“Makana Municipality strives to ensure

e sustainable, affordable, equitable and quality services in a just, friendly, secure and healthy environment, which promotes social and economic growth for all”.

(V) OVERVIEW OF THE MUNICIPALITY

Makana Local Municipality (Makana) is a category B municipality, approximately halfway between East London and Port Elizabeth that forms part of the Seven Local Municipalities of the Sarah

Baartman (formerly Cacadu) District Municipality, in the Eastern Cape Province.  Makana’s area is bordered in the north-east by Amathole District Municipality with the cities of Port Elizabeth 120km to the west and East London 180 km east, north-west by Blue Crane Route Local Municipality, in the south by Ndlambe Local Municipality and in the south-west by the Sundays River Valley Local Municipality. In 2011 the Municipality was divided into fourteen wards. The Municipality has the following Town and villages that were amalgamated to foe Makana Municipality

Makhanda: (Formerly Grahamstown: Makana Local Municipality is one of the seven (7) local municipalities in the Sarah Baartman District in the Eastern Cape.  The main seat of the Municipality is in Makhanda. The municipality covers of an area 1690 square kilometres with a population of 82 060 as per 2011 SA Statistics and 2016 SA customer survey indicate population growth increase of 2.1 % to 82 060 and municipality cover an area of 4 375.62 square kilometres and constitute 7.5 of Sarah Baartman District Municipality.

Ninety percent of the population lives in Makhanda. The importance of Makhanda as an economic Hub cannot be overemphasized. At the heart of Makana is the city of Makhanda, situated 55 kilometres from the coast.

Makhanda is famous as one of the leading cultural, educational and tourist centres and hosts the

National Arts Festival in South Africa for the last 43 year which is the International Event and the 3rd largest festival in the world it help to enhance social cohesion to ensure nation building.  In 2017 performers from more than 33 countries participated in the festival. The Festival was also attended by many ambassadors from foreign countries.  The festival occurs in almost every University hall, School halls, public halls, churches as well as in the various townships throughout Makhanda. The Festival attracts thousands of visitors onto the City.  It is crucial that the municipality is able to ensure a good road network as well as important water, sewerage and electricity provision.

Makhanda is also the primary location of Rhodes University and other prominent and internationally acclaimed primary and high schools/ colleges are found in Makhanda. Rhodes University with a population of approximately 7 000 students is the largest ratepayer.  The University hosts many strategic faculties.  These faculties cover a wide area. The University therefore requires a very capable and workable Infrastructure.

Students and academics from all over the world are based on the campus. Makhanda is also the seat of the High Court in the Eastern Cape and host legal teams throughout the country, during high profile cases.

Alicedale: Owing to the development of the railways, the station at Alicedale is a vital link between the Makana region and the main railway line between Port Elizabeth and Johannesburg, however the station is no longer use.  There is a historical red face brick building that now houses the reception of the resort hotel- affectionately known as Bushman Sands (Bushman River Sands Hotel).

Salem: The Methodist Church founded Salem in the mid-1820s. It is famous for its many fine historical buildings and also for the historic negotiations between Richard Gush and the Xhosa people during the War of Hintsa, when the Xhosa agreed to leave the village in peace.

The name is of biblical origin (Genesis 14:18) and, proclaimed the Sunday after their arrival by the Reverend Shaw, means 'peace'; the local application refers to a reconciliation between sects. A church built from mud blocks and thatch was consecrated in 1824, and replace by a stone structure in 1832. The church often served as a refuge for women and children during the Frontier Wars. Several Settler House built in the Georgian style, have been preserved.

In December 2017 the Constitutional Court upheld a land claim lodged in respect of the Salem Commonage by descendants of the black community that previously occupied the land.

Riebeeck east: The Dutch Reformed Church established the village of Riebeeck East in 1830 on the farm Mooimeisiesfontein, the home of the famous Voortrekker leader Piet Retief. Riebeeck East is now in the midst of a game and sheep farming area and offers many attractions and hiking trails through the surrounding diverse and beautiful hills. Retief's farm house is situated just east of the village, and has been declared a National Heritage Site.  The nearest town is Makhanda which is 39km's to the east.

Seven Fountains:  This farmers’ community derived its name from seven springs located on different farms in the area. Set in a beautiful garden that is home to a 250-year-old rose bush and a 130 year old orange tree, Seven Fountains Farm boasts century old buildings that have been converted to individually furnish double rooms and cottages.

Seven Fountains Farm is a beautiful facility that sits halfway between Makhanda and the Indian Ocean built in 1717 by a Dutch settler, Jan Frederick Potgieter and is the oldest farm in the Eastern Cape. 300 years after it was built, Seven Fountains Farm is open as a guesthouse, lunchroom and activity venues. The buildings are set in a beautiful garden and look over the veld up to the mountains and the Assegai River.

It was originally a resting place for ox-wagons in the 18th century and came to be known as Zuurplaats by early Dutch settlers to the area. In 1820, abandoned loan-farms were re-allocated to newly arrived British Settlers. They erected the first Methodist church there in 1834 and it is still in use today even though a newer and larger church was built in 1929. Today the village of Seven Fountains comprises shops, a clinic, sports club and police station which serve the local, mainly farming, population. Go game viewing at nearby Pumba Private Game Reserve, Visit historic graveyards dating back to 1820, Book accommodation at Wolfe Lodge for a restful weekend break or visit the Assegai Lodge which was built in 1717 by Dutch settler, Jan Frederick Potgieter and learn about this wonderful period home where a 250 year old rosebush and 130 year old orange tree still survive.

Fort Brown: Established as a military post in 1817, the gun tower and adjoining walls of the fort, overlooking the Great Fish River and central to a number of major game reserves, is a national monument.   Hermanus Kraal was later renamed to Fort Brown after Lt Brown of the 75th Regiment who was in command during the war of 1835. Fort Brown consisted of a group of buildings surrounded by a high stone wall. At the corner was a tower of about 3.5 meters for mounting a gun. Under the floor there was a power magazine and on the roof a cannon that could be swivelled round. After years of neglect this gun tower and a few walls are all that remained. It was declared a National Heritage Site in 1938.

Sidbury 1820: Established in 1820 after which settler Lieutenant Richard Daniel of the Royal Navy built Sidbury Park in the 1830’s and also created the nearby village of Sidbury where war graves can still be found. Both are named after his native Sidbury in Devonshire. As part of fortifying the property, the barn was linked to the house by stone walls. Daniel was the first to import merino sheep into South Africa. He provided land and funds for the building of a church in the village, the church (named St Peter's after the church in Sidbury, Devonshire) was built 1841 and was one the first ten Anglican churches in South Africa.

The church predates the establishment of the Diocese of Cape Town. The church is a heritage site recognised by the South African Heritage Resource Agency. In the 1890s, the community of Sidbury started a cricket club which continues to the present despite its small population.

Manley Flats: Manley Flats is located on top of a small hill in the beautiful Manley Flats Valley just 20 km from Makhanda. Manley Flats is a railroad siding and is located in the Sarah Baartman District Municipality, Eastern Cape, South Africa. The estimate terrain elevation above sea level is                            421 meters.

Carlisle Bridge:  Carlisle Bridge is a small farm area that is found 15.2 Km from Riebeeck East and 37 km to Makhanda

Makana geographic map:  Map 1: Makana Municipality

CHAPTER ONE: PREPARATION AND INTEGRATED PLANNING PROCESS

1.1 	LEGAL FRAMEWORK

BACKGROUND

Makana Local Municipality is undergoing its fifth and last review of the Five (5) Year Integrated Development Plan, since 2017

The Municipal Systems Act (No. 32) of 2000 requires that Local Government Structures prepare Integrated

Development Plans (IDPs). The IDP serves as a tool for the facilitation and management of development within the areas of jurisdiction.

In conforming to the Act’s requirements Makana

Municipality’s Council has delegated the authority to the Municipal Manager to prepare the Integrated Development

Plan (IDP).

The Municipality’s commitment to developing a “Great Place to be” driven with specific emphasis of translating the

Municipality’s strategies into an Implementable Action Plan.  The Municipality is committed in ensuring that, its revised Developmental Priorities in the IDP 2017-22 are achieved.

This document represents the 3rd review of the 2022 -27 Makana municipality’s 5years Integrated Development Plan.

IDP’s are compiled in terms of the requirements of

Chapter 5 of the Municipal Systems Act (MSA) (Act 32 of 2000), Section 25 of the MSA states inter-alia the following:

Each municipal council must, within a prescribed period after the start of its elected term, adopt a Single and Inclusive Strategic Plan for the development of the municipality which:

- links, integrates and co-ordinates plans and takes into account proposals for the development of the municipality;

- aligns the resources and capacity of the municipality with the implementation of the plan;

- forms the policy framework and general basis on which annual budgets must be based;

- complies with the provisions of the chapter; and

- be 	compatible 	with 	National 	and 	Provincial

Development Plans and planning requirements binding on the municipality in terms of legislation”.

The Annual Review and Amendments of Integrated Development Plan (IDP) A municipal council:

a)  must review its IDP

- annually in accordance with an assessment of its performance measurements in terms of section 41 of the

MSA

- according to the extent that changing circumstances so demand; and

b)  	may amend its IDP in accordance with a prescribed process

The status of an Integrated Development Plan is concerned with Section 35 of the MSA

(Municipal Systems Act) which states that an IDP adopted by municipal council: -

- is the Principal Strategic Planning Instrument which guides and informs all planning and development issues in the municipality;

- binds the municipality in the exercise of its executive authority, except to the extent of       any inconsistency between a municipality’s integrated development plan and National or Provincial legislation, in which case such legislation prevails; and

- binds all other person to the extent that those parts of the integrated development plan impose duties or affect the rights of those people who have been passed as a by-law.

Section 36 of the MSA states that a municipality must

      - give effect to its Integrated Development Plan;

      - conduct its affairs in a manner which is consistent with its Integrated Development Plan.

  - MAKANA’S INTEGRATED DEVELOPMENT PLAN

The IDP document will represent the strategic plan of Makana Local Municipality that will guide and inform all planning and allocation of resources for the next five-year period, 2022-2027. This plan (IDP) is informed by National and Provincial Government priorities.

  - MANDATE AND GUIDING PARAMETERS

The Local Government Municipal Systems Act, 2000, introduced the process of municipal planning for municipalities and regulates the development of Integrated Development Plans (IDPs).  The plan is for 5years and must be reviewed annually.

The paradigm shift in developmental local government dictates that planning must become more.

‘outcomes-driven’ and the priorities of government set the context for this to be realised.  Accordingly, Government has formulated 12 Outcomes.

1.3.1 NATIONAL OUTCOMES

| Nat. Outcome | National outcomes | Nat. Outcome | National outcomes |
| --- | --- | --- | --- |
| NO1 | Quality basic education | NO7 | Vibrant, equitable, sustainable rural communities contributing towards food security for all |
| NO2 | A long and healthy life for all South Africans | NO8 | Sustainable human settlements and improved quality of household life |
| NO3 | All people in SA are and feel safe | NO9 | Responsive, accountable, effective, and efficient Local Government Systems |
| NO4 | Decent employment through inclusive economic growth | NO10 | Protect and enhance our environmental assets for a better world |
| NO5 | Skilled and capable workforce to support an inclusive growth path | NO11 | Create a better SA, a better Africa and a better world |
| NO6 | An efficient, competitive and responsive economic infrastructure network | NO12 | An efficient, effective and development oriented public service and an empowered, fair and inclusive citizenship. |

  - SUSTAINABLE DEVELOPMENT GOALS

The Millennium Development Goals (MDG) and targets stem from the Millennium Declaration by 189 Countries in 2000, to work towards achieving economic and social development priorities which were subsequently termed Millennium Development Goals. These came to an end in 2015.   Seventeen (17) sustainable development goals have been put together for the next fifteen years to 2030. South Africa is signatory to that agreement.

The MDG’s have been embraced by Government and are aligned with the Medium Term Strategic Framework (MTSF), which outlines National Government Development Priorities. Makana Local Municipality will consider the 17 sustainable development goals in its development agenda.

Ten (10) of which have been reshaped as provincial strategic priorities, as indicated below: - Each outcome has a number of measurable outputs with targets and in most cases the activities / results occur in a municipal space and involves all of the spheres of government.

  - NATIONAL DEVELOPMENT PLAN

The National Development Plan sets out firm proposals to solve the country’s problems and to deepen the engagement of all South Africans from all walks of life in building the future. Focus on people’s capabilities is at the centre of the plan. These include education, skills, decent accommodation, nutrition, safe communities, social security, transport, and job opportunities.

The National Development Plan’s goal is to reduce poverty, inequality, and unemployment by 2030.

The MTSF priorities which are regarded as Government’s five-year implementation phase of the NDP are informed by the NDP following intervention areas.

Those that affect the municipality :

▪	Economy and Employment

▪	Economic Infrastructure

▪	Environmental Sustainability and Resilience

▪	Inclusive Rural Economy

▪	Human Settlements and Spatial Transformation

▪	Social Protection

The National Development Plan informs the fourteen (14) Medium Term Strategic Framework priorities and is regarded as the five year Implementation Plan of the NDP.

1.6 	PROVINCIAL DEVELOPMENT PLAN

The Eastern Cape Province, guided by the NDP has developed its own long term vision, a

“Provincial Development Plan – Vision 2030”. The PDP principles in a nutshell include Social Economic and Spatial Justice; Gender Equality; Intergovernmental Equity; Citizens Participation; Ethics Promotion, Integrated Multi-agent Action; Public Good; Respects Evidence and Critical Deliberations and takes accountability seriously.

The PDP is aligned to the seven Provincial Strategic Priorities which are:

        - Stimulating rural development, land reform and food security

        - Better access to quality education

        - Promote better healthcare for all our people.

        - Intensifying the fight against crime

        - Integrated human settlements and

        - Strengthening the developmental state and good governance

        - Transformation of the economy to create jobs and sustainable livelihoods.

The strategic priorities are aligned to the National Government’s Medium Term Strategic     Framework (2014 – 2019)

1.7   SARAH BAARTMAN DEVELOPMENT PRIRORITIES SBDM LONG TERM VISION

STRATEGY

| SARAH BAARTMAN LONG TERM VISION STRATEGY |  |  |
| --- | --- | --- |
| Economic Development | Human Development | Infrastructure |
| Energy | Mass Employment Programmes | Energy |
| Green Economy | Poverty Eradication Programme | Water |
| Agro-industry | Access to basic services | Irrigation and ago-logistics |
| Tourism | Skills and education | Transport |
| Creative industries |  | Bulk Infrastructure |
| Component supplies |  | WSA/WSP |
| Maritime |  |  |
| Key Enabler and Interventions Programmes |  |  |
| Institutional Transformation – Governance |  |  |
| IDP Process alignment, consultation & incorporation |  |  |

SBDM DEVELOPMENT PRIORITIES:

| DEVELOPMENT PRIORITIES 2017/22 | DEVELOPMENT PRIORITIES 2022/27 |
| --- | --- |
| Basic Service and Infrastructure Development | Basic Service and Infrastructure Development |
| Local Economic Development | Financial Viability and Management |
| Municipal Financial Viability and Management | Local Economic Development |
| Governance and Public Participation | Governance and Public Participation |
| Municipal Transformation and Organizational Development | Municipal Transformation and Organizational Development |

| LIST OF GOVERNMENT PRIORITIES TO BE IMPLEMENTED IN DISTRICT/ METRO |  |  |  |  |
| --- | --- | --- | --- | --- |
| PILLAR NAME | NATIONAL/ PROVINCIAL MTSF PRIORITIES | EC PDP PRIORITIES | DISTRICT/ METRO PRIORITIES | MAKANA MUNICIPALITY |
| PILLAR 1: DEMOGRAPHIC CHANGE AND PEOPLE DEVELOPMENT | Priority 3: Education, Skills and Health Priority 4: Consolidating the Social Wage through Reliable and Quality Basic Services Priority 6: Social Cohesion and Safer Communities | Goal (Impact Area) 4: Human Development - Increase access to Early childhood development. - Improved quality of primary and secondary education for improved educational outcomes. - Increase skills for development of the province. - Improved health profile and health outcomes in communities. - Im6prove the safety of the people in the Eastern Cape. - Promotion of Social Cohesion and moral regeneration. - Social Protection and Viable Communities. | - Improve Service Delivery - Socio-economic upliftment | - Basic Service Delivery and Infrastructure Development - Community and Social Cohesion |
| PILLAR 2: ECONOMIC POSITIONING | Priority 2: Economic Transformation and Job Creation | Goal (Impact Area) 1: Innovative and Inclusive Growing Economy - Stronger industry and enterprise support. - Rapid development of high-potential economic sectors. | - Job Creation - Local Economic Development | • Local Economic Development and Planning |
|  |  | - Spatially balanced economic development, urban development and small-town revitalization. - Digital transformation and development of the ICT sector. Goal (Impact Area) 3: Rural Development and an Innovative and High-Value Agriculture Sector - Sustainable community agriculture and diversified livelihoods. - Development of agricultural value chains. Accelerate land reform and land rehabilitation programmes. |  |  |
| PILLAR 3: SPATIAL RESTRUCTURING AND ENVIRONMENTAL SUSTAINABILITY | Priority 5: Spatial Integration, Human Settlements and Local Government | Goal (Impact Area) 2: An Enabling Infrastructure Network - Develop sustainable and integrated settlements. | - Spatial integration | Basic Service Delivery and Infrastructure Development |
|  |  | Goal (Impact Area) 5: Environmental Sustainability Safeguarding ecosystems and existing natural resources. - Respond to climate change and green technology innovations. - Improvement of environmental governance |  |  |
| PILLAR 4: INFRASTRUCTURE ENGINEERING |  | Priority 2: Economic Transformation and Job Creation Priority 5: Spatial Integration, Human Settlements and Local Government Goal (Impact Area) 2: An Enabling Infrastructure Network • Build resilient economic infrastructure that promotes economic activity. • Universal access to basic infrastructure. • Sustainable energy and electricity provision. • Develop sustainable and integrated settlements. • Improve infrastructure planning, delivery, operations and maintenance. Basic Service Delivery and Infrastructure Development Basic Service Delivery and Infrastructure Development |  |  |
| PILLAR 4: INFRASTRUCTURE ENGINEERING | Priority 2: Economic Transformation and Job Creation Priority 5: Spatial Integration, Human Settlements and Local Government | Goal (Impact Area) 2: An Enabling Infrastructure Network - Build resilient economic infrastructure that promotes economic activity. - Universal access to basic infrastructure. - Sustainable energy and electricity provision. - Develop sustainable and integrated settlements. - Improve infrastructure planning, delivery, operations and maintenance. | Basic Service Delivery and Infrastructure Development | Basic Service Delivery and Infrastructure Development |
| PILLAR 5: INTEGRATED SERVICE PROVISIONING | Priority 4: Consolidating the Social Wage through Reliable and Quality Basic Services | Goal (Impact Area) 2: An Enabling Infrastructure Network • Universal access to basic infrastructure. | Basic Service Delivery and Infrastructure | • Basic Service Delivery and Infrastructure Development |
| PILLAR 6: GOVERNANCE AND FINANCE | Priority 1: A Capable, Ethical and Developmental State | Goal (Impact Area) 6: Capable Democratic Institutions | • Build Institutional Capacity & Financial Viability | • Institutional Capacity and Organisation Development |
|  | Priority 7: A Better Africa and World | - Building the Capability of the State to deliver. - Transformed, Integrated and Innovative Service Delivery. - Instilling a culture of good corporate governance. Build multi-agency partnerships. | - Single window of coordination - Governance and Public Participation - Municipal Transformation and Organisational Development | • Good Governance and Public Participation |

1.10 	 Back to Basics (B2B)

Local government has been a primary site for the delivery of services in South Africa since 1994. Tremendous progress has been achieved in delivering water, electricity, sanitation and refuse removal at a local level. These rates of delivery are unprecedented in world-wide terms. It is therefore important to understand where we are, where we could be and what must still be done. Our goal is to improve the functioning of municipalities to better serve communities by getting the basics right through the Back-to-Basics Programme. The programme is about serving the people at the basic level through the five pillars:

- Good governance

- Public Participation: Putting people first

- Basic Services: Creating conditions for decent living

- Sound financial management

- Building Capable Institutions and Administrations

1.11    MAKANA’s DEVELOPMENT PRIORITIES:

Makana Municipality has adopted the Local Government Strategic Agenda Priorities as the priorities that will achieve their respective visions. This is in line with aligning IDP and Budget for MSCOA (Municipal Standard Charter of Account) reporting and in response to the call to President and Premier to be visible and active champions of the National Development Plan with their offices being the catalytic agencies to drive implementation at Provincial and Municipal levels.

The five year IDP responds to the NDP, PDP, MTSF and Provincial Strategic Priorities by identifying the development priorities listed below for the Makana Local Municipality.  The combination of community planning with inter-spheres strategic planning will culminate in local initiatives becoming central to provincial and national government programs that will manifest in credible IDPs which are reflective of a developmental state.

In order to ensure that Makana Municipality is empowered to deliver on a flow of priority services, this review process will endeavour to respond to the challenges being experienced at community level.  It will align priorities by eliminating poor integration between the municipality and the programs    of various sector services in the IDP. The table below is the list of Propose Six Development Priorities

Makana’s Development Priorities

| NUMBER | 2022-2027 DEVELOPMENT PRIORITIES |
| --- | --- |
| Development Priority No. One: | Basic Service Delivery and Infrastructure Development |
| Development Priority No. Two: | Community and Social Development |
| Development Priority No. Three | Local Economic and Planning |
| Development Priority No. Four | Institutional Capacity and Organisation Development |
| Development Priority No. Five | Financial Viability and Management |
| Development Priority No. Six: | Good Governance and Public Participation |

1.12 	 PROCESS PLAN (202526 CYCLE)

The council formulated and adopted an IDP Process Plan 29th August 2025 to serve as guide in preparation for the review of the Integrated Development Plan. In brief the IDP Process Plan outlines the time frames of scheduled events / activities, and co-ordinate structures involved in the processes.

The Integrated Development Planning (IDP) Process is a process through which Municipalities prepare Strategic Development Plans for a five year period.  An IDP is one of the key tools for Local Government to cope with its developmental role and seek to arrive at decisions on issues such as municipal budget, land management, promotion of local economic development and institutional transformation in a consultative manner.

1.12.1   OBJECTIVE OF THE IDP REVIEW PROCESS PLAN

Makana Municipality wants to continue to develop its IDP as an effective management tool for the municipality, this includes:

- Creating a greater level of focus and thereby improving on the strategic nature of the document.

- Aligning this strategic document with the realities of the resources available i.e. financial and human

- Alignment of the IDP with the activities of the SDBIP(Service Delivery & Budget Implementation Plan0, Sector Departments and other service providers (vice versa)

- Alignment of the IDP with the various sector plans.

1.12.2   APPROACH FOR REVIEW AND DEVELOPMENT OF IDP

- Strategic review of the refining of strategies of 2024-25

- Sector Alignment   IDP –Budget Alignment

- Community Engagement (Public Participation)

- Review of status of the sector plans

- Compliance with MSCOA

- MEC Comments action plan

- Institutionalization and alignment of revised Financial Recover Plan

1.12. 3        INTEGRATED DEVELOPMENT PLAN (IDP) MEC ASSESSMENT REPORT 2024-2025

Annual assessments of Integrated Development Planning is the outcome of section 31 of the municipal systems Act(MSA), No32 of 2000 which mandates the member o thee executive council (MEC) to:

- Monitor the processes followed by the municipalities during the drafting and adoption of IDP’s

- Assist municipalities with the planning, drafting, review and adoption of IDPs;

- Facilitate the co-ordination and alignment of IDPs of different municipalities including those of the district municipalities and local municipalities within its areal  The overall purpose of IDP assessment to measure the conformity of IDP’s to the core components and development processes outlined in section 26 and 29 of MSA respectively. In fulfilling the legislative mandate, COGTA together with municipalities and relevant stakeholders conduct annual assessment of IDPs.

The annual assessment of IDPs for the Financial Year 2023/24 was conducted in two phases. The first phase was the compulsory desk top assessment of IDPs by all municipalities prior to live assessment. The second phase was the live assessment of IDPs by municipalities, sector departments and relevant stakeholders under the auspices of COGTA. For the purpose of aligning municipal IDPs with plans, strategies and programmes of national and provincial organs of state, the sector departments and other relevant stakeholders that p0articipated were the /department of Economic Development, Environmental Affairs& Tourism (DEDEAT); Energy; Human Settlements; Health; Cooperative Governance and Traditional Affairs(COGTA); Provincial Treasury; Rural Development and Agrarian Reform; Public Works & Infrastructure; Transport; Water & Sanitation; Forestry, Fisheries & Environment and Eskom. Pursuant to the district cluster approach the annual assessment was limited to one day per district municipality and its local municipalities.

1.12.3.1 	Implementation of IDP Assessment findings

All municipalities responded to the IDP analysis and assessment framework prior to the session. the main purpose was to enable a smooth flow of live assessment and afford sector departments an opportunity to interact with municipalities in developing strategies based on comments and improvement measures with strict timeframes as required by the IDP Analysis and Assessment Framework.

As a project manager COGTA was responsible for monitoring and coordination of the annual assessment of all 39 municipalities in the Eastern Cape Province. Part of the responsibilities as the project manager was to:

1.12.3.2 	Overall KPA Ratings

Each key performance area was allocated fan overall rating withing the following context

| Levels performance | of | Scores | Performance descriptions | Action required |
| --- | --- | --- | --- | --- |
| Low |  | 1-33% | Poor | Immediate and intensive intervention |
| Medium |  | 34-66% | Satisfactory | Minimum support required |
| High |  | 67-100% | Good | Benchmarking |

1.12.3.2	The table below displays comparative ratings of our municipality over a three-year

period:

| Key Performance Areas (KPAs) | Ratings 2022/2023 IDP Assessment | Ratings 2023/2024 IDP Assessment | Ratings 2024/2025 IDP Assessment |
| --- | --- | --- | --- |
| KPA 1: Spatial Planning, Land, Human Settlements & Environmental Management | High | High | Basic |
| KPA 2: Service Delivery & Infrastructure Planning | High | High | Basic |
| KPA 3: Financial Planning & Budgets | Medium | Medium | Low |
| KPA 4: Local Economic Development (LED) | High | High | Medium |
| KPA 5: Good Governance & Public Participation | Medium | High | Basic |
| KPA 6: Institutional Arrangements | High | High | Basic |
| Overall Rating | High | High | Basic |

1.12.3.3	Specific Assessment Findings on the 2022/23 Final IDP

This report provides a summary of findings in all six KPAs. The municipality should refer to the IDP analysis and assessment report in relation to the details of the findings on gaps. Overall findings and areas of concern on the 2024/253 IDP assessment can be summarised as follows:

KPA 1: Spatial Planning, Land, Human Settlement and Environmental Management – Overall Rating: High

| NO | FINDINGS | PROGRESS |
| --- | --- | --- |
| 1. | The municipality must develop the land audit report, land invasion policy and by-laws | Land Audit, is in the plans of the Municipality; however, funding is still challenge, however, on 14th April 2025 a request has been sent to the Department of COGTA (Land Use Management and Admin section) and awaiting response land invasion policy was development in the 2024-25 financial year and was approve by Council 30th April 2025 |
| 2. | The municipality must develop a climate change response strategy or activities that respond to climate change | Municipality will seek assistance to District Municipality |
|  | The municipal IDP must reflect Community Residential Units | The municipality has a project on the construction of 178 RDP housing units across various words in the Makhanda areas. In addition, the Department of Human Settlements has given the municipality an additional 4 housing projects, namely 100 Riebeek East, Makana Disaster 150, Fingo Village 52 & Transit Camp |
| 3. | The municipality must reflect on plans to protect its natural resources and heritage | Municipality will seek assistance to District Municipality and Department Environmental Management |
| 4. | The municipality must indicate plans that are in place to address land degradation and revitalization or any environmental by-laws in place. | Municipality will seek assistance to District Municipality and Department Environmental Management |
| 5. | The municipality must reflect evidence on an attempt to develop an environmental planning tool such as State of Environment Report (SOER), Environmental Management Framework (EMF), Environmental Management Plans (EMP), Aquatic Ecosystem, Ecological Infrastructure and Wetlands Bioregional Plants | Municipality will seek assistance to District Municipality and Department Environmental Management |

KPA 2:   Service Delivery & Infrastructure Planning – Overall Rating: High

| NO | FINDINGS | PROGRESS |
| --- | --- | --- |
| 1. | The municipality develops roads and stormwater Management Plan | Roads and stormwater Management Plan is part of the Municipal plan; however, challenge is still funding. Municipality does have Road Maintenance plan. |
| 2 | The municipality must expedite the review and adoption of an integrated Waste Management Plan (IWMP) as contemplated in section 11 of the Nation Environmental Management Act: Waste Act (NEMWA) No.59 of 2008 | Integrated Waste Management Plan (IWMP) is under review |

1.12.3.4 	ROLES AND RESPONSIBILITIES OF THE MUNICIPALITY (MAKANA)

| ROLE PLAYER | ROLES AND RESPONSIBILITIES |
| --- | --- |
| Council | Final decision making |
|  | Approval of the reviewed IDP document |
| Ward councilor | Linking the IDP process with their constituencies |
|  | Organizing public participation at ward level |
| Mayor | Assign responsibilities to the municipal manager |
|  | Submit the IDP Process Plan to the council for approval |
|  | Chairperson of the IDP representative forum |
|  | Chairperson of the IGR (intergovernmental Relations forum |
| Municipal Manager | Prepares IDP Process plan |
|  | Ensure that timeframes are adhere to |
|  | Decide on and monitor the IDP process |
|  | Overall management and co ordination |
| Chief Financial Officer | Alignment of IDP and budget |
|  | Input on the development of SDBIP (Service Delivery & Budget Implement Plan) |
| Mayoral Committee | Helps to harness common understanding between political and administrative component before the IDP reports are considered at council meeting |
|  | Makes recommendations to the IDP Representative Forum |
| IDP Manager | Day to day management of the IDP processes |
|  | Coordinate technical and sectoral expertise |
|  | Coordinate sector plan inputs |
|  | Prepare Progress Report |
|  | Alignment of IDP and Budget |
|  | Plan stakeholder engagements |
|  | Integration of sector departments |
|  | Plan public participation engagements |
| IDP Steering Committee (using SMT – Senior Management Team) | Assist and support the municipal manager and IDP Representative Forum |
|  | Information “GAP” identification |
| The District Council | Oversee the alignment of the planning process internally with those of the Local Municipal areas |
|  | Co ordination role with all local municipalities within the district |
|  | Ensure horizontal and vertical alignment of the municipal IDPs in the district area |
|  | Facilitation of the vertical alignment of IDPs with other spheres of government and sector departments |
|  | Provide events for joint strategy workshop with local municipalities, provincial and national role players and other subject matter specialists |
| Ward Committees | To be consulted on an individual or collective basis to establish community needs and reach consensus on IDP projects/ initiatives and priorities |
| IDP Representative Forum (use IGR) | Representing public interest and contribution knowledge and ideas |
| Governmental Departments, parastatals and NGOs | Provide data information |
|  | Budget information |
|  | Alignment of budget and IDP |
|  | Provide professional and technical expertise |
|  | Assist in facilitating the community-based planning (CBP) |

1.12.3.5   MECHNISM FOR COMMUNITY AND STAKEHOLDERS’ PARTICIPATION

| PHASE | PARTICIPATION MECHANISMS |
| --- | --- |
| Analysis | Community Based Planning (Mayoral Imbizo and IDP/Budget Road Shows) |
|  | IDP Representative Forum (Community Stakeholder engagement) |
| Strategies and Objectives | District Level Strategy workshops |
|  | Strategic Planning Session |
| Project Proposals | IDP Representative Forum Meeting |
|  | Internal IDP/ Budget Alignment |
| Integration | Internal IDP/ Budget Alignment |
| Approval | Mayoral Imbizo’s Community Engagement on budget |
|  | Opportunity for comments from residents and stakeholder organizations |

1.12.3.6   MECHNISIM FOR ALIGNENT

| SPHERE | DEVELOPMENT PLANNING INSTRUMENT | RESOURCE ALLOCATION | ANNUAL CYCLE | REVIEW CYCLE |
| --- | --- | --- | --- | --- |
| National | Medium Term Strategic Framework (MTSF) | National Budget: Medium Term Expenditure Framework (3 years) | 1 April – 31 Mar | July – Sept |
| Provincial | Provincial Growth and Development Strategies | Medium Term Expenditure Framework (3 years) | 1 April – 31 March | July – Sept |
| Sector | Strategic Plans for sector departments | MTREF (3 years) | 1 April – 31 March | July – Sept |
| Local Municipality | Integrated Development Plan | Municipal Budget (5 year plan) | 1 July -30 June | Sept – Feb |

1.12.3.7	TIME SCHEDULE OF KEY DEADLINES FOR 2026-27

| CATEGORY | ACTIVITY | TIME FRAMES |
| --- | --- | --- |
| IDP and Budget | Preparation of an IDP / Budget Timetable | August 2025 |
|  | Co-ordination role of the budget process through preparation and completion of the process plan | September 2024 |
|  | - Tabling of the Timelines to Council - Submission of the Timelines to Provincial Treasury - Beginning of Annual Report Preparation Process. - Submission of the Budget Checklist - Preparation of the budget related Policies - Review of IDP and Budget processes and develop improvements. | October 2025 |
| IDP/Budget | - Determine the funding/revenue projections for the next three years. - CFO to liaise with Council regarding the strategic objectives for service delivery and development for the next three years - The Executive Mayor to determine the strategic objectives for service delivery and development for the next three years (IDP reviews) - A budget workshop will be held to clarify budgetary requirements and discussing the budget tool. | November 2025 |
| Budget | - Preparation of the draft budget by the various departments. - Directors to meet with their HOD’s and any relevant staff members to discuss draft capital / operational | November 2025 |
|  | budget to ensure that anticipated expenditure meets parameters set out by National / Provincial Government. |  |
| Budget | • Budget plans, capital / operational budget, and all related items to have been consolidated (based on the budget inputs submitted by Departments). | Dec 2026- Jan 2027 |
| Budget and PMS | • Mid-Year Budget and Performance Assessment | January 2026 |
| IDP | • Review IDP Document Key Performance Areas - Review Directorate Strategies- Mayoral Lekgotla | February 2026 |
| IDP/Budget | • Tabling of Draft IDP and Budget 2025-26 by Mayor to Council | 31 March 2026 |
| IDP/Budget | • Advertising of Draft IDP/Budget | April 2026 |
| IDP/Budget | • Directorate engagement on Draft IDP and Budget (Directorate session) | Mar/ April 2026 |
| IDP/Budget | • Presentation of Draft IDP/ Budget priorities document to Senior Management team | April 2026 |
| IDP/Budget | • Institutional Strategic Planning | April 2026 |
| IDP/Budget | • IDP/Budget Road Show (Mayoral Imbizo) | April /May 2026 |
| IDP/ Budget | • Presentation IDP/Budget priorities to SMT | May 2026 |
| IDP/Budget | • Presentation Final Draft of IDP/Budget Mayoral Committee(Steering Committee) | May 2026 |
| IDP/Budget | • Presentation of Draft IDP/Budget Document to IGR and IDP Representative Forum | May 2024 |
| IDP/Budget | • Presentation of Final IDP/Budget Document to Council for approval | 31 May 2024 |

1.12.3.8	 PUBLIC PARTICIPATION STRATEGY:

Our public participation strategy is based on the definition of a Municipality as contained in Section 2 of the Municipal Systems Act that states that a municipality consists of:

- The political structures of the municipality (Council).

- The administration of the municipality (Officials).

- The community of the municipality.

A municipality functions in its area in accordance with the political, statutory and other relationships between its political structures, political office bearers, administration and its community. This relationship can be depicted as follows:

Composition of a Municipality:

COUNCIL

ADMINISTRATION

COMMUNITY

Our Public Participation Mechanisms Comprise.

- Sector Engagement

- Ward Public meetings

- IDP Representative Forums

- Ward Committee Meetings

The objective of the public participation process is to solicit input for the 2022-2027 IDP review.

The Municipality established the following mechanisms to facilitate public participation.

1.12.3.9        STAKEHOLDER INPUT AND COMMUNITY BASED PLANNING:

The IDP is about determining the stakeholder and community needs as well as priorities which need to be addressed to contribute to the improvement of the quality of life of all residents within the Municipal area.

Various stakeholders and sector departments are involved during the drafting of an IDP development process, and this process comprises of 13 ward meetings and an IDP sector meetings. The IDP public meetings are conducted to ensure that people are included in the planning and to assist the Municipality to achieve its long-term development objectives. It will also guide the ward in what it will do to take forward its own developmental programme with support from all roleplayers.

The Municipality has developed 14 Ward Development Plans through public meetings that were held in all 14 wards between 1st September and 31 December 2015, through Ward Based IDP Meetings.

The purpose of the Ward-Based IDP meetings was to include the ward priorities in the new IDP for 2017 -22. All wards have produced a ward development plan which informs the Municipality of the priorities of each ward. These Ward Plans are due for review.

Ward Development Plans include needs identification, and plans to address priorities, support needed from the Municipality and other stakeholders involved in the IDP process. The Municipality has also partnered and conducted different engagements that have been introduced in the province such as Provincial District assessment, SBDM IDP Representative Forums   and District IDP Managers Forum. The IDP Representative contributes in finding solutions by reaching agreements with sector departments on enhancing service by addressing community issues that are specific- sector related. IDP priorities have been derived from the priorities from the wards, as have many elements of the plans, as well as IDP projects.

1.12.3.10	SECTOR ENGAGEMENTS:

In a bid to enhance the quality of our public participation outcomes, we divided the Municipal area (Community Circle in figure above) into 14 sectors and have commenced with individual sector engagements with registered stakeholders in each sector.

Sector engagements take the form of on-going two-way dialogues between and amongst sector representatives and the Municipality and are proving to be very effective as they focus on issues as well as ways and means of resolving issues jointly.  They also enable the Municipality to solicit more detailed inputs than it is possible to do in public meetings.

1.12.3.11	WARD PUBLIC MEETINGS

In terms of the approved Time Schedule of Key Deadlines, two series of Ward Public Meetings are convened as part of the IDP revision / budget process.

1.12.3.12	IDP MAYORAL IMBIZO

IDP Mayoral Imbizo are used as way engaging communities on their development priorities annually. In terms of the approved Time Schedule of Key Deadlines, the IDP Clustered Mayoral Imbizo held on the 19 March 2026 in FOLEYS GROUND 11H00 to 17H00 for all wards after numerous postponement due Council business. Most of the issue resaid in the session were new but confirming the previously identified development priorities which are still prevailing in different wards.

| ARD | AREA | WARD CRITICAL DEVELOPMENT PRIORITIES |
| --- | --- | --- |
| 01 | FORT BROWN | - Supply water harvesting Jojo tanks - Job creation initiatives and opportunities - RDP housing Development - Provision and maintenance of sport facilities and Playpark for children (Soccer fand Net Ball Field) - Toilets and paving |
|  | Riebeeck East | - Upgrading and regularly maintenance of roads - RDP houses with tolts and for Mooimeisiefontein - Solar geyser and solar panels for household lighting (Farm areas) - Dedicated Municipal vehicle - Outdoor gym |
| 02 | A, B, C, D, BLOCKS, EXT 1, 2, 3, | - Water and Sanitation this included water outages and eradication of bucket system in upper Manandi - Repair and Maintenance of Roads - Houses for destitutes - Installation and maintenance of streets light and High Mast - Improved road safety - Satellite Fire Station - Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility |
| 03 | EXT 10, MNANDI, EXT 3 | - Toilets for Zolani, Pholar Park, Phaphamani and Suncity - Upgrading of Road in extension 10 - Community hall for Mayfield extension 10 area - RDP housing development with inclusive of Phumlani: Extension 2 - More communal Taps in infill areas (Water) - Construction of Overheard bridge - Installation of high mast lights in Paphamani, Zolani & Polar Park. Paving of extension 10 - Maintain roads and storm water system - Cemetery needs maintenance – fencing - Provision and Maintenance of sport facility |
| 05 | EXT 08, TRANSIT CAMP, EXT 9 | - 2010 Sanitation project never completed: transit camp |
| 06 | PA, EXT 6, | - Bucket system eradication - Maintenance & paving of roads (Ext 4 & 6 and Lingelihle) - Shopping centre in Ext 6 - Eradication all illegal Dumping sites - Refurbishing and maintenance of recreational facilities and Including Indoor Sports Centre - Vendor Park opposite Nobebe open space - Control of Illegal Dumping and development of community gardens - Community Day Care Centre at Lingelihle |
| 09 | BLOCK D, EXT 4, EXT 5, | - No water coming from standpipes at Eluxolweni - The area needs proper toilets - Installation of geysers on all RDP houses - Cemeteries fencing - Maintenance of streetlights on the main road - Repair and maintenance of roads |
| 11 | Ext 7, Lingelihle, Ethembeni, Khayelitsha, 26 Sites | - Community hall - Control of Illegal Dumping and development of community gardens or recreational facility - Repair and maintenance of roads - 63 Houses not connected to Sewer reticulation (Bucket system to be eradicated) - Electrification of Informal Settlement - Repair and Maintenance of streets lights - Satellite library needed - Repair and maintenance of recreational facilities - Demolition of Benjamin Mahlasela School |
| 03 | PHAPHAMANI, PHOLA PARK, SUN CITY, GHOAST TOWN, ZOLANI | - Toilets for Zolani, Pholar Park, Phaphamani and Suncity - Upgrading of Road in extension 10 - Community hall for Mayfield extension 10 area - RDP housing development with inclusive of Phumlani: Extension 2 - More communal Taps in infill areas (Water) - Construction of Overheard bridge - Installation of high mast lights in Phaphamani, Zolani & Polar Park. Paving of extension 10 - Maintain roads and storm water system - Cemetery needs maintenance – fencing - Provision and Maintenance of sport facility |
| 04 | GRAEME COLLEGE, ST AIDENS, SCOTT’S FARM, ALBANY ROAD, KINGSWOOD, ANDREW HEMRO, VERGENOEG, | - Repair and maintenance of Street lights - Repair and Maintenance of roads and stormwater - Repair and Maintenance of sewer drains - Repair and Maintenance of water reticulation system to reduce water leaks - Protection of electricity infrastructure - High level of crime and Drug abuse - Speed hump needed in Scott’s farm, Fitchat street - Repair and maintenance of community halls: Crown and Recreation Halls - Rectification and provision of new RDP Houses - Regular cleaning/ eradication of the illegal dumping sites |
| 13 | MANLEY FLATS 0 | - Lack of recreational facilities - Need recreational facilities - Bush clearance - Repair and maintenance of roads (Paving Road) - Distribution of water and provision of more JoJo tanks for different areas - Identification of innovative project for rural areas - Lack of aftercare support by the sector department - Job creation opportunities - Resuscitate Agri Village initiative - Support on the skilled - development for youth - Repair and maintenance of catchment areas for stock farming. - Purification of borehole water and bult reservoirs |
| 14 | Alicedale | - RDP Housing development - Delay Completion refurbishment of Hall Kwanonzwakazi and Transrivier contractor was terminated - Upgrading national road - High school is collapsing, contractor was terminated - Water Leakages - Control of Illegal dumping sites - Repair and maintenance of streets light and high mast - Cemetery |
|  | SEVEN FOUNTAIN | - Electrification - Streetlight and maintenance of high mast - Lack of water supply - Regular maintenance of gravel roads - Need hall - Clinic - Toilets - Cemetery - Schooler transport |
| 7 | HLALANI, K, L, M, SOFISA, LOMBO, LUKWE, Y, NEW TOWN, XOLANI, U, V, W, X, Y Z | - Streetlight - Repair and maintenance of gravel roads - Outstanding RDP houses - Flooding due to lack stormwater drainage - Disaster project stalled - Bucket eradication - Paving of all Gravel Roads - Illegal Dumping |
| 9 | HLALANI, NEWTOWN, NDANCAMA, | - Repair and Maintenance of roads and stormwater with special reference to Halani and Vukani location. - Repair and Maintenance and Street light and High-must - Response time Sewer and water leaks across the ward - Youth development programmes - Refurbishment of Luvuyo Hall - Repair and maintenance of recreational facilities |
| 10 | A, B, C, D, E, WOOD, RAGLAN ROAD, VICTORIA ROAD, I, J, N, O, P, Q, R, S, T, XOLANI | - Repair and maintenance of streets light - Upgrading of Victoria streets - Eradication of bucket system (Glebbe) - Rectification and completion of RDP houses - Visible Policing - Repair and maintenance of roads |
| 01 | HOOGGENOEG | - Repair maintenance of streets and installation of new High mast - High violent and crime - Repair and maintenance of streetlights - Repair and Maintenance of roads and Stormwater - Street clean and beatification with special reference to street verges and illegal dumping - A dedicated skip is need for refuse - Need for Solar geysers solar - Sewer leak and blockages |
| 08 and 12 | SUNNYSIDE, FORT ENGLAND AREA, CBD RHODES UNIVERSITY, SOMMERSET STREET, | - Clean and Beautify Public Areas: Regular cleaning of illegal dumping sites, street sweeping, increased bins, benches, and verge beautification - Public Toilets and Signage: Installation of more public restrooms and clear signage to discourage public urination - Solar Street Lighting: Implement solar lighting for safer and more sustainable public areas - Enhanced Security Measures: Install cameras in the CBD, especially in student-frequented areas, for added security and Protection of basic service infrastructure i.e. electricity substations. |

1.12.3.13	IDP/Budget Road Shows

IDP/Budget Road Shows are held annually to present to stakeholders and communities the Draft.

IDP and Budget for the next financial year, IDP/Budget Road shows will held between April and May 2026 for this purpose.

CHAPTER 2: SITUATION ANALYSIS:

2.1     SOCIO ECONOMIC PROFILE:

Makana Municipality is strategically situated between two of the province’s largest industrial centres. Both coastal cities are served by well-equipped container ports and have major airports linking them to Cape Town, Durban and Johannesburg.

The Makana Local Municipality is a Category B municipality (Area: 4 376km²) located in the Eastern Cape Province on the South-Eastern seaboard and in the western part of the Eastern Cape Province. It is one of the seven municipalities in the Sarah Baartman District Municipality. With the cities of Port Elizabeth 120km to the West and East London 180km to the East.

Makana’s area has nearly million hectares devoted to game. A range of public and private nature reserves span the area from the world famous Shamwari in the west to the magnificent Double Drift, Great Kei and Kwandwe Reserve in the east.

Makhanda, formerly Grahamstown was founded in 1812 and is entrenched in historical events, from the 1820 Settlers to a 100-year-old university. Makhanda is the hub of Makana Municipality and has more than 70 declare National Heritage Sites, one of which is the highest church spire in the country.

It is the seat of the High Court, the 104-year-old internationally recognised institution-Rhodes University, with a well established reputation for academic excellence and some prominent and internationally acclaimed Primary/ High schools and Colleges. This small-town hosts some of the oldest schools in the country.

Each year Makhanda comes alive with activity when the National Arts Festival comes to town. Visitors get the chance to see performances from national artists, experience the local markets, and get a taste of culture and indigenous cuisines.

The main economic sectors are Government, trade, finance and business services, manufacturing, agriculture, transport, construction and communication. The main Towns in Makana Local Municipality are Alicedale, Makhanda (formerly Grahamstown), Riebeeck East, and Sidbury.

2.1.1     DEMOGRAPHICS PROFILE

2.1.2.1.	Demographic Profile

The demographic chapter provides an overview of the key demographic indicators that will inform municipal planning and budgeting. This chapter investigates the estimated population size and density thereof, the distribution of the population within the age cohorts, dependency ratios as well as the household size and density in the municipal area.

- The municipal area is 4 375.6km²,

- Population span 20.9 people/km²

2.1.2.2   Total Population:

The population of Makana local municipality has increased from 80 390 in 2011 to 97 815 in 2022. There are 17 425 more people now living in our municipal area which includes Makhanda, Alicedale, Riebeek East and Sidbury. The figure below depicts the actual population numbers up until 2019 as well as a forecasted value for the subsequent years.

[Makana Population 2016-2026

Source: Quantec2020

The number of households in Makana is expected to rise to at least 26 323 households by 2026, with an average annual growth rate of 0.52%. Makana’s household growth rate is higher than that of the district (Sarah Baartman District) municipality (0.37%).

2.1.2.3.      Population projections

Based on the present age-gender structure and the present fertility, mortality, and migration rates, Makana's population is projected to grow at an average annual rate of 1.2% from 97 815 in 2022 to 102 593 in 2026.

Table 2.	Population projections - Makana, Sarah Baartman, eastern cape, and national total, 2022-2026 [numbers percentage]

| Year | Makana |  | Sarah Baartman | Eastern Cape | National Total | Makana as % of District | Makana as % of Province | Makana as % of National |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2022 | 97,815 |  | 543,000 | 7,470,000 | 61,100,000 | 17.0% | 1.23% | 0.15% |
| 2023 | 98,988 |  | 549,000 | 7,550,000 | 61,900,000 | 17.0% | 1.23% | 0.15% |
| 2024 | 100,175 |  | 556,000 | 7,630,000 | 62,700,000 | 16.9% | 1.24% | 0.15% |
| 2025 | 101,377 |  | 563,000 | 7,710,000 | 63,500,000 | 17.0% | 1.24% | 0.15% |
| 2026 | 102,593 |  | 570,000 | 7,780,000 | 64,300,000 | 17.0% | 1.24% | 0.15% |
| AVERAGE ANNUAL GROWTH |  |  |  |  |  |  |  |  |
| 2022-2026 |  | 1.20% | 1.22% | 1.02% | 1.28% |  |  |  |

2.1.3.	Age Distribution

| Age Distribution | CENSUS 2011 |  |  |  |  | CENSUS 2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Age | 0 - 4 | 5 - 14 | 15 - 34 | 35 - 59 | 60 + |  | 0 - 4 | 5 - 14 | 15 - 34 | 35 - 59 | 60 + |
| Sarah Baartman | 45 969 | 76 633 | 153 131 | 128 622 | 46 229 |  | 40 631 | 86 018 | 163 960 | 162 523 | 80 081 |
| Makana | 7 180 | 12 431 | 30 702 | 22 733 | 7 344 |  | 6 761 | 14 671 | 32 727 | 31 217 | 12 431 |

- The population table reflects a change in the structure of the population from 2011 and 2022. The differences can be explained as follows:

- In 2011, there is a significantly larger share of young working age people between 20 and 34 (32.7%), compared to what is estimated in 2022 (29.6%). This age category of young working age population will decrease over time.

- The fertility rate in 2022 is estimated to be slightly higher compared to that experienced in 2011.The share of children between the ages of 0 to 14 years is projected to be significant smaller (21.8%) in 2022 when compared to 2022 (23.2%).

- There has been a noticeable increase in the age profile of Makana residents. From 2011 to 2022, the percentage of young children (0-14 years) has decreased from 24.4% to 21.9%, while the proportion of working age people (15-64) has remained virtually unchanged at just over 69%. The percentage of elderly people (older than 65) has increased significantly from 6.2% to 8.2%

2.1.4.	Sex ration

In 2022, the female population for the 20 to 34 years age group amounts to 15.6% of the total female population while the male population group for the same age amounts to 17.2% of the total male population. In 2022, the male working age population at 15.5% still exceeds that of the female population working age population at 14.1%, although both are at a lower level compared to 2011.

|  | CENSUS 2011 |  |  | CENSUS 2022 |  |  |  | GROWTH RATE |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total population |  |  | Sex Ratio | Total population |  |  | Sex Ratio |  |
|  | Male | Female | Total |  | Male | Female | Total |  |  |
| Sarah Baartman | 220 246 | 230 338 | 450 584 | 95,6 | 253 673 | 279 580 | 533 253 | 90,7 | 1,6 |
| Makana | 38 175 | 42 215 | 80 390 | 90,4 | 45 885 | 51 930 | 97 815 | 88,4 | 1,9 |

2.1. 5 	HOUSEHOLDS

A household is a group of people who live together, or a single person who lives alone. Makana Municipality had 29 239 households in 2022, which is expected to rise to 29 999 by 2026. With an average annual household growth rate of 0.52%. Makana’s household growth is higher than that of Sarah Baartman District (0.37%). Household sizes in Makana are larger than that of the Sarah Baartman District. In 2011 the average household size in Makana was 3.85 people. This is expected to marginally increase by 3.8 people in 2022.

2.1.5.1 	   Number of Households and Type of Dwelling

| Municipality | 2011 |  | 2022 |  |
| --- | --- | --- | --- | --- |
| SBDM | 125 628 | 3.6 | 158 404 | 3.4 |
| Makana | 21 388 | 3.8 | 29 239 | 3.3 |

2.1.5.2		Type of Dwelling

| Type | 2011 | 2022 |
| --- | --- | --- |
| Formal Dwelling | 18 269 | 26 206 |
| Traditional | 780 | 338 |
| Informal dwelling | 2 153 | 2 574 |
| Other | 186 | 120 |

The composition of the households by population group consists of 79.2% which is ascribed to the African population group with the largest amount of households by population group. The Coloured population group had a total composition of 11.1% (ranking second). The White population group had a total composition of 9.0% of the total households. The smallest population group by households is the Asian population group with only 0.7% in 2022.

The growth in the number of African headed households was on average 1.16% per annum between 2011 and 2022, which translates in the number of households increasing by 2 010 in the period. Although the Asian population group is not the biggest in size, it was however the fastest growing population group between 2011 and 2022 at 1.57%. The average annual growth rate in the number of households for all the other population groups has increased with 0.89%.

2.1.5.3	Age Cohorts

Makana Municipality has a large child (25.9%) and working age (68%) population, while only 6.1 of the population is older than 65years.

Figure: Age Cohorts 2022

The dependency ratio is the ratio of dependents (people younger than 15and older than 65) to the working age (15-64) population. The higher the ratio, the more financial burden there is on the working age population to support those who are not economically active.

| 2.1.5.4 Dependency Ratio 2011-2022 | 2011 | 2022 |
| --- | --- | --- |
| Makana | 44 | 43 |
| Sarah Baartman | 52 | 51.7 |

In 2022 the Makana Municipality had an estimated dependency ratio of 43% meaning that there are about 43 dependency for every 100 people of working age. The dependency ratio is expected to increase to 46.77% by 2026. The dependency ratio in Makana is lower compared to that of Sarah Baartman District. The Makana Municipality had an average population growth of 0.39% and a household growth of 0.52%. Household sizes are therefore increasing. This has implications for the demand of housing, as well as the types of housing that will be demanded in the future.

2.1.6 	HEALTH

This section provides an overview of the key health indicators. The level of health of citizens can influence economic prosperity. Poor health negatively impacts labour productivity, increase the burden on healthcare facilities and reduces the quality of life of citizens. This chapter will investigate the availability of healthcare infrastructure, HIV, child health outcomes and maternal health outcomes in the Makana municipality.

      - Healthcare Facilities

The table below indicates the number of healthcare facilities (private and public) in the municipality.

| CATEGORY | NUMBER |
| --- | --- |
| National Central Hospital | 0 |
| Provincial Tertiary Hospital | 0 |
| Regional Hospital | 0 |
| District Hospital | 1 |
| Specialised Psychiatric Hospital | 1 |
| Specialised TB Hospital | 1 |
| Other Hospitals | 0 |
| Community Healthcare Centre [1] | 1 |
| Clinics | 8 |
| Other Primary Healthcare Centres [2] | 4 |
| Other Health Facilities [3] | 4 |
| Total | 20 |

- Community healthcare centres include community day centres and midwife obstetric units

- Other primary healthcare centres include services such as environmental health services, mobile services and occupational health centres.

- Other health facilities include emergency medical station, frail care services, forensic pathology, laboratories, hospices, pharmacies, places of safety etc. Source: Quantec2022

Settlers Hospital is the main health care facility in Makana area established in 1858. Settlers Hospital is located in Makana Sub-District, Makhanda within the Sarah Baartman Municipal District.  It serves a population of 157998 (Makana /Ndlambe municipality).

- Settlers Hospital has 219 approved public beds, the hospital is currently functioning with 166  active/usable beds.

- Makana has 8 clinics under the department of health and other health facilities

All our primary health centres are opening from 08h00 to 16h30, 5 days a week except Joza clinic which opens seven days a week, including Saturday and Sunday. Professional nurses range bet (3-5) per clinic depending on the capacity of the clinic. Doctors visit clinics, some clinics once a week and others once in two weeks.Makana Municipality has two Ambulance Services i.e. EMS and Netcare. For those patients referred to either Port Elizabeth or East London there is transportation organised by the hospital and the ambulance service, on Monday, Wednesday and Friday to PE and Tuesday & Thursday to East London.

2.1.6.2		Common Diseases and Referral System

| COMMON DISEASES: | REFERRAL SYSTEM: |
| --- | --- |
| - TB - HIV - Hypertension (High Blood pressure) - Diabetes - Arthritis - Asthma | - Ward Based outreach Teams - Clinic - Community Health Centre - Hospital (District or TB hospital) - Port Elizabeth (Tertiary hospitals) – Specialist Clinics |

2.1.6.3	     Life Expectancy:

This is several years a new-born would live if prevailing patterns of age specific mortality rates at the time of birth were to stay the same throughout the child’s life (DPME, 2017).

Figure: Life Expectancy

Quantec2021

The life expectancy in Makana has increased from 64.2 to 65.2 between 2016 and 2019. Furthermore, Makana’s life expectancy is less compared with that of the Sarah Baartman District.

2.1.6.4		Hiv+ and Aids estimates

HIV and AIDS can have a substantial impact on the growth of a particular population. However, there are many factors affecting the impact of the HIV virus on population progression: adult HIV prevalence rates; the speed at which the virus progresses; age distribution of the virus; the mother-to-child transmission; child treatment; adult treatment; and the percentage by which the virus decreases total fertility. ARV treatment can also prolong the lifespan of people that are HIV+. In the absence of any treatment, people diagnosed with HIV live for approximately 10 years before reaching the final stage of the disease (called AIDS). When patients reach this stage, recovery is highly unlikely.

Life expectancy is increasing in the Makana Municipality. The number of patients starting ART treatment has decreased over the period. Infant mortality has increased, while the immunisation rate has increased. In terms of maternal healthcare, maternal mortality has decreased between 2017 and 2019.

    - POVERTY:

This sectionr will investigate various indicators of pervert, including Gross Domestic Product per region (GDPR) per capita, household income, the number of indigent households, income inequality as well as human development in the Makana Municipality.

In 2021, there were 57 700 people living in poverty, using the upper poverty line definition, across Makana Local Municipality - this is 31.73% higher than the 43 800 in 2011. The percentage of people living in poverty has increased from 53.46% in 2011 to 63.24% in 2021, which indicates a increase of -9.78 percentage points. The population group with the highest percentage of people living in poverty was the African population group with a total of 71.6% people living in poverty, using the upper poverty line definition. The proportion of the White population group, living in poverty, decreased by -6.13 percentage points, as can be seen by the change from 1.59% in 2011 to 4.01% in 2021. In 2021 44.98% of the Coloured population group lived in poverty, as compared to the 38.85% in 2011.

The poverty gap rate was 31.4% and in 2011 the poverty gap rate was 30.0%, it can be seen that the poverty gap rate increased from 2011 to 2021, which means that there were no improvements in terms of the depth of the poverty within Makana Local Municipality.

2.1.7.1 GDPR PER CAPITA

The GDPR per capita illustrates the economic output per person and is often used as a measure for the standard of living.

GDPR per Capita 2016-2019 Figure_

Source:Quantec

Between 2016 and 2019, the GDPR per capita grew at an average annual rate of 0.513% for the municipality.

2.1.7.2 	 Household Income

The table depict the average monthly income (in current prices) of the household within Makana Municipality as well as the average monthly income in Sarah Baartman district and that of South Africa. The table further shows the annual household growth between 2016 and 2019.

| Average Household Income | Average Household Income 2019 | Average Household Income Growth (2016-2019) |
| --- | --- | --- |
| Makana | R 213 | 1.76% |
| Sarah Baartman | R1 124 | 2.36% |
| South Africa | R166,641 | 1.83% |

Household in Makana Municipality earned less that the district average. The average disposable monthly household income increased by an average annual rate of 1.8% during 2016-2019.

The average monthly household income growth in Makana Municipality, was lower than the average household growth South Africa over the same period.

2.1.7.3		Indigent Households

The Makana Municipality provides free basic services to registered indigent residents and has a policy for indigent support that is implemented by the Finance Department. The registration of more Indigents is a project that has been receiving attention to increase the number of beneficiaries.

| Indicator | 2023-24 | 2024-2025 | 2025-26 |
| --- | --- | --- | --- |
| The percentage of households earning less than 2 x social grant plus 25% per month with access to free basic services | 135 |  |  |
| The percentage of households with access to basic level of water | 12560 |  |  |
| The percentage of households with access to basic level of sanitation | 15284 |  |  |
| The percentage of households with access to basic level of electricity | 3128 |  |  |
| The percentage of households with access to basic level of solid waste removal | 15372 |  |  |

2.1.7.4 	Gini Coefficient

In terms of the Gini coefficient for each of the regions within the Sarah Baartman District Municipality, Ndlambe Local Municipality has the highest Gini coefficient, with an index value of 0.644. The lowest Gini coefficient can be observed in the Dr Beyers Naude Local Municipality with an index value of 0.603.

2.1.7.5 	Human Development

The Human Development Index is a composite index which takes into consideration three elements of human development, namely a long and healthy life, access to knowledge and a decent standard of living.

0.6

0.65

0.7

0.75

0.8

Makana

Sarah Baartman

Human Development Index

2016

2017

2018

2019

Source: Quantec2020

The HDI in Makana municipality increase from 0.68 in 2016 to 0.695 in 2019. The HDI of Makana was lower compared to that of Sarah Baartman district.

2.1.4 	SERVICE DELIVERY

2.1.4.1 Access to services water

Makana Local Municipality had a total number of 10 200 or 41.49% households with piped water inside the dwelling, a total of 13 200 (53.64%) households had no formal piped water.

| Sanitation | Household with piped water inside | Piped water in yard | Communal piped water: less than 200m from dwelling (Below RDP) | Communal piped water: more than 200m from dwelling (Below RDP) | No formal piped water | Total |
| --- | --- | --- | --- | --- | --- | --- |
| 2016 | 10 400 | 5 340 | 1 560 | 1 650 | 384 | 19 300 |
| 2022 | 10,213 | 13,205 | 793 | 239 | 167 | 24,617 |

When looking at the water backlog (number of households below RDP -level) over time, it can be seen that in 2016 the number of households below the RDP level were 2 034 within Makana Local Municipality, this decreased annually at 10.76%per annum to 406 in 2022.

WATER BACKLOG - MAKANA LOCAL MUNICIPALITY, 2011-2021

[NUMBER OF HOUSEHOLDS BELOW RDP-LEVEL]

Water backlog: Makana, 2011-2021

1 600

1 400

1 200

1 000

800

600

400

200

0

2011 2012 2013 2014 2015 2016 2017 2018 2019 2020 2021

Water backlog - number of households below RDP-level

Source: IHS Markit Regional eXplorer version 2257

When looking at the water backlog (number of households below RDP-level) over time, it can be seen that in 2011 the number of households below the RDP-level were 1 460 within Makana Local Municipality, this decreased annually at -9.59% per annum to 532 in 2021.

2.1.4.2	 	Households by Type of Sanitation:

Sanitation can be divided into specific types of sanitation to which a household has access. Makana local Municipality has a total number of 21 000 flush toilets (85.50% of the total households), 2 380 ventilation improved PIT(VIP)(9.69% of total households) and 862 (3.50%) of total households’ pit toilets. We use the following categories:

| Sanitation | Flush toilets | Improved Ventilation Pit (VIP) | Pit Toilets | Bucket System | No Toilet | Total |
| --- | --- | --- | --- | --- | --- | --- |
| 2016 | 19 600 | 1 130 | 1 460 | 528 | 469 | 23 100 |
| 2022 | 21 00 | 2 380 | 862 | 114 | 210 | 24 617 |

SANITATION BACKLOG-MAKANA LOCAL MUNICIPALITY, 2011-2021                                   [NUMBER OF HOUSEHOLDS WITHOUT HYGIENIC TOILETS]

Sanitation backlog:  	Makana, 2011-2021

4 500

4 000

3 500

3 000

2 500

2 000

1 500

1 000

500

Source: IHS Markit Regional eXplorer version 2257

0	2011  2012  2013  2014  2015  2016  2017  2018  2019  2020  2021

Sanitation Backlog

When looking at the sanitation backlog (number of households without hygienic toilets) over time, it can be seen that in 2011 the number of Households without any hygienic toilets in Makana Local Municipality was 3 970, this decreased annually at a rate of -10.89% to 1 250 in 2021.

2.1.4.3         Households by Refuse Disposal:

A distinction is made between formal and informal refuse removal. When refuse is removed by the local authorities, it is referred to as formal refuse removal. Informal refuse removal is where either the household or the community disposes of the waste, or where there is no refuse removal at all.

A further breakdown is used in terms of the frequency by which the refuge is taken away, thus leading to the following categories:

- Removed weekly by authority

- Removed less often than weekly by authority

- Removed by community members

- Personal removal / (own dump)

- No refuse removal

Makana Local Municipality has a total number of 22000(89.42%) households which had their refuse removed weekly by the authority, a total of 219 (0.89%) households had their refuse removed less often than weekly by the authority and a total number of 1 410 (5.72%) households which had to remove their refuse personally (own dump).

| Refuse Disposal | Removed weekly by authority | Removed less than weekly by authority | Removed by community members | Personal removal (own dump) | No refuse removal | Total |
| --- | --- | --- | --- | --- | --- | --- |
| 2016 | 22 500 | 204 | 476 | 903 | 281 | 24 300 |
| 2022 | 22 013 | 219 | 842 | 1 407 | 136 | 24 617 |

When looking at the number of households with no formal refuse removal, it can be seen that in 2016 the households with no formal refuse removal in Makana Local Municipality was 1 940, this decreased annually  at 2.11% per annum to 2 380 in 2022.

2.1.4.4	 	Households by Type of Electricity:

Makana Local Municipality had a total number of 443 (1.80%) households with electricity for lighting only. A total of 23 800 (96.67%) households had electricity for lighting and other purposes and a total number of 376(1.53%) households did not use electricity.

Households are distributed into 3 electricity usage categories:

- Households using electricity for cooking

- Households using electricity for heating,

- households using electricity for lighting.

- Household using solar power are included as part of households with an electrical connection.

When looking at the number of households with no electrical connections over time, it can be seen that in 2016 the households without an electrical connection in Makana Local Municipality was 1 210, this decreased annually at 12.61% per annum to 376 in 2022.

2.1.5.           Crime

The state of crime in South Africa has been the topic of many media articles and papers in the past years, and although many would acknowledge that the country has a crime problem, very little research has been done on the relative level of crime. The media often tend to focus on more negative or sensational information, while the progress made in combating crime is neglected.

2.1.5.1 	IHS Composite crime index

The IHS Composite Crime Index makes use of the official SAPS data, which is reported in 27 crime categories (ranging from murder to crime injuries). These 27 categories are divided into two groups according to the nature of the crime: i.e. violent crimes and property crimes. IHS uses the (a) Length-of-sentence and the (b) Cost-of-crime in order to apply a weight to each category.

.

2.1.5.2  	Overall crime index

The crime index is a composite, weighted index which measures crime. The higher the index number, the higher the level of crime for that specific year in a particular region. The index is best used by looking at the change over time, or comparing the crime levels across regions.

IHS CRIME INDEX - CALENDER YEARS (WEIGHTED AVG / 100,000 PEOPLE) - MAKANA

LOCAL MUNICIPALITY, 2011/2012-2021/2022 [INDEX VALUE]

Overall, Violent and Property Crime Index: Makana, 2011/2012-2021/2022

500

450

400

350

300

250

200

150

100

50

0  	2011/ 2012/ 2013/ 2014/ 2015/ 2016/ 2017/ 2018/ 2019/ 2020/ 2021/2022

2.1.5.3 	 	Perceptions on Safety

This figure_ indicates the perceptions of safety during the day and night in Makana and the Sarah Baartman.

47.30

%

%

17.00

%

18.50

%

17.20

46.00

%

30

24.

%

%

18.60

11.00

%

Very Unsafe

A Bit Unsafe

Fairly Safe

Very Safe

Night

3.9

%

9.80

25.20

%

61.00

%

5.4

11.80

%

30.60

%

%

52.10

Very Unsafe

Bit Safe

Fairly Safe

Very Safe

Day

During the day 52.1% of residents in Makana feel very safe, while at night time only 11% feel very safe; 46% of residents feel very unsafe during night time. Perceptions of safety are more negative in Makana compared to that of Sarah Baartman district. In Makana between 2018 and 2019 an increase was recorded with regards to the number of murders per 100 000 people while sexual offenses decreased, burglaries increased and drug related crime decreased.

2.1.6 	ECONOMY

2.1.6.1  	Introduction

This chapter will investigate the economic performance of Makana Municipality. The size and performance of the economy of a municipal area ultimately influence the well-being of households. Indicators discussed I this sector include the municipal GDPR growth, employment, skill levels of workers, gross fixed capital formation as a percentage of GDPR, as well as trade indicators.

2.1.6.2  	GDPR

The size of the economy of the municipality together with the economic growth estimates between 2016 and 2026

7.4

7.6

7.8

8

8.2

8.4

8.6

8.8

9

MUNICIPAL GDPR (R MILLION) AND GDPR GROWTH, 2016

-

2026

2016

2017

2018

2019

2020

2021

2022

2023

2024

2025

2026

Source:Quantec 2020

The economy in Makana municipality generated around R8.3 billion in GDP in 2019. Over the period of 2012 to 2019 the economy grew at an average annual rate of 1.13%. Compared to Sarah Baartman district 1.1%,

Makana municipality had a higher average annual growth rate. It is estimated that the value of the economy will grow to around R8.8 billion by 2026.

This table provides the sectoral GDPR for Makana municipality in 2019. Additionally the table outlines the percentage share of each sector as well as the average GDPR growth between 2016 and 2019.

| Sectoral GDPR 2019 | R million 2019 | Percentage Share | Average GDPR g rowth 2016 - 2019 |
| --- | --- | --- | --- |
| Agriculture, forestry & fishing | R174 | 2.1% | -5.3% |
| Mining &Quarrying | R4 | 0.1% | 0.8% |
| Manufacturing | R1.951 | 23.6% | 2.1% |
| Electricity, Gas & Water | R72 | 0.9% | -3.3% |
| Construction | R583 | 7.0% | 3.3% |
| Wholesale & retail trade, catering & accommodation | R1.334 | 16.1% | 2.5% |
| Transport, storage & communication | R703 | 8.5% | 4.8% |
| Finance, insurance, real estate & business services | R1 443 | 17.4% | 1.3% |
| General government | R 1 336 | 16.2% | -0.8% |
| Community, social & personal services | R 672 | 8.1% | 1.0% |
| Total | R 8 271 | 100% | 0.6% |

Source: Quantec, Urban Econ calculations 2020

The largest economic sector in the Makana municipality includes manufacturing, finance, insurance, real estate & business services and the general government sectors. The economy of the Makana municipality performed better in 2019 compared to the preceding three years.

2.1.6.3 	LABOUR

| Makana Local Municipality | 2016 | 2022 |
| --- | --- | --- |
| Working Population | 27 200 | 64 900 |

In 2022 the working population of Makana was 64 900 compared to 27 200 in 2016. This represents a 41.9% growth  in the number of people who have joined the workforce during the period between 2016-2022.

2.1.6.3.1	Economically Active People (EAP) and Unemployment

The economically active population EAP is defined as the number of people between the age of 15 and 65 who are able and willing to work, and who are actively looking for work. It includes both employed and unemployed people. The unemployed include all people between 15 and 65 who are currently no working, but who are actively looking for work. It therefore excludes people who are not actively seeking work (referred to as discouraged work seekers).

| Makana Local Municipality | 2016 | 2022 |
| --- | --- | --- |
| EAP | 35 400 | 41 000 |
| Unemployed | 9 250 | 17 200 |

2.1.6.3.2	Employment

The composition of the jobs in Makana municipality, according to primary, secondary and tertiary sector employment

Number of Jobs, 2012-2019

21

21.5

22

22.5

23

23.5

24

24.5

25

Makana

2012

2013

2014

2015

2016

2017

2018

2019

In 2019, the Makana Municipal area employed 24 398 people, equating to 191 less than the previous year. However Makana gained 253 jobs over the period 2016 to 2019.

2.1.6.3.2	Formal and Informal employment:

Total employment can be broken down into formal and informal sector employment. Formal sector employment is measured from the formal business side, and the informal employment is measured from the household side where formal businesses have not been established. Formal employment is much more stable than informal employment. Informal employment is much harder to measure and manage, simply because it cannot be tracked through the formal business side of the economy. Informal employment is however a reality in South Africa and cannot be ignored.

The number of formally employed people in Makana Local Municipality counted 16 500 in 2021, which is about 73.30% of total employment, while the number of people employed in the informal sector counted 6 000 or 26.70% of the total employment. Informal employment in Makana increased from 5 590 in 2011 to an estimated 6 000 in 2021.

FORMAL AND INFORMAL EMPLOYMENT BY BROAD ECONOMIC SECTOR                                  MAKANA LOCAL MUNICIPALITY, 2021

Formal and informal employment by sector Makana, 2021

6 000

5 000

4 000

3 000

2 000

1 000

Mining 	Trade 	Finance  services 	Agriculture     Manufacturing  Electricity  Construction    Transport Community 	 	Households

Formal employment 	Informal employment

Source: IHS Markit Regional eXplorer version 2257

In 2021 the Trade sector recorded the highest number of informally employed, with a total of 2 010 employees or 33.54% of the total informal employment. This can be expected as the barriers to enter the Trade sector in terms of capital and skills required is less than with most of the other sectors. The Manufacturing sector has the lowest informal employment with 418 and only contributes 6.97% to total informal employment.

2.1.6.3.3	Unemployment

The unemployed includes all persons between 15 and 65 who are currently not working, but who are actively looking for work. It therefore excludes people who are not actively seeking work (referred to as discouraged work seekers). The choice of definition for what constitutes being unemployed has a large impact on the final estimates for all measured labour force variables. The following definition was adopted by the Thirteenth International Conference of Labour Statisticians (Geneva, 1982): The "unemployed" comprise all persons above a specified age who during the reference period were:

The specific steps may include registration at a public or private employment exchange; application to employers; checking at worksites, farms, factory gates, market or other assembly places; placing or answering newspaper advertisements; seeking assistance of friends or relatives; looking for land.

|  | Makana | Sarah Baartman | Eastern Cape | Province | Eastern Cape | Provincial | National |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2011 | 7,020 | 30,000 | 487,000 | 4,580,000 | 23.4% | 1.44% | 0.15% |
| 2012 | 7,320 | 31,600 | 509,000 | 4,700,000 | 23.2% | 1.44% | 0.16% |
| 2013 | 7,790 | 33,800 | 540,000 | 4,850,000 | 23.1% | 1.44% | 0.16% |
| 2014 | 8,150 | 35,100 | 565,000 | 5,060,000 | 23.2% | 1.44% | 0.16% |
| 2015 | 8,370 | 36,000 | 583,000 | 5,300,000 | 23.2% | 1.44% | 0.16% |
| 2016 | 9,220 | 39,800 | 636,000 | 5,670,000 | 23.2% | 1.45% | 0.16% |
| 2017 | 10,700 | 46,000 | 718,000 | 5,990,000 | 23.2% | 1.49% | 0.18% |
| 2018 | 11,800 | 50,600 | 782,000 | 6,100,000 | 23.3% | 1.51% | 0.19% |
| 2019 | 13,600 | 58,600 | 885,000 | 6,450,000 | 23.2% | 1.54% | 0.21% |
| 2020 | 15,200 | 66,400 | 967,000 | 6,710,000 | 23.0% | 1.58% | 0.23% |
| 2021 | 17,500 | 77,500 | 1,090,000 | 7,450,000 | 22.6% | 1.60% | 0.24% |
| Average Annual growth |  |  |  |  |  |  |  |
| Source: IHS Markit Regional eXplorer version 2257 2011-2021 9.58% 96% 8.44% 4.98% |  |  |  |  |  |  |  |

UNEMPLOYMENT (OFFICIAL DEFINITION) - MAKANA, SARAH BAARTMAN, EASTERN CAPE AND NATIONAL TOTAL, 2011-2021 [NUMBER PERCENTAGE]

Makana as % of Sarah Baartman, Eastern Cape, National and Provincial

Makana of district % of % of   Baartman Cape Total municipality province national In 2021, there were a total number of 17 500 people unemployed in Makana, which is an increase of 10 500 from 7 020 in 2011. The total number of unemployed people within Makana constitutes 22.63% of the total number of unemployed people in Sarah Baartman District Municipality.  The Makana Local Municipality experienced an average annual increase of 9.58% in the number of unemployed people, which is better than that of the Sarah Baartman District Municipality which had an average annual increase in unemployment of 9.96%.

In 2021, the unemployment rate in Makana Local Municipality (based on the official definition of unemployment) was 44.23%, which is an increase of 20.2 percentage points. The unemployment rate in Makana Local Municipality is higher than that of Sarah Baartman. Comparing to the Eastern Cape Province it can be seen that the unemployment rate for Makana Local Municipality was lower than that of Eastern Cape which was 45.61%. The unemployment rate for South Africa was 33.58% in 2021, which is a increase of -8.5 percentage points from 25.08% in 2011.

When comparing unemployment rates among regions within Sarah Baartman District Municipality, Makana Local Municipality has indicated the highest unemployment rate of 44.2%, which has increased from 24.1% in 2011. It can be seen that the Sundays River Valley Local Municipality had the lowest unemployment rate of 20.4% in 2021, this increased from 10.4% in 2011.

2.1.6.6 	 Household income and expenditure:

The number of households is grouped according to predefined income categories or brackets, where income is calculated as the sum of all household gross disposable income: payments in kind, gifts, homemade goods sold, old age pensions, income from informal sector activities, subsistence income, etc.). Note that income tax is included in the income distribution.

Income categories start at R0 - R2, 400 per annum and go up to R2, 400,000+ per annum. A household is either a group of people who live together and provide themselves jointly with food and/or other essentials for living, or it is a single person living on his/her own. These income brackets do not take into account inflation creep: over time, movement of households "up" the brackets is natural, even if they are not earning any more in real terms.

It was estimated that in 2021 8.72% of all the households in the Makana Local Municipality, were living on R30,000 or less per annum. In comparison with 2011's 21.18%, the number is about half. The 192000-360000 income category has the highest number of households with a total number of 2 800, followed by the 132000-192000 income category with 2 670 households.

Only 1.2 households fall within the 0-2400 income category.

2.1.6.6.1 	 Annual Total Personal Income:

Personal income is an even broader concept than labour remuneration. Personal income includes profits, income from property, net current transfers and net social benefits.

Annual total personal income is the sum of the total personal income for all households in a specific region. The definition of income is the same as used in the income brackets (Number of Households by Income Category), also including the income tax. For this variable, current prices are used, meaning that inflation has not been taken into account.

ANNUAL TOTAL PERSONAL INCOME - MAKANA, SARAH BAARTMAN, EASTERN CAPE AND  	NATIONAL TOTAL [CURRENT PRICES, R BILLIONS]

|  | Makana | Sarah Baartman | Eastern Cape | National total |
| --- | --- | --- | --- | --- |
| 2011 | 3.1 | 17.5 | 188.8 | 2,314.9 |
| 2012 | 3.5 | 19.8 | 210.8 | 2,525.0 |
| 2013 | 3.8 | 21.9 | 229.4 | 2,729.4 |
| 2014 | 4.1 | 24.0 | 247.2 | 2,938.2 |
| 2015 | 4.4 | 26.4 | 269.8 | 3,180.0 |
| 2016 | 4.7 | 28.6 | 288.5 | 3,436 |
| 2017 | 5.1 | 31.4 | 311.9 | 3,910.4 |
| 2018 | 5.4 | 34.1 | 334.1 | 3,910.4 |
| 2019 | 5.7 | 36.4 | 350.8 | 4,106.1 |
| 2020 | 5.5 | 36.1 | 343.3 | 4,016.7 |
| 2021 | 6.0 | 39.9 | 379.6 | 4,411.5 |
| Average Annual Growth | 6.73% | 8.56% | 7.23% | 6.66% |

Makana Local Municipality recorded an average annual growth rate of 6.73% (from R 3.15 billion to R 6.04 billion) from 2011 to 2021, which is less than both Sarah Baartman's (8.56%) as well as Eastern Cape Province's (7.23%) average annual growth rates.

South Africa had an average annual growth rate of 6.66% (from R 2.31 trillion to R 4.41 trillion) which is less than the growth rate in Makana Local Municipality.

2.1.6.6.2  	Index of Buying Power (IBP):

The Index of Buying Power (IBP) is a measure of a region's overall capacity to absorb products and/ or services. The index is useful when comparing two regions in terms of their capacity to buy products. Values range from 0 to 1 (where the national index equals 1), and can be interpreted as the percentage of national buying power attributable to the specific region.

Regions' buying power usually depends on three factors: the size of the population; the ability of the population to spend (measured by total income); and the willingness of the population to spend (measured by total retail sales).

INDEX OF BUYING POWER –

MAKANA, SARAH BAARTMAN, EASTERN CAPE AND NATIONAL TOTAL, 2021

|  | Makana | Sarah Baartman | Eastern Cape | National total |
| --- | --- | --- | --- | --- |
| Population | 91,194 | 536,226 | 7,398.907 | 60,324.819 |
| Population – Share of National Total | 0.2% | 0.9% | 12.3% | 100.0% |
| Income | 6,040 | 39,880 | 379,610 | 4,411,524 |
| Income – share of national total | 0.1% | 0.9% | 8.6% | 100.0% |
| Retail | 1,508.051 | 9,585.120 | 98,308.665 | 1,166,202.000 |
| Retail – share of national total | 0.1% | 0.8% | 8.4% | 100.0% |
| Index | 0.00 | 0.01 | 0.09 | 100 |
| Source: HIS Markit Regional eXplorer version 2257 |  |  |  |  |

Makana Local Municipality has a 0.2% share of the national population, 0.1% share of the total national income and a 0.1% share in the total national retail, this all equates to an IBP index value of 0.0014 relative to South Africa as a whole. Sarah Baartman has an IBP of 0.0088, were Eastern Cape Province has and IBP index value of 0.089 and South Africa a value of 1 relative to South Africa as a whole.

The considerable low index of buying power of the Makana Local Municipality suggests that the local municipality has access to only a small percentage of the goods and services available in all of the Sarah Baartman District Municipality. Its residents are most likely spending some of their income in neighbouring areas.

Between 2011 and 2021, the index of buying power within Makana Local Municipality increased to its highest level in 2015 (0.001383) from its lowest in 2020 (0.001358). The buying power within Makana Local Municipality is relatively small compared to other regions and it decreased at an average annual growth rate of -0.04%.

2.1.6.7  	Investment

Gross fixed capital formation (GFCF) is an indicator for investment in an economy, as it represents the acquisition of assets and includes building and construction work, purchasing machinery and equipment, as well as investing in information and communication technology

0.133

0.135

0.132

0.131

0.129

0.13

0.131

0.132

0.133

0.134

0.135

0.136

2016

2017

2018

2019

Between 2016 and 2019 the GFCF share of GDPR decreased from 13.3% to 13.1% in Makana local Municipality

| 2.1.6.8 | Trade |
| --- | --- |
| 2.1.6.8.1 | Local |

The location quotient indicates the comparative advantage of an economy. The location quotient on a local level is calculated as the percentage contribution of a sector to GDPR divided by the percentage contribution of the same sector to the aggregate economy (GDPR), in this case, the province.

| Location Quotient | In terms of GDPR |
| --- | --- |
| Agriculture, forestry & fishing | 0.8 |
| Mining & quarrying | 0.0 |
| Manufacturing | 0.9 |
| Electricity, gas & water | 0.4 |
| Construction | 1.1 |
| Wholesale & retail trade, catering & accommodation | 1.3 |
| Transport, storage & communication | 0.9 |
| Finance, insurance, real estate & business services | 0.9 |
| General government | 1.4 |
| Community, social & personal services | 1.4 |

A location quotient greater than 1.2 is indicative of a high comparative advantage. The Makana Municipality has its highest comparative advantage within the Community, social & personal services sector and the General government sector, this means that these sectors are serving the needs of communities beyond municipal borders. The sector with the lowest comparative advantage is the Mining & quarrying sector

2.1.6.8.2 	 International Trade

Trade is defined as the act of buying and selling, with international trade referring to buying and selling across international border, more generally called importing and exporting. The Trade Balance is calculated by subtracting imports from exports.

2.1.6.8.2.1.      Relative Importance of International Trade

In the table below, the Makana Local Municipality is compared to Sarah Baartman, Eastern Cape Province and South Africa, in terms of actual imports and exports, the Trade Balance, as well the contribution to GDP and the region's contribution to total national exports and imports.

MERCHANDISE EXPORTS AND IMPORTS – MAKANA, SARAH BAARTMAN, EASTERN

CAPE AND NATIONAL TOTAL: 2021[R 1000, CURRENT PRICES]

| CATEGORY | MAKANA | SARAH BAARTMAN | EASTERN CAPE | NATIONAL TOTAL |
| --- | --- | --- | --- | --- |
| Exports(R1000) | 261,460 | 3,138,634 | 65,471,214 | 1,810,179,453 |
| Imports(R1000) | 10,999 | 676,120 | 61,897,920 | 1,328,526,000 |
| Total Trade(R1000) | 272,459 | 3,814,754 | 127,369,133 | 3,138,705,453 |
| Trade Balance(R1000) | 250,461 | 2,462,515 | 3,573,294 | 481,653,453 |
| Export as % of GDP | 3.1% | 6.5% | 13.8% | 29.1% |
| Total Trade as %of GDP | 3.2% | 7.9% | 26.9% | 50.4% |
| Regional share – Export | 0.0% | 0.2% | 3.6% | 100% |
| Regional share - Imports | 0.0% | 0.1% | 4.7% | 100% |

Source: HIS Markit Regional eXplorer version 2257

The merchandise export from Makana Local Municipality amounts to R 261 million and as a percentage of total national exports constitutes about 0.01%. The exports from Makana Local Municipality constitute 3.07% of total Makana Local Municipality's GDP. Merchandise imports of R 11 million constitute about 0.00% of the national imports. Total trade within Makana is about 0.01% of total national trade. Makana Local Municipality had a positive trade balance in 2021 to the value of R 250 million.

Analysing the trade movements over time, total trade increased from 2011 to 2021 at an average annual growth rate of 14.22%. Merchandise exports increased at an average annual rate of 15.07%, with the highest level of exports of R 261 million experienced in 2021. Merchandise imports increased at an average annual growth rate of 3.38% between 2011 and 2021, with the lowest level of imports experienced in 2012.

When comparing the Makana Local Municipality with the other regions in the Sarah Baartman District Municipality, Sundays River Valley has the biggest amount of international trade (when aggregating imports and exports, in absolute terms) with a total of R 2.32 billion. This is also true for exports - with a total of R 1.89 billion in 2021. Kou-Kamma had the lowest total trade figure at R 4.3 million. The Kou-Kamma also had the lowest exports in terms of currency value with a total of R 2.57 million exports.

2.1.6.8          Education

2.1.6.8.1       Introduction

Educating is important to the economic growth in a country and the development of its industries, providing a trained workforce and skilled professionals required.

The education measure represents the highest level of education of an individual, using the 15 years and older age category. (According to the United Nations definition of education, one is an adult when 15 years or older. IHS uses this cut-off point to allow for cross-country comparisons. Furthermore, the age of 15 is also the legal age at which children may leave school in South Africa).

Within Makana Local Municipality, the number of people without any schooling decreased from

2011 to 2021 with an average annual rate of -7.57%, while the number of people within the 'matric only' category, increased from 12,600 to 17,200. The number of people with 'matric and a certificate/diploma' increased with an average annual rate of 7.11%, with the number of people with a 'matric and a Bachelor's' degree increasing with an average annual rate of 0.04%. Overall improvement in the level of education is visible with an increase in the number of people with 'matric' or higher education.

The number of people without any schooling in Makana Local Municipality accounts for 13.72% of the number of people without schooling in the district municipality, 0.72% of the province and 0.09% of the national. In 2021, the number of people in Makana Local Municipality with a matric only was 17,200 which is a share of 18.43% of the district municipality's total number of people that has obtained a matric. The number of people with a matric and a Postgrad degree constitutes 26.05% of the district municipality, 2.00% of the province and 0.15% of the national.

2.1.6.8.2       Skills Level

Skills level within the Makana municipal area are depicted in table below. Skills level can be used as an indicator for the level of education within an area or region.

| Number of Workers by Skills 2019 | Number of workers 2016 | Number of workers 2019 |
| --- | --- | --- |
| Low skilled | 6 132 | 6 209 |
| Semi-skilled | 6 928 | 7 173 |
| Skilled | 3 461 | 3 504 |
| Total | 16 521 | 16 886 |

In 2019 Makana municipality had 6 209 low-skilled workers, 7 173 semi-skilled workers and ,3 504 skilled workers. Overall, between 2016 and 2019 the number of jobs in all categories increased.

2.1.6.8.3       Mean Years of Schooling

Mean years of schooling is the average number of completed year of education of a population and is widely used as a measure of an area or region’s human capital. The figure below depicts the mean years of schooling in the Makana municipality over the period of 2016 to 2019.

Mean Years of Schooling 2016-2019

Since 2016 the mean years of

schooling in Makana municipality

have increased from 8.51 to 8.53

years in 2019. Compared to Sarah

Baartman district, Makana had a

higher average year of schooling

completed in 2019.

2016

2017

2018

2019

Makana

8.53

8.52

8.53

8.53

Sarah Baartman

7.9

7.92

7.92

7.92

8.53

8.52

8.53

8.53

9

7.

7.92

7.92

7.92

7.5

7.6

7.7

7.8

7.9

8

8.1

8.2

8.3

8.4

8.5

8.6

Makana Municipality vs Sarah

Baartman

Makana

Sarah Baartman

| Expected Years of Schooling | 2016 | 2018 | 2019 |
| --- | --- | --- | --- |
| Makana | 12.82 | 12.81 | 12.80 |
| Sarah Baartman | 12.21 | 12.23 | 12.24 |

Over the period 2016-2019 expected years of schooling in Makana has increased. Compared to the Sarah Baartman district, Makana had a higher expected years of schooling in 2019.

2.1.6.8.4   Functional Literacy

For the purpose of this report, IHS defines functional literacy as the number of people in a region that are 20 years and older and have completed at least their primary education (i.e. grade 7). Functional literacy describes the reading and writing skills that are adequate for an individual to cope with the demands of everyday life - including the demands posed in the workplace. This is contrasted with illiteracy in the strictest sense, meaning the inability to read or write. Functional literacy enables individuals to enter the labour market and contribute towards economic growth thereby reducing poverty.

A total of 62 200 individuals in Makana Local Municipality were considered functionally literate in 2021, while 8 170 people were considered to be illiterate. Expressed as a rate, this amounts to 88.38% of the population, which is an increase of 0.078 percentage points since 2011 (80.59%). The number of illiterate individuals decreased on average by -3.89% annually from 2011 to 2021, with the number of functional literate people increasing at 2.11% annually.

Makana Local Municipality’s functional literacy rate of 88.3% in 2021 is higher than that of

Sarah Baartman and the province. When comparing to National Total as whole, which has a functional literacy rate of 89.15%, it can be seen that the functional literacy rate is higher than that of Makana Local Municipality

2.1.6.8.5      Attainment Levels:

Education is a useful socio-economic indicator to examine as it directly impacts on the poverty levels of a community. A community that has high levels of education generally has higher levels of income than areas with low levels of education. Education impacts infrastructure directly and indirectly. The more educated a population is the more they can contribute to infrastructure provision and maintenance. A more educated population can provide higher tariffs and taxes in order to maintain key infrastructure.

In Sarah Baartman 18.5% of the population has completed a secondary education and a higher education while 9.4% of people over the age of 20 have no schooling at all. Approximately 60.1% of the population have some form of education lower than a secondary education. Makana is amongst the municipalities who have the lowest proportion of people without schooling, at 8.2%.

| Location | No Schooling | Some Primary | Completed Primary | Some Secondary | Completed Secondary | Higher |
| --- | --- | --- | --- | --- | --- | --- |
| Eastern Cape | 11.6% | 26.7% | 5.8% | 26.9% | 11.5% | 5.2% |
| Sarah Baartman | 9.4% | 24.5% | 6.9% | 28.7% | 13.2% | 5.3% |
| Makana | 8.2% | 20.8% | 5.8% | 28.5% | 15.3% | 7.5% |

Makana has the highest proportion of people who have a matric or higher at 22.7%. The Municipality’s high proportion of people who have a matric or higher could be related to the fact that a large number of university students and highly qualified lecturers reside in Makhanda. Institutional Attendance:

| Municipality | Number | Public Government | Private Independent | High Education | TVET Formerly FET |
| --- | --- | --- | --- | --- | --- |
| SBDM | 149 839 | 137 320 | 11 667 | 15 220 | 6 381 |
| Makana LM | 28 457 | 22 936 | 4 877 | 5 307 | 2 271 |

2.1.6.8.6      School Attendance

Of the 28 457 people attending education institution in Makana, more than 80% are doing        Preschool up to secondary school.

| SCHOOL | PERCENTAGE |
| --- | --- |
| Primary School | 42% |
| Secondary | 25.6% |
| Technical Education | 5.6% |
| Other Colleges | 0.7% |
| Higher Education | 8.5% |
| Pre-School | 15.6% |

| EDUCATION | 2011 NUMBER | 2016 NUMBER |
| --- | --- | --- |
| No schooling | 3 100 | 1 921 |
| Some primary | 7 819 | 5 464 |
| Completed primary | 3 107 | 2 629 |
| Some secondary | 17 871 | 20 699 |
| Grade 12/Matric | 11 305 | 14 228 |
| Higher | 5 555 | 6 245 |
| Other | 424 | 887 |

Of the total population of Makana, 46.4 % is younger than 24 years old, which indicates a relatively young population profile. 15 % of the population completed secondary school and 7.5 % post-secondary or higher education. The education levels of Makana (completed secondary and higher education) is significantly higher than the District and the Province.

2.1.6.8.7         Number of Matric Pass Passes 2019-2024:

The overall performance of the class of 2024 was very encouraging. The Eastern cape class of 2024 has set a new benchmark with overall improvement of 3.4% points, while the class of 2024 has recorded the highest national pass rate in history. National pass rate 87.3 %

- Eastern cape rate 84.9 %

- Sara Baartman District pass rate 78.6 %

- Makhanda pass rate 84.9%

School in Makana continues to do well, it is noted average pass rate of Makan is significate higher than the one of SDBM is same as the one of Province the in which speaks to the determination of the learners and teachers more special to three school who has achieving 100% for the pass rater which St Andrews, Kingwood College and Victoria Girls High School

| SCHOOL | 2023 | 2024 | 2025 |
| --- | --- | --- | --- |
| St Andrews | 100% | 100% |  |
| Kingwood college |  | 100% |  |
| Victoria Girls High School | 100% | 100% |  |
| Hendrik Kanise Combined School | 89.5% | 96% |  |
| Graeme college boys high | 91.4% | 98.3% |  |
| Hoërskool P J Olivier | 85% | 84% |  |
| Khutliso Daniels Secondary | 96.4% | 91% |  |
| Mary Waters High | 58% | 57% |  |
| Nathaniel Nyaluza Secondary | 80% | 84% |  |
| Nombulelo Secondary | 72.8% | 79% |  |
| Ntsika Secondary | 77.6% | 85.7% |  |
| T.E.M Mrwetyana Senior Secondary | 75.4% | 70.5% |  |

2.1.6.8.8         Functional Literacy:

Functional literacy describes the reading and writing skills that are adequate for an individual to cope with the demands of everyday life - including the demands posed in the workplace. This is contrasted with illiteracy in the strictest sense, meaning the inability to read or write. Functional literacy enables individuals to enter the labour market and contribute towards economic growth thereby reducing poverty.

a)	Functional Literacy: Age 20+, Completed Grade 7 or Higher

Makana Local Municipality's functional literacy rate of 88.38% in 2021 is higher than that of Sarah Baartman at 84.98%, and is higher than the province rate of 84.19%. When comparing to National Total as whole, which has a functional literacy rate of 89.15%, it can be seen that the functional literacy rate is higher than that of the Makana Local Municipality.

In terms of the literacy rate for each of the regions within the Sarah Baartman District Municipality, Kouga Local Municipality had the highest literacy rate, with a total of 88.6%. The lowest literacy rate can be observed in the Sundays River Valley Local Municipality with a total of 79.6%.

Mean Years of schooling is increasing in Makana municipality. Overall, the adult literacy rate in Makana municipality increased over the period 2016-2019. The number of skilled workers within the area increased from 3 461 in 2016 to 3 504 in 2019.

2.1.6.9.    POPULATION DENSITY:

Population density measures the concentration of people in a region. To calculate this, the population of a region is divided by the area size of that region. The output is presented as the number of people per square kilometre.

In 2021, with an average of 20.8 people per square kilometre, Makana Local Municipality had a higher population density than Sarah Baartman (9.21 people per square kilometre). Compared to Eastern Cape Province (43.8 per square kilometre) it can be seen that there are less people living per square kilometre in Makana Local Municipality than in Eastern Cape Province.

In 2021, Makana Local Municipality had a population density of 20.8 per square kilometre and it ranked highest amongst its piers. The region with the highest population density per square kilometre was the Kouga with a total population density of 48 per square kilometre per annum. In terms of growth, Makana Local Municipality had an average annual growth in its population density of 1.08% per square kilometre per annum. The region with the highest growth rate in the population density per square kilometre was Kouga with an average annual growth rate of 2.45% per square kilometre. In 2021, the region with the lowest population density within Sarah Baartman District Municipality was Dr Beyers Naude with 3.11 people per square kilometre. The region with the lowest average annual growth rate was the Blue Crane Route with an average annual growth rate of 0.78% people per square kilometre over the period under discussion.

Population Density: Makana and the rest of Sarah Baartman

In terms of the population density for each of the regions within the Sarah Baartman District Municipality, Kouga Local Municipality had the highest density, with 48 people per square kilometer. The lowest population density can be observed in the Dr Beyers Naude Local Municipality with a total of 3.11 people per square kilometer.

POPULATION DENSITY - MAKANA AND THE REST OF SARAH BAARTMAN, 2011-2021 [NUMBER OF PEOPLE PER KM]

| Makana | Dr Beyers Naude | Blue Crane Route | Ndlambe | Sundays River Valley | Kouga | Kou-Kamma |
| --- | --- | --- | --- | --- | --- | --- |
| 18.72 | 2.81 | 3.27 | 33.82 | 9.22 | 37.69 | 11.25 |
| 18.93 | 2.83 | 3.29 | 34.32 | 9.46 | 38.96 | 11.47 |
| 19.14 | 2.86 | 3.30 | 34.84 | 9.69 | 40.17 | 11.69 |
| 19.36 | 2.89 | 3.33 | 35.35 | 9.92 | 41.33 | 11.90 |
| 19.58 | 2.92 | 3.35 | 35.89 | 10.15 | 42.45 | 12.11 |
| 19.80 | 2.96 | 3.38 | 36.43 | 10.37 | 43.51 | 12.31 |
| 20.01 | 2.99 | 3.41 | 36.99 | 10.59 | 44.55 | 12.51 |
| 20.00 | 3.02 | 3.44 | 37.55 | 10.80 | 45.51 | 12.71 |
| 2044 | 3.05 | 3.47 | 38.10 | 11.01 | 46.42 | 12.89 |
| 20.66 | 3.08 | 3.51 | 38.66 | 11.22 | 47.29 | 13.07 |
| 20.84 | 3.11 | 3.54 | 39.13 | 11.39 | 48.01 | 13.23 |
| Average Annual Growth 2011-2021(1.08%) | 1.04% | 0.78% | 1.47% | 2.14% | 2.45% | 1.63% |

Source: IHS Markit Regional eXplorer version 2257

2.2      MUNICIPAL TRANSFORMATION AND ORGANISATIONAL DEVELOPMENT

Section 66 of the Local Government: The Municipal Systems Act (Act No 32 of 2000) requires a Municipal Manager, within a policy framework determined by the Municipal Council and subject to any applicable legislation, establish a mechanism to regularly evaluate the staff establishment of a Municipality and, if necessary, review the staff establishment. (Amendments require the approval of Council). Makana has developed Code of Conduct for both employees and councillors in line with the prescripts of the legislation.

All employees are bound by the Code of Conduct and are obligated to sign on the first day of starting work and councillors when they are sworn in as well as the Standing Rules of Council.

Councillors are bound by the Standing Rules of Council. Both these Code of Conducts are developed in line with the requirements of the Municipal Systems Act.

Institutional structures, both political and the administration of Makana are clearly outlined in the governance framework. The framework clearly outlines the roles and responsibilities of the structures of the council as well as the reporting.

2.2.1	Review of institutional/ organisational/ human resources:

Political structures include:

- The Municipal Council which comprises 27 Councillors,

- 14 of whom are Ward Councillors and

- 13 of whom are Proportional Representation (PR) Councillors

The Office of the Speaker:

- the Speaker as the Chairperson of the Municipal Council;

- The Executive Mayor

- Executive Mayoral Committee and

- Portfolio Committees who oversee operations in all the Municipal Directorates.

2.2.1 The Administration is divided in 6 Directorates Namely:

| DIRECTORATE |  | OFFICE |
| --- | --- | --- |
| 01. | The Municipal Manager’s Office | City Hall, Church Square, Makhanda |
| 02. | Corporate and Shared Services | City Hall, Church Square, Makhanda |
| 03. | Public Safety and Community Services | Church Square, Makhanda |
| 04. | Budget and Treasury Office | 86 High Street, Makhanda |
| 05. | Engineering, Infrastructure and Technical Services | High Street, Makhanda |
| 06. | Local Economic Development and Planning | High Street, Makhanda |
| SATELLITE OFFICES |  |  |
| 01. | Riebeeck East | 63 Morgan Street Riebeeck East 580 |
| 02. | Alicedale | 1003 Main Alicedale 6135 |

The municipality has created community structures including Ward Committees, the IDP Representative Forum, Sector Engagements Forums, Ward Room Forums and Business sector forum.

2.2.2	 Power and Functions:

Section 156, read together with Schedules 4B and 5B of the Constitution sets out the functions of a Municipality. Section 84 of the Municipal Structures Act regulates the division of these functions between the District and Local Municipality. The Makana LM currently has 31 different functions, based on the Municipal Systems Act, No 32 of 2000 and Act 117 of 1998.

2.2.2.1		Powers and Functions:

| No. | POWERS AND FUNCTION | No. | POWERS AND FUNCTION |
| --- | --- | --- | --- |
| 1. | Firefighting DM function | 15. | Local amenities |
| 2. | Municipal airports | 16. | Municipal parks and recreation |
| 3. | Trading regulations | 17. | Municipal Roads |
| 4. | Sanitation | 18. | Noise pollution |
| 5. | Building regulations | 19. | Pound |
| 6. | Electricity reticulation | 20. | Public places |
| 7. | Local tourism | 21. | Refuse removal, refuse dumps and solid waste disposal |
| 8. | Municipal planning | 22. | Control of undertakings that sell liquor to the public |
| 9.. | Stormwater | 23. | Fencing and fences |
| 10. | Water (potable) | 24. | Street trading |
| 11. | Cemeteries, funeral parlours and crematoria | 25. | Street lighting |
| 12. | Billboards and the display of advertisements in public places | 26. | Traffic and parking |
| 13. | Facilities for the accommodation, care and burial of animals | 27. | Control of public nuisance |
| 14. | Local sport facilities | 28. | Licensing of dogs |
| 29. | Cleansing | 31. | Licensing and control of undertakings that sell food to the public |
| 30. | Air Pollution |  |  |

2.2.2.2		 Review of the Power and Function

The Municipality has initiated process of review its Power and Function review the provision of unfunded mandates which involve the provision of library services which currently at a deficit of R8 million.   Revised funding allocations at R4 497 000.00 for the FY 2024/25 still falls short by a big margin considering the deficit stipulated hereinabove. There is a provincial project driven by SRAC Department to provincialize the provision of library services and the municipality is engaging department on this regard. Makana LM submitted staffing requirements to the task team responsible for the provincialisation of libraries. The municipality undertakes the unfunded mandate of providing Library services on behalf of the provincial Department of Sports, Arts, and Culture and licensing services on behalf of the Department of Transport. The cost analysis on the provision of licensing services was not completed at moment.

2.2.3	 Organizational Structure:

The municipality annually undertakes a comprehensive organisational development exercise for the entire institution. The objective was to ensure alignment of the current and future organisational needs.

Over the years, the Makana Local municipality has grappled with a multitude of institutional policy and administrative challenges. These hurdles have significantly impeded the municipality's ability to carry out its mandate, leading to capacity shortages in service delivery, employee uncertainty, inconsistent HR policy implementation, and poor management of overtime. These critical issues, which were flagged during the FRP amendment for the Makana Local Municipality, have profoundly impacted the municipality's operations. The critical key issues identified during the review processes, as well as additional observations from the FRP preparation imcluded:

The Organizational Structure, approved by the Council in June 2024, is a key factor in the municipality's efficiency. However, it does not align with the Operating Model as required by the Municipal Staff regulations. The lack of extensive costing of the organizational structure to test for affordability and sustainability is a significant concern.

The following problems that are associated with the structure and staffing were identified:

- Unsystematic secondment of personnel

- Irregular appointment processes leading to salary disparities.

- The structure remains unaffordable based on the current cash flow.

2.2.3.	Macro Organisational Structure:

For the 2024-25 Municipality has updated the Organisation structure on the new vacancy were that where approved by Council for 2024-25 and change in the Macro structured which the following;

- The housing section has been moved from Engineering and Infrastructure Development to Local Economic Development and Planning Directorate.

- The Land and Estate section has been moved from Municipal Manager office office  to Local Economic Development and Planning Directorate.

- Change the function of position of Managers at Alicedale and Riebeeck East to technician that report to technical service for Corporate and Share services due review service delivery model

| Directorate | Department |
| --- | --- |
| Municipal Manager’s Office | Risk Management |
|  | Internal Audit |
|  | Executive support |
|  | Strategic Planning and Monitoring |
|  | Information Technology and Communication |
|  | Legal Services |
| Corporate and Share Services | Human Resources |
|  | Administration |
|  | Council support |
|  | Records Management |
|  | Customer care |
|  | Fleet Management (New) |
| Budget and Treasury Services | Budget |
|  | Revenue Management |
|  | Expenditure Management |
|  | Supply Chain Management |
|  | Compliance and Reporting |
|  | Fleet and Asset Management |
| Public Safety and Community Services | Fire and rescue services |
|  | Environmental management |
|  | Library services |
|  | Waste Management |
|  | Traffic control and road worthy |
|  | Disaster management |
|  | Operations |
| Engineering and Technical Services | Water and sanitation |
|  | Roads and storm water |
|  | Electricity |
|  | PMU |
|  | Alicedale Unit |
|  | Riebeek East Unit |
| Local Economic Development and Planning | SMME development |
|  | Rural Development |
|  | Tourism |
|  | Trade and investment |
|  | Heritage Development |
|  | Agriculture |
|  | Spatial Planning and Land used (Town planning - Building control and Land & Estate) |
|  | Housing Development |

2.2.3.1 	STAFFING AND ESTABLISHMENT, CRITICAL POSITION AND VACANCY RATE

| Total positions of the entity (incl. non-funded positions) | Total vacant non-funded positions | Total Vacant Positions as per Organogram |
| --- | --- | --- |
| 1031 | 290 | 405 |

2.2.3.1.1	Vacancy Rate Schedule

|  | Approved Positions (e.g. MM-S57 etc.) | Number of Approved and Budgeted posts. | Filled Posts | Vacant Posts |
| --- | --- | --- | --- | --- |
| 1 | Municipal Manager | 1 | Yes | 0 |
| 2 | Director Corporate Services | 1 | Yes | 0 |
| 3 | Chief Financial Officer | 1 | Yes | 0 |
| 4 | Director Local Economic Development | 1 | Yes | 0 |
| 5 | Director Technical & Infrastructure | 1 | No | 1 |
| 6 | Director Public Safety | 1 | Yes | 0 |
|  | Total | 6 | 5 | 0 |

2.2.3.1.2	MUNICIPAL MANAGER AND SECTION 57 MANAGERS

2.2.3.1.3	MUNICIPAL TRANSFORMATION AND ORGANISATIONAL DEVELOPMENT INDICATORS

|  | Indicator Name | Total Number of People (planned for) During the Year Under Review | Achievement Level during the Year Under Review | Achievement Percentage During the Year Under Review | Comments on the Gap |
| --- | --- | --- | --- | --- | --- |
| 1. | Vacancy rate for all approved and budgeted posts | 25 | 25 | 100% | None |
| 2. | Percentage of appointment in strategic positions (Municipal Manager and Section 57 Managers) | 6 | 6 | 100% | No Gap |
| 3. | Percentage of Section 57 Managers including Municipal Managers who attended at least | 3 | 3 | 100% | No Gap |
|  | one skills development training course within the financial year |  |  |  |  |
| 4 | Percentage of Managers in Technical Services with a professional qualification | 6 | 6 | 100% | No Gap |
| 6 | Percentage of staff that have undergone a skills audit (including competency profiles) within the current five year term | 616 | 0 | 0% | Process will be addressed as one of the outcomes of the Organisational development process of the Municipality. |
| 7 | Percentage of councilor’s who attended skills development training within the current five year term | 27 | 4 | 20% | Training was hampered by a severe lack of funds. |
| 10 | Percentage of staff complement with disability | 1 | 1 | 100% | N/A |
| 11 | Percentage of female employees | 131 | 131 | 100% | No Gap |
| 12 | Percentage of employees that are aged 35 or younger | 57 | 44 | 77% | N/A |

2.2.3.2 	 Filling of Senior Managers Position and Vacant Posts

| OFFICE | POSITION | NAME |
| --- | --- | --- |
| EXECUTIVE MAYOR | Strategic Manager | Vacant |
|  | SPU Manager | Mr. V. Wali |
| SPEAKERS OFFICE | Manager in the Office of the Speaker | Ms. N. Santi |
| MUNICIPAL MANAGER’S OFFICE |  |  |
|  | MUNICIPAL MANAGER : Mr M.P. Kate |  |
|  | Risk and Compliance Manager | Mrs. N. Kosi |
|  | Strategic Planning & Monitoring | Mr. M. Pasiya |
|  | Manager Internal Audit | Ms S. Dyonashe |
|  | Manager ICT | Mr T Matshuisa |
|  | PMU Manager | Ms A Tembani |
|  | Manager: Support Services | Mr L. Ngandi |
|  | Legal Manager | Ms C April |
| CORPORATE AND SHARED SERVICES |  |  |
|  | DIRECTOR : Mr. X. KALASHE |  |
|  | Manager Administration | Mrs N.P. Liwani |
|  | Human Resources Manager | Ms P. Qezu |
|  | Records Manager | Ms. N Xintolo |
|  | Manager organizational Development | Vacant |
| FINANCE DIRECTORATE |  |  |
|  | CHIEF FINANCIAL OFFICER: VACANT |  |
|  | Manager Expenditure | Vacant |
|  | Manager Revenue & Data Control | Ms. Sazela Lande |
|  | Manager Supply Chain | Ms Zimasa Rawana |
|  | Manager Budgt & Reporting | Ms Mzolo |
| LOCAL ECONOMIC DEVELOPMENT AND PLANNING |  |  |
|  | DIRECTOR: MRS KHOAHLA |  |
|  | Manager Agriculture | Vacant |
|  | Manager Heritage Tourism, Heritage, SMME, Trade & Investment | Mr S. Nyembezi |
|  | Manager Planning & Estate | Vacant |
| ENGINEERING AND TECHNICAL SERVICES |  |  |
|  | DIRECTOR: | Mr. M.Qwane |
| ELECTRICAL DEPARTMENT | Town Electrical Engineer | Mr. M. Radu |
| WATER & SEWERAGE | Manager | Mr. M Qwane |
| ENERGY DEPARTMENT | Deputy Director | Mr. M.J. Siteto |
| ROADS & STORMWATER | Manager | Ms. G Mfeti |
| PUBLIC SAFETY & COMMUNITY SERVICES |  |  |
| DIRECTOR: MS NOTYEKE |  |  |
| FIRE & RESCUE SERVICES | Manager | Mr. Welkom |
| LIBRARY SERVICES | Manager | Ms. P. Vubela |
| TRAFFIC SERVICES | Manager | Vacant |
| PARKS DEPARTMENT | Manager | Mr. M Fulumente |
| ENVIRONMENTAL MANAGEMENT | Manager | Vacant |
| CLEANSING | Manager | Mr. M. Ntongana |
| OPERATIONS MANAGER | Manager | Mr. P. Simaile |

2.2.3.3 	Labour Relationship

Makana Local Municipality acknowledges that the primary goal of employer-employee relations is to create a productive, engaged workforce and to eliminate the perception that organized labour and management have a perpetually adversarial relationship.

A number of industrial relations objectives can help both labour unions and employer attain those goals. Fundamental to labour management goals is a clear understanding of the Labour Relations Act.

Makana LM has a formal recognised agreement with the South African Municipal Workers Union (SAMWU) and Independent Municipal Allied Trade Union (IMATU) and South African Local Government Association (SALGA). In 2017 Salaries and wage adjustments affecting the organised labour have been satisfactorily concluded for three years. Makana LM has a disciplinary and grievance procedure in place to settle and resolve any internal matters.

An Industrial Relations Officer position has been filled with the aim of improving employer-employee relations. The following committees are functional in order to enhance constructive consultation:

- Local Labour Forum (LLF),

- Employment Equity,

- Training & Development as well as

- Health and Safety.

As part of improving labour relationships, the municipality established a wellness section to pursue employee wellness initiatives and within this effort, has implemented an HIV/AIDS prevention programme that serves to create awareness and share information on available assistance for HIV/AIDS treatment. The initiative has also offered elected community members as peer educators so that participants are able to interact meaningfully with affected persons, both within the workplace and in the broader community.

2.2.3.4       Work Skills Plan and Training Development:

Workplace Skills Plan is developed annually by the Skills Development Facilitator. This is a product of numerous processes that ranges from identifying the employee current, gaps or future skills. The Workplace Skills Plan is approved by Council with a specific budget and an Implementation Report is submitted to the Local Government SETA on the 30 March to recover a portion of monies spent on implementing the plan.  Makana LM offers various annual in-service training/ internship opportunities to promote the development of skills in specific areas in order to encourage growth and exposure for the youth.

Targeted training and employment are also used to affirm previously disadvantaged categories, with a special training initiative to address the gender imbalances in the workforce. There has been a particular focus on developing women as water treatment works operators over the past five years, this trend will continue in the future.

2.2.3.4.1       Skills Audit:

A detailed skills audit has not been conducted except for the annual Work Skills Plan process. The municipality lacks skilled technicians and engineers in water services, electricity, roads, and stormwater, and there are concerns about its ability to attract and retain talent. The municipality has developed a critical and scarcity policy to ensure that the municipality is attracting and retain skilled personnel, especially for service delivery functions like civil engineers, electricity, water technician and project management.

2.2.3.4.2	Municipal Minimum Competency Regulations: Gazette 41336:

Not all Senior managers have completed the minimum competency regulations course. There is one Senior manager who has not completed Minimum competency, however, the incumbent will be complete competency requirement before end of 20234-25 financial year

2.2.3.5 	PERFORMANCE MANAGEMENT POLICY FRAMEWORK:

The policy was review and adopted by the Council in 2024 and is review annually. The employee Performance Management System involves the following cycle which extends from 1 July – 30 June annually:

Step

1:

Setting

Performance

Targets

(4

th

Quarter)

Step 5: Final

Performance

Review (relates to the full

year

-

completed

after

auditing

of

the

Annual

Report

Step 2:

Coaching

Performance

(

end

of

Quarter

1)

Step 4:

Coaching

Performance

end

(

of

Quarter

3)

Step

3:

st Formal

1

Perf

nd

ormance

Review

(

e

of Quarter

2)

2.2.3.5.1	MONITORING AND EVALUATION:

The M & E unit consists of the Manager IDP and PMS with a admin officer and one vacant position that will be responsible for individual Performance Management System. The unit falls under the Municipal Managers Office. The Unit is responsible for the development of the Institutional SDBIP and departmental SDBIP. For administrative efficiency the PMS scorecard is combined with the SDBIP so that only one report is received. The SDBIP, PMS and IDP objectives, strategies, indicators and targets are aligned on an annual basis and reported to Audit committee after review by Internal Audit and to Council on quarterly.  The Municipality has Performance Management Policy Framework which is used as guided managing activities of Performance Management.  The Policy was review and adopted by Council on the 20th June 2024

2.2.3.5.2	INDIVIDUAL PERFORMANCE MANAGEMENT

The Accounting Officer and Senior Managers have signed annual performance agreements for the 2024/25 financial year within the prescribed period in line with MSA s57(2)(a). However, the performance management system is inadequate and has not been cascaded to all levels of employees. The municipality's challenge will be to realign the new performance agreements for 2025/26 with the amended and reviewed FRP so that senior managers are contracted to the activities on the FRP implementation Plan

- Cascading of Performance Management System

Performance management has not cascaded to lower level than Senior Management, a plan has be development ensure PMS is cascaded for the 1st of July 2024.Cascading of Performance management system roll out plan:

| ACTIVITY | TIMEFRAME |  |
| --- | --- | --- |
| Phase One | June 2025 | Task Grade 14 to 18 |
| Phase Two | June 2026 | Task Grade 10 to 13 |
| Phase Three | June 2027 | All other Gade which will include team-based approach |

2.2.3.5.3	 Annual performance Assessment

The annal performance assessment 2023/24 financial year have not been completed in line with the PMS policy which states that Directors will only be formally assessed once the final annual report is approved by Council. This process has been delayed due to vacancy in the appointment of the new Audit Committee which started to operation only in March 2025. The evaluation for the Annual Assessment will be done before 30th June 2025.

In order to verify that targets are met, the individuals responsible submit quarterly reports with their portfolio of evidence to the Head of Department who checks it and submits it to the Performance Management who checked, and a quarterly assessment is carried out. Formal assessment is only done in the second and fourth quarter. The mid-year assessment for 2024/25 (Q2) has been conducted in April 2024.

2.2.3.4 	GAP ANALYSIS IN THE IMPLEMENTATION OF PMS FRAMEWORK

Makana does not actively manage performance outcomes in relation to development, managing poor performance and recognition of performance.  There is a lack of consequence for poor performance and transgression of policies and procedures within the municipality. This has created a culture of non-performance which has a negative impact on service delivery, financial management sustainability and the audit outcome.

Some of the root causes that have been identified to have led to performance management related issues include: The non-availability of a champion to oversee the implementation of The Performance Management System within the municipality; and the lack of segregation of duties between the IDP/PMS Manager and the relevant personnel responsible for Performance Management within the municipality as organisational performance management fall within the IDP/PMS function. This weakens the control environment and the effective implementation of the performance management system (PMS) within the municipality.

The municipality will therefore undertake a process of performance review of all municipal employees and implement measures to address poor or non-performance. The human resource’s function has not undertaken any workshops on performance management for all departments and/ or employees within the municipality, specifically regarding target setting which requires performance targets to be specific, in clearly identifying the nature and required level of performance.

Evidence also suggests that thirty-three percent (33%) of the indicators were not well defined, specific or time-bound according to the SMART principle and hence it is critical that the human resource function takes the role of work shopping all stakeholders on performance management. The human resource function in the municipality requires support in the development and implementation of a good practice framework and/ or guidelines to ensure that the performance management framework illustrates how key performance indicators (KPIs) should be cascaded from the strategic level to the lowest level in the municipality.

2.2.3.5		Human Resources Plan: 2021/2026

The Council has approved the Human Resources Plan (HRP). This strategic document guides the municipality's business strategy by assessing the current workforce and comparing it to future needs. However, the current HRP needs to be adjusted to align with the updated Financial Recovery Plan (FRP) to incorporate all the key objectives of the revised and amended FRP. The following limitations have been identified:

- The Plan will expire in 2026 –.

- Staff affordability not pronounced and efforts to achieve affordability;

- Good governance and Ethical conduct not outlined as part of the key pillars;

- No provision for training on the Code of Conduct for employees;

- The pay and Reward pillar does not mitigate against creating unrealistic expectations (it is too open-ended and does not make a commitment about confining to Wage Collective Agreements, Sector allowances, MLM Performance & Reward Management System)

- Does not make any attempt to Assess the HR Maturity levels;

- No provision for Change Management initiatives.

- Performance Management and Strategic (PMS) Planning:

2.2.3.6		Change Management Policy

Change management is a structured approach to guiding individuals, teams, and organizations from their current state to a desired future state. Its purpose is to fulfil a vision and strategy or to comply with new legislation. It is an organizational process aimed at empowering employees to accept and embrace changes in their current environment. The Municipality has not implemented any change management intervention to help its employees understand the implications of the FRP implementation and how their behavior impacts the municipality's recovery.

2.2.3.		Institutional Policies and Procedures

| No | Policy title | Directorate | Last reviewed | Comments |
| --- | --- | --- | --- | --- |
| 1 | HR Plan | Corporate & Shared services | 29 June 2023 | Under Review |
| 2. | Employment Equity Plan | Corporate & Shared services | 29 June 2023 | Under Review |
| 2 | Employment Equity Plan Policy | Corporate & Shared services | 29 June 2023 | Under Review |
| 3 | Staff Establishment | Municipal Manager | 29 June 2023 | Under Reviewed |
| 4. | Job Evaluation policy | Corporate and Shared Services | 29 June 2023 | Review in 2025 |
| 5. | Placement Policy | Corporate and Shared Services | 29 June 2023 | Review in 2025 |
| 6. | Performance Management Policy | Corporate and Shared Services | 29 June 2022 | Under Review |
| 7. | Working Hours and Punctuality Policy / Cide of Conduct | Corporate and Shared Services | 29 June 2022 | Under Review |
| 8. | Internal Bursary Policy | Corporate and Shared Services | 29 June 2022 | Under Review |
| 9. | Skills Development Policy | Corporate and Shared Services | 29 June 2022 | Under Review |
| 10. | Grievance Resolution Policy | Corporate and Shared Services | 29 June 2022 | Reviewed 2025 |
| 11. | Discipline Policy | Corporate and Shared Services | 29 June 2023 | Reviewed 2025 |
| 12. | Incapacity Due to Poor Work Performance Policy | Corporate and Shared Services | 29 June 2022 | Under Review |
| 13. | Incapacity to Ill Health/Injury Policy | Corporate and Shared Services | 29 June 2022 | Under Review |
| 14. | Incapacity Due to Operational Requirements Policy | Corporate and Shared Services | 29 June 2022 | Under Review |
| 15. | Remuneration Policy | Corporate and Shared Services | 29 June 2023 | Reviewed 2025 |
| 16. | Advances And Reimbursable Expenses Policy | Corporate and Shared Services | 29 June 2023 | Next Review 2025 |
| 17. | Legal Aid Policy | Corporate and Shared Services | 29 June 2023 | Reviewed 2025 |
| 18. | Private Work and Declaration of Interests Policy | Corporate and Shared Services | 29 June 2023 | Next Review 2025 |
| 19. | Harassment Policy | Corporate and Shared Services | 29 June 2023 | Next Review 2025 |
| 20. | Intoxicating Substances Abuse Policy | Corporate and Shared Services | 29 June 2023 | Reviewed 2025 |
| 21. | HIV/AIDS Policy | Corporate and Shared Services | 29 June 2022 | Reviewed in 2025 |
| 22. | Occupational Health & Safety | Corporate and Shared Services | 29 June 2023 | will be reviewed by the 4th quarter |
| 23. | Smoking Policy | Corporate and Shared Services | 29 June 2022 | Reviewed 2025 |
| 24. | Electronic Communication & Information Security Policy | Corporate and Shared Services | 29 June 2022 | Reviewed 2025 |
| 25. | Telephone Use | Corporate and Shared Services | 24 June 2017 | Under Review |
| 26. | Use of Municipal halls | Corporate and Shared Services | 11 June 2017 | Under Review |
| 27. | Report writing | Corporate and Shared Services | 11 June 2017 | Under Review |
| 28. | Records Management | Corporate and Shared Services | 30 June 2024 | Reviewed 2025 |
| 29. | HR Communication Policy | Corporate and Shared Services | 29 June 2022 | Reviewed 2025 |
| 30. | Termination of employment | Corporate and Shared Services | 29 June 2022 | Under Review |
| 31. | Employee Wellness programme | Corporate and Shared Services | 29 June 2022 | will be reviewed 2025 |
| 32. | Internship | Corporate and Shared Services | 29 June 2022 | will be reviewed 2025 |
| 33. | Leave of absence and procedure | Corporate and Shared Services | 29 June 2022 | will be reviewed by 2025 |
| 34. | Overtime and procedure | Corporate and Shared Services | 29 June 2023 | will be reviewed by the 2025 |
| 35. | Recruitment and Selection | Corporate and Shared Services | 29 June 2022 | Under Review |
| 36. | Retention | Corporate and Shared Services | 29 June 2022 | Under Review |
| 37. | Study Assistance | Corporate and Shared Services | 29 June 2022 | Under Review |
| 38. | Training and Development | Corporate and Shared Services | 29 June 2022 | Under Review |
| 39 | Transport allowance | Corporate and Shared Services | 29 June 2023 | Reviewed 2024 |
| 40. | Fleet Management | Corporate and Shared Services | 29 June 2022 | Reviewed in 2025 |
| 41. | Subsistence & Travel | Corporate and Shared Services | 29 June 2022 | will be reviewed by 2025 |
| 43 | Dress Code Policy | Corporate and Shared Services | 24 June 2022 | will be reviewed by 2025 |
| 44 | COVID 19 Workplace | Corporate and Shared Services | 30 June 2021 | Will be reviewed by 2025 |
| 45 | Municipal Residents Policy | LED and Planning | 24 June 2016 | will be reviewed by 2025 |
| 46. | Land Disposal Policy | LED and Planning | 24 June 2022 | will be reviewed by 2025 |
| 47. | ICT Policy Framework | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 48 | Information & Technology Change Management Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 49 | IT Use Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 50 | ICT Governance Framework | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 51 | IT Password Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 52 | IT Physical Environment Security Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 53 | IT Change Management Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 54 | IT Security Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 55 | Internet Usage Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 56 | IT Antivirus Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 57 | IT Backup Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 58 | IT User Access System Use Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 59 | IT Computer Usage Policy | Municipal Manager’s Office | June 2023 | Will be reviewed next financial year |
| 60. | Change Control Policy and Procedure | Municipal Manager’s Office | 24 June 2022 | Will be reviewed next financial year |
| 61. | Fraud Prevention | Municipal Manager’s Office | 11 June 2023 | Will be reviewed next financial year |
| 62. | Risk Management Policy | Municipal Manager’s Office | 24 March 2022 | Review in 2025 |
| 63. | International Relations | Municipal Manager’s Office | June 2022 | Will be reviewed next financial year |
| 64. | IGR Framework | Municipal Manager’s Office | June 2022 | Will be reviewed next financial year |
| 65. | Catering | Municipal Manager’s Office | June 2024 | Will be reviewed next financial year |
| 66. | Property Rates | Budget and Treasury | March 2023 | Will be reviewed next financial year |
| 67. | Property Rates by-law | Budget and Treasury | March 2023 | Will be reviewed next financial year |
| 68. | Assistance to the poor & Indigent | Budget and Treasury | March 2023 | Will be reviewed next financial year |
| 69. | Cash Management and Investment | Budget and Treasury | March 2023 | Will be reviewed in the next financial year |
| 70. | Funding Reserves | Budget and Treasury | March 2023 | Will be reviewed next financial year |
| 71. | Tariff | Budget and Treasury | March 2023 | Will be reviewed next financial year |
| 72. | Expenditure | Budget and Treasury | March 2023 | Will be reviewed next financial year |
| 73. | Budget | Budget and Treasury | March 2023 | Next review in 2025 |
| 74. | Asset Management | Budget and Treasury | March 2023 | Will be reviewed 2025 |
| 75. | Supply Chain Management | Budget and Treasury | March 2023 | Policy under review |
| Next review in 2025 | Petty cash | Budget and Treasury | June 2023 | Policy under review |
| 77. | Grant in Aid in Lieu of Rates | Budget and Treasury | March 2023 | Next review in 2025 |
| 78. | Credit Control and Debt Collection | Budget and Treasury | March 2023 | Next review in 2025 |
| 79. | Credit Control and Revenue Management by-law | Budget and Treasury | March 2023 | Policy under review |
| 80. | Provision of Debt Write-off – Doubtful debt | Budget and Treasury | March 2023 | Under review |
| 81. | Inventory Management | Budget and Treasury | March 2023 | Policy under review |
| 82. | Virement | Budget and Treasury | March 2023 | Policy under review |
| 83. | Grants and Donations | Mayor’s Office | June 2023 | Policy under review |
| 84. | Capital Projects Management | Engineering & Infrastructure | March 2023 | Will be reviewed2025 |
| 85. | Speed Hump | Public Safety & Community | 26 May 2016 | Will be reviewed next financial year |
| 86. | Commonage management | Public Safety & Community | 19 0ctober 2019 | will be reviewed by 2025 |
| 87. | Cemetery | Public Safety & Community | 24 June 2016 | will be reviewed by 2025 |
| 88. | Sport and public amenities | Public Safety & Community | 24 June 2016 | will be reviewed by 2025 |
| 89 | Small-Scale Embedded Generation Policy | Technical Infrastructure | 13 March 2020 | will be reviewed by 2025 |

2.3	GOOD GOVERNANCE AND PUBLIC PARTICIPATION

Makana Municipality is a Category B Municipality (local municipality) with an Executive Mayoral Committee System combined with a Ward Participatory System, as defined under Chapter 1 of the Local Government: Municipal Structures Act No. 117 of 1998.  The Political and Administrative seat is situated in Makhanda.

2.3.1 Political Structures Overview

Section 53 of the Municipal Systems Act (Act 32 of 200), stipulates inter alia that the respective roles and areas of responsibilities of each political structures and each Political Office Bearer of the Municipality and the Municipal Manager must be defined. Makana Municipality has Fourteen (14) wards and 27 Councillors.

Makana Municipal Council consists of 14 ward councilors and 13 proportionally elected councilors. Political parties are represented through elected councilors from the ANC (14= 10 Ward

Councillours 3 PR), DA (5 = 2 Wards and 3 PR), and EFF (2 PR Councillours), Individual (1) and Makana Community Forum (5 PR)

Makana Local Municipality was established in terms of Section 12 of the Local Government Municipal Structures Act (Act No. 177 of 1998). Council has of twenty seven (27) Councillors (including the Mayor), 13 of whom are proportional councillors.

The municipality operates in an Executive Mayoral Committee system with an Executive Mayor and five Portfolio Chairpersons being members of the Mayoral Committee.  The Council plays an oversight role in terms of the delegations and the Mayor and council provides political guidance over the financial matters of the Municipality.

There is a fully functional Audit Committee attached to the municipality that provides opinions and recommendations on financial processes and performance and provides comments to the Oversight Committee on the Annual Report.

The Municipal Public Accounts Committee is comprised of non-executive councillors, with the specific purpose of providing the Council with comments and recommendations on the Annual Report. The Oversight Committee report will be published separately in accordance with MFMA guidance.

Outline of the Political Structures:

COUNCIL

SPEAKER

EXECUTIVE

MAYOR

MAYORAL

COMMITTEE

AUDIT

COMMITTEE

MPEC

STANDING COMMITTEES

Financial Admin, Monitoring &

Evaluation

Public Safety & Social Services

Infrastructure Development

Local Economic Development

Tourism and Creative Industries

2.3.1.1 Mayoral Committee:

| EXECUTIVE MAYOR: | YANDISWA VARA |
| --- | --- |
| MAYORAL COMMITTEE MEMBERS |  |
| Chairperson of Social Development Committee | Cllr Vayo Thandolwethu Innocent |
| Chairperson of Corporate and Shared Services | Cllr. Hoyi Zanekhaya Andile |
| Chairperson of Finance | Cllr. Mene Gcobisa Brenda |
| Chairperson of Infrastructure Development Committee | Cllr Xonxa Mphumzi Rumsell |
| Chairperson of Local Economic Development Committee | Cllr. Nkwentsha Mzobanzi |

2.3.1.2   Speaker and Council:

| SPEAKER: | CLR MATYUMZA MTUTUZELI |
| --- | --- |

2.3.1.2.1 Councillors

| NO | ORG | WARD | SURNAME & NAME |
| --- | --- | --- | --- |
| 1 | EFF | PR | BENTELE ANELISA |
| 2 | EFF | PR | BOOYSEN MZAMO |
| 3 | MCF | PR | L Mxube |
| 4 | ANC | 10 |  |
| 5 | DA | 01 | CLARK CAROLYNN |
| 6 | DA | 04 | EMBLING GEOFFREY KEITH WYNSTAN |
| 7 | ANC | 03 | HOYI ZANEKHAYA ANDILE |
| 8 | DA | 08 | JACKSON BRIAN |
| 9 | ANC | 06 | JEZI VUYANI NELSON |
| 10 | MCF | PR | P NOTYAWA |
| 11 | DA | PR | MADYO XOLANI GLADMAN |
| 12 | MCF | PR | MASHIANE KUNGEKA GAYNOR |
| 13 | ANC | 07 | MASINDA LUNGA |
| 14 | ANC | 13 | MATINA WANDISILE |
| 15 | ANC | PR | MATYUMZA MTUTUZEL, (SPEAKER) |
| 16 | ANC | 05 | MENE GCOBISA BRENDA |
| 17 | MCF | PR | L MAY |
| 18 | IND | 14 | NESI VUYANI |
| 19 | ANC | 12 | NKWENTSHA MZOBANZI |
| 20 | ANC | 01 | PETER PHUMELELE |
| 21 | DA | PR | SIZANI LUVUYO |
| 22 | ANC | PR | VARA YANDISWA (EXECUTIVE MAYOR) |
| 23 | ANC | PR | VAYO THANDOLWETHU INNOCENT |
| 24 | MCF | PR | N. MASHIYANE |
| 25 | ANC | 02 | XONXA MPHUMZI RUMSELL |
| 26 | ANC | 09 | YAKA THOZAMILE SYLVESTER |
| 27 | ANC | 11 | ZONO SAKHIWO |

2.3.2 	Council Committees:

Governance and oversight within the municipality must be strengthened for improved decision making and service delivery. A meeting schedule for all Council and Committee meetings is compiled and approved by Council for a financial year. With a few exceptions, meeting dates are adhered to and well attended by Councillors and Officials.

A Control and Monitoring Sheet was developed which sets clear timelines for among others the compilation and distribution of agendas, the finalization of minutes and the date the minutes and action sheets should be distributed to Directors and Managers for implementation.

This has contributed to the timeous implementation of council resolutions and committee decisions within the municipality.

Adherence to the scheduled dates of Council and Committee meetings is critical. There is a need for an improvement on the monitoring of the implementation of council resolutions. The implementation and enforcement of a code of conduct for councillors is critical. The system of delegations has been reviewed. The political component of the municipality should however also be addressed.

Adequate personnel is available to provide administrative services for Council and Committee meetings. The personnel however lack experience but are receiving regular in-service training.

The late submission of agenda items and/ or relevant reports for the meetings is being addressed with Directors and Managers.  The culture of poor or non-performance and the perception that transgressions are an accepted norm within the municipality should be addressed. This would assist in improving service delivery, financial management and the audit outcomes.

The municipality has developed Communication and a Public Participation Strategies, thus Communication both internally and externally, on continued basis is enhanced.

2.3.2.1 Section 80 Committees:

- Finance Admin, Monitoring & Evaluation

- Social Services Development

- Infrastructure Development

- Local Economic Development

- Tourism and Culture Industries

2.3.2.2     Ward Committees and Community Development Workers (CDW)

Makana Municipality has 13 Ward committees in place the 14th ward is the Rhodes University area and Grahamstown Foundation (Monument) and the matter is the subject of an IEC probe. Issues pertinent to IDP are referred from these structures and other fora like IDP Representative Forum which they are part of and through the Ward Councillor to the IDP unit for attention.

2.3.2.3     Community Development Worker (CDW)

CDW are based in each ward and acts as an ex-officio member in the Ward Committee. Ward Committees meet monthly and regular constituency meetings are held, to keep the communities informed about Municipal affairs, progress with project implementation and also to receive public input on matters of general concern.

2.3.3   Community based planning

Community-Based Planning Workshops were held for 13 wards and a comprehensive CBP Report containing extensive data for each ward which was a final outcome was compiled. This in turn informed the Municipality and Sector Departments as to the Development Needs & Priorities of the communities and assisted them in their project planning & design for the forthcoming fiscal and outer years. Community Consultation & Participation is taken further by regular Ward Meetings held by Ward Councillors and their Ward Committees, as well as the Mayoral Imbizo and other events.

2.3.4   Inter- Governmental Relations

The Honourable Mayor established an Inter-Governmental Relations Forum and the forum reviewed the local IGR Strategy, to ensure its efficient and effective functioning and also clarifying the aims & objectives, as well as the roles and responsibilities of the IGR and its various stakeholders. This structure also serves to co-ordinate the planning of projects and implementation of programmes stemming from the IDP process, Ward-based Plans, etc. The meetings of the IGR Forum are chaired by the Executive Mayor and convened on a quarterly basis with all Local Government Departments being represented by Senior-Decision makers.

2.3.5  National Intergovernmental Structures

As an active member of the South African Local Government Association, Makana Municipality plays an active role when National Planning Proposals are discussed.

2.3.6 Provincial Intergovernmental Structures

The Municipal Manager attends all meetings of the Provincial Muni-MEC and similar structures with all resolutions taken at that level being worked into the Makana Council agenda. The value in this interaction is in ensuring that the needs of the local community are considered when the implementation of Government Projects is discussed.

2.3.7  District Intergovernmental Structures:

The Makana Municipality regularly interacts with the other Municipalities in the District as the Government has created platforms for such deliberations, such as the Sarah Baartman District Municipal Managers Forum. This ensures that information related to new initiatives in the district is effectively relayed to the Makana Municipality’s senior management.

2.3.8 Audit and Committee:

In compliance with Section 166(2) of the MFMA, Council has an Audit and Performance  Committee which is an independent body advising the Municipal Council, the political office-bearers, the accounting officer and the management staff of the municipality, on matters relating to:

- Internal control.

- Risk management.

- Accounting policies.

- Adequacy, reliability and accuracy of financial reporting and information.

- Annual financial statements

- Performance management.

- Governance

- Compliance with MFMA, DoRA and other applicable legislation.

- Issues raised by the Auditor-General and Internal Audit; and

- Monitoring and evaluation of the Internal Audit Unit.

The Audit and Risk Committee Terms of Reference is reviewed annually to ensure compliance with legislation and governance best practices. The Audit and Risk Committee meets on a quarterly basis and detail regarding their recommendations to Council can be found in the Internal Audit reports.

| Ref No. | Name | Capacity |  | Appointment date |
| --- | --- | --- | --- | --- |
| 01 | Mr Misile Mafani | Chairperson |  | 31 January 2025 |
| 02 | Mr Mxolelanisi Manxiwa | Member |  | 31 January 2025 |
| 03 | Mr Rich Guy | Member |  | 31 January 2025 |
| 04 | Vacant | Member |  | N/A |

Other Parties in Attendance are:

Makana Municipality: The Municipal Manager, Director of Budget & Treasury, Chief Financial

Officer, Director of LED, Director Technical & Engineering Services, Director of Corporate

Services and Director Public Safety and Community Services. Internal auditor, Provincial Treasury and Auditor-General representatives, IDP/PMS Manager and the MPAC Chairperson attend as ex-officio.

2.3.9   Internal Audit Unit:

The Municipality has an in-house Internal Audit Unit in place that is in the Office of The Municipal Manager, headed by an Internal Audit Manager. The staff component consists of Internal Audit Manager, Senior Internal Auditor, Internal Audit Intern and two vacant positions of Internal Auditors. Risk based and statutory audits as required by section 165 of the Municipal Finance Management Act are performed each year including Ad – Hoc requests from time to time, the unit is guided by International Auditing Standards, Audit Chatter and Framework.

2.3.10   Risk Management:

A Risk Management Framework is in existence and there is a risk-based audit plan but the implementation remains a challenge. In addition, the risk-based audit plan needs to be reviewed and updated considering the current municipal challenges.

Risk management and the internal controls are not fully embedded in the culture.  A strategic risk register has been developed and reports produced on the implementation of corrective action quarterly.

2.3.10.1	SUMMARY OF STRATEGIC INSTITUTIONAL RISKS

| No | RISK CATEGORY | DESCRIPTION |
| --- | --- | --- |
| 01 | No financial sustainability (not a going concern) | 1. Low collection rate. 2. Incorrect billing. 3. Non-payment and poor debt account management. 4. Unfunded budget. 5. Not cash backed. 6. Poor relations with service provider. 7. Poor relations with residents. 8. Poor governance leading to non-payment. 9. High payroll costs. 10. Poor implementation of revenue management strategy. 11. Inaccuracy of the indigent register. |
| 02 | Inadequate and ageing water infrastructure including plants | 1. Ageing infrastructure. 2. Lack of preventative and scheduled maintenance of existing water reticulation system. 3. Poor implementation of maintenance plans. 4. Inadequate funding for maintenance. 5. No regular maintenance of bulk water treatment plants. 6. Non implementation of WSDP. 7. Poor spending on conditional grants. 8. Vandalism of the infrastructure. 8. Inadequate funding to replace ageing infrastructure. 9. Delays in procurement process. |
| 03 | Ageing road and Stormwater Infrastructure | 1. Lack of maintenance, no maintenance plans. 2. Insufficient funds. 3. Lack of resources such as plant and equipment. 4. Low staff morale. 5. Inadequate maintenance of storm water infrastructure. 6. No capital budget allocation. Lack of skills. Increased traffic volumes. |
| 04 | Unstable and poor reliability of supply of electricity | 1. No maintenance plans. 2. Ageing infrastructure. 3. Lack of funding for maintenance. 4. Vandalism/Theft. 5. Noncompliance on calibrations of testing equipment. 6. Nonexistence on mandatory trainings. 7. Delays in SCM processes for emergency situations. |
| 05 | Solid waste management | 1. Lack of protective wear. 2. Inadequate vehicles for refuse collection. 3. Management and maintenance of the municipal tip. 4. Illegal dumping by the communities. 5. Refuse bags not availed. Staff shortages. |
| 06 | Performance targets not fully achieved | 1. Setting of unrealistic targets. 2. Poor planning. 3. Poor management of leave 4. Low staff morale. 6. Shortage of skills/expertise in some areas of responsibility. 7. PMS not cascaded down to other levels of management. 8. Nonalignment of budget to the IDP and SDBIP. Lack of urgency. Unfunded budget. Management responsibility to motivate their staff. Lack of consequence management. The IDP and SDBIP not prioritised. Too many crises occurring. Quarterly reviews not performed. |
| 0.7 | None-compliance with laws and statutory regulations | - Lack of understanding of relevant legislations. - Poor compliance management and oversight. - Lack of implementation of MFMA calendar. - Lack of consequence management. Lack of institutionalized process of managing compliance. |
| 0.8 | Business continuity compromised | 1. Delays in the Procurement processes of the electronic systems. 2. Lack of Prioritisation of e-governance. 3. Lack of ICT Governance. (Capacity (Financial/Human) constraints. 4. Lack of business security. 5. Logs are not reviewed regularly. 6. Segregation of duties. Poor ICT infrastructure). 7. Inadequate records management ( Poor archiving, lack of disaster recovery plan for records, limited fire proof storage space for personal records, no building plans storage in place, poor financial record keeping. 8. There is not enough storage space). 9. No backups connected. |
| 0.9 | Poor contract management | 1. Poor planning. 2. Poor management of SMME expectations. 3. Fraudulent activities. 4. Lack of urgency. 5. Projects not properly quantified. 6. Milestones not achieved. 7. Noncompliance with Basic Conditions of Employment Act (employment contracts) |
| 10 | Poor planning of infrastructure development | 1. Population growth. 2. Lack of Master Plans. 3. Lack of funding. 4. No updated SDF. |
| 11 | Sewer spillages and inadequate waste water treatment plants | 1. Inadequate capacity of the sewer system. 2. Ageing infrastructure. 3. Insufficient qualified staff. 4. Low staff morale. Inadequate maintenance. 5. No maintenance plans (for the reticulation system and plants) 6. Vandalism of plants. 7. No maintenance budget. 8. Staff shortages in critical positions. 9. Illegal settlements. 10. Use of bucket system in informal areas. |
| 12 | Ineffective disaster management (natural disasters) | 1. No Fire Disaster Plans. 2. Not enough vehicles. Capacity constraints. Lack of experience. Limited fire proof storage space. No capital budget. Poor financial budget. Disaster management is a district function. |

2.3.11   Information Communication and Technology

Information Communication Technology (ICT) section is responsible for the following functions:

Planning, Network, Data, Security and Support. Makana Municipality’s ICT Environment supports about 150 users. The municipality has the following offices namely:

| - City Hall | - Finance Building | - Engineering Building | - Alicedale Office |
| --- | --- | --- | --- |
| - Riebeeck East Office | - Electricity | - Stores | - Housing |
| - Parks | - Fire | - Traffic | - Local Economic Development |
| - Cleansing | - Environmental Health | - IDP and Internal Audit | - Public Safety and Community Services |

In the current financial year, the municipality has managed to appoint an ICT Manager to provide the strategic direction for the unit, however there are still vacant critical positions not yet filled as per the organogram. So far the municipality has managed to procure a server which runs on Microsoft Windows server 2019.

The server is installed to facilitate network connectivity, domain control functions, active directory and password management for all those who have access to computers. Access control unit has been installed to access the server room. Fire detection and suppression system, water detection system, sensors have also been installed.  Munsoft and Payday Financial systems are installed in the Finance building server room and accessible only to authorized personnel. A system generated report can be extracted from both systems as and when required.

The ICT Master Plan has been developed but not yet approved, the document details and al ICT activities to be performed in ensuring that ICT is enabling the institution to realize its goals and objectives in an efficient manner, the municipality has also adopted ICT governance framework.

The ICT Governance Institute (ITGI) defines ICT governance as “the leadership organisational structure and process that ensure that the enterprise’s ICT sustains and extends the enterprise’s strategies and objectives. ICT governance exists to inform and align decision making for ICT Planning, Policy and Operations in order to meet business objectives, ascertain that risks are managed appropriately and verify that resources are being used responsibly and strategically.

2.3.11.1	   WSP Disaster Recovery Plan:

The overall objective of the plan is to facilitate the recovery of the ICT environment in the event of a disaster to enable the municipality to resume its normal operations and service delivery in an acceptable period of time.

2.3.12    RECORDS MANAGEMENT:

The municipality has been experiencing poor record-keeping, which exposes it to significant risks. The Auditor-General of South Africa (AGSA) raised this issue in the 2023/24 financial year. One example of poor record management is the inaccurate recording of overtime, leading to a lack of correlation between hours worked and actual payments. Some recorded cases do not include specific details such as dates of transgressions or reports, as well as progress. There is also a lack of integration of records across the municipality. However, the municipality did approve its records management policy and file plan in 2022.

An electronic document management system was installed in the municipality but was not functional. The record keeping function within the municipality needs to be reviewed and improved, including security documents for the protection and management of information. Municipal for the 2025 - 26 financial year put aside budget to procured electronic document record system.

2.3.13   Public and Stakeholder Participation

The municipality has a stakeholder register which is used as a database for contacting stakeholders when there is consultative forums to be organised. This data base includes government departments and NGO/CBO.

The challenge now is lack of cooperation amongst important stakeholders. Other challenges include mobilisation of communities due to geographics, where they reside (lack of access to rural areas and private farms) and language barriers.

2.3.14	 LIGAL SERVICE

Legal Service in a municipality plays a crucial role in ensuring the legal integrity of the local government's operations. Some key responsibilities include:

- Providing legal advice: Offering guidance to municipal officials, departments, and committees on legal matters related to governance, policies, and decisions.

- 2. Contract management: Reviewing, drafting, and negotiating contracts, agreements, and tenders to protect the municipality's interests.

- Litigation management: Handling legal disputes, lawsuits, and claims against the municipality, and coordinating with external legal panne and counsel when necessary.

- Policy development: Assisting in the creation and review of municipal bylaws, policies, and procedures to ensure compliance with relevant laws and regulations.

- Risk management: Identifying and mitigating legal risks and liabilities and implementing measures to prevent legal issues.

- Compliance: Ensuring adherence to relevant laws, regulations, and standards, such as freedom of information, privacy, and human rights.

- Advice on governance: Providing legal guidance on matters related to council procedures, conflicts of interest, and ethics.

Municipality has The Legal Manager who serves as a critical resource for the municipality, helping to prevent legal issues, manage risk, and ensure that the municipality operates within the bounds of the law. The municipality has established a Legal Services Office located in the office of the Municipal Manager. One of its main function to manage the legal register through updating and report to Mayoral Committee and Council Quarterly.  For 2023-24 financial year there are 8 contingency liability matters, 12 litigation matters and 11 finalised cases.

Also legal service is responsible for providing an effective and efficient legal support service to Council in order to enable it to deliver on its constitutional mandate and manage and limit the legal risks of the Municipality. We play a major role in ensuring that the decisions taken by Council and it’s structures, as well as the administration, are legally compliant and that legal support is available to the various line departments as and when they require it.

This inevitably decreases the legal risk to which the Municipality is exposed in its decision-making bodies which ultimately promotes service delivery.

2.3.15 	AUDIT Outcomes AND ACTION

| ###### AUDIT OPINION | ###### 2020-21 | ###### 2021-22 | ###### 2022-23 | ###### 2023-24 | ###### 2024-25 |
| --- | --- | --- | --- | --- | --- |
| ###### Unqualified opinion without matters (Clean Audit) |  |  |  |  |  |
| ###### Unqualified opinion with emphasis of matter or other matters |  |  |  |  |  |
| ###### Qualified opinion |  |  |  |  |  |
| ###### Adverse opinion |  |  |  |  |  |
| ###### Disclaimer | ###### X | ###### X | ###### X | ###### X | ###### X |

The municipality regrettably received the fifth disclaimer audit opinion for 2023/2024 financial year

The major components that contributed to the disclaimer are as follows:

- Property Plant and Equipment.

- Revenue from Exchange and Non-Exchange Transactions.

- Receivables from Exchange and Non-Exchange Transactions.

- Expenditure Management.

- Distribution Losses.

- Procurement and Contract Management; and

- Compliance with Supply Chain Management.

The municipality has prepared an audit action plan to address disclaimer paragraphs in line with the audit report. The municipality will focus on prior year findings to ensure that these paragraphs are reduced

2.3.15    STAKEHOLDER REGISTER:  NGO/CBO’s

| ORGANISATION | TEL. NO. | CELL. NO. | FAX. |
| --- | --- | --- | --- |
| DEPARTMENTS |  |  |  |
| DEPT. OF CORRECTIONS | 046 622 7007 | 082 7077 757 | 046 622 8815 |
| DOJ & CD | 046 622 7303 |  |  |
| DRDAR | 046 603 5400 | 060 5303 733 / 072 3456 069 |  |
| EDUCATION DEPT. | 046 603 3200/ 16/ 97/ |  | 046 603 3287/ 086 759 7242 |
| HEALTH DEPT. | 046 622 4901 |  | 046 622 6225 |
| Home Affairs | 046 603 2805/8 |  |  |
| Labour Dept | 046 622 2104 |  | 046 622 5327 |
| Magistrate Court | 046 622 7303 |  |  |
| SAPS | 046 603 9111 | 079 582 2265 |  |
| SBDM | 041 508 7111 |  | 041 508 7138 |
| Social Development | 046 636 1484 046 602 3300 |  |  |
| DESRAC | 046 603 4238 |  |  |
| NGO’S |  |  |  |
| APD | 046 622 5847 |  | 046 622 4918 |
| UMGA CORP. | 046 622 4803 |  |  |
| Child Welfare | 046 636 1355 |  | 046 636 1366 |
| ECARP | 046 622 5429 |  | 046 622 2617 |
| FAMSA | 046 622 2580 |  |  |

2.3.17   Sectorial Public Participation Forums

| SECTOR | FORUM |
| --- | --- |
| LED and Rural Development | LED Mayoral Forum |
| Public Safety and Community Services | - Road and Transport Forum - Environmental Management Forum - Community Safety Forum |
| Special Program Offices | • Youth Forum |
|  | • Women Forum |
|  | • Women’s Forum |
|  | • People with disability |
|  | • HIV/AID Local Council |
| Infrastructure development | • DWIF |

2.3.18	    Communication and Customer Care

2.3.18.1   Communication:

Municipality has an established Communications Unit under the office of the municipal manager with staff component consisting of

- manager media and communication (vacant)

- media and communication officer (filled)

- assistant media and communication (filled).

The municipality has a communication strategy that was last reviewed on 04 April 2018 that is used to guide all communication activities. Key functions of the unit is to ensure sound internal and external communication by providing communication support to all directorates through available communication mediums.

2.3.18.2 Customer care and petitions: the municipality has established a customer unit under Corporate and Shared Services Directorate with one delegated staff personnel and switchboard operator. The unit deals with receiving distribution and maintenance of the record; however, the unit is not fully function due to lack of resources.

The municipality has developed and adopted a customer care policy and mobisam customer care system in conjunction with Rhodes University to manage its complaints.  Makana has also approved a Petition Public Participation Policy in 2016, and the Municipality has establish a Petitions Committee to consider and dispose petitions, and matters incidental thereto, create mechanisms for communicating with petitioners and provide feedback to petitioners and provide for the resolution of disputes that may arise from petitions.

Petitions Committee still to be established by the new Council will be composed as follows:

The Speaker as a Chair of the Petitions Committee

- A representative from the Office of the Executive Mayor

- The Portfolio Councillor, Technical/Community Services

- A senior official from DTIS and DCSS

- 5 Councillors not serving in MPAC

- Office of the Speaker to provide Secretarial services.

- Representative from the Office of the Municipal Manager

2.3.19 		Anti- Corruption

2.3.19.1 	Fraud and Anti-Corruption Strategy

Makana Municipality had developed and adopted a Fraud Prevention Policy Framework and Fraud Prevention Plan in draft form. All members of the Bid Committees are required to disclose their interests before every meeting and the membership of all Bid Committees is revised annually. No Councillors are allowed to be part of the Bid Committees. Municipality has got Whistleblower policy which was adopted by Council in the April 2020-21 financial year

2.3.20  By-Laws

No new by-laws were enacted during the period of review but several of Makana Local

Municipality’s policies were reviewed. Traffic assists currently with by-law enforcement. A number of by-laws need to be revised and developed. Municipality does not have dedicated unit that will assist in enforcement of bylaws discussion underway. On e new by-laws was gazetted 7 July 2022 on Fire other are under with assistance of COGTA Provincial department

2.3.21   Website

During the year under review, the Makana Website currently being upgraded and regularly updated as the appointment of a skilled IT Manager ensured the availability of sufficiently skilled human resources.

2.4.	BASIC SERVICE DELIVERY AND INFRASTRUCTURE DEVELKPMENT

The Makana local municipality is both the Water Service Authority and Water Service Provider and is also responsible to provide all the other local government services such as municipal roads, storm water management, electricity and waste collection and disposal etc.

2.4.1.1    WATER AND SANITATION PROVISION OVERVIEW

The primary water-related driver in the municipal area is the Orange-Fish-Sundays Water Supply system. Surface water is primarily provided by dams and reservoirs that are linked to perennial and non-perennial rivers. The main rivers in the Makana area include the Fish, Great Fish, Kariega, New Years, Kowie, Bushmans and Koonap.

2.4.1.1.1    Water

The Municipality has a backlog of 532 households' access to water. On 28 February 2024, the Council of Makana Local Municipality approved the draft Water Service Development Plan for the 2022 to 2027 financial years. This plan is a planning tool for both bulk supply and reticulation systems to eradicate the household water supply backlog.

According to the Blue Drop Rating 2023 Assessment Report, Makana Local Municipality's drinking water quality has regressed from 70,83% in 2014 to 32,5% in 2023. It should be noted that the Municipality has appointed a service provider to perform drinking water quality monitoring.

2.4.1.1.2   Water Distribution Losses

The Municipality has been experiencing high water losses, which have been above the norm Water distribution losses for 2021 and 2022 remained at 19% and 22%, respectively.

The Municipality is also supplying water using water tankers in areas without access to piped water or communal standpipes. This type of supply also contributes to high water losses as the volume/amount of water supplied by water tankers is not quantified, and the municipality does not have a recovery strategy for the water dispensed.

2.4.1.1.3   Water Resources

The municipality is not adhering to dam safety management regulations. The latter poses flooding risks to those that are living downstream of the dam wall

The water used in the municipality is abstracted from Hawison Poort Dam, Settlers Dam, Jameson Dam, Milner Dam and Glen Melville Dam (Department of Water and Sanitation).

The municipal dams are old having been established before the 1960s. The municipality must ensure that it adheres to regulations as far as dam safety is concerned. Again, the Municipality is experiencing challenges regarding unstable pumping system and rising main capacity. This is attributed to insufficient maintenance of the infrastructure and prone to continuous disruption of supply of water.  Amatola Water rendered water management and operations in the past (2015/16), and the debt owed by the municipality, which originates from this period, is for unpaid invoices for that service.

2.4.1.1.4    Makhanda West Water Purification

The Waainek Water Purification Works supply Makhanda West. The source for the works is the Howison Poort Settlers, Jameson and Milner Dams. The waterworks is supplied by the Howison Pumping Main. The design capacity is 9 Megaliters/day which is currently not operating optimally.

2.4.1.1.5     Makhanda East Water Purification

The JK Water Purification Works supply Makhanda East. The source for the works is the Fish River from the Glen Melville Dam owned by the Department of Water and Sanitation. The design capacity of Makhanda East Water Purification has upgraded for 10 to 20 Megaliters/day but is currently producing about 13 Megaliters/day due lack of required number of pumps.

There is also an inadequate maintenance of mechanical and electrical equipment Makhanda’ s daily water requirements are indicated to be more than 18 Megaliters/day and any outage in the system results in poor water service delivery to the community. The Municipality is prone to drought, which may affect water availability within the Municipality area.

Poor maintenance of the municipality’s ageing infrastructure underlies the high volume of water losses. The ratio for repairs and maintenance is well below the norm but slightly increased during the years under review. This has an adverse implication on the sustainability of the Municipality’s immovable assets. Maintenance of key assets is not prioritized. Lack of asset maintenance is leading to infrastructure breakdowns and service delivery limitations. Assets are rapidly deteriorating at an unsustainable rate. The percentage allocation for repairs and maintenance is 1% which is insignificant

This can have negative implications on the condition and performance of the assets, leading to a decline in service delivery and resident well-being.Improving the repairs and maintenance ratio is crucial for MLM's long-term financial planning. Neglecting asset upkeep can lead to increased repair costs in the future and the need for asset replacements, which can strain the Municipality's finances. Inadequate repairs and maintenance to water services infrastructures also contribute to high distribution losses. The following contribute to poor performance of the service delivery assets:

•	Water leaks due to pipe bursts escalate overtime costs, which is a major contributing factor to the municipality's high wage bill.

•	Network Water Leaks due to leaking valves, burst pipes and meters.

•	Vandalism and theft of essential infrastructure exacerbate the challenges, and the municipality needs to ensure the security of its infrastructure. Fencing and telemetry system.

The municipality needs to identify and strategically keep critical spares to enable timely repairs, such as the coupling for the Howison Poort pipeline, valve, and pump spares for treatment works. This will enable the municipality to shorten the downtime of the systems and increase efficiency. There is a shortage of water tanks in the community for water storage. The storage retention capacity is also below the recommended 48 hours (Makana less than 12 hours).

It is also a challenge that there are no check meters to confirm raw water billed by DWS. One of the audit findings was that bulk metering is not in place to enable confirmation of bulk purchases.

Institutionalization of water conservation and demand management is vital to water saving initiatives. This would give an account of the municipality’s strategy of, amongst others, metering and pressure management.

2.4.1.2	CURRENT SYSTEM CONFIGURATION

Figure 1: Schematic Bulk Water Supply

  - 2.4.1.2.1    Eastern water supply system

Makhanda East is supplied with water from the James Kleynhans Water Treatment Works. Water from the Lower Orange-Fish Water Scheme is diverted at the Hermanuskraal weir on the Great Fish River into the Fish – Ecca tunnel which feeds the Glen Melville Dam on the Ecca River. The James Kleynhans Water Treatment Works which is located downstream of the Glen Melville Dams about 15km from Makhanda treats 10ML/day which is pumped to the 7ML and 6.6ML Botha’s Hill Reservoirs at the edge of town which in turn supplies the 3ML Mayfield and 2.5 ML Tantyi Reservoirs with water. As the demand exceeds the supply, water to the Makhanda East is shut off at 9 pm and reinstated again at 4 am. The total yield allocated for transfer to Makhanda is given as 7.3 million m³/a (20Ml/d).

  - 2.4.1.2.2		West water supply system

Water from Settlers Dam is pumped to Howiesons Poort Dam (0.500 million m3/a) at a rate of 65l/s and from Howiesons Poort (1.862 million m3/a) Pump Station at a rate of 100l/s to the Waainek Water Treatment Works which treats on average 8Ml/day. Two smaller dams (Jameson Dam: 0.150 million m3/a and Milner Dam: 0.150 million m3/a) supplement the supply

The treated water from the WTW is fed into the High-Level Reservoir (2.25ML) which feeds a reservoir on the Rhodes Campus (0.67ML) and the two Intermediate (4.6 ML and 3ML) and Low-Level Reservoir (3ML). The High-Level reservoir needs to be 80% full for the Correctional Services and Military Base to receive water. This has been circumvented with the installation of a dedicated 160mm diameter line at a lower abstraction point below the High-Level reservoir. Water from the Jameson Dam flows into the Milner Dam and gravitates to the Olds Town Filters from where it is pumped at a rate of 13l/s to the Waainek WTW.

Table 1 : Raw water supply dams to water treatment works for Makhanda

| NO | NAME | STORAGE CAPACITY (M3) | YIELD (M3/ANNUM) | WTW | SUPPLY ZONE |
| --- | --- | --- | --- | --- | --- |
| 1 | Howiesons Poort Dam | 883 000 | 330 000 | Waainek | Makhanda West |
| 2 | Settlers Dam | 5 620 000 | 1 160 000 | Waainek | Makhanda West |
| 3 | Jameson Dam | 575 000 | 14 000 | Waainek | Makhanda West |
| 4 | Milner Dam | 255 000 | 26 000 | Waainek | Makhanda West |
| 5 | Glen Melville Dam | 7 000 000 | 5 300 000 | James Kleynhans | Makhanda East |

  - 2.4.1.2.3	Seven fountains water provision system

Seven Fountains settlement obtains its water from four boreholes (21,7m3/day) which delivers the water to a containerised water treatment package plant. From the WTW treated water is pumped to a 100kl capacity elevated water storage reservoir from where it is fed into the reticulation network under gravity. At this stage only two of the four boreholes is in operation, resulting in water shortages.

Seven Fountains has a population of 1 374 people. Total Average Annual Daily water demand (AADD) of 35.2 m3/d which is not sufficient to service the area.

Table 2: Seven Fountains Borehole Yield Capacities

| NO | NAME | YIELD | WTW | SUPPLY ZONE |
| --- | --- | --- | --- | --- |
| 1 | BH 1 | 2.2 m3/d | Seven Fountains | Seven Fountains |
| 2 | BH 2 | 2.2 m3/d | Seven Fountains | Seven Fountains |
| 3 | BH 3 | 5.8 m3/d | Seven Fountains | Seven Fountains |
| 4 | BH 4 | 11,5 m3/d | Seven Fountains | Seven Fountains |

  - 2.4.1.2.4	Fort brown water provision system

Water for the settlement at Fort Brown is abstracted from the Great Fish River and pumped through to a containerised water treatment package plant located within the nearby Police Station yard. The treated water is pumped to an existing concrete reservoir whereby it to be reticulated to the beneficiaries. The system is currently not fully operational as a result water is being supplied daily by a water tanker at exorbitant costs.

  - 2.4.1.2.5	Alicedale water provision system

The primary source of water for Alicedale is the New Year’s Dam which is constructed on the New Year’s River which is a tributary of the Bushman’s River. The total capacity of the dam is 4.5 million m3 and the town is authorised to abstract 2.1 million m3 per annum (approximately 5.75Ml/day). For the past 12 months the dam level has maintained an average of 5% which is below the abstraction level of 8%. Additional raw water is supplied from four boreholes with a total combined yield of 748m3/day. One of these boreholes is solar powered and only works when there is enough sunlight. The other three boreholes have seen reduced yields due to the current drought.

This raw water is treated at the Alicedale Water Treatment Works that has a capacity of 2Ml/day. Drinking water from the water treatment works is pumped to steel tanks with a capacity of 182 m3 and 191 m3 situated on a hill above the water treatment works. From these steel tanks, water gravitates to three concrete reservoirs with a capacity of 191m3 each. Drinking water to the town area is supplied by gravity from these two concrete reservoirs whereas the communities of KwaNozwakazi and Transriviere are supplied water via a pumpstation on the bank of Bushman’s River. The pumped water is supplied to a 880m3 concrete reservoir and a 227m3 steel tank.

Table 3: Alicedale Dam and Borehole Yield Capacities:

| NO | NAME | STORAGE CAPACITY (M3) | YIELD | WTW | SUPPLY ZONE |
| --- | --- | --- | --- | --- | --- |
| 1 | New Years Dam | 4 500 000 | 2 100 000 m3/a | Alicedale | Alicedale |
| 2 | Station BH | - | 288 m3/d | Alicedale | Alicedale |
| 3 | Solar BH | - | 115,2 m3/d | Alicedale | Alicedale |
| 4 | Bridge BH (EC/P10-0463) | - | 259,2 m3/d | Alicedale | Alicedale |
| 5 | Road BH (EC/P10-0464) | - | 86,4 m3/d | Alicedale | Alicedale |

  - 2.4.1.2.6		Riebeeck east water services

The town is supplied from 4 low yielding boreholes. The raw water from the boreholes is treated prior to distribution. The water treatment works next to the bulk reservoirs has a design capacity of 1ML/day

Table 4: Riebeeck East Borehole Yield Capacities

| NO | NAME | STORAGE CAPACITY | YIELD | WTW | SUPPLY ZONE |
| --- | --- | --- | --- | --- | --- |
| 1 | Borehole 27 | - | 64,8 m3/d | Riebeeck East | Riebeeck East |
| 2 | Borehole 02 (solar) | - | 30,528 m3/d | Riebeeck East | Riebeeck East |
| 3 | Borehole 29 | - | 57,024 m3/d | Riebeeck East | Riebeeck East |
| 4 | EC/P10-0460 | - | 108 m3/d | Riebeeck East | Riebeeck East |

2.4.1.2      BLUE DROP STATUS PAT

There are three drinking water supply systems under Makana LM. Alicedale and Riebeeck East supply systems are in the low-risk rating category while Grahamstown is in the critical-risk category. Unavailability of operational flow data for all supply systems may impact on planning and water conservation and demand management initiatives and also impacted negatively on the score under criteria B. Alicedale and Riebeeck East supply systems achieved excellent compliance under microbiological compliance, however, inadequate alignment of microbiological monitoring programmes to SANS 241: 2015 requirements. This coupled with poor chemical and chemical monitoring compliance means that the safety of water supplied from these systems cannot be guaranteed. Currently physical, chemical and micro is being monitored, with a hope of a tender to ensure regular and consistent monitoring for compliance.

Grahamstown supply system achieved poor microbiological and chemical compliance and monitoring programmes are not aligned to SANS 241: 2015 requirements, this presents a serious health risk to the consumers as the safety of water supplied cannot be guaranteed. With regards to technical skills, Alicedale has a supervisor and process controllers that are adequately aligned to the regulations requirements while Grahamstown and Riebeeck East are lacking in this regard. Maintenance teams are also lacking for all supply systems and therefore presents a risk of poor infrastructure maintenance which may lead to water supply interruptions. Poor Water Safety Plan availability scores were achieved for all supply systems.

This indicates that adoption and implementation of SANS 241: 2015 aligned Water Safety Planning process inclusive of risk assessments, risk-based monitoring and implementation of corrective measures is lacking for all supply systems.

The Regulator encourages the WSA and WSP to urgently implement the following recommendations to ensure delivery of safe drinking water for all consumers:

- Installation of calibrated inflow meters to verify operational capacity at all WTW.

- Implementation of corrective measures in the event of microbiological and chemical failures to always ensure delivery of safe drinking water.

- Implementation of monitoring programmes with sufficient samples based on population size as outlined in SANS 241: 2015.

- Appointment of suitably qualified maintenance teams that complies with the regulation’s requirements.

- Supervisors and process controllers for Grahamstown and Riebeeck East WTW should also be aligned to the regulation’s requirements through appointment of qualified staff and/or training of new staff.

- Development of Water Safety Plan as per SANS 241: 2015 and WHO guidelines including risk assessment of entire supply system, water quality evaluation based on full SANS 241: 2015 analysis of raw and final water, development of risk-based monitoring programmes, and implementation of mitigating measures to address all medium and high risks.

2.4.1.3	GREEN DROP STATUS: ASSESSMENT:

Makana Local Municipality took a disappointing step backwards to a low 9% Green Drop score in 2021 compared to the promising 62% in 2013. The Regulator is concerned about the extensive capital upgrades to sludge (and other) infrastructure that has never been operational. Nor does the municipality have the required expertise to operate or maintain the infrastructure. These enablers should be a prerequisite before further capital funding is granted for the planned infrastructure upgrades as listed below.

The audit results (1%) coupled with the site inspection (27%) confirmed that Alicedale is poorly managed with low flows to the plant as result of continuous spillages from vandalised pumpstation/s which has not been corrected (electrical supply). The Belmont Valley and Mayfield treatment plants are severely overloaded.

The staff was found lacking in their knowledge / reporting of status of flow to the Alicedale plant. The Regulator is left with an impression of an overall lack of knowledge, commitment, and responsible culture in the organisation. This reaches beyond technical aspects, as is noted from the 0% attained in the financial performance area. On the positive side, Makana is commended for taking initiative to appoint a service provider to assist in collating- and uploading design and process information after the initial main audit event. This bodes well for the future of Makana and could be the genesis of willingness and positive attitude by Makana leadership to correct existing gaps and return to the former good performance levels.

The high-risk ratings of the plants are derived from the lack of effluent compliance data, no measurements of hydraulic flows, the lack of classified operational staff and the lack of a W2RAP or Risk Register. All three (3) the plants are categorised as high-risk plants. Corrective action should be prioritised starting with the appointment of technical competent staff – as none of the 3 plants had qualified staff in place. Technical qualifications were claimed, but not proof of such qualification could be substantiated with evidence of certificates. Once capacity is in place, the remainder of issues can be addressed. The low Green Drop scores places the municipality under regulator enforcement, noting that a Directive has already been issued for Belmont Valley.

2.4.1.3.1      Green Drop findings:

- Flow measurement records are not being maintained – this is a basic requirement.

- No Supervisory and Process Controller registrations verified.

- No technical, engineering, or scientific expertise in place at the Treatment Works

- No operational or compliance monitoring in place

- No financial, asset or energy cost could be provided.

- Plants are treating more than design capacity – DWS is engaged in these instances.

- Sludge classification and sludge management plans are absent.

- All 3 plants are in high-risk positions.

- Several capital projects have been undertaking or planned – noting that these

- improvements did not result in any positive gains as is evident by the low audit score

2.4.1.4    REGULATORY IMPRESSION:

Makana LM has completed the selected areas of the Green Drop PAT scorecard. This effort does not necessarily do justice to the good work and progress that was noticed by DWS at Makana, over the past 2 years. As a result, the CRR scores have digressed, mostly because of effluent quality data not available for Alicedale, and non-compliance for Belmont Valley and Mayfield. Flow measurement is not recorded for Alicedale, which carries a significant risk with it.

The extensions taking place at Ext 6, Mayfield and Glebe is noted with encouragement. However, concerns are raised regarding the treatment plants which are already operating beyond the design capacity and where the effluent quality is not meeting the legal specification.

This additional flow will place undue pressure on the plant to perform and comply with its legal specification. Makana LM is requested to communicate with the DWS on this pertinent matter, as no indication was given as to the status of upgrading the plants. These aspects result in all three (3) treatment facilities residing in high-risk positions during the current assessment.

The completion of a well-structured Wastewater Risk Abatement Plan (W2RAP) is however noted and commended. The key 31 risks have been identified, rated and addressed in this risk management plan. Regrettably, there is a need to upgrade the plant.

2.4.1.5		GREEN DROP WATCH REPORT 2023

The goal of the Green Drop is to inspire a path that brings about sustainable and compliant wastewater services through competent people, disciplined thought, and collective action, which can be measured and reported to South African citizens every year. The Green Drop process upholds scientific principles and is founded in its ability to measure and report performance that reflects the functionality and status of the wastewater systems. The scoring legends are as following:

|  | >95-100% | Ideal performance and full functional infrastructure and processes (Excellent) |
| --- | --- | --- |
|  | >80-<95% | Fully functional infrastructure and processes, with minor corrections to be made (Good) |
|  | >50-<80% | Partially functional infrastructure and processes, and average performance (Average/ Moderate) |
|  | >31-<50% | Partial functionality and unsatisfactory performance, with major corrections to be made (Poor) |
|  | 0-<31% | Dysfunctional and unsatisfactory performance, with major corrections to be made (Critical) |

Coupled to the Green Drop score, a risk score (%CRR/CRR Deviation) is calculated to indicate the Cumulative Risk Rating(CRR) of a wastewater treatment works. Whereas the Green Drop score indicate the performance of the entire wastewater service, the CRR risk score focus specifically on the wastewater treatment plant and its associated risk. The CRR scoring legends are as following:

| %CRR/CRRmax Deviation | 90 – 100% Critical Risk WWTW's |  |
| --- | --- | --- |
|  | 70 - 90% High Risk WWTW's |  |
|  | 50-70% Medium Risk WWTW's |  |
|  | Less 50% Low Risk WWTW's |  |

Typically, a low Green Drop score will have a matching high CRR score and will guide the responsible authority and associated stakeholders to specific defective areas that require intervention and corrective action.

The Green Drop Watch Report is a special interim report that gives expression to the leadership’s intent to monitor and publish the status of ‘’turnaround’’ one year after identification of 334 critical wastewater systems in the Green Drop report of April 2022. This report draws attention to the status and quality of correction actions plans, taken by the local authorities responsible for critical systems, who were placed under regulatory surveillance.  As an interim report leading to the 2023 GDPAT report and 2024 Green Drop audit, the Watch Report seeks to keep the public and stakeholders updated and informed on the progress (or lack thereof) made by municipalities to remedy failing and dysfunctional wastewater infrastructure and compliance.

The municipality was identified to have the following wastewater treatment systems in critical state and was advised by the Regulator to issue a Corrective Action Plans (CAPs) and ringfenced grant allocation to the identified systems. The following results were found following analysis of the CAPs and funds as submitted by the WSA during the period 1 April 2022 to 31 March 2023.

2.4.1.5.1		Baseline:

| WSI Name | WSI 2021 GD Score | WSI TSA Score | Total VROOM Cost | WWTW Names (<31% score) | WTWW 2021 GD Score |
| --- | --- | --- | --- | --- | --- |
| Makana LM | 9% | 27% | R8,407,500 | Mayfield | 13.6% |
|  |  |  |  | Belmont Valley | 7.9% |
|  |  |  |  | Alicedale | 1.3% |

2.4.1.5.2	Watch Area 1: PLANNING - Corrective Action Plan to improve on the Green Drop Scores

| WSI Name | WWTW Name | Compl iance Letters Issued | WSA Requested Support to develop the CAP | DWS Schedule Engagement with Nonresponsive WSIs | Number of CAPs received by DWS | Date of CAPs receipt by DWS | CAP Implementation Status: Progress @ 31 March 2022 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Makana LM | Mayfield | Yes | No | Reminded on 2 Dec 22 | None | Not Received | None |
|  | Belmont Valley | Yes | No | Reminded on 2 Dec 22 | None | Not Received | None |
|  | Alicedale | Yes | No | Reminded on 2 Dec 22 | None | Not Received | None |

2.4.1.5.3		Watch Area 2: IMPLEMENTATION - Securing water services grants,

Funding and appropriate resources to implement the CAP

None

2.4.1.5.4		Watch Area 3: INTERVENTION – Status and types of interventions by

DWS

| WSI Name | WWTW Name | Regulator’s Compliance Monitoring and Enforcement Status | Action to follow and other comment |
| --- | --- | --- | --- |
| Makana LM | Mayfield | Issued NWA Notice (Pre-directive) | Escalation to interdict |
|  | Belmont Valley | None | None |
|  | Alicedale | Issued NWA Notice (Pre-directive) | Escalation to interdict |

2.4.1.6    BULK WATER INFRASTRUCTURE RESOURCES:

The Howiesonspoort Dam is located in the Palmiet River Catchment (upstream of the Kariega River now part of the Thomas Baine Nature Reserve). This was constructed in 1031 with an estimated capacity of 883x103m3 and surface area of 16.3ha. The estimated 1:50 year yields including the Settlers Dam is 2450x103m3 of which 2200 x 103m3 is for domestic supply (the remainder for irrigation and other uses.)

According to the DWS, the registered permit volume is 500 x 103m3 per annum (p.a.). Raw water is pumped from the Howiesonspoort pump station situated slightly downstream and South West of the dam wall, directly to the Waainek WTW.

2.4.1.6.1	Settlers Dam

The Settlers Dam is located in the Kariega River catchment further south, it supplies the Albany

Coastal catchment area. The dam was constructed in 1962 with an estimated capacity of 4020 x 103m3, making it the biggest in the Makana region. The surface area of the dam is 82.2ha.

The registered volume permit from the DWS is 1000x103m3 p.a. to increase capacity the dam wall was raised by 2.3m in 1981. Raw water in this dam is pumped directly into the Howiesonspoort Dam thus augmenting the Howiesonspoort in time of low water availability.

2.4.1.6.2 	Jameson Dam:

The Jameson Dam is located in the Nuwejaarsspruit River on the Slaaikraal farm. It is also referred to sometimes as the Slaaikraal Jameson dam for this reason. This dam was constructed in 1906 with an estimated reservoir capacity of 575x103m3. The surface area of the dam is 15.5ha.

The estimated total yield is 460x103m3 although no exact figures are available, to confirm what portion is earmarked for irrigation or other uses.

The registered volume permit from the DWA is 150x103m3 p.a. Raw water from this dam gravitates to the downstream Milner Dam from where it gravitates towards the Town filter storage tank in Makhanda via a 200mm main. From there it is pumped to the Waainek WTW via a 150mm steel.

2.4.1.6.3		Milner Dam:

The Milner Dam is located downstream of the Jameson Dam in the Nuwejaars River, also on the Slaaikraal farm. This dam was constructed in 1898 making it the oldest functional dam in the Makana region. The estimated reservoir capacity of 255x103m3 with the surface area of 7.7ha. The estimated total yield is 190x103m3The registered volume permit from the DWA is 150 x 103m3 p.a., which is the same as Jameson Dam. According to the Stewart Scott report, the dam’s full supply level is approximately 626.4 msl?.

Thus the hydraulic grade difference between Milner Dam and Town Filter Storage is approximately 15.9m (Town Filter Storage is at 610.5 msl). Based on a gravity main length of 6380m (exact distance to be confirmed) indicates a much lower figure of 15-20l/s. Since the incoming flow is not measured, this cannot be confirmed.

2.4.1.6.4	Service Reservoirs

One 2.5ML service reservoir and an elevated storage tank are located on the precinct of the works. The elevated water tank is approximately 8m3 and 10m height, this supplies the Waainek WTW and two houses with potable water. This tank is manufactured form fabricated steel panels which is in a very poor condition due to corrosion. The tank is leaking, and the non-return valve is also not working and needs to be replaced.

The inside of the tank also needs to be repaired; the Makana Municipality is currently in the planning stages to have the elevated storage tank repaired.

The 2.5ML high level reservoir acts as the main distribution reservoir for the industrial and higher lying residential areas. This reservoir is still in good condition with no problems reported.  During failures or other interruptions, the potable water supply to the higher lying areas becomes problematic as this reservoir tends to run dry since it feeds water to the downstream reservoir as well.

To ensure that sufficient potable water storage is available for the higher lying areas, it is proposed that the existing 10ML raw water storage dam on the eastern side of the WTW be converted in a clear water storage reservoir. This will be achieved by installing a floating HDPE roof cover to this reservoir.

2.4.1.6.5      Waainek Water Purification Works (PLANT)

The WTW is located next to the N2 highway west of Makhanda. Access to the treatment works is directly from the N2. The current processes involved to treat the water includes flocculation, sedimentation, filtration and disinfection.

Waainek Water Treatment Works is supplied with raw water from 4 sources, the Howiesonspoort and Settlers dams in the Kariega River catchment, and the Jameson and Milner dams in the Slaaikraal catchment

The existing Waainek Water Treatment Works has a capacity of 8 Ml/d and designed to operate over a 24 hour period. The works comprises a 16Ml raw water storage dam. There is an additional 6MI raw water storage constructed above the works from which raw water is gravitated to the inlet works. Total raw water storage represents 60 hours of the works capacity. The works is supplied either directly from the Howiesonspoort pumping main or from the raw water storage reservoirs.

2.4.1.6.6       Raw Water Inlet

Water from both the Howiesonspoort and Town Filter Storage tanks are pumped to the WTW. The system is designed so that raw water from Howiesonspoort PS directly enters the WTW with a bypass weir to supply water to the lower lying raw water storage reservoir.

The Town Filter supply pumps directly to the lower raw water storage dam. A bypass system is in place to divert water directly to the inlet works.

2.4.1.6.7       Raw Water Storage Reservoirs

The WTW has two raw water storage reservoirs, one a 16ML on the west of the WTW and a newer storage reservoir on the east of approximately 10ML. the 16ML lower lying reservoir has recently been relined and is in a good condition.

The exact construction date of the new upper reservoir is unknown although it can be confirmed that the lining still appears to be in a relatively good condition. It has deteriorated to some extent due on the edges due to little or no maintenance and on some sections of the liner it could be noticed that vegetation has penetrated the liner (which needs to be repaired).

2.4.1.6.8       James Kleynhans Water Treatment Works

James Kleynhans water treatment works supply mostly Makhanda east, Water Treatment Works is supplied with raw water from the Glen Melville Dam, owned and operated by DWS.  Water from the Orange River is released into the upper reaches of the Fish River as part of the Orange-FishSundays scheme. Water abstracted from the Fish River is stored in the off-channel Glen Melville dam. Water from the dam gravitates to the James Kleynhans WTW.

Currently, Makhanda’s allocation of water from the Glen Melville dam is 3000 Mℓ/annum (average daily abstraction of 8.22 Ml/d). The James Kleynhans Water Treatment Works has a capacity of 10 Ml/d and designed to operate over a 24 hour period. Elements within the works require upgrading, as the existing required capacity is 12.96 Ml/d (2.96 Ml/d shortfall).

Capital funding has been secured for the bulk water supply (James Kleynhans) from the Department of Water and Sanitation. An amount of R30 million has been budgeted for the 2022/2023 financial year. The project is implemented by Amatola Water Board and a contractor for Phase 2 of the project was appointed in January 2020 and is due to be completed in July 2022. The project is divided into three phases and will be completed in December 2022.

Phase One: Entailed the augmentation of the James Kleynhans WTW and included the optimization of the existing Water Treatment Works, covering the following:

- Inlet works

- Valve refurbishments

- Electrical supply

- Water supply pumps

- Sludge ponds

This phase was completed in September 2019.

Phases Two (2): This phase entails the construction of new additional 10 mega liters a day per Water Treatment Works which will double the treatment capacity of the current WTW. After some delays, the project was awarded in January 2020 and will be completed in July 2023.

Phase Three (3): This phase entails the upgrading/refurbishment of the existing 350mm-diameter Pumping Mainline to Botha’s Hill reservoir and upgrading/refurbishment of the electrical work. The project, once completed, will increase the output capacity of James Kleynhans Water Treatment works from 10Ml to 20Ml/day. This will ensure that supply meets demand.

2.4.1.6.9      Refurbishment of Riebeeck East Water Treatment Works (WTW’s)

The raw water supply is abstracted from the 4 boreholes and that were recently refurbishment and newly drilled and equipped. The current water supply is still not enough as groundwater is hard to quantify especially with the current draught therefore less rain and less recharge of groundwater. Water is supplied to the residents for 3 hours in the morning and in the evening. This is so to rather have a sustainable supply and therefore prolong it. Recently a project at a value of R5m for both Alicidale and Riebeeck East was completed, this was to augment the raw water supply as the Treatment works capacity was previously increased from 0.5Ml/day to 1Ml.

2.4.1.6.10      Refurbishment of Alicedale Water Treatment Works (WTW’s):

“Alicedale is the small town situated in between a variety of game reserves and hunting lodges. It has one major industry, namely a large Mohair factory. The existing water treatment works was previously refurbished and meet DWS standards. Unfortunately, with the ongoing draught, raw water supply has been a problem as the New Years Dam is low and below abstraction point.

The average daily peak water demand for Alicedale is 1Ml/day and this is not possible in the absence of adequate raw water supply. As it stands, raw water supply is reliant on 4 boreholes that are supplying only 0.7Ml/day when operated at optimum. Unfortunately, with less recharge of these boreholes due to draught, the boreholes are operated below optimum so to prolong water supply in the area. As such, water is only supplied to Alicedale residents for 3 days a week with the plan to make it every second day.

2.4.1.6.11      Seven fountains Water Provision:

Municipality is providing 30 000 liters of raw water storage capacity for the community of Seven Fountains as compare in the previous year of 10 000 liters by means of Jojo tanks. All existing pipework was fixed and expanded to accommodate the additional storage tanks, including individual tank isolating valves. The is currently a project to explore more groundwater development through ECCOGTA Drought Emergency fund at a value of R2.2m for both Seven Fountain and Manley Flats. The preliminary results are not looking good as the newly 2 drilled boreholes are giving low yield of no more than 1l/s. However, this alleviates the water supply to the area by providing an additional 20000kl which still makes it hard for the municipality not to ration water. Once the project is completed, the residents will get water for 3 hours in the morning and in the evening.

2.4.1.6.12      Fort Brown Water Provision:

The municipality is currently supplying water through water carting to strategically positioned Jojo tanks across the community. These tanks are filled twice a week and this is to happened until the abstraction point for raw water supply is secured as it has been difficult to use the current with it being on the flood zone as it done directly from the Orange Fish River. A floating pump will be installed, so as to enable proper pumping capacity of raw water, so that the package plant can function effectively.

2.4.1.7		SANITATION BULK INFRASTRUCTURE RESOURCES (WWTW)

The Makhanda sewerage network is divided into two distinct drainage areas namely North and South which drains to the Mayfield Wastewater Treatment Works (WWTW) and the Belmont Valley WWTW respectively.

The Municipality is experiencing inadequate sewer system capacity, resulting in noncompliance with the National Water Act and conditions of the wastewater treatment permit as issued by the DWS. An assessment needs to be done to check on progress on rectifying this situation and continue to develop wastewater treatment works to accommodate growth. The municipality has not yet achieved universal access to sanitation as there are still households dependent on bucket systems. Maintenance of this infrastructure is inadequate. The municipality needs to operate its facilities in line with the National Water Act of 1998 (Act No. 36 of 1998, Government Notice No 1191) in accordance with the Permit requirements of the Department of Water and Sanitation.

The municipality is faced with, amongst others the following challenges in terms of Sanitation:

•	Ageing infrastructure

•	Low staff morale

•	Inadequate maintenance (for the reticulation system and plants)

•	Theft and Vandalism

•	Inadequate maintenance budget

Green drop rating for Makana LM is at 9% which is closer to being dysfunctional. And the following issues should be addressed:

•	Flow measurement to be Implemented.

•	Sludge management to be addressed.

•	Loading and quality to be determined.

•	Maintenance of existing infrastructure to be addressed

•	Makana Local Municipality has three e wastewater treatment facilities as depicted in the IDP as follows:

•	Alicedale WWTW with a capacity of 0.85Ml/day and operated at 151% of its design capacity.

•	BMLMont Valley WWTW with a capacity of 5.4Ml/day and operated at 139% of its design capacity.

•	Mayfield WWTW with a capacity of 2.5Ml/day and operated at 112% of its design capacity.

2.4.1.7.1 	Belmont Valley WWTW:

The Belmont Valley Wastewater Treatment Works (WWTW) is a 5.4Ml biological filter plant currently being operated at an average inflow of between 7 and 8Ml/d. The plant is servicing the entire CBD and Western side and 60% of the Eastern side.

The Belmont Valley WWTW is currently not meeting the set discharge standards and needs to be upgraded. The WWTW is currently running at 150% of its capacity. The upgrade will unlock development in the area, as currently all housing projects have been put on hold as the WWTW is overloaded and overflowing, thus polluting water resources in the area and downstream.

2.4.1.7.2 	Mayfield WWTW:

The Mayfield WWTW has an existing hydraulic capacity of 2.5 Ml/day and currently treats flows from the areas known as Mayfield, Makanaskop, Kings Flats, Transit Camp and Extensions 6 and 7. The augmentation of the Mayfield Wastewater Treatment Works (WWTW) are necessary and critical, as the spillages contaminate water courses and pollutes the natural environment. However, the Municipality has not managed to source funding for the required upgrade.

2.4.1.7.3 	Alicedale WWTW:

Alicedale WWTW has a design capacity of 0.85Ml/d but operating at a capacity of 0.1Ml/d. The plant is servicing the areas of Nomzamo, Mandela and Transriviere.

2.4.1.7.4		Water Services Operations & Maintenance (O&M) and Critical Challenges

Municipality doesn’t have  Operational and Maintenance Plan, is in process of seeking assistance from different stakeholder like MISA, COGTA AND DWS.

The Municipality is still struggling with its ageing infrastructure and external funding was received to increase the capacity of James Kleynhans Water Treatment Works.  DWS is the funder for the project and Amatola Water (AW) is the implementing Agent. Makana is also challenged with increasing pressure on its wastewater treatment leading to works overflow i.e. Belmont Valley which is near full capacity.

These are some critical areas:

- Aged and dilapidated infrastructure

- Water supply is not sufficient to meet the demand.

- Inadequate catchment area to Makhanda West, which could result in possible water shortages to the community in the future

- Inadequate electricity supply on the western side of Makhanda, which results in the inability to supply raw water for purification.

- Inadequate storage retention capacity (DWS requirement is 48 hours but Makana has an average of 12 hours);

- Insufficient capacity at waste water treatment works. , as the   plant is operating above design capacity.

Pre-directives received from DWS, on non-compliances, which could result in legal action against the Municipality.

- Health hazards to the people and pollution to the environment.

- Inadequate capacity of the collector mains (rising main and outfalls) resulting in sewer spillages.

- Inadequate capacity of pump stations resulting in sewer spillages.

- Inadequate capacity reticulation network sewers resulting in spillages, which result into health hazards to the people and pollution to the environment.

- Storm water ingresses to sewer network system increases the inflow to the wastewater treatment works;

- Absence of centralised customer services, which results into the inability to   attend to all the complaints, systematically; and

- Continuous vandalism of critical infrastructure, which could lead to reverse backlog, injury, and damage to property, resulting in possible litigation.

2.4.1.7.4.1	Water source Challenges:

  - Quality of the raw water from the dams– High turbidity

  - Unstable pumping system & rising main capacity.

  - Unreliable electricity supply to pump raw water from H/Poort

2.4.1.7.4.2	Water treatment works Challenges:

- Plants operated above capacity.

  - Old infrastructure and outdated technological processes.

2.4.1.7.4.3	Bulk water distribution Challenges:

  - Storage Retention Capacity (DWS requires 48hrs, but Makana has 12hrs)

  - Network Water Leaks (Through broken/old valves, pipes & meters) - 	Absence of Zonal Metering.

2.4.1.7.4.4	Service reticulation challenges:

  - High Water Leaks (Resulting to water loss)

  - Absence of meters (Impact to Billing mechanism)

  - Lack of Pressure Control, resulting into inequitable distribution between high and low-lying areas.

2.4.2		ELECTRICITY INFRASTRUCTURE:

2.4.2.1		Electricity provision Overview

Makana is currently the service provider for the distribution of electricity with NERSA  license agreement, it provided electricity to the old Makhanda (CPA) municipal area, while the new urban settlements, Makhanda East, Riebeeck East, rural farm areas are serviced by Eskom.  Alicedale is supplied by both the Municipality and Eskom. Electricity Department ensures that its customers get good supply of quality service in compliance with the quality criteria prescribed by the national Electricity Regulator. The Department has the responsibility of refurbishing electrical infrastructure and connecting customers who are not on the grid. The Department is also responsible for project implementation as well as day-to-day operations and maintenance. Municipality has a supplier agreement with ESKOM to purchase electricity for the areas supplied by the municipality.

| Level and standard of services | - Customers are provided with a bulk 11 kilovolts of electricity. Some of this electricity is provided from solar energy. - The Municipality provides streetlights in accordance to the standards as outlined in the National Energy Regulator of South Africa (Nersa) guidelines. It also provides high masts which are funded by the Municipal infrastructure grant (MIG). - Medium and low voltage electricity is distributed according to consumer requirements. |
| --- | --- |

Access to minimum electricity standards is defined as an electricity connection at the dwelling.  National policy also requires that poor households should receive 50kWh of free basic electricity per month.

The Maintenance Plan is in place but not fully adhered to, due to staff shortages.  Budgetary constraints hinder the effective operation and maintenance as the infrastructure is aging and needs upgrading.

The Municipality is looking at innovative alternative energy and sourcing methods to implement sustainable solutions. There is a draft policy which sets out the criteria, which will enable the evaluation of renewable energy generation infrastructure to be developed in a manner that will limit the potential negative impacts thereof.

Municipality has one alternative power wind farm established that is managed by service provider Innowind at Waainek and the southern portion of the municipality has been identified as having potential for the development of wind energy generation infrastructure.

Wind farms as part of an alternative energy solution a:

- Distribution Agreement (DA) for the Waainek Wind farm Project (Alternative Energy)

was signed and construction was completed.  The project is earmarked to have R400.

million economic spinoffs over 20 years.

- R30 million was received for the refurbishment of ageing electricity infrastructure,

Mainly substations; and R2, 2 million was spent for 13/14 for Thomas Baines Power

line as an alternative power supply.

There are 5 wards (3, 10, 11, 13 and 14) comprising most households with no access to electricity, these areas most are imaging informal settlements.  There has however been an overall reduction in the number of persons without access to electricity through Municipality and ESKOM electrification programmes .

All indigent households and households who are prepared to install a 20 AMP Circuit Breaker get their first 50 KwH free.  Therefore, there are no backlogs in respect of service provision to existing formal households, within the Municipal area of supply.

There is a direct correlation between electricity backlogs and housing backlogs. The planning for the new proposed areas are in place.  There are areas within the Municipal and ESKOM supply area where existing services need to be upgraded.

There is also a need for enhanced maintenance of street lighting.  This is coupled with the need for development within the Municipal area necessitates upgrading of the electrical service infrastructure.

2.4.2.2		The high-level challenges are as follows:

- Makana’s electricity and energy services are divided into two in terms of supply i.e. Makhanda West (eRhini) is supplied and managed by Eskom and Makhanda East (CBD and town areas) is supplied and managed by Makana Municipality.

- The Electricity and Energy Department is not compliant due to it not having GMR2.1 accredited personnel to approve the work done by electricians.

- Ageing electricity network cables between distribution substations to secure firm electricity supply and lack of an upgrade plan for the transformers.  This could result in a possible disruption to the Wind farm Project (Waainek Wind farm).

- Major substation (66/11 KV):  Waainek Substation - Old infrastructure, needs transformers and control panels.  Supplies Rhodes University, Prisons, Military Base and Industrial Area. Summit Substation – poor soil condition (clay) causing major cracks to the foundation and poor drainage.

- Distribution substations require new isolators to the breakers (60% of the 153 substations need urgent attention).  In addition, security is required at the substations.

- Inadequate resources such vehicles, ladders, materials, testing equipment, safety clothing, designing software, etc.; and

- Insufficient staff training in particular trade tests for electricians and authorisation of electricity staff.

- Cable theft and vandalization of electricity infrastructure, this public lighting

Given the above, the electricity and energy solutions to meet the challenges of supplying a reliable electricity supply, which must be prioritised and considered, going forward, are as follows:

- Development of a master plan to identify issues that need to be addressed.

- Installation of a new 10MVA transformer at Makhanda sub-station.

- Installation of a new 66KVcircuit breaker at Summit sub-station.

- Refurbishment of 2x15 MVA transformers and drainage system at Summit sub-station.

- Installation of ripple control system at Sugar Loaf sub-station.

- Electrification of Ethembeni infill area comprising of 330 housing units.

- Electrification of Mayfield Phase 2 comprising of 1320 housing units.

- Substation upgrade at Waainek sub-stations; and

- 66Kv line upgrade from Makhanda sub-station to Sugar Loaf sub-station

- Projection of electricity infrastructure especially substation.

- Consider use of LED lights for public lighting

2.4.2.3   Electricity losses

Electricity losses have been above the norm at 29%, 17%, and 20% for the 2021, 2022, and 2023 financial years, respectively. These losses were above the norm in all three financial years and the municipality applied for the smart metering grant to address the illegal connections, tampering and incorrect metering. When looking at the number of households with no electrical connection over time, it can be seen that in 2011 the households without electrical connection in Makana Local Municipality were 1 880, this decreased annually at -13.74% per annum to 430 in 2021 The cashflow of the Municipality remains a challenge until the collection rate is improved and arrear creditors are fully paid. The municipality must monitor electricity purchases against billing.

The municipality has been approved for Eskom Debt Relief by National and Provincial Treasury effectively from 01 November 2024 and is currently servicing both current and arrear debt balances.  The municipality needs to ensure that it applies for electricity licensing for all new areas that are being developed where it is making financial sense for the municipality. The municipality needs to have the wheeling agreement template in place in order to be able to facilitate this. The municipality needs to review streetlighting accounts from Eskom in order to ensure that there is value for money on services provided.

There is an indication that there is no electricity master plan. This has to be developed in order to guide business planning for future projects. The maintenance plan is in place. Unfortunately, it is not being implemented because of staff shortages Insufficient training for electrical trade tests and High Voltage regulation training. The municipality needs to comply with General Machinery Regulations as far as supply of electricity is concerned. The Municipality should strive to improve and maintain the performance of the electricity supply infrastructure. It is critical to secure the infrastructure due to theft and vandalism that is being experienced in an alarming rate.

A conditional assessment needs to be conducted for all major substations and the outcome to be used to prioritize maintenance (Substation yard, substation rooms, switchgear, primary transformers, outdoor isolator and breakers, overhead line gear). The municipality does not have a mandatory training schedule for electrical staff, does not comply with General Machinery Regulations, and has a shortage of trade tools for the electrical division's employees.

Electricity supply infrastructure is also ageing. The municipality is apportioning an insignificant budget for repairs and maintenance of Property, Plant, and Equipment. This affects sustainability and contributes to high distribution losses. The distribution substations require new isolators for breakers. A conditional assessment needs to be conducted for mini-substations, and the outcome should be used to prioritize maintenance activities.

2.4.3   ROADS AND TRANSPORT:

The roads network, within Makana jurisdiction, are under the custodianship of Makana Local Municipality, in case of access roads and streets, Provincial Department of Transport, in case of District/ Roads, each authority is responsible for provision and maintenance of roads infrastructure under relevant custodianship.

The Municipality does use Rural Roads Asset Management (RRAMS) due to the high number of rural roads and bridges which need immediate repair and to improved data on rural roads to guide infrastructure investments. The municipality is using Road Asset Management System, to identified road needs, upgrading and maintenance to check length and status.

Farmers and rural producers often face challenges in accessing markets due to inadequate transportation infrastructure. Communities often has challenge to access to education, health facilities RRAMS improved road connectivity can help to enhance access of rural masses to education services. They can travel to nearest towns and cities and get better and higher education which can open better employment opportunities for them. Through this way, rural poor can earn a better living for their families.

The SBDM has developed a Roads Maintenance Plan and is in process of assisting Municipality develop a Roads and Storm Water Master Plan.

Makana Municipality’s roads system is categorised as follows, with the varying ownership and responsibilities of these making the management of this function difficult for Makana:

- municipal roads.

- provincial roads (Department of Roads and Public Works)

- undefined access roads.

- rural surfaced and gravel roads;

- national roads (SANRAL)

Makhanda is situated on the N2, which links it to East London/ Bisho and Port Elizabeth. The R400 links Makhanda to Riebeeck East and the N10.

- The MR476 links Makhanda and Alicedale.

- The R343 links Makhanda and Salem to Kenton-on-Sea and Alexandria.

- The R350 links Makhanda to Bedford.

- The R344 links Makhanda to Adelaide.

- The R67 links Makhanda to Port Alfred in the South and Fort Beaufort to the North.

2.4.3.1      Road Network Serving the Makana LMA

The road network within the Makana Local Municipal Area falls under the jurisdiction of three (3) authorities as per our Integrated Transport plan and Road maintenance plan last review in 2020, namely:

•	South African National Roads Agency Limited (SANRAL), who is responsible for National Route N2 and R67, which traverses the area;

•	Eastern Cape Department of Transport, who is responsible for provincial trunk, main, district and minor roads within the area; and

•	Makana Local Municipality, who is responsible for all municipal roads.

The road network within the Makana Local Municipal Area, together with the relevant road authority, is indicated in Table below:

Table 1: Road network in the Makana Local Municipal Area

| ROAD AUTHORITY | LENGTH(KM) | % |
| --- | --- | --- |
| SANRAL | 139.70 | 7.8 |
| Eastern Cape Department of Transport | 1 370.09 | 76.2 |
| Makana Local Municipality | 287.67 | 16.0 |
| Total | 1 797.46 | 100 |

The total road network within the Makana Local Municipal Area and under the jurisdiction of the municipality comprises approximately 287.67km, of which approximately 163.85km (or approximately 57%) are Paved roads.

Table 2: Road network Infrastructure under the jurisdiction of the Makana Local Municipality:

| ROAD TYPE | CATEGORY | LENGTH(KM) |
| --- | --- | --- |
| Tar | Paved | 149.77 |
| Block | Paved | 13.85 |
| Concrete | Paved | 0.23 |
| Gravel | Unpaved | 103.78 |
| In Situ / Earth | Unpaved | 0.56 |
| Tracks | Unpaved | 8.28 |
| Other | Inaccessible | 11.22 |
| Total |  | 287.67 |

Table 3 below indicates the road network in the various towns:

| Town | Paved(km) | Unpaved(km) | Inaccessible (Km) | Total(km) | % Total Network |
| --- | --- | --- | --- | --- | --- |
| Alicedale | 12.02 | 1.11 | 2.44 | 15.57 | 5.4 |
| Makhanda | 150 | 7.20 | 0.10 | 8.40 | 2.9 |
| Riebeeck East | 1.10 | 7.20 | 0.10 | 8.40 | 2.9 |
| Total | 163.85 | 112.61 | 11.22 | 287.67 |  |

2.4.3.2      Assessment of the municipal road network:

Visual condition assessments were undertaken using the EASyRoad software package – this is an application that runs on an Apple iPad.  The software has built-in functionality to geo-reference the data captured and the Track that was travelled by the assessor. visual assessments were undertaken by Graduates employed under the Rural RAMS programme initiated by the National Department of Transport (NDOT).

2.4.3.2.1      Visual Condition Assessments:   The condition of the Tar (Flexible) road network was visually assessed using the draft TMH 9 method (Committee of Transport Officials, Technical Methods for Highways, Manual for Visual Assessment of Road Pavements, May 2016). The assessment consists of ratings for surfacing, structural and functional conditions where:

•	the surfacing condition is related to its quality as a suitable riding surface for traffic and as an impermeable layer that prevents the ingress of water into the pavement structure.

•	the structural condition corresponds to its ability to withstand traffic loads; and

•	the functional condition is a measure of the level of service currently provided by the pavement to the road user.

#### Table 4: Visual Condition Categories

| Condition Category | VCI Range | Category Description |
| --- | --- | --- |
| Very Good | 85 - 100 | Road is still like new and no problems are experience. |
| Good | 70 – 85 | Road is still in a condition that only requires routine maintenance to retain its condition. |
| Fair | 50 – 70 | Some clearly evident deterioration and would benefit from preventative. maintenance or requires renewal of isolated areas. |
| Poor | 30 – 50 | Road needs significant renewal or rehabilitation to improve its structural integrity. |
| Very Poor | 0 – 30 | Road is in imminent danger of structural failure and requires substantial renewal or upgrading |

#### 2.4.3.3      PAVED ROADS:

#### Table 5: Condition of Paved Roads

| Condition | Very Good (km) | Good (km) | Fair (km) | Poor (km) | Very Poor (km) | Total (km) |
| --- | --- | --- | --- | --- | --- | --- |
| Alicedale | 0.00 | 2.52 | 0.75 | 1.41 | 0.00 | 4.68 |
| Makhanda | 0.00 | 25.47 | 76.47 | 38.45 | 4.53 | 144.93 |
| Riebeeck East | 0.00 | 0.00 | 0.00 | 0.16 | 0.00 | 0.16 |
| Total | 0.00 | 27.99 | 77.22 | 40.02 | 4.53 | 149.77 |

As can be seen from the above, approximately 70.2% of the Paved Road network allows for conventional maintenance functions to be conducted in an effective and cost-efficient manner. The maintenance functions required to approximately 29.8%, which is the backlog, constitutes the balance of the road network, will require more costly maintenance treatments than that would be normally applied to a road that was in “good or fair” condition. If the above conditions are extrapolated, it results in the roads having to be rehabilitated / reconstructed far earlier in their life cycle than if the proper routine and repetitive maintenance functions were applied to the road. This then becomes a capital budget project, which again starts the life cycle pattern.

2.4.3.3.1	Needs Determination

| Town | Rehabilitation |  | Special Maintenance |  | Periodic Maintenance |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Length (km) | % of Town | Length (km) | % of Town | Length (km) | % of Town |  |
| Alicedale | 1.22 | 26.2% | 0.19 | 4.0% | 0.43 | 9.3% | 1.85 |
| Makhanda | 23.39 | 16.1% | 18.71 | 12.9% | 69.60 | 48.0% | 111.69 |
| Riebeeck East | 0.16 | 100.0% | - | 0.0% | - | 0.0% | 0.16 |
| Total | 24.77 | 16.5% | 18.90 | 12.6% | 70.03 | 46.8% | 113.70 |

### 2.4.3.3.2	          Financial Requirements

To determine the amount that is required for Preventative Maintenance and Rehabilitation needs, the unit rates were determined and are indicated in Table 7 below:

#### Table 7: Unit Rates of Rehabilitation and Preventative Maintenance Actions:

| Treatment | Unit Rate (per m2) |
| --- | --- |
| Rehabilitation | R950-00 |
| Special Maintenance | R560-00 |
| Periodic Maintenance | R170-00 |

#### Table 8: Cost of Backlog Eradication

| Town | Rehabilitation | Special Maintenance | Periodic Maintenance | Total |
| --- | --- | --- | --- | --- |
| Alicedale | R 9 696 477 | R 530 992 | R 478 154 | R 10 705 623 |
| Makhanda | R 146 590 376 | R 80 073 832 | R 87 705 401 | R 314 369 609 |
| Riebeeck East | R 712 409 | R 0 | R 0 | R 712 409 |
| Total | R 156 999 262 | R 80 604 824 | R 88 183 555 | R 325 787 640 |

2.4.3.4		UNPAVED ROADS

#### Table 11: Condition of Unpaved Roads

| Condition | Very Good (km) | Good (km) | Fair (km) | Poor (km) | Very Poor (km) | Total (km) |
| --- | --- | --- | --- | --- | --- | --- |
| Alicedale | 0.00 | 0.00 | 0.45 | 0.35 | 0.31 | 1.11 |
| Makhanda | 0.40 | 9.52 | 83.32 | 7.23 | 3.83 | 104.30 |
| Riebeeck East | 0.00 | 0.33 | 1.39 | 0.35 | 4.99 | 7.05 |
| Total | 0.40 | 9.85 | 85.16 | 7.93 | 9.13 | 112.46 |

2.4.3.4.1	Needs Determination:

#### Table 12: Construction, Regravelling & Reshaping Needs

| Town | Construction |  | Regravelling |  | Reshaping |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Length (km) | % of Town | Length (km) | % of Town | Length (km) | % of Town |  |
| Alicedale | 0.31 | 51.2% | 0.30 | 48.8% | - | 0.0% | 0.61 |
| Makhanda | 2.98 | 14.0% | 6.68 | 31.3% | 11.68 | 54.8% | 21.34 |
| Riebeeck East | 4.99 | 83.9% | 0.96 | 16.1% | - | 0.0% | 5.95 |
| Total | 8.28 |  | 7.93 |  | 11.68 |  | 27.89 |

### 2.4.3.4.2	               FINANCIAL REQUIREMENTS

In order to determine the amount that is required for Regravelling, Reshaping and Construction, the standard unit rates were determined and are indicated in Table 13 below:

#### Table 13: Unit Rates for Blading, Reshaping, Regravelling and Construction

| Treatment | Unit Rate (per km) |
| --- | --- |
| Reshaping | R30 000-00 |
| Regravelling | R400 000-00 |
| Construction (Track Roads) | R600 000-00 |

2.4.3.4.3	Backlog Elimination Costs

As indicated earlier, cost effective routine road maintenance activities can only by conducted on roads that have a condition classification of “fair” or higher. Therefore, taking the above into account, to perform “normal” routine maintenance in the Makana Municipal Area, all roads are to be brought up to a fair or better category. The cost to eliminate this backlog (also including upgrading track roads to gravel) is estimated at approximately R8.5 million as calculated in Table 14 below:

#### Table 14: Backlog Elimination Costs

| Town | Construction | Regravelling | Reshaping | Total |
| --- | --- | --- | --- | --- |
| Alicedale | R 186 714 | R 118 428 | R 0 | R 305 142 |
| Makhanda | R 1 786 890 | R 2 670 824 | R 350 548 | R 4 808 262 |
| Riebeeck East | R 2 992 014 | R 383 760 | R 0 | R 3 375 774 |
| Total | R 4 965 618 | R 3 173 012 | R 350 548 | R 8 489 178 |

2.4.3.4.4	Asset valuation:

Asset value is a measure of how well the road network is being preserved and the value of a Gravel Road. A Gravel Road consists of the following:

- the ground preparation work;

- the road foundation; and

- the wearing course

Over time, the wearing course deteriorates and the value of the road decreases accordingly. Eventually, Blading and Reshaping becomes necessary and, if the deterioration of the wearing course continue even further, there will be a stage where the road has no wearing course and the value of thereof will be zero. The asset value is calculated as the total value of a road minus the depreciation of the wearing course. The asset value for the Gravel roads were calculated using a replacement cost of R400 000/km for the wearing course and R200 000/km for the ground preparation work and road foundation.

The asset value for the Earth roads were calculated by using a replacement cost of R6000/km for the ground preparation work and the asset value of Earth roads were regarded as zero.

The current Depreciated Replacement Cost (or current asset value), based on the condition data of 2019 is R19.3 million and the Current Replacement Cost (CRC) (i.e. maximum theoretical asset value where all the Gravel and Earth roads are newly built) is estimated at R62.2 million. A detailed breakdown of the Depreciated Replacement Cost is indicated in Table 15 below:

#### Table 15: Asset Valuation

| Town | Current Replacement Cost | Depreciated Replacement Cost |
| --- | --- | --- |
| Alicedale | R 478 236 | R 59 968 |
| Makhanda | R 60 792 408 | R 19 059 711 |
| Riebeeck East | R 909 442 | R 223 257 |
| Total | R 62 180 086 | R 19 342 935 |

##### 2.4.3.5	 PROPOSED THEORETICAL BUDGET FOR MAINTENANCE AND BACKLOG ELIMINATION

Taking the proposed methods above into account, the budget to eliminate the backlog and perform maintenance activities has been calculated. The method used was to eliminate the backlog on one fifth (1/5) of the network each year and to further implement the blading programme as indicated in 3.2.5.4 above.

Furthermore, the upgrading / construction of Tracks to a gravel standard is scheduled for Year 1. The activities have been quantified and average rates as indicated in Table 13 have been applied to obtain the final costs. These costs were escalated by 6% each financial year to consider CPA. This is indicated in Table 16 below:

#### Table 16: Proposed Theoretical budget for Maintenance and backlog elimination.

| Year | Construction | Regravelling | Blading / Maintenance | Total Cost |
| --- | --- | --- | --- | --- |
| Year 1 | R 5 263 555.08 | R 8 847 350.21 | R 2 654 205.06 | R16 765 110.35 |
| Year 2 | R 0.00 | R 9 378 191.22 | R 2 925 044.73 | R12 303 235.95 |
| Year 3 | R 0.00 | R 9 940 882.69 | R 3 100 547.42 | R13 041 430.11 |
| Year 4 | R 0.00 | R 10 537 335.66 | R 3 286 580.26 | R13 823 915.92 |
| Year 5 | R 0.00 | R 11 169 575.79 | R 3 483 775.08 | R14 653 350.87 |
| Total | R5 263 555.08 | R49 873 335.57 | R15 450 152.56 | R70 587 043.21 |

2.4.3.6 	RAIL

No functional rail service.  The intention is to look at the feasibility of changing the train station to a bus station /depot.

2.4.3.7	 AIRSTRIPS:

There is a municipal airstrip just outside of Makhanda, adjacent to the Army Base, however, the airfield is not in compliance civil aviation regulations and the licensing conditions. The Main challenges are, Runway has potholes, doesn’t have lights for landing, parameter fencing is vandalised, socks are damaged and stray animals are roaming around the field. Municipality has engage SBDM development agency to assist to make the airfield viable

2.4.3.8    NONE- MOTORISED TRANSPORT:

2.4.3.8.1 Animal drawn transport:

Donkeys are found in Makana area more especial in Makhanda Township. These vehicles are not licensed and are not allowed on public roads, however, in certain areas, such as on the N2 and R67 near Grahamstown and CBD, owners ignore traffic rules and travel on the surface roadway, results in a major traffic safety problem.

2.4.3.8.2    Bicycle Transport & Facilities:

There is generally no provision for bicycle travel within the Municipality. Cyclists share the travelled way with motorised traffic. Cycling, however, is not a prevalent form of transport in the district but is predominantly a recreation sport activity.

2.4.3.8.3        Sidewalks and Walkways:

An assessment of the primary transport corridors in the Municipality indicates a dire need for the provision of sidewalks and walkways. Given the limited resources and proximity of residential townships to the business node, walking is one of the main transport modes in the Municipality.

Despite this, there is a lack of suitable pedestrian facilities, and where sidewalks or walkways are present, these are often in a poor condition. The lack of verge maintenance along primary routes often results in pedestrians sharing the travelled way with motorised transport.

Pedestrian infrastructure is required in Makana, for new roads currently built and future one’s sidewalks and walkways are considered.

2.4.3.8.4   Road and Stormwater Critical Challenges:

Makana has insufficient roads infrastructure with maintenance carried out as and when required, which is also evident during community-based planning, where concerns are always raised about potholes, corrugated gravel roads and stormwater drains.

- The high-level challenges in the main are as follows:

- Dilapidated roads and stormwater Makana has Provincial acclaimed roads within its boundary especially in the Makhanda CBD, suburbs and rural areas.  These roads, including municipal roads, where the condition has deteriorated substantially have become unaffordable for the municipality to maintain; and

- Municipal funds are insufficient ensure that maintenance of the roads and storm water infrastructure which is urgently required.

- Makana’s rural areas are fast becoming a safety hazard and are becoming inaccessible, due to a lack of maintenance and upgrading due to a lack of funds, equipment, and human resources.

- The roads and storm water operating challenges are as follows:

- Deteriorating condition of the roads causing damage to public vehicles and litigation claims.

- Budgetary constraints resulting into poor or no maintenance.

- Lack of relevant of resources e.g. machinery and human resources resulting in Incomplete work.

- storm water flooding which could cause death, damage to peoples’ properties and possible claims; and

- Deteriorating municipal buildings making them inhabitable with the possibility of causing staff to be sick, resulting in possible litigation or charges being laid by the Department of Labour.

- The roads and storm water solutions, identified during the assessment, to meet the challenges are as follows:

- Provincial/ district roads maintenance plan have a signed Service Level Agreement with province/ district on the maintenance plan.

- Introduce a Pavement Management System (PMS)

- Acquisition of machinery for maintenance of roads and storm water Infrastructure.

- Training of artisans and improving the skills and knowledge of the staff.

2.5	HUMAN SETTLEMENT MANAGEMENT

Housing is a concurrent National and Provincial competency in terms of Part A of Schedule 4, of the Constitution.  Section 10 of the Housing Act, 1997 (Act 107 of 1997), sets out the responsibilities of municipalities in relation to the provision of housing.

Housing is included in this section as a basic service because there is a direct correlation between the provision of basic services and housing, which makes it a complex function that relies on high levels of cooperation between the Municipality, the Provincial and National Departments responsible for Housing.

2.5.1 Roles and Responsibilities in Relation to Housing Provision

2.5.1.1. 	Municipality:

- Ensure that the IDP addresses the right to adequate   housing on a progressive

basis; Set housing delivery goals in respect of the Municipal area.

- Plan, co-ordinate, promote and facilitate housing development the Municipal area;

- Identify and designate land for housing development!

- Plan and manage land use and development (township establishment

subdivision, consolidation, rezoning etc.);

- Provision of bulk engineering services.

- Provision of services in respect of water, sanitation, electricity, roads, storm

water drainage etc.;

- Maintenance of a housing database.

2.5.1.2	 	Provincial Department Human Settlement:

- Develop Provincial Housing Policies.

- Co- ordinate housing development in the province.

- Prepare and maintain a multi-year plan in respect of each National and Provincial

- Housing Program to access finance from the National Housing Fund

- Fund the erection of top structures.

- Fund the purchase of land if the Municipality has no land available.

- Capacity development of municipalities to enable them to perform obligations in terms.

of housing delivery.

- Appointment of developers/ contractors.

2.5.1.3	 	National Department Human Settlement:

  - Develop National Housing policy as well as norms and standards.

  - Set National housing delivery goals.

  - Monitor performance in terms of housing delivery.

  - Assist provinces to develop the administrative capacity required for effective.

      - exercise of their powers and performance of their duties in respect of housing development.

      - Promote consultation and communication on matters regarding housing development.

      - Administer the National Housing Fund and allocation of funding to Provinces.

2.5.2      Housing and Settlement Analysis:

2.5.2.1    Heritage:

The heritage resource of the municipality is significant and contributes to the economy of the municipality and needs to be conserved in terms of the provisions of the National Heritage Resources Act (Act 25 of 1999 - NHRA). The Act introduced an integrated system for the identification, protection and management of heritage resources nationally, provincially and at municipal level.

The Act prescribes land use planning and management to give attention to, and respond to, heritage considerations both at site and landscape levels. Of particular significance is the obligation placed on the municipality to undertake the preparation of a comprehensive heritage inventory in terms of Section 30(5) of the National Heritage Resources Act, 1999 (Act 25 of 1999). Makana Municipality has not prepared such an inventory.

It is also important to note that the heritage resource of the municipality does not only comprise of conservation worthy buildings and urban precincts, but also includes physical and cultural landscapes.

2.5.2.2 	Urban and Rural Settlements areas

| No | Settlements | Approximate population distribution |
| --- | --- | --- |
| 1 | Makhanda | 80% |
| 2 | Riebeeck East | 5% |
| 3 | Alicedale | 10% |
| 4 | Seven Fountains | 4% |
| 5 | Fort Brown |  |
| 6 | Salem | Surrounding land is the subject of a substantial land claim, which may result in the need to expand the settlement |
| 7 | Sidbury | Entirely surrounded. It has become the administrative centre for game farming and no longer performs a true human settlement function |

2.5.2.3		Settlements and Nodes:

| Settlement Type | Settlement Name | Settlement Function | General Description |
| --- | --- | --- | --- |
| District Centre | Makhanda | District-level administrative centre. Major District service centre for commercial and social goods and services. Education centre Industrial centre for value adding processes and local based manufacturing. Residential development covering full range of economic bands. Tourism | Makhanda fulfils a regional and district function within the Makana Municipality, the Sarah Baartman District Municipality and the Province. The District and Provincial functions include the Rhodes University, Eastern Cape High Court, hosting of the National Arts Festival and others. Accommodate ± 83.7 % of the municipal population in a welldefined urban environment. Fulfil a key economic function within the district with trade and government administration being the core contributors. Rich cultural heritage and resources. |
| Local Centre | Alicedale | Local-scale administrative centre. Local-scale service centre for commercial and social goods and services. Residential development covering limited range of economic bands (Middleincome – Low-income). Potential for value-adding agro-industrial processes. Potential for event-related tourism events. | Small rural centre with a population of ± 1 932 Railway station and Bushman Sands Country Estate. Key economic and important structuring elements. Rural services function. |
| Sub-Local Centre | Seven Fountains Fort Brown | Minor administrative functions. | Seven Fountains and Fort Brown are small rural |
|  | Riebeek East | Minor service centre for social goods and services. Focused support of local economic initiatives agriculture based. | settlements with potential to be developed as agri-villages. Seven Fountains mainly established based on accommodating workers from the surrounding rural area. Fort Brown was originally a military out-post with the possibility of developing the outspan as a rural agri-village. The Riebeek East village is situated within the farming and game reserve area with a population of ± 753 |
| Rural Settlements | Salem Sidbury Committee’s Drift | Primarily residential and livelihood subsistence function. Some provision of limited social goods and services. | These small rural settlements provide a less important services function to the rural area. Opportunity for small services function and tourism / rural support. |

2.5.2.4		 Informal Dwellings

The five wards with the highest number of informal dwellings are (From highest to lowest)

- Ward 3

- Ward 14

- Ward 11

- Ward 13

- Ward 9

There has been a reduction in the number of informal dwellings from 2001; informal dwellings are concentrated in Makhanda and in Alicedale.

2.5.2.5		Informal Dwellings

| Informal Dwelling (Not Backyard Shacks) | No. of persons (2001) |  | No. of persons (2011) |  | Change |  |
| --- | --- | --- | --- | --- | --- | --- |
| Wards/ Areas | Numeric | % | Numeric | % | Numeric | % change |
| Ward 7 | 3 | 0.19 | 63 | 4.40 | 60 | 2000.00 |
| Ward 8 | 12 | 0.77 | 15 | 1.05 | 3 | 25.00 |
| Ward 9 | - | 29.27 | 127 | 8.87 | - |  |
| Ward 10 | 459 | 0.57 | 103 | 7.19 | -356 | -77.56 |
| Ward 11 | 9 | 0.38 | 220 | 15.36 | 211 | 2344.44 |
| Ward 12 | 6 | - | 1 | 0.07 | 5 | -83.33 |
| Ward 13 | - | - | 189 | 13.20 | - | - |
| Ward 14 | - |  | 253 | 17.67 | - | - |
| Makana – EC104 | 1568 | 100 | 1432 | 100 | -136 | -8.67 |

2.5.2.6		 Backyard Shacks:

The five wards with the highest number of persons living in backyard shacks are (From highest to lowest)

- Ward 10

- Ward 5

- Ward 3

- Ward 7

- Ward 14

2.5.2.7		Housing Infrastructure:

| BASIC SERVICE / INFRASTRUCTURE | MAKANA AREA (STA SA 2022) | MAKANA AREA (STATS SA 2011) | GROWTH Increase % 2022 | 2011 |
| --- | --- | --- | --- | --- |
| Total number of households | 29 239 | 21 388 | 3.8 % | 3,7 % |
| Formal Dwelling Type | 89,6% | 85,4% | 89.6%. | 85.4% |
| Average household size | 3,3 | 3,8 |  |  |

- The number of formal dwellings increased from 85.4% in 2011 to 89.6% in 2022.

- Access increased for all of the following: flush toilets (74.4% 2011 to 89.7% in 2022); access to piped water (49.8% in 2011 to 63.7% in 2022) and electricity for lighting (69.5% in 2011 to 95.2% in 2022).

- There was a decrease in weekly refuse (88.9% in 2011 to 86.2% in 2022)

2.5.2.8    Housing Demand:

The total estimated housing demand resulting from population growth (Based on the current growth rate) is 4430 additional households by 2030.This demand equates to a land requirement of approximately 220 ha across the entire municipality. Most of this demand would be accommodated in Makhanda.

Based on the Census 2011 figure, the housing demand associated with the eradication of informal dwellings would be 723 households, backyard shacks 1432 households and growing need for provision good quality rental accommodation for the upper end of the low income market, with the primary objective of urban restructuring, creating sustainable human settlements.

The associated land demand is 36ha and 72ha respectively. Officials speculate that there may be considerable duplication in the backlog figures for Makhanda and estimate that the figure should be in the region of 7000 to 8000 households and can be more when it included social housing demand.

If the informal dwelling and backyard shacks figures are deducted from this approximately 6000 households or persons are accommodated elsewhere or in formal dwellings in the established urban areas of the municipality; the settlement planning priority is therefore to provide adequate shelter to those households accommodated in informal settlements and in backyard shacks.

2.5.2.9    Social Housing Programme:

There is an increasing need for affordable rental units which provide secure tenure to households which prefer the mobility provided by rental accommodation. Social housing provides good quality rental accommodation for the upper end of the low-income market (R1500 - R7500), with the primary objective of urban restructuring, creating sustainable human settlements.

The programme provides for grant funding to establish, capacitate and capitalize social housing institutions which may develop, hold and administer affordable rental units within identified restructuring zones.

2.5.2.10    Housing Backlogs:

| Backlogs | Makhanda | Alicedale | Riebeek East | Rural Areas (Seven Fountains & Fort Brown) | TOTAL |
| --- | --- | --- | --- | --- | --- |
| Estimated Housing Demand 2018 (Town Planning Report & IDP 2018) | 12 800 | 948 | 456 | 417 | 14 621 |
| Estimated Housing Demand 2028 (@ 1.12 % population growth / annum) |  |  |  |  | 16 154 |
| Current Projects : - Mayfield North - East Commonage - Provincial Project - Etembeni - Phola Park / Glebe (Erf 4103) - Infill Areas | - 763 - 585 2 200 300 300 410 |  |  |  | 9 558 |
| - Alicedale - Fort Brown - Seven Fountains |  | 338 |  | 341 233 | 912 |
| Total Current Projects (2018) |  |  |  |  | 10 470 |
| Current Shortfall (2018) |  |  |  |  | 4 151 |
| Additional Households (2028) (@1.12 % population growth / annum) |  |  |  |  | 2 838 |
| Estimated Housing Demand including Shortfall (2028) (@1.12 % population growth / annum) |  |  |  |  | 6 989 |
| Estimated Land Requirements @ 40 units / ha |  |  |  |  | 172 ha |

*The Municipality cannot provide housing on private land – Names of towns indicate town of origin of applicant.

2.5.2.7 	Housing Sector Plan

Makana Municipality reviewed its Housing Sector Plan in 2012.  Currently the municipality has no capacity to deal with housing administration and development and Makana Council is committed to establishing a fully-fledged department to manage the Human Settlement Development. The department has been located under Local Economic Development and Planning Directorate. Provincial Cooperate Governance and traditional Affairs has appointed service provider to assist Municipality to review Housing Sector Plan, that would be completed in the next financial year.

2.5.2.8		Housing Projects:

| Status projects: |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project name | No. of subsidy | Status |  | No. of units Completed |  | No. of units to be built |  |  | Budget Requirement |
| Fingo Village 577(2 | 3577 (237) | Blocked |  | 237 |  | 0 |  |  | R5.3m |
| Fingo Village 577 (3 | 577 (340) | Planning |  | 0 |  | 340 |  |  | R38m |
| Eluxolweni 176 (15 | 8 176 | Blocked |  | 158 |  |  |  |  | R3,9m |
| Transit Camp (421) | 4 440 | Running |  | 38 Incomplete |  |  |  |  | R1,7m |
| Transit Camp 440 | 1 19 | Planning |  | 19 |  |  |  |  | R1,9m |
| Mayfield 2200 Ph. 2, Stage 1 (1200) | a1200 | Planning |  | 1200 |  | 1200 |  |  |  |
| Mayfield 2200 (1200) | P 1200 | Installation services running |  | R157 m |  | 0 |  |  | R0m |
| Planning projects: |  |  |  |  |  |  |  |  |  |
| Project name | No. of Subsidy | Status |  | Approved Budget | No of units completed |  |  | Budget Required |  |
| Fort Brown | 188 | Planning |  | R0 m | 0 |  |  | R4,4 m |  |
| Seven Fountains | 229 | Planning |  | R0 m | 0 |  |  | R5,3 m |  |
| Alicedale 316 | 316 | Planning |  | R0 m | 0 |  |  | R5,3 m |  |
| Ethembeni 2000 | 3330 | Planning |  |  |  |  |  |  |  |
| Alicedale16 | 27 | Construction |  | R0 m | 0 |  |  | R5,3 m |  |
| Upper Mnandi | 14 | Planning |  | R0 m | 0 |  |  | R0,976 m |  |
| Lower Mnandi | 40 | Planning |  | R0 m | 0 |  |  | R2,7 m |  |
| Xolani | 34 | Planning |  | R0 m | 0 |  |  | R2,3 m |  |
| Zolani | 167 | Planning |  | R0 m | 0 |  |  | R11,6 m |  |
| N Street | 27 | Planning |  | R0 m | 0 |  |  | R1,8 m |  |
| J Street | 31 | Planning |  | R0 m | 0 |  |  | R2,1 m |  |
| K Street | 31 | Planning |  | R0 m | 0 |  |  | R2,1 m |  |
| Planning projects (serviced sites) |  |  |  |  |  |  |  |  |  |
| Project Name | No Subsidies | Status |  | Approved budget | No units completed |  |  | Budget required |  |
| 25 Sites | 25 | Construction |  | R0 m | 0 |  |  |  |  |
| Newtown/Kwa Ndancama | 33 | Planning |  | R0 m | 0 |  |  |  |  |
| Phumlani 250 | 250 | Planning |  | R0 m | 0 |  |  | R2,1 m |  |
| Glebe Mission 28 | 28 | Planning |  | R0 m | 0 |  |  | R2,1 m |  |
| Erf 4103 | 28 | Planning |  | R0 m | 0 |  |  | R2,1 m |  |
| Rectification projects |  |  | Informal project areas |  |  |  |  |  |  |  |
| Alicedale | 221 |  | Phaphamani |  |  |  | No information |  |  |  |
| Scott’s farm | 90 |  | Polar Park |  |  |  | No information |  |  |  |
| Ghost town | 189 |  | Upper Zolani |  |  |  | No information |  |  |  |
| Vukani location |  |  | J,N, Xolani, Up and lower Mnandi, Extension 9 and Farmer field |  |  |  | No information |  |  |  |
| Disaster project: |  |  |  |  |  |  |  |  |  |  |
| Makana Disaster | 161 |  | Disaster Housing project is enrolled and will start soon. The project steering Commity has been stabled, site establishment then construction to commence |  |  |  | R20 m |  |  |  |

2.6	COMMUNITY AND SOCIAL SERVICE

2.6.1	INTEGRATED WASTE MANAGEMENT PLAN

The Makana Local Municipality (LM) Integrated Waste Management Plan (IWMP) was last reviewed in 2017 and was approved by council 2018, in line with the requirements of the Waste Act and the Department of Environmental Affairs (DEA) Guideline for the Development of Integrated Waste Management Plans. Currently the Municipality is in the last phases of review (IWMP) with assistance of SBDM through service provider DFFE and also our by law. Is under review assisted by COGTA. The Director of Public Safety and Community service has been designated by Council as Waste office .Some of the duties included waste management education programmes i.e awareness campaigns and community engagement.. The purpose of integrated waste management development is to consider various service categories as well as evaluate the service delivery in each of the towns in the Municipality.

The service categories that are taken into consideration can be summarised as follows:

- Refuse Removal:

- Residential

- Commercial

- Industrial

- Garden Refuse

- Builders’ Rubble and

- Medical Waste

- Street and ablution cleaning

- Landfill Sites,

- Transfer Stations and

- Bulk Containers

The Status Quo investigation of the waste management section considered each of these aspects, In addition to this existing structure, the status quo study also considered planned developments for service extensions and any planned projects that have been identified in the IDP.

Makana population has grown to an estimated 97 815 persons as per a report by the Census 2022 which is 1.07 % rate compared to 2016 and 2022. Households have increased to an estimated 29 239 which is 1.32 5 rate increase compared to the same period as population rate. A total 86% households have access weekly refuse disposal service and either utilize their own dumpsite

2.6.2	WASTE DISPOSAL FACILITIES

Status Quo of Waste Disposal Facilities Makana LM has three (3) landfill sites all situated on municipal property, at the following main centres: Makhanda, Alicedale and Riebeeck East.

The Makhanda landfill is and old quarry located 2km north-west of town. The site was permitted by the then Department of Water Affairs and Forestry (DWAF) on 10 September 1996 as a G:M:B+ landfill site in terms of Section 20 of the Environmental Conservation Act (No 73 of 1989). The site is medium by classification, it is estimated that the site receives approximately 125 tons of waste a day. The expected lifetime of the site is approximately 20 years.

The Alicedale landfill site is an old sandstone quarry located approximately 500m west of town. The site was authorised in May 2005 through Directions in terms of Section 20(5) (b) of the then Environmental Conservation Act (No 73 of 1989) as a G:C:B- landfill site. The site is classified as a communal landfill and it receives approximately 1.56 tons of waste a day. The expected lifetime is approximately 20 years.

The Riebeeck East landfill site is located approximately 2km east of town. The site was authorised in May 2005 through Directions in terms of Section 20(5) (b) of the then Environmental Conservation Act (No 73 of 1989) as a G:C:B- landfill site. The site is classified as a communal landfill and it receives approximately 0.56 tons of waste a day. The expected lifetime is approximately 10-15 years.

2.6.3 COMMUNITY FACILITIES:

2.6.3.1   Community Halls:

There are 8 community/ town halls in the Makana area which are utilised by the community. Some of these facilities need repairs, maintenance, and security.

|  | HALL | NEED DETERMINATION |
| --- | --- | --- |
| 1. | Crown hall | The walls and floor needed to be attended. |
| 2. | Tantyi Hall | Is in a bad state – front windows have now been broken, |
| 3. | Noluthando Hall | The hall is in good state and full use |
| 4. | Recreation hall | In use- the wooden tiles are old and are non-fixable as they continue to get loose. We need to change the policy and pay attention to the types of events that are to be restricted. |
| 5. | BB Zondani Hall | in use and good condition – the challenge is lights and roof which is leaking. |
| 6. | Extension 9 Hall | in use and in good condition. |
| 7. | City hall | is in use, the request for roof fixing |
| 8. | Fort Brown Community Hall | in use and good condition the Ward Committee member looks after this hall. The hall is under the protection of Fort Brown SAPS as they utilise it mostly. The senior caretaker should visit the hall once a quarter though there is a challenge of transport. |

2.6.3.2   Libraries:

There are 8 libraries in Makana with inclusive of Alicedale and Riebeeck East which managed by the Municipality in terms of a Service Level Agreement with the Province. These libraries are situated in ward 1; 7; 8; 10; 14 and there is a mobile library that services ward 5.

|  | LIBRARY | NEED DETERMINATION |
| --- | --- | --- |
|  | Duna Library(clr) Xhonxa Joza | - Repair and Maintenance - Repair of Ceiling |
|  | Riebeek (Edna Fortuin Public library) | Minor repair and maintenance |
|  | Alicedale | Minor repair and regular maintenance |
|  | Fingo | Renovation |
|  | Community Library | Major repairs |
|  | Extension 9 Modular | Need ablution facilities and minor repairs |
|  | Makana Public Library | Major- Plumbing repair |
|  | Mobile library |  |

- The service is not provided fully to community due to staff shortage, Mobile library vehicle was involved in an accident, and it was written off.

- The internet connection is not open to the public due Municipal information protection.

- Tantyi location and Extension do not have Library, the community is currently serviced at Fingo Library and Joza Library

- Rieebeek East is operating with one staff member as the other employee is not always at work due to health issues.

- Fingo Library is closed due to non-compliance with health and safety related legislation and will be renovated.

2.6.3.3     SPORT AND RECREATION FACILITIES:

2.6.3.3.1	Makhanda- Rhini:

| No | SPORT FIELDS | NEED DETERMINATION |
| --- | --- | --- |
| 1. | Indoor Sports Centre (New Facility functional | Dilapidating due to poor construction. |
| 2. | Mickey Yili Rugby Fields (2 x Playing fields) | In need of refurbishment especially lighting and stands |
| 3. | Millennium Cricket Stadium (1 x field with turf wicket and Practice nets | Refurbishment. |
| 4. | Dlepu Stadium (2 x soccer fields) | In need of refurbishment especially lighting, ablutions, and Pavilion |
| 5. | Foley's Ground (soccer field with tennis court and basketball court) | Need of refurbishment, levelling of fields, ablutions, and lighting |
| 6. | The Oval - Lavender Valley Sports grounds (2 x rugby fields and Basketball court) | Need of refurbishment, levelling of fields, ablutions, and lighting |
| 7. | Egazini Rugby field- | Need upgraded. |
| 8. | Extension 5 Satellite Soccer ground (3 x Soccer fields) | Need repair and maintenance. |

2.6.3.3.2	Alicedale:

| No | SPORT FIELDS | NEED DETERMINATION |
| --- | --- | --- |
| 1. | Transriviere (1 x Rugby Field plus two netball courts) | Need refurbishment |
| 2. | KwaNozwakazi (1 x Soccer Field and Netball court) | Need refurbishment |

2.6.3.3.3	Riebeeck East:

| No | SPORT FIELDS | NEED DETERMINATION |
| --- | --- | --- |
| 1. | KwaNomzamo (1 x Rugby field and netball court) | Refurbishment |

2.6.3.3.4	Golf courses: There are two Municipal Area, both privately run, one in Makhanda and the other in Alicedale.

2.6.3.4 	CEMETERIES:

2.6.3.4.1	Makhanda:

| No | CEMETERY | STATUS/ NEED DETERMINATION |
| --- | --- | --- |
|  | Mayfield Cemetery | Currently in use and has capacity for another 12 years at the current rate of burials. Need regular maintenance |
|  | Waainek Cemetery | Currently full only reserved graves are available, not regular maintained |
|  | Lavender Valley | Currently not in use other than for reserved graves, not regular maintained |
|  | Grahamstown Historical Cemetery | Currently not in use other than for Reserved graves, not regular maintained |
|  | Extension 1 Cemetery | Currently not in use, not regular maintained |
|  | Kings Flats Cemetery | Currently not in use other than for reserved graves, not regular maintained |
|  | Kwa Dinga Cemetery | Currently not in use, not regular maintained |

2.6.3.4.2	Alicedale:

| No | CEMETERY | STATUS/ NEED DETERMINATION |
| --- | --- | --- |
|  | Kwa Nonzwakazi | Currently at full capacity, urgently need need site |
|  | Transriviere | Currently in use and has capacity for a further 5 years at current rate of burials, need regular repair and maintenance |
|  | Town Cemetery | Currently in use and has capacity for a further 5 years at current rate of burials, need regular maintenance |

2.6.3.4.3	Riebeeck East:

| No | CEMETERY | STATUS/ NEED DETERMINATION |
| --- | --- | --- |
|  | Kwa Nomzamo | Currently in use and has capacity for a further 5 years at current rate of burials maintenance and fencing |
|  | Town Cemetery | Currently in use and has capacity for a further 5 years at current rate of burials, repair and maintenance |

2.6.3.4.4	Outlying area cemetery.

Several farm cemeteries that are not registered (status of cemetery and available space for burials still being investigated

2.6.3.5		PUBLIC AMENITIES:

| COMMUNITY SERVICES AND FACILITIES | WARD | NAME | TOTAL IN MAKANA MUNICIPAL AREA |
| --- | --- | --- | --- |
| Taxi Rank | 8 | Ncedo Taxi Association and Border Alliance | 2 |
| Post office | 7 & 8 | Market Square, High Street & Joza | 3 |
| Pension pay points | 3; 4; 5; 7; 8; 9; 10 | Recreation; B.B. Zondani SASSA Building, Banks, | 2 |
| Cemetery | 1; 3; 4; 9 & 11 | Albany Old Cemetery. Ndancama; Waainek; Ext 7 Mayfield & Thatha | 6 |
| Church/Place of Worship | 1; 2; 3; 4; 6; 7; 8; 9; 10;11; 12,13; 14 | Methodist; Anglican. Presbyterian; Zion; Adventist. Pentecostal | Numerous |
| Banking Facilities | 8 | NEDBANK, ABSA, FNB, STANDARD BANK, CAPITEC and GBS | 5 |
| Parks & Recreation | 1,3,6 | Pumlani Park, Lavender Valley, Memorial Park | 3 |

2.6.3.5.1	Health and Care Facilities:

Settlers Hospital is the main health care facility in Makana area established in 1858. Settlers Hospital is located in Makana Sub-District, Makhanda within the Sarah Baartman Municipal District. It serves a population of 157998 (Makana /Ndlambe municipality).

Settlers Hospital has 219 approved public beds, the hospital is currently functioning with 166 active/usable beds. Makana has 8 clinics under the department of health and other health facilities

2.6.3.5.2	 Other Health Facilities:

| No. | CLINICS |  | CENTER |
| --- | --- | --- | --- |
| 1. | Clinic |  | Anglo African Street Clinic |
| 2. | Clinic |  | Joza Clinic |
| 3. | Clinic |  | Kwa-Nonzwakazi Clinic |
| 4. | Clinic |  | Middle Terrace Clinic |
| 5. | Clinic |  | NG Dlukulu Clinic |
| 6. | Clinic |  | Raglan Road Clinic |
| 7. | Clinic |  | Raymond Mhlaba Clinic |
| 8 | Clinic |  | Virginia Shumane Clinic |
| OTHER FACILIES |  |  |  |
| Community Health Centre |  | Settlers Day Hospital |  |
| Condom Distr Site |  | Makana Condom Distribution Site |  |
| Condom Distr Site |  | Makana Primary Condom Distribution Site |  |
| District Hospital |  | Hospital |  |
| EHS LG Service |  | Makana Local Municipality - LG EHS |  |
| EHS Prov Service |  | Makana Health sub-District - Prov EHS |  |
| EMS Station |  | Alicedale EMS Station |  |
| EMS Station |  | Grahamstown EMS Station |  |
| Mobile Service |  | Grahamstown Mobile 1 |  |
| Mobile Service |  | Grahamstown Mobile 2 |  |
| Mobile Service |  | Grahamstown Mobile 3 |  |
| Non-Medical Site |  | Rhodes University Non-Medical Site |  |
| Specialised Psychiatric Hospital |  | Fort England Hospital |  |
| Specialised TB Hospital |  | Temba TB Hospital |  |

All our primary health centres are opening from 08h00 to 16h30, 5 days a week except Joza clinic which opens seven days a week, including Saturday and Sunday. Professional nurses range bet (3-5) per clinic depending on the capacity of the clinic. Doctors visit clinics, some clinics once a week and others once in two weeks

Makana Municipality has two Ambulance Services i.e. EMS and Netcare. For those patients referred to either Port Elizabeth or East London there is transportation organised by the hospital and the ambulance service; on Monday, Wednesday and Friday to PE and Tuesday & Thursday to East London.

| COMMON DISEASES | REFERRAL SYSTEM |
| --- | --- |
| TB | Ward Based Outreach Teams |
| HIV and Aids | Clinic |
| Hypertension (high Blood Pressure) | Community Health Centre |
| Diabetes | Hospital (District or TB Hospital) |
| Arthritis | Port Elizabeth (tertiary Hospitals) |
| Asthma | Specialist |

2.6.3.5.3	Traffic and Law Enforcement

- Makana municipality operates a traffic service (7 posts).  Makana delivers an agency service for licensing (NATIS) on behalf of the Provincial Department. Three Peace Officers have been appointed to enforce by-laws.

- The Municipality is providing the services of Driving and Learner license is provide at the Traffic Station that is in Makhanda. The classes are offered four times a week due to staff shortages.

- Vehicle licensing is offered, however the space for files is not sufficient due the portion of the building that was closed by Building Inspectors

- Law enforcement is offered in small scales and other areas within the Municipality are not receiving the service due to shortage of staff.

- The vehicle testing station is leased to the private user as the Municipality was operating the station at a loss.

- The new service provide has been appointed and is assisting with the processing of fines

- There are two speed cameras in use

- The building of the Traffic department has been closed due to state and condition of the building that is not conducive to work on.

2.6.3.5.4	Community Safety:

The South African Police Service Act as amended, made provision for the establishment of municipal police services and community police forums.  In Makana a cluster ward approach was undertaken to establish Community Police Forums, in total five have been established. During the Community based planning, a concern was raised around the effectiveness of these forums and the lack of visibility of the SAPS.

The SAPS Crime Research Statistics show that crime levels are high in Makhanda.   Contact crimes against a person and burglary at residential premises are most prevalent.

Table: Police Stations in Makana Area

| NAME |  | WARD |
| --- | --- | --- |
| Makhanda CBD Area | 8 |  |
| 1x Riebeeck East | 1 |  |
| 1x Alicedale | 14 |  |
| 1x Fort Brown | 1 |  |
| 1x (Extension 6 New Police station) | 6 |  |
| Seven Fountain | 14 |  |
| Committees Drift | 1 |  |
| Joza Police Station | 6 |  |

2.6.3.5.5	Fire Services and Disaster management

Fire Services:

Makana Municipality has 24-hour fulltime fire service in Mkhanda and Alicedale as well as Riebeeck East satellite that is not operating foe 24 hours as yet due to shortage of staff.

Municipality has appointed Manager fire services as with Chief Fire Officer. Municipality has signed a corporate agreement with Sarah Baartman District Municipality to perform the function on agency bases. Also, the Municipality has co-operative agreement with all other six (6) Sarah Baartman District Municipalities. Municipality has developed and adopted fire by-law which was gazette 11th July 2021

Fire Equipment’s:

| EQUIPMENT | REQUIRED EQUIPMENT |
| --- | --- |
| 2x Medium Pumps | Rescue Vehicle (Requested) |
| 3x Skid Units | Rescue Equipment (Requested) |
| 4x Aged LDVs |  |
| 1x Water Truck |  |
| Fire Vehicle |  |

2.6.3.5.6	Disaster Management

The Municipality has adopted a disaster management plan which was last reviewed and approved by Council on the 31 July 2021. This plan has been designed around the identified risks, highlighted during the Risk Assessment process June 2021. Municipality has position of Disaster Management officer under officer of the Public Safety and Community services; however, the position is vacant at moment, municipality is currently depend on SBDM official that is serving Makana and Ndlambe Municipality.

A Disaster Management Plan outlines the key institutions and programming components relative to deal effectively with disaster management and emergency responses.  Partnerships have been established with Provincial Government, District and Non-governmental organisations with a responsibility or capacity to render Disaster Management Services. In terms of Makana Disaster Management Plan the following are the result of risk assessment conducted that the municipality is prone to:

- Tornado

- Floods

- Fires(Veld and Forest Fires )

- Epidemics

- Accidents

Furthermore, the plan contains contingency plans for every risk identified. The most common disaster that occurs in the area is floods and protracted drought. Tornadoes are common and have caused extensive damage to homes in Alicedale and the Makhanda area.

Emergency procurement procedures are in place guided by MFMA and SCM guidelines for dispensation procurement and Municipality is the process of developing Disaster management by-law.

2.6.3.5.6.1	Priority Risk Identified:

| TOP RISKS |  |
| --- | --- |
| No | Risk |
| 1. | Landslide/Subsidence |
| 2. | Heat wave |
| 3. | Severe Storm |
| 4. | Road Incident |
| 5. | Animal Epidemic Diseases |
| 6. | Criminal Activities |
| 7. | Critical Infrastructure |
| 8. | Illegal/Uncontrolled Solid Waste Disposal |
| 9. | Climate Change Rainfall |

Municipality has experienced its last disaster in 2023 2024 financial year due to heavy rain. underneath is the project funded by the Department Corporate Governance and Traditional affairs to respond to disaster

2.6.3.5.6.2	Municipal disaster response grant projects 2024/25

| No. | Project Name | Project Scope | Project Status | Project Duration |
| --- | --- | --- | --- | --- |
| 1. | Roads Repair at Market Street, York Street | Roads repair with hot Asphalt | Project is on construction stage, site establishment. | Complete |
| 2. | Roads Repair at Currie Street | Upgrading to paving 500m | Project is on construction stage, establishment. | Completed |
| 3. | Rehabilitation of gravel road in Vukani Area | Rehabilitation of gravel roads | Project is on construction stage, establishment. | Completed |
| Total Budget |  | R 9,200,000 |  |  |

2.6.3.5.7	 Community Policies and By-laws:

| TYPE | TITLE | STATUS |
| --- | --- | --- |
| Policy | Speed Hump | Final |
| Policy | Environmental | Final |
| Policy | Paupers burial | To be reviewed |
| By- law | Animals, Bird and Poultry | Final |
| By-law | Dumping and Accumulation of water | To be reviewed |
| By-law | Liquor and trading Hours | To be reviewed |
| By- law | Parking | To be reviewed |
| By-law | Refuse removal | To be reviewed |
| By-law | Street collections | To be reviewed |

2.6.3.5.8	 Challenges and Development Priorities:

The Directorate of Public Safety and Community Services is one of the biggest departments within the municipality and is made up of about 40% of the staff employed by the municipality.  The Directorate is responsible for the provision of parks, recreational and sporting facilities, cleansing and environmental health services, library services, environmental management, traffic services, and fire and emergency services.

The challenges facing the Public Safety and Community Services Directorate are as follows:

- Lack of human capacity to implement the by-laws.  The by-laws are not updated, and some are not approved, which could result in possible litigation as regards to billing and collection of monies levied for services.

- Implementation of unfunded and underfunded mandates, example firefighting which is a district function.  Engagements with the Sarah Baartman District Municipality are taking place in this regard.

- Lack of resources e.g. no fire stations in outlying areas and therefore the inability to respond to fires on time especially in areas like Alicedale and Riebeeck East;

- There also need for Fire station in the Makhanda East

- Establishment of libraries in the new areas not done due to a lack of funding.

- Inadequate customer complaint handling processes.  At present all complaints are referred to the Fire Services and therefore there is a need to establish a centralised responsive customer care unit/ centre to deal with customer care complaints and emergencies; and

- Vehicles are old and unreliable and impact negatively on service delivery; and

- Eradication of illegal dumping sites, fencing of legal dumping sites, improvement of street cleaning, the provision of the cleaning services in all areas of Makana and monitoring of cleaning staff.

- Improve and Increase visibility of Police, Resuscitate Community Policing Forums and establish Community Safety Forum

- The municipality should prioritise, update, approve and enforce the by-laws.

- The billing of refuse and an audit of all refuse removals to ensure that consumers are being billed correctly for refuse removed should be undertaken.

- Amongst others undertake the acquisition of vehicles and equipment, cleanliness of the town, identify and cost unfunded and underfunded mandates which are the competency of the district and other departments and engage these institutions to address the matter.

2.6.3.5.9	ENVIRONMENTAL AND LAND MANAGEMENT

This Environmental profile provides an overview of the environmental characteristics of the Makana area. Development associated with primary activities such as mining and agriculture, as well as tertiary activity such as tourism is often based on an area’s physical attributes.

The environmental profile will thus feed into the developmental potential that can be based on Makana’s inherent physical characteristics. The environmental characteristics of Makana are discussed under the following sub-sections.  The function of environmental has been transfer back to Sara Baartman District Municipality since 2019- 2020 Financial year, however, Municipality the Director Public Safety and Community services is responsible for the environmental education initiative that include community engagement through Municipal environmental forum. and awareness campaigns on environmental challenges.

2.6.3.5.10	Climate:

The Southern portion of the municipality has the highest rainfall. The majority of the municipality is classified as semi-arid. Makana lies in a subtropical climatic zone, meaning that the area is characterized by warm summers and cool winters and fairly evenly distributed rainfall throughout the year.

The Makhanda area experiences moderate weather conditions. Rain falls throughout the year with mean precipitation averaging 680mm.  Summer temperatures (January) vary from an average maximum of 26’C to a minimum of 15’C. In winter (July) temperatures vary from an average maximum of 18’C to an average minimum of 4’C. The prevailing wind direction is from the west and southwest.

Eastern Cape Climate Change Response Strategy (DEDEAT, 2011).

Climate Change Corridor in Makana LM

In Alicedale, rainfall is approximately 555mm per year. Temperatures in Alicedale range from 40’C to 15’C in summer and 18’C to -8’C in the winter months. Rainfall in Riebeeck East area is approximately 865mm per year, with identical average winter and summer temperatures to those experienced Makhanda.

2.6.3.5.11	Climate Change:

Climate change is defined as a change of climate which is attributed directly or indirectly to human activity that alters the composition of the global atmosphere and which is in addition to natural climate variability over comparable time periods. (United Nations Framework Convention on Climate Change)

The manifestation of climate change in the Eastern Cape is expected to be: High temperature increases towards the North -West Interior with lowest increases along the coast.  A drying trend towards the South and South -West. Increased precipitation more likely towards the east of the province.  Sea level rise scenario’s ranging from 2m to 6,5m depending on exposure.   Risk assessment, adaptation and mitigation measures addressed in Sara Baartman District Municipality (SBDM)

2.6.3.5.12	Geology and Soil

From a municipal wide perspective there are no unfavourable geotechnical conditions that will prevent development or require specific safety considerations. The necessary on-site investigations should be undertaken to ensure that the site-specific circumstances are suitable for the intended development.

2.6.3.5.13	Topography and slope

The eastern part of the municipality can be classified as lowlands, with contours generally lying below 300m above sea level. The western part of the locality in which Alicedale is situated can be classified as being of a moderate elevation, lying between 300m and 600m above sea level.  The central part of the municipality that contains Makhanda and Riebeek East has the highest elevation of between 600m and 900m above sea level. Makhanda is situated in a valley that cuts into a plateau.  The highest point on the plateau is 770m above sea level and the lowest point in the valley is 490m above sea level. Alicedale is located about 360m above sea level in a flood plain created by the confluence of the Bushman’s river and the New Year’s river. Riebeek East is located 630m above sea level.

Most of the land in Makana has a slope of either between 3-8º or between 8-20 º

2.6.3.5.14	 	Hydrology

The major water related driver in the municipal area is the Orange-Fish-Sundays Water Supply system which ensures continuous sustainable water supply for economic activity and is essential for community’s well-being and socio-economic prosperity in the area. The whole municipality is classified as a primary catchment area, with a mean quaternary runoff of between 12m³ and 40m³.

Surface water is largely provided by dams and reservoirs that are linked to perennial and nonperennial rivers. Ground water is provided by boreholes and springs that are evenly distributed throughout the municipality.

2.6.3.5.14.1	In terms of water sources in the towns it is found that:

Makhanda’s water is from local dams and sources transferred from the Orange River.

There is adequate supply to cater for the 8.6M/m³ but there is also a need for more groundwater development.

Riebeeck East’s water is sourced from local boreholes. It also has adequate supplies of water to cater for the 0.0285 M/m³ that it uses.   A planned water scheme for Riebeeck East is an increase in storage capacity in the form of tanks and a reservoir.

2.6.3.5.14.2	Alicedale’s water is sourced from a local New Year dam.

With regards to the quality of water resources in the area, the State of Sarah Baartman District

Environment report of 2005 states that water quality is ‘good, or even natural (e.g. the New Year’s

Dam and Bushman’s River sites) even though it is naturally saline and not suitable for certain uses

2.6.3.5.15	Land and Soil Types

Land capacity is determined by the collective effects of soil, topography, hydrology and climate features. It indicates the most intensive long-term and sustainable use of land for rain-fed agriculture and at the same time highlights the permanent limitations associated with different land use classes.

Table below shows the classifications with which land is classified.  It also shows different land usages that go in line with the different levels of land capability. This shows the nature of agricultural activity that can be feasibly undertaken throughout the municipality.

2.6.3.5.15.1	Land use option per land capability class

| Classes | Forest | Veld | Pasture | Limited | Moderate | Intensive | Very Intensive |
| --- | --- | --- | --- | --- | --- | --- | --- |
| I | X | x | X | X | X | x |  |
| II | X | X | X | X | X | X |  |
| III | X | X | X | X | X |  |  |
| IV | X | X | X | X |  |  |  |
| V | X | X | X |  |  |  |  |
| VI | X | X |  |  |  |  |  |
| VII | X | X |  |  |  |  |  |
| VIII | X |  |  |  |  |  |  |

2.6.3.5.15.2	Land capacity in Makana

| Land capability class | Area (ha) | Percentage |
| --- | --- | --- |
| 1 | 0.00 | 0.00% |
| 2 | 0.00 | 0.00% |
| 3 | 0.00 | 0.00% |
| 4 | 31789.20 | 7.27% |
| 5 | 20456.20 | 4.68% |
| 6 | 300661.00 | 68.71% |
| 7 | 46331.70 | 10.59% |
| 8 | 38072.30 | 8.70% |

Most of the land (68.71%) in Makana is classified under class 6. This means that the majority of land in Makana is only suitable for grazing of animals and non-arable.

Based on the results presented, the Makana Area Based Plan (2008) states that land in the Makana area has suitable potential for:

- Large areas of irrigation, should water be available

- Rain-fed cropping of wheat, chicory, pecan nuts and aloe

- Irrigation-fed cropping of stone fruit, olives, cotton, vegetable, sugar beet and oranges

- Livestock including game farming and ostrich farming

Soils in the Makana area are generally shallow and weakly developed, with depths typically not exceeding 600mm. This is because the municipality’s geology is based on Beaufort group sandstones and shale’s which dominate the landscape. The shallow and weakly developed soils limit the types of crops that may be planted throughout the municipality as this affects root development, nutrient retention and moisture drainage.

There are some rich alluvial and colluvial soils close to rivers, which support intensive agricultural cultivation. Topsoil textures vary from loamy sand to sandy clay loam.

2.6.3.5.16	Land Use Management

As indicated in Section 26(e) of the Municipal Systems Act, the SDF is required to “include the provisions of basic guidelines for a Land Use Management System (LUMS) for the municipality”.

Land-use changes such as the rezoning of a property from residential to commercial use.  ‘Green fields’ land development, i.e. the development of previously undeveloped land; Subdivision and consolidation of land parcels

Regularization and upgrading process of informal settlements, and the facilitation of land development through the more active participation of the municipality in the land development process, especially through public-private partnerships

2.6.3.5.16.1	Planning Schemes/Mechanisms:

The Planning Schemes are the statutory mechanisms whereby land may be developed, managed and regulated. Municipality is using Avvio as its GIS to manage application and zoning of land.

2.6.3.5.16.2	Land Use management needs:

The current land use management mechanisms in Makana are unable to address the needs of the residents.

The following shortcomings have been identified:

- Ineffective zoning records, specifically for the former Western District Council Area

- The public does not have easy access to information regarding land

- No database of the registered municipal land,

- No credible land audit,

In response to this shortcoming Makana municipality has conducted a land audit in 2016/17 internally which was more the identification of land though GPS, however, the Municipality is planning to conduct a full-scale land audit in 2022-2023 financial year. Secondly these shortcomings are resulting in the growing tendency of illegal occupation of open spaces. The Municipality as a law enforcer is in the process of developing a policy on land invasion.

A full set of general guidelines for Land Use Applications are contained in the SDF and for this reason will not be elaborated upon in the IDP.

2.6.3.5.17	Land Reform Programme:

The Department of Rural Development and Land Affairs has compiled an Area Based Plan, for the Sarah Baartman District area as a whole.  An Area Based Plan is essentially a sector plan that seeks to address land related issues at a municipal level and is intended to form part of the Integrated Development Plan (IDP), informing the Spatial Development Framework (SDF) and Land Use Management System (LUMS).

Fundamentally the Plan seeks to integrate Land Reform into the municipal planning process wherein identified projects are supported during and post implementation phases to ensure sustainability.  Also to develop an implementation tool for pro-active land acquisition to facilitate acquisition of land at scale by DRD & LR to meet the 2014 target of transferring 30% of white owned land into the hands of the black farming class.

The Land Reform Programme is anchored on three key programmes, namely:

- Restitution,

- Redistribution and

- Tenure reform.

These were developed to promote land acquisition, restore land rights lost through dispossession and achieve tenure upgrade respectively. The is one area in Makana which is known of outstanding claims which is different farms is Salem.

2.6.3.5.17.1	Land Reform Targets

| Land area | Total exclusion | Remaining land (White owned) | 30% Target | Land Redistribution 1994-2008 | Remaining Target | % Achieved |
| --- | --- | --- | --- | --- | --- | --- |
| 437561 | 159089 | 278472 | 83541 | 13113 | 70428 | 18.62% |

2.6.3.5.17.2	Land Demand

| Settlement | Level | Housing Demand | Land Identified by SDF | Units optimal density | Over/under provision |
| --- | --- | --- | --- | --- | --- |
| Riebeeck East | 1 | 450 | 9.93 | 298 | -152 |
| Alicedale | 1 | 450 | 37.07 | 1 112 | 662 |
| Makhanda | 3 | 12 000 | 792.34 | 23 770 | 11 770 |
| Total | N/A | 12 900 | 839.34 | 25 180 | 12 280 |

2.6.3.5.18	Vegetation and Biodiversity

The vegetation in an area represents an integration of climate, soil and a number of other biological factors. Physical factors including geomorphology and geology also act as variables that determine vegetation types and biodiversity.

Makana has richly diverse and unique vegetation, comprising of ten vegetation types, representing six of the seven major Southern African biomes namely:

- forest,

- grassland

- succulent Karoo

- fynbos

- savannah and

- thicket vegetation

Makana municipality is situated in the Albany Centre of Endemism and has 27 endemic plant species of which 17 (62%) are cited as being vulnerable and 5 (32%) are cited as being endangered. Significant portions of land in the Makana municipality is classified as “Critical Biodiversity” area.

ECPTA Protected Areas within Makana Local Municipality

This means that they are to be managed for biodiversity and conservation, with only limited development in the form of small scale tourism amenities recommended. Critical Biodiversity areas also have guidelines on the form an agriculture that may take place.

The biodiversity of the thicket within Makana is threatened by several factors, including:

- Urbanization

- Transformation of land for agricultural purposes

- Overgrazing by livestock

- Habitat loss through preparation of cultivated land for products such as cash crops

- Overpopulation of alien species introduced through agriculture and game reserves

- Unsustainable resource use

- Collection of plant species for medicinal and ornamental uses

- Land degradation due to the use of irrigation in areas with poor soils

2.6.3.5.19	PROTECTED AREA

The Eastern Cape Parks and Tourism Agency (ECPTA) is the management authority as per the National Environmental Management: Protected Areas Act (No 57 of 2003) of various provincial protected areas.

Protected areas under the management of the ECPTA within the Makana Local Municipality are the Beggars Bush Nature Reserve, Thomas Baines Nature Reserve and Great Fish River Nature Reserve (see figure underneath). Protected Area Management Plans have been developed for all these protected areas by the ECPTA.

2.6.3.5.19.1	Thomas Baines Nature Reserve Complex

Thomas Baines Nature Reserve Complex is a name coined to refer to a series of nature reserves situated within the Makana and Ndlambe Local Municipalities. The Reserve complex consists of Kaap River, Thomas Baines, Beggars Bush and Cycad Nature Reserves. Beggars Bush and Thomas Baines Nature Reserves are located within the Makana Local Municipality, whereas Kaap River and Cycad Nature Reserves are located within Ndlambe Local Municipality.

Thomas Baines Nature Reserve was originally established as a municipal nature reserve in 1961 and was declared a Provincial Nature Reserve in 1980 in terms of the Cape Nature Conservation

Ordinance No 19 of 1974. Beggar’s Bush State Forests were proclaimed as State Forest in 1929 respectively and is governed by the National Forests Act.  Thomas Baines Nature Reserve (TBNR) is situated in the south-eastern section of the Eastern Cape approximately 13km south-west of Grahamstown.

TBNR is about 1000 hectares and comprises several farms bordering and incorporating Howison’s

Poort Reservoir and Settler’s Dam. These are both important water supplies for Makhanda.

Beggars Bush is located approximately 30km south-east of Grahamstown and 65km from TBNR

Four biomes extend across the reserve complex namely: Albany Thicket, Fynbos, Forest and Savanna biome (Mucina and Rutherford, 2006). Table below summarises the biomes found within each of the reserves as well as the area estimates of the vegetation types found within the reserve complex.

2.6.3.5.19.2	Overview of biomes and vegetation types.

| Biome Type |  | Vegetation Type |  | Threat Status |  | Conservation Status |  | Area in ha within the Nature Reserve |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Thomas Baines Nature Reserve |  |  |  |  |  |  |  |  |
| Thicket |  | Kowie Thicket |  | Least Threatened |  | Poorly Protected |  | 286.5 |
| Savanna |  | Bisho Thornveld |  | Least Threatened |  | Poorly Protected |  | 614.7 |
| Fynbos |  | Suurberg Shale Fynbos |  | Least Threatened |  | Well protected |  | 83.3 |
| Fynbos |  | Suurberg Quartzite Fynbos |  | Least Threatened |  | Moderately Protected |  | 55.4 |
| Forest |  | Southern Mist belt Forest |  | Least Threatened |  | Poorly Protected |  | unknown |
| Beggars Bush Nature Reserve |  |  |  |  |  |  |  |  |
| Thicket | Kowie Thicket |  | Least Threatened |  | Poorly Protected |  | 15.3 |  |
| Forest | Southern Mist belt Forest |  | Least Threatened |  | Poorly Protected |  | 114.03 |  |
| Fynbos | Suurberg Quartzite Fynbos |  | Least Threatened |  | Moderately Protected |  | 154.29 |  |

Historically present, but now absent faunal species include elephant, black rhinoceros, hippo, leopard, Burchell’s zebra, red hartebeest, oribi, Cape buffalo, kudu, bushbuck, eland, springbok, klipspringer, steenbok and mountain reedbuck.

Key larger mammal species currently present in the TBNRC cluster include bush pig, blue duiker, common duiker, grysbok and bushbuck. The reserve has about 17 freshwater fish – including the endemic Eastern Cape Rocky.  This Reserve Complex (which includes Beggars Bush and Thomas Baines Nature Reserves) contributes to the South African Aichi biodiversity targets particularly aichi target 11 of the Strategic Goal C.

It contributes to the target for the following vegetation types (as per Mucina and Rutherford, 2006):

- Bisho Thornveld

- Suurberg quartzite fynbos

- Suurberg Shale fynbos

- Kowie Thicket

Although unquantified, the reserve complex contributes to carbon sequestration. The reserve complex secures several rare and endangered species. The reserve complex serves as the critical water source for the Makana Municipality.

Issues affecting ECPTA Protected Areas within the Municipality are as follow:

- Poaching

- Pollution in rivers (solid waste issue)

- Alien and Invasive species

Opportunities in addition to those identified in the Management Plans attached are as follow:

- Tourism Potential (specifically around conservation and heritage)

- Hiking trails

2.6.3.5.19.3	Desirable Planning Outcome and Priorities:

Protection of strategic catchment areas (especially the two catchment areas feeding the two dams (inside Thomas Baines, figure that depicts the area of concern in blue as per the Zones of Influence that has been developed for Thomas Baines Nature Reserve by the ECPTA),

- road network near protected areas to be maintained

- appropriate zoning on land adjacent to ECPTA protected areas

- investment in removing alien and invasive species

- investment in eco-tourism opportunities

- preventing pollution in watercourses (rivers and wetlands)

- supporting conservation initiatives and programmes

2.6.3.5.19	EARLY CHILDHOOD DEVELOPMENT CENTER

| No | School Name | Physical Address | Registration Status | Status of Registration |
| --- | --- | --- | --- | --- |
| 1 | 46664 | 6865 Extension 8, Grahamstown | Registered | Lapsed 19 August 2023 |
| 2 | Adele Kids | 21 George Street |  |  |
| 3 | All for Christ | 6 William Street, Makhanda | Registered | Active - 4 August 2029 |
| 4 | Alphabet Pre-school | 12184 Extention 10, Grahamstown | Registered | Active - 7 Noveber 2026 |
| 5 | Amanda Lotter | 2 Anderson Street, Grahamstown, 6139 | Not registered | N/A |
| 6 | Angel Day Care | 31 Kowie street, Grahamstwon | Not registered | N/A |
| 7 | Anothando day care centre | 351 Nkanini location, Makhanda | Not Registered | N/A |
| 8 | Arise early learning centre | 2833 Nkanini location, Makhanda | Not registered | N/A |
| 9 | Boma Kiddies Nursery | 11 Caldecott Street, Makhanda | Not registered | N/A |
| 10 | Boy Boy Mginywa Pre-School | Singaphi Street, Xolani Location, Grahamstown | Registered | Active - 19 January 2027 |
| 11 | Bright Beginnings ECD Centre | 12880 Extension 10, Grahamstown | Registered | Lapsed - 15 February 2025 |
| 12 | Bright future pre-schol | 39 O Street, Makhanda | Registered | Active - 30 September 2027 |
| 13 | Bubbles day care centre | 8287 Transit Camp, Makhanda | Not registered | N/A |
| 14 | Bumble Bee | 2 Henry Street, Grahamstwon | Registered | To confirm |
| 15 | Busy Beavers pre-school | 7468 Extension 2, Makhanda | Not registered | N/A |
| 16 | Busy Bee pre-school | 2 Winsford road, Makhanda |  |  |
| 17 | Care Hugs ECD | 11456 Extention 10, Grahamstown | Not registered | N/A |
| 18 | Cozy Nest ECD | 15 Baydan Street, Grahamstown | Registered | Active - 2027 |
| 19 | Dolphins Pre- School | 30 York Street, Makhanda | Not registered | N/A |
| 20 | eSiyazama ECD | 9757 China Manana Street, Vukani, Makhanda | Registered | Lapsed - 16 February 2025 |
| 21 | Eyethu Toy Library | Joza Youth Hub, Joza, Makhanda | Not registered | N/A |
| 22 | Family of faith pre-school | 714 Nkanini location, Makhanda | Not registered | N/A |
| 23 | Future Leaders Day Care Centre | 19 Lombo Street, Tantyi location, Makhanda | Not registered | N/A |
| 24 | Gladys Williams Creche | 4 Albany Road, Makhanda | Registered | To confirm |
| 25 | Happy Kids Day Care Centre | 68 Nkanini Location, Grahamstown | Registered | Active - 2029 |
| 26 | Happyland pre-school | 21 West Street, Makhanda | Not registered | N/A |
| 27 | Heidi Pre-Primary School | 26 Trotter Street, Grahamstown | Registered | Lapsed - 8 May 2025 |
| 28 | His Grace |  |  |  |
| 29 | His Little Ones ECD | 34 Ndlazi Street, Extension 9, Grahamstown | Registered | Active - 7 November 2026 |
| 30 | Holy gate pre-school | 20 Qude Street, Extension 9, Makhanda | Not registered | N/A |
| 31 | Bright Start Pre-school | 8 Middle Terrace, Makhanda |  |  |
| 32 | iLitha Preschool | E056 Khayelitsha, Extension 7, Makhanda | Not registered | N/A |
| 33 | Indigo Preschool | 8 Hellier St, Grahamstown, Makhanda, 6139 | Registered | To confirm |
| 34 | Isondlo day care centre | 23 Msenge Street, Extension 9, Makhanda | Not registered | N/A |
| 35 | Jack and Jill ECD | 2 Anderson Street, Grahamstown | Not registered | N/A |
| 36 | Kamvalethu Pre-School | 1B Block Joza Street, Grahamstown | Registered | Active - 19 January 2027 |
| 37 | Kids Academy | 23 Bartholemew street, Grahamstown |  |  |
| 38 | Kinder Joy pre-school | 316B Nompondo Street, Makhanda | Not registered | Lapsed - 21 September 2023 |
| 39 | King & Queens |  |  |  |
| 40 | Kleuterland | 50a Market Street | Not registered | N/A |
| 41 | Lithalethu Pre-school | 17 L Street Tantyi, Grahamstown | Not registered | N/A |
| 42 | Little Angels | 26 Pradise Road |  |  |
| 43 | Little Bears Pre- School | Albany road, Grahamstown | Not registered | N/A |
| 44 | Little Caterpillar | 13 Trollop Street |  |  |
| 45 | Little Flower Day Care Centre | 4748 Extension 7, Grahamstown | Registered | Lapsed - December 2023 |
| 46 | Little Lamb Development Centre | 52b Albany Road, Grahamstown |  |  |
| 47 | Little People | 1b White Road |  |  |
| 48 | Little Red Dragon Pre-School | 15 Currie Street , Grahamstown | Registered | Active - 18 February 2028 |
| 49 | Little Souls | 3 Laverence |  |  |
| 50 | Little Stars of Hope ECD | 16 Frere Street, Grahamstown | Registered | Lapsed 16 February 2025 |
| 51 | Little Steps Day Care | 49 Blackbeard Street |  |  |
| 52 | Love and Day Care Centre | 8 Albert Road |  |  |
| 53 | Luzuko Pre-School | 8 Albert Road, Grahamstown | Registered | To confirm |
| 54 | Makana pre-school | Ncame Street, Grahamstown | Registered | To confirm |
| 55 | Makukhanye day care centre | 6067 Transit Camp, Makhanda | Not registered | N/A |
| 56 | Mama K | 167c Ncame Street, Joza location, Grahamstown | Registered | Active - November 2025 |
| 57 | Mickey and Minnie |  |  |  |
| 58 | Mini Miracles ECD | 6 Sai Ballation, Grahamstown | Registered | To confirm |
| 59 | Noah's Ark Pre - school |  |  |  |
| 60 | Nokwandile Care Centre | Eluxolweni Community Centre | Registered | Active - 7 November 2026 |
| 61 | Nolukhanyo Pre-school | 189 B Vellem Street, Makhanda | Registered | Lapsed - 16 February 2025 |
| 62 | Nompumelelo Pre-School | 67 Sani Street, Joza location, Grahamstown | Registered | Active - 16 February 2028 |
| 63 | Noncedo Pre-School | Oldrant Office Building, Makhanda | Registered | Lapsed - 27 March 2025 |
| 64 | OnoVee Day Care Centre | 16 Extension 3 Phumlani Location Makhanda | Registered | To confirm |
| 65 | Phaphani Pre-School | 719 Extension 6, Grahamstown | Registered | Lapsed - 27 March 2025 |
| 66 | Potters House | 16 York Street, Grahamstown | Not registered | N/A |
| 67 | Pumpkin Patch | 6244 Hlalani Location, Grahamstown | Registered | Active - 2027 |
| 68 | Raglan Road Child Care Centre | 16 Reglan Road, Grahamstown | Registered | Active - 20 October 2026 |
| 69 | Rainbow Kids | 17 Payton place, Grahamstown | Registered | Active - 30 March 2026 |
| 70 | Red Cross ECD Centre | 41 Currie Street, Grahamstown | Registered | Awaiting certificate |
| 71 | Rhodes University Preschool | 31 South Street, Grahamstown | Not registered | N/A |
| 72 | Sakhingomso Pre-School | 7025 Extension 8, Grahamstown | Registered | Lapsed - May 2025 |
| 73 | Samuel Ntlebi pre-school | Samuel Ntlebi Primary, Grahamstown | Not registered | N/A |
| 74 | Sandanezwe day care centre | 43 Ndlovu Street, Extension 6, Makhanda | Not registered | N/A |
| 75 | Shaw Hall Day Care Centre | 43/45 High Street, Grahamstown | Registered | Active - March 2027 |
| 76 | Shirley's ECD | Khayelitsha |  |  |
| 77 | Shooting Stars Play School | 10 Fitzroy park Speke Street |  |  |
| 78 | Sibanye Special Care Centre | Samuel Ntlebi Primary, Grahamstown | Not registered | N/A |
| 79 | Siyabakhulisa Day Care Centre | 6830 Extension 8, Grahamstown | Registered | To confirm |
| 80 | Siyakhula Bhayi Day Care Centre | 55 Nciniba Street, Extension 9. Makhanda | Registered | Active - 19 January 2027 |
| 81 | Siyakhula Day Care | 1698 Nkanini location, Makhanda | Not registered | N/A |
| 82 | Siyanqoba |  |  |  |
| 83 | Siyazama Pre-School | Erf 5348, Extension 6, Makhanda | Registered | Lapsed - 20 October 2023 |
| 84 | Sonwabile Pre-School | 19 B Street, Makhanda | Registered | Lapsed - 16 February 2025 |
| 85 | Stepping Stones ECD Centre | 4 Albany Road, Makhanda | Registered | To confirm |
| 86 | Sun City Nursery School | Sun City | Registered | To confirm |
| 87 | Sunbeam day care centre | 83 Extension 5, Makhanda | Not registered | N/A |
| 88 | The Builders Pre-school | 35 New Street, Makhanda | Not registered | N/A |
| 89 | Tia Wessels Educare Centre |  |  |  |
| 90 | Toddler Town Day Care Centre | 6 Fichat Street, Grahamstown | Not registered | N/A |
| 91 | Truth of Christ day care centre | 1971 Nkanini location, Makhanda | Not registered | N/A |
| 92 | Tyhilulwaz Pre-School | 5686 Extension 6, Grahamstown | Registered | Lapsed - 16 Febraury 2025 |
| 93 | Ubunye Bethu Day Centre | 9588 Major Fuku Street, Vukani, Grahamstown | Registered | Lapsed - 19 August 2023 |
| 94 | Vukani Preschool | 10577 Mdaka Street, Vukani, Grahamstown | Registered | Lapsed - 7 September 2022 |
| 95 | Wendy House | 1 Taunton Street |  |  |
| 96 | Winnie the Pooh | 18 Whiteside Street |  |  |
|  |  | Confirmed 2025 | 30 Registered | 16 Lapsed, 13 Active |
|  |  | not yet confirmed | 24 Not registered |  |
|  |  | No contact details - status unknown |  |  |

Current Status, there are 30 Register ECD Centre and 24 none registered, due challenges raising from zoning, lease agreements and ECDC bylaws. About 16 of ECDC registered has has lapsed but still active,

2.7	 LOCAL ECONOMIC DEVELOPMENT AND PLANNING

2.7.1	 MAKANA LOCAL ECONOMIC DEVELOPMENT (LED) STRATEGY

Makana Municipality LED Strategy was last review and approve and approved by Council in Decemner 2023.  Council Provide guidance and In the context of a slow economic climate, unemployment is on direction to Makana’s increase, resulting in the shrinking of the municipal LED Directorate for the effective and sustainable revenue tax base. Against this back drop the Makana LED achievement of the local Strategy needs to both find innovative ways to grow the local economic development economy to address the growing socio-economic challenges objectives; of marginalised communities, and – in the interest of

- Contribute 	to 	the implementation of sustainable service delivery –increase the municipal tax base. economic plans from the Both these issues can only be addressed by growing the levels overall planning of the of sustainable employment in areas that need it the most. municipality as detailed in 	the 	Integrated 	Development Plan (IDP);  	The focus of this LED Strategy is not to provide communities

- Stimulate economic with social support or intermittent relief from poverty, but to growth in Makana; enable the prospect of sustainable poverty alleviation.

- Address the socio- Sustainable poverty alleviation requires providing unemployed economic challenges of people with opportunities that provide individuals with a the community resulting from unemployment; sustainable source of income.

- Increase the tax base of

2.7.2   Overview of the core elements of the LED Strategy

The municipality: and the focal point of the LED Strategy is the three Strategic Objectives

- Build 	up 	the 	Objectives, the 10 Key Performance Areas and the 23 administrative 	and 	economic 	capacity 	of 	Strategic Initiatives Makana in order to improve its economic future and the quality of life for all.

2.7.2.1    Strategic Objectives 1: Promoting Economic Growth

Economic growth is achieved by identifying and focusing on projects and initiatives that increase the capacity of the economy to promote a positive change in the level of production and provision of goods and services, and ultimately provide additional work opportunity for local communities. Local stakeholder cohesion will promote the prospect of successfully identifying the projects and initiatives that will promote economic growth in the region.

2.7.2.2   Strategic Objective 2:

Promoting the Generation of Sustainable Work Opportunities

Sustainable work means achieving living and working conditions that support people throughout an extended working life. This should ensure that people have a reliable source of income and assist people to stay in charge of their own lives for as long as possible so that they can meaningfully contribute to society and the local economy. Promoting sustainable work opportunity is the responsibility of all local stakeholders, both the municipality and local community. Local stakeholder cohesion will improve the prospect of generating sustainable work opportunity.

2.7.2.3     Strategic Objective 3: Promoting an enabling environment.

An enabling municipal environment requires a set of interrelated conditions that together should provide, facilitate and support the prospect of development in the Makana municipal area. It is within the municipality’s responsibility and power to provide this enabling environment.

2.7.3      Key Performance Areas and Strategic Initiatives

The nine Key Performance Areas in the LED Strategy implementation Framework plan are:

- Promoting stakeholder collaboration and other networks for unlocking opportunities for economic growth,

- Promoting Makana as a creative city,

- Promoting stakeholder networks for unlocking work opportunities,

- Capacity building for employment or self-employment in order to maximise local procurement opportunities,

- Encouraging a vibrant township economy,

- Promote business growth through a conducive policy environment,

- Enforcement of by-laws,

- Ensuring the reduction of red tape, and

- Ensuring that infrastructure is in place to promote the local economy.

Details on the Strategic Initiatives are provided in the Implementation Framework for the LED Strategy. The following information is provided for each Strategic Initiative: Objective, Outcome, Activities, Timeframe, Champion, External stakeholders and Potential Funding source.

2.7.4	 LED strategy alignment to national frameworks and priorities

The LED Strategy is aligned with key national frameworks and priorities to ensure that it promotes the broader socio-economic transformation objectives of the government. The alignment of the LED Strategy to the outcomes in the Medium-Term Strategic Framework (MTSF), the New Growth Path (NGP) and the Policy Pillars of The National Framework for LED. This alignment is important in view of the following statements in the National Framework for LED:

“Municipalities are encouraged to share these and to incorporate them into their IDP and LED strategies.  Seen as objectives, the pillars reflect the aims of much of government’s socio-economic policy agenda as well as the views of stakeholders during the process of consultation. By including these objectives in their IDPs and LED strategies, municipalities will align LED to national policy objectives and at the same time will set in motion process to strengthen their local economies in line with the vision of the Framework”.

Table: LED Strategy alignment to strategic national documents

| National outcomes in the MTSF | New Growth Path Framework |  | Pillars: National Framework for LED, 2017-2022 |  | Strategic Objectives of the LED Strategy | Key Performance Areas of the LED Strategy |
| --- | --- | --- | --- | --- | --- | --- |
| Outcome 6: An efficient, competitive and responsive economic infrastructure network Outcome 7: Vibrant, equitable, sustainable rural communities contributing towards food security for all | Jobs Driver 3: Seizing the potential of new economies Jobs Driver 4: Investing in social capital |  | Pillar 1: Building diverse and innovation driven local economies Pillar 6: strengthening local innovation systems |  | Strategic Objectives 1: Promoting economic growth | Key Performance Area 1.1: Promoting stakeholder collaboration and other networks for unlocking opportunities for economic growth |
|  |  |  |  |  |  | Key Performance Area 1.2: Promoting Makana as a creative city |
| Outcome 4: Decent employment through inclusive economic growth Outcome 8: Sustainable human settlements and improved quality of household life | Jobs Driver 1: Infrastructure for employment and development Jobs Driver 2: Improving job creation in economic sectors Jobs Driver 3: Seizing the potential of new economies Jobs Driver 4: Investing in social capital |  | Pillar 1: Building diverse and Innovation driven local economies Pillar 2: Developing inclusive economies Pillar 3: Developing learning and skilful economies Pillar 4: Enterprise development and support |  | Strategic Objective 2: Promoting the generation of work opportunities | Key Performance Area 2.1: Promoting stakeholder networks for unlocking work opportunities |
|  |  |  |  |  |  | Key Performance Area 2.2: Capacity building for employment or self-employment in order to maximise local procurement opportunities |
|  |  |  |  |  |  | Key Performance Area 2.3: Encouraging a vibrant township economy |
| Outcome 6: An efficient, competitive and responsive economic infrastructure network | Jobs Driver 1: Infrastructure for employment and development Jobs Driver 5: Spatial development |  |  | Pillar 5: Economic governance and infrastructure | Strategic Objective 3: Promoting an enabling environment | Key Performance Area 3.1: Promote business growth through a conducive policy environment |
|  |  |  |  |  |  | Key Performance Area 3.2: Enforcement of by-laws |
|  |  |  |  |  |  | Key Performance Area 3.3: Ensuring the reduction of red tape |
|  |  |  |  |  |  | Key Performance Area 3.4: Ensuring that infrastructure is in place to promote the local economy |

2.7.5	 SWOT Analysis of Local Economic Development in Makana

A SWOT analysis is undertaken with participants attending a workshop to identify the Strengths, Weaknesses, Opportunities and Threats with the aim of developing an LED Strategy. The participants were asked to focus their analysis according to following themes: Agriculture, Land, Tourism, SMMEs, Trade and Investment and Township Economy. Issues identified in the SDF SWOT analysis were incorporated with that of the analysis undertaken    by  the participants at the workshop

2.7.5.1 Agriculture in Makana

| Strengths | Weaknesses |
| --- | --- |
| Historic farms: existing and established farms | Lease contracts (tariffs) |
| NDP provides guidelines for enhancing agriculture for economic development | Limited policies for land reform on a local level – disconnect between LED and Land Reform |
| Market access | Public transport |
| Established policies and administrative framework | Limited access to agricultural land for emerging farmers |
| Established road and rail network supporting accessibility to the area | Business friendly guidelines on local level don’t exist |
| Back-yard gardens | Agricultural programmes – low visibility |
| Climatic conditions favourable for agriculture, wildlife and ecotourism | Value adding on products and services |
| Large sections of the Municipality are currently utilised for game farming and conservation areas, ± 50 % of the area | Low success rate of LED projects |
|  | Poor communication and integration between departments in the municipality – working in silos |
|  | Inadequate communication between the municipality and other spheres of government, lack of clarity on who takes responsibility |
|  | Strong and diverse agricultural sector |
|  | Ageing infrastructure development |
|  | Inadequate maintenance of infrastructure |
|  | Delays in approvals |
|  | Large sections of the Municipality are currently utilised for game farming and conservation areas, ± 50 % |
|  | Low agricultural potential and non-arable land (Department of Agriculture Land Capability Index) north of Seven Fountains and Sidbury, including low large stock unit grazing capacity |
|  | Limited opportunity for crop production |
|  | The absence of a Municipal Environmental Management Plan can have a long-term impact on conservation and biodiversity management. |
| Opportunities | Threats |
| Fair trade | Ageing infrastructure |
| Diversification of the sector aqua culture (Rhodes initiative) | Poor state of the local roads |
| Extension and development of the airport to enhance exports | Inadequate service delivery |
| Employment of high tech agri processes (intensive farming) | Inadequate policies for driving development |
| High value crops (berries and tunnel farming) | Negative spin-off (housing backlog) on agricultural land and farms |
| Skills development for empowerment | Safety on farms |
| Availability of public land | Climate change |
| Partnership between higher education institutions and industry – renew partnership | Vandalism |
|  | High cost of land |
|  | Labour unrest |

2.7.5.2	 Land

| Strengths | Weaknesses |
| --- | --- |
| Availability of land | Don’t know what land is catered for – need for a land audit |
| Legislative compliance (building control and town planning, by-laws in place) | Execution of policy (non-communication between departments) |
| Rhodes University | Acting up on programmes that we have |
| High Court | Allocation inequality |
| Private schools | Heritage buildings are not well monitored |
| Municipality owns the majority of the land in the East | Who gets the lands in terms of allocation |
| Subsidy housing for human settlements | East area: businesses are dominated by foreigners (township economy) |
| Tourism sector is based on heritage (much of CBD) | Businesses are not formalised |
|  | Only one type of housing subsidy (gap market is not addressed) |
|  | No data on institutional demands on land |
|  | Urban structure is typical of former segregated planning with poorly developed business and support infrastructure in Makhanda East. |
| Potential to speed up the process of legislative compliance to address irregularities | Capacity: in the municipality, finances (equipment) |
| Generate revenue: for selling, leasing land | Land grabbing / land invasion (due to weaknesses) especially for residential purposes |
| Development of land on the Eastern side | Doing business in residential areas not zoned for business |
| Land available in East for township economy | Local people not benefitting (as informal traders) – therefore increasing the indigent population |
| Partner with Rhodes University in relation to research capacity | Shops (informal traders) are not monitored resulting in them spreading & over-use of municipal services |
| Partner with Rhodes University to create other faculties on the eastern side & student accommodation | Gap housing market – so they take over RDP houses (while they could qualify for other housing subsidies) |
| Monitor informal traders to generate revenue | If we don’t monitor the heritage buildings, they demolish the cultural houses |
| Tighten up on RDP houses | Lose the heritage advantage if you don’t act to protect it |
| Highly urbanised population indicates options for more cost-effective service delivery and social services provision | Red tape and over-burdened regulatory framework |
|  | Although the Census indicates ± 2 200 households residing in informal structures in Makhanda, the Municipality estimates a subsidised housing demand of 12 800, current projects addressing ± 10 470 units. Population growth between 2001 and 2018 estimated at 1.12 % per annum with an estimated population in 2028 at 102 258 or an additional 2 838 households |
|  | Population growth significantly higher than the Eastern Cape and Sarah Baartman DM, confirming in migration |

2.7.5.3 Tourism

| Strengths | Weaknesses |
| --- | --- |
| Thriving creative industry | Lack of participation of PDIs in the main stream tourism economy |
| East of accessibility due to strategic location on the N2 | Township tourism development is stagnant |
| Vast heritage resources |  |
| Opportunities | Threats |
| Airport development | Aging infrastructure |
| Production of crafts using kaolin | Lack of cleanliness |
| National arts Festival | Lack of inner-city development |
| Creative City |  |

2.7.5.4   SMMEs, trade and investment:

| Strengths | Weaknesses |
| --- | --- |
| Host to a world-renowned NAF | Lack of inward investment due to infrastructure issues |
| Host to some of the country’s best schools | Limited market opportunities for SMMEs |
| Enabling environment for business growth | Unorganised business sector, particularly SMMEs |
| The Municipality is accessible through the N2 National Road, halfway between King Williams Town and Port Elizabeth | Lack of well-defined investment opportunities |
| Monthly average household income in the Makana Municipality is the highest in the SBDM and significantly higher than the Provincial average |  |
| Opportunities | Threats |
| Renewable energy | Issues relating to the cleanliness of the city |
| Clay mining | Dilapidated infrastructure |
| Airport development | Agriculture and mining are very low GDP contributors. Low employment GDP contributors are transport and communication, construction and manufacturing |
| Levels of education and education profile is slightly better than the SBDM and the | Unemployment is estimated at 45.5 % which is slightly higher than the Provincial average (44.6 %) |
| Eastern Cape with 15.3 % completing secondary education in comparison to 11.5 % in the Eastern Cape | and significantly higher than the unemployment rate in the SBDM (38.7 %) |
| Although lower than the Provincial average (12.7 %), the poverty headcount in Makana is 2.2 % and the intensity of poverty is 41.6 % |  |

2.7.5.5   Township Economy:

| Strengths | Weaknesses |  |
| --- | --- | --- |
| The biggest economy of the town | Private homes converted into businesses |  |
| Massive buying power | Cost of converting residential site to business site (R1500+) |  |
| Vacant land | Distance & cost of travel from township to CBD |  |
| Entrepreneurs – examples of business success | No concept document on township economy |  |
| Opportunities for small businesses | Insufficient data for decision making, e.g. type of businesses, reasons for success, |  |
| Successful businesses have passion for business | Lack of relationship between municipality and assumption development centre & other entities involved in the township (e.g. Liquor Board & NPOs, Umthathi) |  |
| The biggest economy of the town | Enforcement of by-laws |  |
| Massive buying power | Lack of cooperation and collaboration between municipality and local businesses |  |
| Vacant land | Failure of small local businesses due to competition in the township |  |
| Entrepreneurs – examples of business success | Lack of small business success to compete in the township economy |  |
| Opportunities for small businesses | Fragmentation of the business sector |  |
| Successful businesses have passion for business | Dependence of small businesses on financial support to start businesses (opportunists who are not entrepreneurs) |  |
| The biggest economy of the town | Insufficient training for small business development |  |
| Massive buying power | Poor identification of beneficiaries for training in entrepreneurs (use the Get2Test) |  |
| Vacant land | Unregulated and unethical business practices |  |
| Entrepreneurs – examples of business success | More effective communication of by-laws (e.g. about business premises) |  |
| Opportunities for small businesses | Outdated by-laws that need to be strengthened |  |
| Successful businesses have passion for business | Informal traders who don’t abide by the by-laws |  |
|  | Lack of financial literacy among small businesses, reducing the potential impact of these businesses to the local economy |  |
|  | Lack of capacity to enforce the by-laws |  |
| Analyse models for township economy (use the research capacity of the university & other experts) | Informal sector act outside the legislative requirements resulting in loss of revenue to the municipalities |  |
| Ensuring that the money remains in the local economy | Pull of the 2 major centres (leakage of money) |  |
| Monitoring, data collection and control mechanisms | Growth of unemployment due to poor township economic growth |  |
| Opportunity to tidy up legislation | Global and national economic decline |  |
| Analyse the business model – to learn lessons about the reason for success and competitiveness | Social problems emanating from low economic growth, e.g. illegal drug trade |  |
| Consider free rezoning for greater revenue (e.g. for municipal services) – then punitive measures if they don’t pay for services: but must still be process & requirements |  | Counterfeit goods |
| Creating one business forum – “LED forum with a business focus” – separate business forum that is linked to the LED Forum [LED responsibility is to initiate the forum] |  | Shrinking municipal tax base |
| Revised regulations / policies to address issues specifically for the township economy |  | Illegal activities surrounding informal traders |
| Improved communication relating to business activities in the township economy |  |  |
| Ensuring compliance by business owners |  |  |

2.7.5.6   Mechanisms for business expansion, retention for existing businesses and attraction

for further investment.

•	The municipality has developed an SDF, Precinct Plan and Capital Investment framework; however these strategic frameworks have been identified not be in alignment as such the municipality is in the process of reviewing these strategic enablers as well as initiating investment lobbying.

•	Development of an investment strategy, aftercare (existing businesses) strategy to be developed.

•	Earmarking the sittings of business engagement/forums with the executive leadership of the municipality in addressing challenges faced by the business community

2.7.5.7   Mechanisms for attracting investments into township economies.

The Municipality has developed the Makhanda East Precinct Plan which will draw/attract retail investment to the Joza Township. This will in turn create an economic spin-off for the township businesses i.e. the taxi industry will require space to transport commuters.

The municipality is about to commence the call for interest where developers will be invited to bid for the mall development which will also have to incorporate SMME as tenants. Further the municipality is seeking support from Provincial departments as well as National departments in establishing a container mall in ward 10- Soccer City.

CHAPTER THREE: SPATIAL DEVELOPMENT FRAMEWORK (SDF)

A Spatial Development Framework (SDF) is an important Municipal Policy instrument provided for in legislation, but it should not be seen as merely fulfilling policy requirements and legal compliance. Makana Local Municipality’s SDF was adopted by council in 31 January 2020. Municipal SDF was Gazzetted on 1st July 2019 Gazette No 4262 and Spatial Planning and Land Use Management by was Gazzetted 24 March 2016 Gazette No3636

3.8.1 Objective of the SDF   The SDF should:

- Give effect to the development principles contained in Chapter 2, Section 7 of SPLUMA

- Spatial representation of a five-year spatial development plan for the spatial form of the municipality

- Include a longer term spatial development vision statement for the municipal area which indicates a desired spatial growth and development pattern

- Identify current and future significant structuring and restructuring elements, including development corridors, activity spines and economic nodes where public and private investment will be prioritised and facilitated

- Include estimates of the demand for housing and the planned location and density of future housing developments

- Identify and provide requirements of engineering infrastructure and services provision

- Include a strategic assessment of the environmental pressures and opportunities

- Identify the designation of areas in which- •

- More detailed local plans must be developed

Shortened land use development procedures may be applicable

- Determine a capital expenditure framework for the municipality’s development programmes

- Include an implementation plan comprising of Sectoral requirements, including budgets and resources for implementation

- Necessary amendments to a land use scheme

- Specification of institutional arrangements necessary for implementation

3.8.2	 Legal Status of the SDF

The Makana SDF is prepared within the context and principles of the Local Government: Municipal Systems Act, 2000 (Act 32 of 2000) and Regulations (MSA) and Spatial Planning and Land Use Management Act, 2013 (Act 16 of 2013) and Regulations (SPLUMA)

3.8.3 	Spatial Plan Alignment

The alignment of the SDF to the Provincial Growth and Development Plan (PGDP) and the Draft Provincial Spatial Development Framework (PSDF) is regarded as essential to create a Province wide relationship between the PGDP, PSDF, Government Sector programmes and projects and the initiatives of parastatals, entities and agencies.

The District SDF needs to be of a strategic and regional coordinating nature referring to local SDFs, which are more detailed and reflect the situation on the ground according to community needs, community development codes, livelihood zones and development requirements.

3.8.4 The   Municipal   area   comprises:

Makana Municipal area approximately 4 375 km2 with an estimated population of 80 390 (Stats SA Census 2011). Makhanda is the economic hub of the district and plays a key role as a district service centre within the Eastern Cape, between East London and Port Elizabeth.

The study area is generally dominated by commercial farming activities, game farms and conservation areas. Land ownership patterns are predominantly private ownership.

3.8.5 Policy Context & Vision Directives

The spatial vision, principles and goals are guided by and should be aligned with various National, Provincial and Local informants. Specific reference is made to national guidelines and legislation for spatial development, i.e. Spatial Planning & Land Use Management Act (SPLUMA), National Development Plan (NDP), Provincial Growth and Development Plan (PGDP), Provincial Spatial Development Framework (PSDF), Makana Integrated Development Plan (IDP) and various sector plans.

3.8.5.1 Spatial Planning & Land Use Management Act (SPLUMA)

SPLUMA provides an important set of overarching guidelines through the development principles contained in Chapter 2 of the Act.

The objectives of SPLUMA:

▪ 	Provide for a uniform, effective and comprehensive system of spatial planning.

▪ 	Ensure that the system of spatial planning and land use management promotes social and economic inclusion.

▪ 	Provide for development principles and norms and standards.

▪ 	Provide for the sustainable and efficient use of land.

▪ 	Provide for cooperative government and intergovernmental relations.

▪ Redress the imbalances of the past and to ensure that there is equity in the application of spatial development planning and land use management systems.

3.8.5.2. 	Development Principles of SPLUMA:

3.8.5.3  Provincial Spatial Development Framework (PSDF)

The Eastern Cape Province recently embarked on the revision of the Provincial Spatial Development Framework in terms of SPLUMA. The Draft PSDF (2017) has not been approved, but for the purposes of the Makana SDF, the philosophy and approach, as outlined in the PSDF, it is adopted.

The PSDF provides a spatial development vision for the province:

The future spatial perspective of the province over the next 15 to 20 years could be conceptualized in the context of the Provincial Growth and Development Plan vision of a “poverty free Eastern Cape”. Understanding that such a vision would be founded upon a concept of a ”modern, ecologically sustainable economy based in agriculture, tourism and industry”, it is believed the future spatial perspective would comprise a spatial development framework of managed urban and rural human settlements clustered in urban (settlement) regions and corridors, alongside productive agricultural precincts, managed ecological natural resource areas and connected to a network of strategic transportation corridors, open to the global, national and provincial economy.

      - Local Policy Directives

Makana Municipality Vision and & Mission and Integrated Development plan 2017-22 Development Priorities:

We shall strive to ensure sustainable, affordable, equitable and quality services in a just, friendly, secure and healthy environment, which promotes social and economic growth for all.

Development Priorities

In support of the Municipal vision, the Municipality identified the following development priorities, goals and strategic objectives.

- Basic Service Delivery and Infrastructure Development

- Community and Social Development

- Local Economic Development and Rural Development

- Institutional Development and Financial Management

- Good Governance and Public Participation

- Human Settlement Management

3.8.6   Spatial Analysis & Synthesis

The spatial analysis of the study area represents an overall spatial picture of the Municipality, the current situation, patterns and trends within the Municipality and quantify specific needs and capacities. The information is focused on key developmental sectors and based on the key issues identified. The spatial analysis follows on from the informants (National, District and Local), SBDM and Makana IDP alignment and key issues. Spatial analysis will lay the foundation for the SDF and development proposals and policy. Synthesis & Key Development Issues based on the status quo assessment, the following opportunities and constraints relevant to the study area have been identified.

3.8.7. Spatial Vision

The spatial vision for the Makana Municipality is underpinned by the following principles:

3.8.8 Spatial Strategies:

3.8.8.1 Development Objectives & Spatial Implications

In order to achieve the spatial vision and implement the spatial concept for the greater Makana on an urban and rural level, the following development objectives and spatial implications will guide the spatial strategies for the individual urban areas and rural hinterland. The development priorities are aligned with the Makana IDP 2017-22.

| SDF Strategic Theme | Development Objectives and Spatial Implications |
| --- | --- |
| Basic Service Delivery and Infrastructure Development | To provide basic services and infrastructure to all the communities within the Makana Municipality. |
|  | To manage the provision of bulk water supply, sewer treatment, road maintenance, and electricity supply based on existing strategies and programmes. |
|  | To implement and manage a well-functioning Project Management Office (PMO) to co-ordinate all Sector Plans and programmes, including National, Provincial and District initiatives and priorities. |
|  | To prepare a comprehensive Infrastructure Master Plan (water, sewerage, electricity, and waste management). |
|  | To prepare a transportation management plan. |
|  | To identify areas for future development, confirm the urban edge and identify areas for intensification and high densities to inform infrastructure provision and long term bulk planning |
|  | To refine Development Levy Policy and Calculator through a Bylaw. |
|  | To develop a Municipal Transport Master Plan. |

| SDF Strategic Theme | Development Objectives and Spatial Implications |
| --- | --- |
| Development Priority: Community and Social Development | To assess social facilities and identify areas of highest need. |
|  | To provide social facilities based on CSIR standards, within walking distance and accessible to the target communities. |
|  | Ensure that all new development (green fields) confirm CSIR community facility thresholds. |

| SDF Strategic Theme | Development Objectives and Spatial Implications |
| --- | --- |
| Development Priority : Local Economic Development and Rural Development | To promote opportunities for small business, SMME investment and informal trade |
|  | To create a conducive environment within the land use management system, stimulating investment and economic growth. |
|  | To identify specific precincts or economic investment areas, i.e, Makana CBD, City Hall Precinct, African Street Precinct, Industrial Area Development, etc. |
|  | To develop an Investment and Incentive Strategy for developers, investors and PPPs. |
|  | To ensure land availability for industrial and mixed-use investment and development. |
|  | To revise the Municipal Local Economic Development strategy and ensure alignment with IDP and SDF priorities and objectives. |
|  | To support and implement the principles of the Eastern Cape Biodiversity Sector Plan (under review). |
|  | To promote growth and expansion of existing eco-tourism industry and game farm / hunting industry. |
|  | To compile an environmental management plan for the Makana Municipality. |
|  | To explore the possibilities and secondary industries to the game farming and eco-tourism industry for possible mixed use and industrial development within Makhanda. |
|  | To prepare a tourism strategy and implementation master plan. |
|  | To confirm nodal functions of rural villages and sustainability of further investment within the rural area. |
|  | To confirm and plan for human settlement needs and demand in a sustainable manner. |
|  | To ensure infrastructure maintenance and district linkages. |
|  | To implement and align with the Provincial Rural Development Plan and the Sarah Baartman |
|  | DM Rural Development Plan proposals, strategies, and initiatives. |
|  | To support the sustainable land reform programmes and projects. |
|  | To support and priorities’ farm worker accommodation and rural livelihood areas. |
|  | To explore options of PPP with farming and eco-tourism industry. |

| SDF Strategic Theme | Development Objectives and Spatial Implications |
| --- | --- |
| Development Priority: Institutional Development and Financial Management | To ensure implementation of the Makana Spatial Planning & Land Use Management by -laws. Approved by the Council in March 2016 |
|  | To update and maintain SPLUMA land use management system, i.e. Spatial Development Frameworks, Land Use Scheme, Municipal Planning Tribunal, Appeal Authority, and ongoing policy formulation. The Municipal is part of District Planning Tribunal as approve by Council 31st March 2021 to approved category q1 applications |
|  | To improve and expand institutional capacity of the planning office, with specific reference to land use management control and GIS. The Municipality is using GIS OVVIO System |
|  | To actively participate in District and Provincial planning, land use management and institutional platforms. |
|  | The Director LED and Planning is the authorised official designated by Council to approved category 2 application |
|  | The Municipality has three professional town planners register with SACPLAN |
| Development Priority: Good Governance and Public Participation | To implement and manage a well-functioning Project Management Office (PMO) to co-ordinate all Sector Plans and programmes, including National, Provincial and District initiatives and priorities. |
|  | To ensure SPLUMA implementation and SDF revision aligned with local and district IDP initiatives, on an annual basis. |
|  | To implement mechanisms and support structures to expedite land use change applications. |
|  | To ensure a well-functioning MPT, AO and Appeals Authority |
|  | To identify and formulate policies and procedures that would support the land use management function. |
|  | To align organisational structures of planning functions with National directives. |
|  | .To ensure compliance of IDP vision and Sector Plan alignment with National guidelines and requirements. |
|  | To fast track and prioritise land development applications and building plan process. |
| Development Priority : Human Settlement Management | To implement the core principles of SPLUMA, the National Development Plan and the Provincial Spatial Development Framework. |
|  | To promote the function of Makhanda as a primary node in the district and within the Province. |
|  | To prioritise nodal and corridor development as a catalyst for investment and development. |
|  | To strengthen the Makhanda CBD through the promotion of higher densities and mixed use |
|  | To improve linkages between Makhanda East and Makhanda West through corridor development and urban regeneration. |
|  | To acknowledge the importance of key economic role players, i.e. Rhodes University, private |
|  | schools, business sector, arts, culture and heritage, eco-tourism and the game farming industries |
|  | To confirm the urban edge and consider interaction between urban agriculture, communal grazing and future expansion and development areas |
|  | To include revision of Capital Expenditure Framework as part of the IDP / SDF review cycle. |
|  | To align urban development and urban investment with Municipal IDP infrastructure investment programmes, especially water, sanitation, electricity, and roads |
|  | To align transportation development strategy with urban form to alleviate traffic issues and improve ease of trade. |
|  | To identify key structuring elements and investment partners to stimulate development and investment |
|  | To proactively plan for human settlement development and investment for subsidised, medium and high-income residential typologies. |
|  | To identify specific precincts for urban regeneration and intervention to stimulate economic development and investment. |

| SDF Strategic Theme |  |
| --- | --- |
|  | To assess the nodal functionality and importance of rural nodes, i.e. Alicedale, Riebeek East, Seven Fountains, Fort Brown and Salem. |
|  | To align subsidised human settlement project with SDF implementation. |
|  | To confirm and implement accurate housing demand database. |
|  | To ensure flexible SDF land use guidelines to promote development and investment, within specific parameters. |
|  | To develop and implement Aesthetic and Heritage Management By-law. |
|  | To implement a Land Release Strategy to stimulate economic development. |

3.8.8.2 	 Structuring Elements

Structuring elements are spatial tools and concepts required to achieve specific development objectives. Management and implementation intensity of these structuring elements are tools for redevelopment and development implementation. Structuring elements should operate at a variety of levels and scales on an urban and rural level.

The following structuring elements are relevant to the study area, informing the Spatial Development Framework:

▪ 	Nodes and Settlements

▪ 	Access, Corridors and Movement Routes

▪ 	Conservation, Open Space and Heritage

▪ 	Infill and Densification

▪ 	Urban Edge and Containment

▪ 	Industrial Development and Mining

▪ 	Tourism

▪ 	Infrastructure

▪ 	Economic Catalyst and Special Development Zones

3.8.8.2.1 	Nodes & Settlements Objective

The identification and classification of nodes and settlements within the Municipal operational context is important and a mechanism to identify areas where higher intensity land uses, and activities should be supported and promoted. Nodal development and containment improves efficiency as it provides easy access to services and provides thresholds for a variety of uses and transport services.  Nodal classification reflects the different levels of investment, promotion and support the strengthening of inter linking corridors and networks. Nodal development should represent service delivery to the rural areas and smaller rural settlements generally support the rural population, economy and agriculture.

Movement Routes Objective: Movement routes and corridors represent linkages between nodes and activity areas and provide critical support for economic development, rural sustainability and growth. Accessibility to nodes and rural activity further supports the agricultural industry and ecotourism opportunities with direct and indirect support of nodal growth.

Makhanda Nodes Objective: To strengthen existing and proposed mixed nodes and improve service delivery, stimulate economic growth within a demarcated area, providing services and job creation opportunities to surrounding urban areas.

Access & Corridors Objective: To strengthen main movement corridors and access to ensure integration between Makhanda East and Makhanda West and improve accessibility through mixed use development along main access routes and mobility corridors, specifically relating to internal access roads and pedestrian linkages within the Makhanda CBD and the east / west corridor between the identified CBD’s and gateway nodes.

3.8.8.2.2 	 Conservation Open Space, & Heritage Objective

Conservation of the natural and built environment through protection of heritage resources, maintenance of the existing open space system and compliance with environmental legislation and guidelines.

The   protection   of Agricultural land, wetlands, ecological corridors, heritage resources and scenic landscapes are key building blocks for rural sustainability and growth in the district. Conservation of critical biodiversity areas are prioritised on National and Provincial level and should inform all rural land use decision making.

3.8.8.2.3    Economic Catalyst & Priority Growth Areas Objective

Areas for special growth should be based on agreed principles and direct budget allocation and future priority spending. Development of the rural hinterland should concentrate on competitive advantages, with specific reference to the provision of support infrastructure for the agriculture, tourism and rural settlement support. This should include strengthening of land reform.

3.8.8.2.4 	Infill & Densification Objective

3.8.8.2.5 	Human Settlement Development & the Urban Edge Objective

Delineation of the urban edge is a mechanism to contain urban sprawl and ensure more compact and efficient urban structure. The urban edge further ensures more efficient service delivery and sustainable community development with accessible social services, job opportunities and service centres. Urban growth and urban expansion should be based on the principles of densification within the urban edge and future urban development should not be permitted outside the urban edge as demarcated.

3.8.8.2.5.1 	Major catalytic projects or PPP initiatives: Greenfield housing projects

| Priority Ref | Area | Settlement or Node | Makhanda Demand for Housing + Support * | No of Dwellings + Support * for other |
| --- | --- | --- | --- | --- |
| G1 | Makhanda East | Mayfield North Ph 2b | 1139 |  |
| G2 | Alicedale | Alicedale |  | 339 |
| G3 | Fort Brown | Fort Brown |  | 340 |
| G4 | Seven Fountains | Seven Fountains |  | 229 |
| G5 | Makhanda East | Mayfield North Ext Ph 3 FLISP | 720 |  |
| G6 | Makhanda East | Mayfield North Ext Ph 4 | 5000 |  |
| G7 | Riebeeck East | Riebeeck East |  | 450 |
| G8 | Makhanda East | East Commonage ph 1 | 2525 |  |
| G9 | Makhanda East | Ethembeni | 1269 |  |
| G10 | Makhanda East | East Commonage ph 2 | 2525 |  |
| G11 | Makhanda East | East Commonage ph 3 | 2524 |  |
| G12 | Makhanda East | Vukani Extension | 600 |  |
| Total |  |  | 16302 | 1358 |

3.8.8.2.2.5.2 	Department of Human Settlements in-situ upgrading projects

| Priority Ref | Area | Settlement or Node | Demand for Housing + Support * |
| --- | --- | --- | --- |
|  | Makhanda East | Enkanini & Mayfield North | incl above |
| I1 | Makhanda East | Sun City | 200 |
| I2 | Makhanda East | Phaphamani | 506 |
| I3 | Makhanda East | Infill Sites | 203 |
| I4 | Makhanda East | Vukani | 100 |
| Total |  | 6 | 1009 |

3.8.8.2.5.2 Major Private Sector Projects:

| Priority Ref | Area | Settlement or Node | New Development Demand |
| --- | --- | --- | --- |
| P1 | Makhanda East | Eastern Gateway Node (MU) | 25 |
| P2 | Makhanda West | Cradock heights Ext 2 (res) | 200 |
| P3 | Makhanda West | Western Gateway Node (MU) | 25 |
| P4 | Makhanda West | Old Golf course (Res/MU) | 750 |
| P5 | Makhanda West | Northern Gateway (Mu) | 25 |
| P6 | Makhanda West | Industrial Rhodes Expansion | 300 |
| Total |  |  | 1325 |

Human Settlement Development Figure:

3.8.8.2.6 	 Industrial & Manufacturing Objective:

To strengthen the opportunities for industrial development and expansion of the manufacturing sector in the greater Makhanda area. It is acknowledged that expansion of the manufacturing sector is critical for sustainable employment creation and economic growth. Expansion on the industrial area and opportunities for light manufacturing in the Gateway nodes should provide opportunities for investment.

3.8.8.2.7 	   Social Services Objective

To provide social and public facilities that is adequately maintained and provided within walking distance of the general population within the town.

3.8.8.2.8 	Infrastructure Objective

To ensure the provision of water, sanitation, electricity, roads, water, conservation, IT and refuse removal infrastructure acceptable norms and standards to ensure sustainable community development and support for future growth, expansion and job creation and local economic development.

3.8.8.2.9 	Special Development Zones (SDZ) Objective

To identify specific areas that require urgent intervention or can contribute significantly towards development investment, economic growth and possible public private partnerships. The Special Development Zones (SDZs) further include areas in need of urban regeneration, corridor development and green fields’ areas to address the residential shortages in especially the subsidised housing market.

- Makhanda Central Business District Gateway Node:

- Between Nompondo Street and east towards the indoor sports Center,  West along the R67 as indicated.

- East Gateway north of the R67 / N2 intersection.

- West Gateway access along the N2 industrial area.

- North Gateway west of Cradock Heights.

Strategic Land Release: A number of strategic land portions have been identified for land release or public private partnership investment. This initiative will further unlock economic development opportunities increase the Municipal rates base.

- Makhanda Composite LSDF: Alicedale Objectives:

▪ 	To strengthen the existing Alicedale business and mixed-use component along the Main Street and to strengthen the Transriviere / kwa Nonzwakazi urban structure by allocating land for mixed use and services purposes.

▪ To strengthen existing accessibility corridors with emphasis on integration of Alicedale, Transriviere, Mandela Park and kwa Nonzwakazi residential areas through road upgrades and pedestrianisation.

▪ 	To delineate an urban edge as a mechanism to contain urban sprawl and ensure more compact and efficient urban structure.

▪ 	To identify land to address housing demand and shortages and ensure upgrade and formalisation of informal areas in the Mandela Park area.

▪ 	To provide social and public facilities that is adequately maintained and provided within walking distance of the general population within the town.

Alicedale Composite LSDF:

Makhanda Composite LSDF: Riebeek East

To provide strategies for development of the 3 sub-local centres within the Makana Municipality, i.e. Riebeek East, Seven Fountains and Fort Brown and to ensure sustainable development of these nodes, within the principles of service delivery and rural support.

Riebeek East Composite LSDF:

Makhanda Composite LSDF: Seven Fountains   Objectives:

- Upgrade and formalise the existing Seven Fountains community on the Municipal owned farm portions, i.e.  13, 18 & 28 of Farm Seven Fountain No. 477

- Carefully consider future expansion based on limited infrastructure and expansion options, i.e. private land ownership.

- Consider re-design of the layout plan to increase densities and more sustainable use of infrastructure.

Makhanda Composite LSDF: Fort Brown

- Acknowledge the demand for rural housing development in the Fort Brown area, in support of existing social facilities (taps, school, community hall).

- Future development to take place on Fletcher’s Outspan based on the principles of rural or agri-village design with minimum site sizes of 500 m2.

- Scale and expansion of the Fort Brown node to be carefully assessed based on beneficiary demand and existing projects by private land owners to accommodate farmworkers.

- Scale of the Fort Brown development to be based on availability of infrastructure and services

- The Implementation Framework for the Makana SDF provides the vehicle for SDF implementation through projects, budgets, priorities and institutional arrangements to ensure implementation, monitoring and review.

3.8.8.2.10 	 Package of Plans & Land Use Management System

3.8.8.2.11 	Guiding Principles for Decision Making

- Decision making within the Land Use Management System (rezoning,

subdivision, departure, consent use, etc.) should be based on the following guiding principles:

- Promotion and support of the IDP and long term development vision.

- Support the key principles for development and development management as

per the SDF.

- Support the SDF Conceptual Framework and Spatial Development Framework proposals, objectives and goals.

- Adhere to legislative requirements relevant to all forms of development, with specific reference to, but not limited to, environmental conservation, heritage, infrastructure, municipal powers and functions, National and Provincial Government legislation, guidelines and policy.

- Due cognisance to the principles of sustainability, equality, efficiency and integration as outlined in SPLUMA.

- Impact of development on the general welfare, safety, amenity and living environment of development on its and/ or surrounding land uses and inhabitants.

- Adequate participation of the affected community and interested and affected parties.

- Economic sustainability, long term advantages and economic growth prospects.

3.8.8.3. 	      District Integrated Planning Model Recognising Integrated Urban Development Framework (UDF) approach to long term planning and crafting urbanrural Linkages

A district co-ordinated Service Delivery Model will be implemented on district Municipal Level (Sarah Baartman District Municipality) as part of the National initiative to improve service and infrastructure delivery.  Implementation and alignment of the Makana Capital Expenditure Framework (CEF) with budgets requirements, programmes and priorities will be significantly improved through district integrated planning.

3.8.8.4 Capital Expenditure Framework (CEF)

A Capital Expenditure Framework is a consolidated, high-level view of infrastructure investment needs in a municipality over the long term (10 years) that considers not only infrastructure needs but also how these needs can be financed and what impact the required investment in infrastructure will have on the financial viability of the municipality going forward.

The CEF articulates how the spatial proposals are to be achieved sequentially, with attention to projects, timeframes, budgets and funding. Planning inputs are based on the spatial planning proposals, Municipal, Provincial and National Government financial planning and capital  budgets and the Municipality’s Infrastructure Master Plans and infrastructure programme rollout.

3.8.8.5 CEF Alignment & Process

The figure below captures the integration and alignment of the key components of the CEF, namely the spatial element with the Technical Assessment element with the Financial Alignment element to produce the CEF.

3.8.8.6   Project Focus & Prioritisation

Project Focus:

Given various budgetary constraints, the need for sustainable development and other issues likely to affect the implementation of identified projects, the implementation strategy should be focused on the following principles:

- Focus on projects that promote the optimal use of existing infrastructure and services and also enable the local municipality to make better returns from existing and newly built infrastructure

- Upgrading engineering services and infrastructure capacity is critical to accommodate the needs of new property developments

- Focus on projects that will stimulate the objectives and priorities

- Acknowledge existing IDP programmes and initiatives

- Acknowledge community prioritisation through ward prioritisation

- Focus on District and Provincial Programme Alignment

- Prioritise projects that could better unlock or trigger more investment into the area.

- Focus on projects that require low capital budget but have a high impact (quick wins)

- Focus on projects that utilize and harness local initiatives

3.8.8.7. 	 Priority Investment Projects & Program

Investment planning and participation should focus on getting the basics in place to facilitate growth and investment and realigning the spatial vision. Projects for immediate implementation within a 2 year budget cycle are indicated on the diagram.

These areas must be the focus for getting the basics right as well as adding value through new investment to facilitate social inclusion, attract economic activity and private sector and household investment. There is considerable scope for the absorption of residential, commercial, and industrial growth within this zone. These areas and the priority nodes within Makana should be the focus of any municipal investment incentives. The focus of priority investment remains infrastructure provision and Human Settlements.

Priority Investment Projects & Programs

Implementation Programme:

Implementation Program reflects projects, programmes and strategies for implementation over a short-, medium- and long-term period. The implementation program is aligned to the Makana IDP development priorities and key performance areas, i.e.:

- Basic Service Delivery and Infrastructure Development

- Community and Social Development

- Local Economic Development and Rural Development

- Institutional Development and Financial Management

- Good Governance and Public Participation

- Human Settlement Management

#### 3.8.9	Land use management

Makana Local Municipality needs to develop a review the Spatial Development Framework (SDF) for its area of jurisdiction in line with the Spatial Planning and Land Use Management Act of 2013. The Municipality is presently faced with a variety of outdated legislation and policies dealing with Spatial Planning and Land Use Management to redress fragmented, scattered, past spatial imbalances due to its nature. The MSA (Municipal System Act) requires each municipality to prepare an IDP, including a Spatial Development Framework. In terms of Chapter 5 Section 26 (e), this Framework must include basic guidelines for a Land Use Management System that will apply to the whole municipality.

- Review of the 5-year Spatial Development Framework to facilitate land use

management.

- Review of municipal property portfolio.

- Undertake complete property audit & review of all leases.

- Review the possible sale of municipal properties.

- Provision of land for housing development • Land audit of municipal properties/open

space.

- Management of Influx of informal settlements

- Provision of land for community services

CHAPTER FOUR: MUNICIPAL DEVELOPMENT STRATEGIC AGENDA

This Chapter outlines Makana strategic Intent and Key Performance Areas (KPA’s) for the next financial year. It aims to respond to some key issues and challenges highlighted in Chapter Two and National policy imperatives outlined in the Chapter One.

4.1 	Municipal Development Priorities for 2017-22

| Number of Priority | Development Priority |
| --- | --- |
| Development Priority No. One: | Basic Service Delivery and Infrastructure Development |
| Development Priority No. Two | Community and Social Development |
| Development Priority No. Three: | Local Economic Development and Planning |
| Development Priority No. Four: | Institutional Capacity and Organisational Development |
| Development Priority No. Five | Financial Viability and Management |
| Development Priority No. Six | Good Governance and Public Participation |

4.2 	Strategic Review outcomes 4.2.1 Socio Economic Review

| Strengths / Opportunities | Weaknesses / Threats |
| --- | --- |
| - Estimated Census 2011 population of 80 390 and estimated Quantec 2018 (Urban Econ) population of 91 473 with 23 918 households at a household size of 3.8. - Population growth between 2001 and 2018 estimated at 1.12 % per annum with an estimated population in 2028 at 102 258 or an additional 2 838 households. - Highly urbanised population indicates options for more cost effective service delivery and social services provision. - Levels of education and education profile is slightly better than the SBDM and the Eastern Cape with 15.3 % completing secondary education in comparison to 11.5 % in the Eastern Cape. - Monthly average household income in the Makana Municipality is the highest in the SBDM and significantly higher than the Provincial average. - The Municipality contributes ± 19 % of the District GDP at R 3 689 million or 1.7 % of the Provincial GDP. - General government, finance and business, trade and manufacturing are the biggest sector contributors to the GDP. - Tourism and ecotourism play a significant part in the economic structure of the Municipality and opportunities for further expansion and economic growth within Makhanda. | - Increase in population will increase pressure on the provision of infrastructure, services and land for future urban development. - Current backlogs in services and amenity provision will be further exacerbated by continuous population growth rate at 1.12 % per annum. - Population growth significantly higher than the Eastern Cape and Sarah Baartman DM, confirming in migration. - Majority of population growth to be expected in Makhanda with possible decline in rural population. - Although lower than the Provincial average (12.7 %), the poverty headcount in Makana is 2.2 % and the intensity of poverty is 41.6 %. - Unemployment is estimated at 45.5 % which is slightly higher than the Provincial average (44.6 %) and significantly higher than the unemployment rate in the SBDM (38.7 %). - Agriculture and mining are very low GDP contributors. - Low employment GDP contributors are transport and communication, construction and manufacturing. - Quarrying, mining only extracted in raw format with no processing and value adding. - Industrial and manufacturing sectors contribute only 17 % to the GDP with opportunities for growth and expansion. |

4.2.2 Service Delivery Challenges Review

| Strengths/ Opportunities | Weaknesses/ Threats |
| --- | --- |
| Makhanda - The nodes and settlement structure of the Makana Municipality is well-defined with Makhanda as a District Centre, Alicedale as a Local Centre and Seven Fountains, Fort Brown and Riebeek East as Sub-Local Centres. - The Municipality is accessible through the N2 National Road, halfway between King Williams Town and Port Elizabeth. - Based on the CSIR Social Services Provision Thresholds, social facilities and amenities are well-provided for in the District, mostly within accessibility thresholds, with specific reference to district policing service, health and education. - The urban structure of Makhanda is well defined with vast higher density residential areas in Makhanda East, the Rhodes University to the west and CBD. - The urban structure is clearly defined with residential densities above 25 units per hectare in Makhanda East and lower residential densities in Makhanda West. - Residential densities in Makhanda East are ± 4 725 people per km2 in comparison with ± 1 430 people per km2 in Makhanda West. - The CBD is well-defined between Cradock, African, Burton and Market Streets with strong accessibility corridors within the greater Makhanda. - The provision of social services in Makhanda is well-established with the provision of community halls, libraries, sports facilities, cemeteries, health care, education and safety and security within the CSIR threshold. - Large tracts of land south of Makhanda is owned by the Municipality and north of the town by the State, providing opportunities for possible future residential expansion - The open space system is well-defined, although not well maintained. - Various redevelopment precincts have been identified that provide opportunity for economic growth, mixed use intensification and urban renewal. These include the CBD, City Hall, Beaufort Street / Raglan Road, African Street and Makanaskop. - Subsidised housing initiatives are currently being implemented on large sections of the commonage (Mayfield North, East Commonage and Ethembeni) and various infill portions to accommodate informal structures. Makhanda and the greater Makana Municipality have significant heritage resources. | Makhanda • The rural population, although relatively low, is dependent on the larger District Centres, i.e. Makhanda and Alicedale for day-to-day services and support. • Poorly developed small rural settlements, i.e. Committee’s Drift, Fort Brown, Riebeek East, Seven Fountains and Salem. • Urban structure is typical of former segregated planning with poorly developed business and support infrastructure in Makhanda East. • Sections of Makhanda are characterised by informal structures with specific reference to Phaphamani, Ethembeni, Vukani and infill areas. • Although the Census indicates ± 2 200 households residing in informal structures in Makhanda, the Municipality estimates a subsidised housing demand of 12 800, current projects addressing ± 10 470 units. • Housing demand for Makhanda is estimated to increase to 6 989 units in 2028, requiring additional development areas of 174 ha. • Maintenance and upkeep of community facilities (sport fields, community halls, and cemeteries) are lacking in all urban areas within the Makana Municipality. • Maintenance of service delivery infrastructure(roads, stormwater, sewer, and water) • Housing implementation is seriously affected by financial constraints and legislative requirements for layout plan formalisation, survey and infrastructure provision. - Future residential expansion may experience challenges with land ownership, land capability, services availability and urban sprawl. - A Heritage Resources Management Plan and Inventory has not been prepared by the Municipality and maintenance of heritage resources lacking in general. - The provisions of the National Heritage Resources is not complied with. |
| Alicedale - Alicedale fulfils a strong local rural function with a population of ± 3 873. - Large sections around kwa Nonzwakazi, Transriviere and east of the Commonage is state owned. Provision of community facilities are adequate. | Alicedale - An estimated subsidised housing demand of ± 948 of which 338 are part of an existing project. - Business and commercial component very restricted with residents generally dependent on Makhanda for institutional and commercial support. - A number of informal structures between Transriviere and kwa Nonzwakazi. - Maintenance and operational issues with community facilities to be addressed. |

|  Riebeek East • Riebeek East has a very small population with opportunities for future growth and a stronger rural function. | - Lack of water resources - Lack of housing - Lack land |
| --- | --- |
|  Rural Settlements • The Fort Brown and Seven Fountains rural settlements have been identified and prioritised for development and provision of services, social infrastructure and housing for the surrounding rural population. |  Rural Settlements • High cost of provision of bulk infrastructure and lack of funding for layout formalisation and service provision. |
|  Infrastructure - 85% of the population has access to piped water (inside dwelling and inside yard) with a further 10 % with access to communal stand pipes. - Highest level of services are in Makhanda. - 75% of the population has access to flush toilet sanitation system. |  Infrastructure - Ageing infrastructure, poor maintenance and possible lack of bulk supply in future. - 19.7 % of the population has only access to pit and bucket toilets and 3.9 % with no access to sanitation services. - General inadequate wastewater treatment works capacity, collector mains and pump stations. |
|  Electricity - 80.6 % of the population has access to electricity for cooking and 89 % for lighting purposes. - High levels of adequate refuse removal and disposal at ± 89 % of the population. |  Electricity - ± 19 % of the population relies on gas, paraffin and other sources for cooking purposes. - Ageing electricity network, cables, substations and support infrastructure and personnel identified as key constraints. |
|  Roads & Transport • A Traffic Management Strategy is currently being developed as part of the Makana SDF review. | • Poor roads |

4.2.3   High level of critical Challenges

The Municipality is still challenged with the following areas:

- Basic Service Infrastructure and Community Services: (water and electricity outages; poor infrastructure operations, project management and water quality; dilapidated roads, housing backlogs and spatial development planning; illegal dumping; lack of tools of trade)

- Good Governance & Public Participation: (non-effective performance management; lack of compliance with prescripts; lack in the monitoring of implementation of council resolution; lack of enforcement of by-laws, effective communication

- Institutional and Capacity Development: (skills and capacity gaps; Job description and evaluation; recruitment and placement for the vacant budget position, non-effective performance management system, high overtime spending and effective management of satellites office) Regular Maintenance of basic service infrastructure and municipal properties

- Financial Viability and Management (Inadequate revenue collected resulting in rising levels of unpaid creditors litigation by creditors and overreliance on grant funding; declining Audit Outcomes – the Municipality has had 3 disclaimers in a row from the Auditor General, inadequate internal controls and non-adherence to policies and procedures; revenue collection

Given the above and the urgency to ensure service delivery to communities and financial viability, Municipality has come- up with a development approach that will guide 2022-2027 Municipality Strategic Agenda Integrated Development Plan as critical Goals for Makana Municipality Development:

- Sustainable and reliable basic service infrastructure and community services this will include acceleration of upgrading and refurbishment, regular maintenance of basic service infrastructure and municipal properties through development of maintenance plans, management lease agreement of the Municipal properties and ensure safe, healthy, and secure living environment.

- Promoting and stimulate economic growth, this include review of local Economic development strategy and plans(i.e) tourism plan and promote investment through facilitate economic growth and to support SMME, Tourism and Heritage development to stimulate economic growth and improved stakeholder collaboration to unlock opportunities for economic growth

- An effective productive administration capable for sustainable service delivery, this will involve to ensure efficient and effective organisational support by a competent and skilled workforce

- Ensure effective financial accountability and management system. This will involve Improve audit outcome outlook and ensure financial viability (i.e implement and monitor audit action plan, revenue enhancement, financial controls and  effective management of lease Agreements )

- Ensure accountability and transparency, this will included enhance stakeholder engagement to improve service delivery (i.e lobby funding for water and sewer bulk infrastructure, public, private partnership be formed)

4.3.2	DEVELOPMENT OF PRIORITIES IMPLEMENTATION FRAMEWORK:

4.3.2.1 PRIORITY NO ONE: BASIC SERVICE DELIVERY AND INFRASTRUCTURE DEVELOPMENT   STRATEGIES:

| STRATEGIC OBJECTIVES | STRATEGY(KPA) | PERFRMANCE INDICATOR |
| --- | --- | --- |
| Review and development of Infrastructure Plans | Ensure Infrastructure development Plans are in place | Ground water exploration and development plan |
|  |  | Review water & sanitation management plan |
|  |  | Review of water services development plan |
|  |  | Review Service delivery Model |
|  |  | Development Water conservation and demand management strategy |
|  |  | Development electricity master plan |
|  |  | Development strategy for alternative basic service to rural areas water and sewer facilities |
|  |  | Review roads & storm water master plan |
|  |  | Infrastructure Asset development Planning are in place |
| Mainstreaming and improve basic service delivery across Municipality | Improve Service Delivery provision on water, sanitation and electricity | Provision of basic services to informal areas and rural settlements (using EPWP-CWP Program) |
|  |  | Quick resolution to outages to ensure continuity of service provision of water, sewer and electricity |
|  |  | Regular repair and maintenance water, sanitation, and electricity infrastructure |
| Provision of water, sanitation and electricity service to all Makana Municipality communities | Upgrading, refurbishment and secure of Bulk Infrastructure development Water, Sanitation, Electricity | Upgrading and refurbishment of bulk basic services infrastructure |
|  |  | Upgrade and refurbishment of internal sewer/water and electricity network reticulation system |
|  |  | Installation and upgrading of new water, sanitation and electricity infrastructure for new development |
|  |  | Electrification of infill area and Rural areas |
|  |  | Secure water, sewer electricity bulk infrastructure |
|  |  | Provide an additional electricity supply and alternative energy generation initiatives |
|  |  | Provision and regular maintenance of-street lights and High mast |
|  | Ensure Quality drinking water | Percentage of water quality for level as per analysis certificate for Makana Municipality |
| To provide safe & sustainable roads network | Regular maintenance Roads and Stormwater network system | Regular maintenance of roads and stormwater network |
|  |  | Resurfaced, resealed, paving of internal roads |
|  |  | Refurbishment, rehabilitation, and upgrade of Municipal roads |
|  |  | General upgrading and reconstruction of curbs and sidewalks |
|  |  | Provision of access bridge |
|  |  | Maintenance of Storm water and gutter clearing and maintenance |

4.3.2.1.	 Basic Service Delivery and Infrastructure Development 2025-26 Priorities

.3.2.1(a) Water and Sanitation Infrastructure Development

| No. | Project Name | Project Scope | Project Status | Comments | 2025-26 |
| --- | --- | --- | --- | --- | --- |
| Key focus Area |  | Water and Sanitation |  |  |  |
| 1. | Refurbishment of the Belmont WWTW phase 2 | Refurbishment of the existing wastewater treatment works | 95 % Complete | 12 Month: Construct value R 37.9. Three (3) SMME’s: 46 employment opportunities created | N/A |
| 2. | Water Conservation and Demand Management | Installation of Domestic Smart Meter | Electricity: : | Two years: Construct R100 million. First Phase To date there 6,731 meters were changed | R 20,6 million |
|  |  |  | Water: Current installed 140 Target 1540 by end June 2025 | Three years: Construct value R 45 million: Target of 1,540 meters June 2025. To date 213 prepaid meters have been installed |  |
| 3. | Waainek Bulk Water Supplier Refurbishment | Cathodic Protection | 100%: Rollover project completed in the October 2024 | Rollover project Construction value R 1, 691, 851.51 | N/A |
| 3. | Replacement of ageing Asbestos pipes in Makhanda Phase 3. | Replacement of the ageing asbestos pipe in the water network in Makhanda. | Phase 3A: 89% | 12 Month Construct value R17,1 million | Phase 4: Budget R 1.4 million |
|  |  |  | Phase 3 B: 100% - 17 Street, = 3. 62 Km. | Construction value 10.7 million | N/A |
| 4. | Refurbishment of Water and Sanitation | Upgrading of 2 Sewer pump station and refurbishment of mechanical and electrical components in Alicedale WTWW | Planning Stage | To be implemented in the 2025-26 financial year. | R 2.9 million |

4.3.2.1(b) Water and Sanitation Repair and maintenance service deliver highlights:

| Plans | 2025/26 | 2026/27 | 2027/28 |
| --- | --- | --- | --- |
| Materials and Supplies | 2 400 000,00 | 2 505 600,00 | 2 568 240,00 |
| Uniform and Protective Clothing | 600 000,00 | 626 400,00 | 642 060,00 |
| Compliance Monitoring (Water and Wastewater) | 550 000,00 | 574 200,00 | 588 555,00 |
| Operational Hire Charges | 1 500 000,00 | 1 566 000,00 | 1 605 150,00 |
| Inventory Consumed: Water | 15 660 000,00 | 16 349 040,00 | 16 757 766,00 |
| Contracted Services | 7 500 000,00 | 7 830 000,00 | 8 025 750,00 |
| Total | 28 210 000,00 | 29 451 240,00 | 30 187 521,00 |

4.3.2.2(a) Electricity Infrastructure Development

| Key focus area |  | Electricity and energy |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 5. | Polar Park electrification | 63 House to be connected | Construction | R 230 000 Opex budget | N/A |
| 6. | Small Town Revitalizations | installation of new (4) Hightmast | Final Stages procurement process | N/A | Part of R 15 million OTP funded budget |

4.3.2.1(b) Electricity Repair and maintenance

| Plans | 2025/26 | 2026/27 | 2027/28 |
| --- | --- | --- | --- |
| Vehicles | 320 000,00 | 334 080,00 | 342 432,00 |
| Equipment | 2 088 000,00 | 2 179 872,00 | 2 234 368,80 |
| High Mast | 300 000,00 | 313 200,00 | 321 030,00 |
| Street Lights | 300 000,00 | 313 200,00 | 321 030,00 |
| Robots | 200 000,00 | 208 800,00 | 214 020,00 |
| Festival | 350 000,00 | 365 400,00 | 374 535,00 |
| Building and Facilities | 500 000,00 | 522 000,00 | 535 050,00 |
| TOTAL REPAIR AND MAINTENANCE: Electricity | 4 058 000,00 | 4 236 552,00 | 4 342 465,80 |

4.3.2.3 ROADS AND STORMWATER INFRASTRUCTURE DEVELOPMENT

4.3.2.3(a) Small towns revitalization:

The Small-Town Revitalisation Programme, which is housed under the Premier’s Office is at an initial stage. As soon as that stage is completed the real construction will kick in. The programme is multi-pronged and will deal with construction and rehabilitation of roads, bulk services, the construction of Traffic Department Testing Station and electrification, especially the repair and construction of high mast.

The following projects were identified by the municipality to be funded from the intervention grant by OTP:

a) Driving Licence Testing Centre (DTLC)

b) Roads Infrastructure.

c) Electricity Infrastructure; and

d) Rapid Response (Solar energy for municipal offices

| No. | Project Name | Project Scope | Project Status |
| --- | --- | --- | --- |
| 1. | Rehabilitation / Upgrade of South Street | Rehabilitation / Upgrade of road | Phase 2 Planning design stage |
| 2. | Rehabilitation / Upgrade of Prince Alfred Street | Rehabilitation / Upgrade of road | Phase 2 Planning design stage |
| 3. | Rehabilitation / Upgrade of African Street | From Somerset to South Street | Appointing stage for contracture Phase 1. |
| 4 |  | Somerset up Fourways to Kingwood | Phase 2 Planning design stage |
| 5. | Rehabilitation / Upgrade of Milner Street | Rehabilitation / Upgrade of road | Appointing stage for contracture Phase 1. |
| 6. | Rehabilitation / Upgrade of Knight Street | Rehabilitation / Upgrade of road | Phase 2 Planning design stage |
| 7. | Rehabilitation / Upgrade of lower High Street circle | Rehabilitation / Upgrade of road | Appointing stage for contracture Phase 1. |

4.3.2.3(b) External Funded intervention

| Municipal disaster response grant project phase 2 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Rehabilitation of Flood-damaged Roads |  | Disaster Relief Grant (MDGR) 2024/2025 -2025/2026 Financial Year | Service provider appointed; in the process of appointing the contractor. |  |
| 1 | Ext 4 Mbombela Street |  |  |  |
| 2 | Struben and Linney Street, |  |  |  |
| 3 | Smith and Vogt Street |  |  |  |
| 4 | Irving Street |  |  |  |
| 5 | Hobson Street |  |  |  |
| 6 | Lamani joining N street |  |  |  |
| 7 | K joining P Street |  |  |  |
| 8 | B street |  |  |  |
| 9 | Ext 9 Ngcuka Street |  |  |  |
| 10 | Thumbler Street. |  |  |  |

4.3.2.1(b) Road and Stormwater Repair and maintenance service deliver highlights

| Plans | 2025/26 | 2026/27 | 2027/28 |
| --- | --- | --- | --- |
| Materials and Stores | 3 000 000,00 | 3 132 000,00 | 3 210 300,00 |
| Operating Expenditure | 368 900,00 | 385 131,60 | 394 759,89 |
| Contracted Services | 4 226 000,00 | 4 411 944,00 | 4 522 242,60 |
| Uniform and Protective Clothing | 150 000,00 | 156 600,00 | 160 515,00 |
| Hire charges | 1 000 000,00 | 1 044 000,00 | 1 070 100,00 |
| Total Expenditure: | 8 744 900,00 | 9 129 675,60 | 9 357 917,49 |

4.3.2.1(c) Stormwater Repair and maintenance service deliver highlights

| Plans | 2025/26 | 2026/27 | 2027/28 |
| --- | --- | --- | --- |
| Uniform and Protective Clothing | 100 000,00 | 104 400,00 | 107 010,00 |
| Operating Expenditure | 115 000,00 | 120 060,00 | 123 061,50 |
| Contracted Services | 700 000,00 | 730 800,00 | 749 070,00 |
| Total Expenditure: Stormwater | 915 000,00 | 955 260,00 | 979 141,50 |

4.3.2.4		Masterplans, policies, and by-laws

The council approved a draft Water Service Development Plan for 2022 to 2027 financial years on 28 Feb 2024. The municipality needs to have number of Masterplans, policies, and by-laws in place. The municipality needs to have all the relevant by-laws in place, including fines for enforcement of the by-laws. The key plans with associated policies and by-laws that need to be in place are: -

•	Integrated Infrastructure Asset Management Plan to be developed

•	Electricity Master Plan (incl. Electrification Plan) to be developed

•	Water and Sanitation Master Plan review

•	Water Conservation and Water Demand Management Plan to develop

•	Fleet Management Plan to be developed

•	Roads and Stormwater Plan to review

•	Human Settlements Plan- Under review

•	The municipality must develop a Fire Hydrant Maintenance Plan.

Municipality has requested from MISA to development Electricity Master plan which will included Maintenance plan and a major electricity disruption contingency plan, Roads and Stormwater Master plan including maintenance plan and Water Services master plan, water Services Development Plan(WSDP) and a management plan to reduce Non-Revenue Water, WSDP will also include Fire Hydrant Maintenance Plan.  MoU has been development with DBSA funding the review of the above strategic document and will be table to the Council for approval in June 2025.

4.3.2.2 PRIORITY NO TWO: COMMUNITY AND SOCIAL DEVELOPMENT

| STRATEGIC OBJECTIVES | STRATEGYKEY (KFA) | PERFORMANCE INDICATOR |
| --- | --- | --- |
| Provision of a safe, healthy and secure living environment | Review community and social service developments plans and infrastructure Development | Review of Integrated Waste Management Plan and Strategy |
|  |  | Decommission, close, rehabilitation and management of landfill sites. |
|  |  | Establishment of new landfill sites |
|  | Control and clearing of illegal dumping Secure living environment | Recycle initiatives to address Illegal dumping and clean city |
|  |  | Establishment of waste material recovery facilities |
|  |  | Establishment of Illegal dumping unit |
|  |  | Improve refuse collection strategies |
|  |  | Provision of new waste management fleet |
|  |  | Eradicate and revamp illegal dumping sites |
|  |  | Compliance and enforcement of environment by -laws |
|  |  | Environmental education, awareness and Community engagement |
|  |  | Control of stray animals-Livestock control |
|  |  | Notice Boards to discourage littering at problem areas. |
|  | Ensure conservation management (Park and open space) | Implement alien eradication programme (greater Makana) |
|  |  | Environmental Management Plan |
|  |  | Open Space Management Strategy |
|  | Provision and upgrading traffic law enforcement resource | Provision of more resources to enhance revenue |
|  |  | Refurbishment of Traffic law offices |
|  |  | Installation road safety signages |
|  | Upgrading, refurbishment, Security and Provision of Community facilities | Refurbishment Sport recreation facilities |
|  |  | Sport facilities, playgrounds, community halls and outside gyms area |
|  |  | Provision of new cemeteries |
|  |  | Provision of Mobile Library facilities |
|  |  | Improve access to library services and use of Wi-Fi Technology |
|  |  | Provision Fire and Disaster management Resources |

4.3.2.2 Service delivery priories

4.3.2.2.1 IMPROVE COLLECTION OF HOUSEHOLD REFUSE

The refuse is collected as per the weekly schedule including Alicedale and Riebeek East. The Municipality will be submitting a business plan to the Department of Forestry, Fisheries and Environment (DFFE) to service areas that are currently not serviced that are outside Makhanda Area i.e. Salem, Seven Fountains etc. The municipality has appointed a Service Provider to deliver refuse bags including clear bags that will be distributed to indigent and paying customers to encourage sorting waste at the source to minimise waste going to the landfill site. The Municipality has secured 4 200-wheel bins informal areas to be formalized under ISUP program. Distribution of these wheel bins will start at Nkanini, Khayelitsha and Ethembeni.

SYSTEM USED: The municipality is working from 8H00 to 16H30 during the week and 14H00 to 17H30 during the weekend and public holidays to clean the CBD. The workers will now be changed to a shift system of working from 6H00 to 14H00 and 14H00 to 22H00 for the entire week.

4.3.2.2.2	ILLEGAL DUMPING SITES MANAGEMENT

The illegal dumping sites are cleared on a continues basis, Municipality also conducts awarenesses on environmental Management including waste management and has donated bins to different institutions including schools to encourage recycling and sorting waste at the source, trees to encourage greening.

- The cleared sites will be turned into recreational parks and food gardens. The sites will be handed over to the nearest facilities and communities through adopting a spot strategy.

- The Municipality is in process of procuring material to beatification and rehabilitation of illegal dumping sited

- The municipality will be purchasing the new TLB in the next financial year to focus on the illegal dumping and assist in landfill site.

4.3.2.2.3	Management of land - fill sites

DFFE is reviewing IWMP for the Municipality that includes all three landfill sites, and the process is anticipated to be concluded before the end of 2025. The Municipality is operating and managing the landfill site internally after the end of the term of service provider. The municipality is building capacity in terms of human resources and equipment, officials attend trainings for the capacitation on landfill site management through Department of Economic, Environmental Affairs and Tourism (DEDEAT).

4.3.2.2.4	Eradication of alien invasive plant

The Municipality received R1.5 million funding from DEDEAT for the eradication of Alien invasive plant, this program will be implemented for 8 Month with job opportunities for 56 young people.

4.3.2.2.5	Investing to yellow fleet and upgrading sport facilites

| No. |  | Project Name | Project Scope |  |  | Project Status | Comments |  | 2025-26 FY |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Key focus area |  |  |  | Cleaning and landfills |  |  |  |  |  |
| 1. |  | Upgrading of Waste Management yellow fleet | Procuring of one Bulldoser for landfills |  |  | 100% | R 6 million |  | N/A |
| 2. |  | Solid waste | Procuring of TLD to deal with Illegal dumping |  |  | Procurement phase | N/A |  | R 2.2 million |
| Key focus area |  |  | Sports and Recreation facilities |  |  |  |  |  |  |
| 1. | Upgrading of Oval Stadium, Lavendar Valley |  | Upgrading of sport facility in Ward 3 |  | 73% Completed |  |  | Contract value R 2,2 million | R 4,5 million |

4.3.2.3	 PRIORITY NO THREE: LOCAL ECONOMIC DEVELOPMENT AND PLANNING

| STRATEGIC OBJECTIVE | STRATEGY(KFA) | PERFOMANCE INDICATOR |
| --- | --- | --- |
| Improved stakeholder collaboration to unlock opportunities for economic growth | Review development Local Economic Development Plans | Review of LED Strategy |
|  | Implementation of Local Economic Development strategy framework | Stakeholder Networking Engagements |
|  |  | Stakeholder collaboration for a technology incubation centre |
|  |  | Creation of Job Opportunities |
| Promoting and enabling environment | Ensuring the reduction of red tape | Develop a red-tape reduction strategy |
|  | Facilitation of investment opportunities | Local Investment conference |
|  | Promoting the generation of work opportunities | Develop precinct plans to unlock land for economic opportunities |
|  |  | Develop informal trading policy |
|  |  | Develop trading hubs in Makhanda East |
|  |  | Rejuvenation of old projects and establishing new ones under skilled mentorship projects |
|  | Support SMME Development | SMME support programmes including capacity programmes |
|  | Support Tourism and Heritage development | Support Tourism and Heritage development programmes |
|  |  | Transformation of Tourism and Heritage development sector |
|  | Support Agriculture and Rural development initiatives | Develop small scale communal farms |
|  |  | Review Commonage Management Policy & Plan |
|  |  | Alicedale / Riebeek East: Develop rural development plans |
|  |  | East Commonage: Feasibility study for mixed land use development |
| To plan, promote investment and facilitate economic growth | Spatial Planning and Development | Review of Spatial development Framework |
|  |  | Unlock land for Human settlement |
|  |  | Conduct Land Audit |
|  |  | Formalisation of Informal settlement |
|  |  | Ensure land-Use Management |
|  |  | Management of Building Plans |
|  |  | Management lease Agreements |
| Ensure equitable access to housing development | Construction low cost houses Development | New, outstanding, ratification of RDP and social housing development |
|  |  | Upgrading Informal Human settlement |
|  |  | Development of affordable housing opportunities-Provision of affordable service sites |

4.3.2.3.1 Priorities for 2025-26 Financial year

a)	Upgrading of informal settlements programme (UISP).

Sarah Baartman District Municipality was appointed as an Implementing Agent by the Department of Human Settlement for the Upgrading of Informal Settlements Programme (UISP). An estimated amount of about R450 million has been allocated for 20 Informal Settlements in Makana Local Municipality over the next three (3) years. All the 106 households using the bucket toilets are located in the informal areas that will be incorporated under the Upgrading of Informal Settlements Programme. However, it must be pointed out that some of these informal settlements cannot be provided with waterborne sanitation system since they have encroached in various servitudes including flood plains. The municipality is looking at finding alternative land to relocate the unserviceable households

Phase 1: has commenced in Ward 5- Enkanini with the resurfacing of internal roads (project has been experiencing protest challenges); ward 11-Ethembeni and Khayelitsha also to commence (contractors to establish sites end of May 2025).

Phase 2- in the process of appointment of contractors (advertisement has gone out and expected to close end of May 2025. The phase will commence with planning and design in the new financial year-1st July 2025.  For the implementation of:

    - Sun City,

    - Phaphamani,

    - Alicedale Squarters,

    - K Street,

    - Folleys Ground,

    - Entabeni

    - Ethuthwini

    - Lower Archie

    - Archie squartter

    - Komatis Drift

    - Hlalani Entlanjeni

    - Riebeek East

    - Mandela Park

    - Salem

    - Seven Fountains

    - Fort Brown

    - Hlalani Entabeni

    - Zolani

b)	MAKANA INFILL AREA HOUSING PROGRAM

Municipality has been appointed by the Department of Human Settlement as an implementing agent for the Construction of 178   RDP Houses in Makhanda East. The appointment of contractor for 61 low-cost housing (RDP House) includes water and sewer houses connection and mentoring of 3 local SMME’s for the construction of 30 units in Makana has commenced.

Housing Development- 178 infills RDP units- The Municipality has started the acceleration of the construction of RDP Housing units with 35 units completed and at finishing stage (rectification of snags) in Ward 10- Mission & J street; Ward 6- Lingelihle, as well as commencement of Ward 3-Lower and Upper Mnandi. In addition, the Provincial Department has appointed the municipality as an implementing agent and allocated an additional 348 housing units for the 2025/26 financial year. These include the following projects, which have also commenced:

- Makana Disaster x150.

- Riebeek East x100.

- Fingo Villages x46

- Transit Camp x52

- The appointment of remaining SMMEs for the 178 RDP units infills is in the SCM process, which is aimed at being finalised by the end of May 2025.

- Contractors are in the establishment of sites for the 348 housing units, whilst Fingo contractor has started with the foundations, and the SMME component is to follow at the end of May and June.

4.3.2.3.2 SUPPORT TO SMME DEVELOPMENT

ESTABLISHMENT OF ENTREPRENEURSHIP UNLIMITED INCUBATION CENTRE: To assist in unlocking the potential of small businesses in the area through skills development,

The Following SMME Capacitation programmes have been implemented for 2024/25 financial year, and they will be continued in the 2025-26 Financial year.

- SMME Tendering Training.

- SMME Compliance Workshop.

- CIDB grading training.

- Automotive hub industrial training.

- Incubation workshop for Tourism Homestay

- PROMOTE AND SUPPORT INFORMAL TRADING:

105 Informal Traders have been provided with trading equipment for different businesses that include Refrigerates, catering, Salon, garden materials, JoJo Tanks etc. This was done after application was done by the Municipality to Small Business Development National Department.

4.3.2.3.3 SOCIO-ECONOMIC OUTLOOK

As part of the implementation of the Makhanda East Precinct plan, the municipality has commenced the SCM processes for the Appointment of a developer for the Joza retail centre/mall, estimated period for the expression of interest to be advertised is envisioned to take place end of July 2025 (This will result in the realisation of integrated job creation and business opportunity for the eastern side of Makhanda- catalytic project aimed at investment attraction)

4.3.2.4 PRIORITY NO FOUR: INSTITUTIONAL CAPACITY AND ORGANISATIONAL DEVELOPMENT

| STRATEGIC OBJECTIVE | STRATEGY(KFA) | PERFORMANCE INDICATOR |
| --- | --- | --- |
| Ensure efficient and effective organisational support by a competent and skilled workforce | Effective Management of Organisational Design and policy development | Organisational structure review annually-(Relevant, realistic, affordable underpinned by service delivery and fit for purpose) |
|  |  | Review Job description review |
|  |  | Conduct Job Evaluation |
|  |  | Institutional Policy Review |
|  |  | Review Service Delivery Business Model for Alicedale and Riebeeck East |
|  | Effective and efficient Human Resources Development and management programme | Review Human Resources Plan |
|  |  | Effective recruitment and selection in ensuring attracting of suitable candidate |
|  |  | Training and development of staff and capacity of councillor’s |
|  |  | Adherence to HR Policies and Procedures: (Leave, overtime management and Productivity) |
|  |  | Effective stakeholder engagement |
|  | Employees Wellness | Employees wellness programs (Health & safety programs) |
| To create an efficient, effective and accountable administration | Improve organisational culture to enhance productivity | Cascading of individual Performance Management System all employees |
|  |  | Rewards system linked to high performance |
|  |  | Development of Service delivery Business processes and development of Standard operational Procedures across municipality |
|  |  | Adopt performance standard for service delivery. |
| To create an efficient, effective And accountable administration | Review Records Management System | Review processes, procedures, and capacitation. Review of filling System |
|  |  | Establishment of offsite storage facility for back-up |
|  |  | Resuscitate electronic record Management system |
|  | Enhance customer care management | Centralisation of Customer Relation Management |
|  | Ensure maintenance of Municipal Buildings and Community halls | Repair and maintenance of Municipal Building and Community Halls |

4.3.2.5 PRIORITY NO FIVE: FINANCIAL VIABILITY AND MANAGEMENT

| STRATEGIC OBJECTIVES | STRATEGY(KFA) | PERFORMANCE INDICATOR |
| --- | --- | --- |
| Ensure sound financial sustainability and adhere to statutory prescriptions | Enhance revenue collection and management (FRP) | Compilation, updated General and Supplementary valuation roll of all registered properties |
|  |  | Ensure accurate billing applicable availability charges/ consumers tariffs are levied on each property |
|  |  | Revenue collection: -sector department engagement and other stakeholder. |
|  |  | Lobby Grant Funding for unfunded Projects |
|  |  | Provision and increase of households with access to free basic service and maintain indigent register |
|  | Ensure Budget Management: Cost containment (FRP) | Funded Budgeting to tight control over expenses to ensure that the total amount of expenditures does not exceed the budgeted amount. |
|  |  | Reduce unauthorised expenditure less than 30% of Budget |
|  | Enhance Expenditure Management (FRP) | Eliminate Fruitless, Wasteful expenditure and credit control to Zero(0) % Fruitless, Wasteful expenditure |
|  |  | Expenditure Management: Payments of creditor with 30 days |
|  |  | Eliminate Irregular expenditure by 30% (SCM |
|  | Maintenance of Asset Register (FRP) | Maintaining fully GRAP compliant asset register annually |

4.3.2.5 PRIORITY NO SIX: GOOD GOVERNANCE AND PUBLIC PARTICIPATION

| STRATEGIC OBJECTIVE | STRATEGY(KFA) | PERFORMANCE INDICATOR |
| --- | --- | --- |
| Ensure good governance and compliance | Enhance Risk management and assurance | Internal Audit assurance |
|  |  | Capacitate Internal Audit function |
|  |  | Review risk register |
|  |  | Monitor Compliance |
|  |  | Implement the fraud prevention policy: Development Whistle blower policy which will includes a reward for information leading to arrests. |
|  | Enforcement of by-laws | Establish an internal law enforcement team to monitor the compliance to by-law |
|  |  | Collaborate with external law enforcement agencies to enforce compliance to by-law |
|  | Enhance administration and Council oversight | Improve Governance Structures (MPAC- Audit & Risk Committee) and Monitor Council decision |
|  | Enhance public participation and stakeholder engagement | Enhance IGR |
|  |  | IDP-Budget Reviews Consultation |
|  |  | Enhance Civic organisation engagement (Business, NGO, youth and other organise groups) |
|  | Ensure good corporative governance and public participation | Enhance Ward Committee and Public Meetings |
|  |  | Regular Website update on mandatory reports |
|  |  | Improve Audit opinion outcomes |
|  | Effective communication (Internal-External) | Review Communication Strategy |
|  | Effective implementation of ICT Governance Framework | Review of the ICT Strategy |
|  |  | Review of ICT Risk Register |
|  |  | Improve ICT infrastructure provision |
|  | Reduce Legal cost for and against Municipality | Development of Standard operating procedure on Management of Legal Matters |
| Support Human Empowerment | Support Vulnerable groups | Youth development programmes |
|  |  | Women, Disabled and Children |
|  |  | Gender based violence |
|  |  | Poverty Alleviation programme |
|  |  | Raise awareness on Gender Based Violence In Municipality |
|  |  | Implementation of HIV/AIDS Plan |

4.3.2.5 OVERVIEW OF THE FINANCIAL RECOVERY PLAN

MLM’s FRP project flow can be set out into the following three interdependent implementation phases:

To facilitate implementation, the financial recovery plan is divided into three key phases, namely:

4.3.2.5.1	 Phase 1: Rescue Phase

In this phase, the focus is primarily on cash and restoring the cash position of the municipality. The indicators for the rescue phase include a funded budget, monitoring of the daily cash and cash balances, cost containment measures, focusing on improving the debtor’s collection rate, the ring-fencing of conditional grants, and ensuring that creditors are paid timeously and that negotiations are entered into to settle any outstanding debt. There is some focus on service delivery and governance matters. However, these are limited to addressing the most visible and easy-to-resolve issues. However, as resources become available through better cash management, the collection of outstanding debt and the prioritisation of expenditure, service delivery issues can be addressed more comprehensively to secure the revenue base.

This is a short-term phase and is anticipated to last six months from the approval date of the FRP.

#### 4.3.2.5.2	Phase 2: Stabilisation Phase

The bulk of the recovery work takes place in the second phase of the recovery process. This phase is referred to as the Stabilisation phase. In this phase, a strong focus on cash, finances, and financial management is still maintained, but greater attention is placed on the underlying service delivery, governance and institutional matters perpetuating the financial crisis in the municipality, such as the design of a fit for purpose organogram, plans to address the repairs and maintenance and renewal of infrastructure for the water and electricity network through which the municipality loses significant revenues, ensuring that the property valuation roll is updated and that all customers are billed accordingly and other similar measures.

This phase is expected to last 12 months or longer, depending on the municipality's progress. It commences immediately after the rescue phase.

#### 4.3.2.5.3	Phase 3: Sustainability Phase

Phase 3 of the recovery plan is the final phase of the intervention. Prior to concluding the intervention, reasonable assurance must exist that measures implemented in Phases 1 and 2 are sustainable and that the municipality is committed to ensuring the implementation of good practices.

It is also important to include indicators that affect the municipality's long-term financial sustainability in this phase.

#### 4.3.2.5.4	Monitoring and Oversight of the Intervention and the FRP

The intervention will be subject to oversight by a Political Oversight and Monitoring Committee, which will report directly to the Premier and the provincial executive council. The Committee will direct the intervention, monitor progress, and unblock any political challenges that may hinder its success.

- The Political Oversight Committee will consist of the following

representatives:

- MEC for Finance Chairperson)

- MEC for COGTA

- Executive Mayor

- Speaker

A Technical War Room Committee should be established to support the political oversight committee and to be constituted by the following:

- The HOD: Finance, Eastern Cape (Chairperson).

- The HOD: CoGTA, Eastern Cape.

- The Provincial Commissioner of Police.

- Head: NT MFRS and any other representative as delegated by the NT MFRS Head.

- The Municipal Manager and his/her senior managers.

- Representatives from the sector are to be co-opted as and when necessary.

In addition to the oversight committee, a Technical Intervention Team representative of all four pillars must be established to support the Municipal Manager in implementing the financial recovery plan. The Municipal Manager will undertake quality assurance processes required to submit monthly performance progress reports in terms of the prescribed framework to Members of the Executive Council for Finance, NT MFRS, MAYCO, and Municipal Council on implementing the amended FRP.

## 4.3.2.5.5	FRP Pillars

The status quo assessment will be ordered in terms of the following categories:

- Governance;

- Institutional and Human Resources.

- Financial Management; and

- Service Delivery

CHAPTER FIVE: FINANCIAL PLAN

NB: Under Review, this will be integrated once the Budget has review and approved by Council

CHAPTER SIX: INTEGRATION

6.1 	Introduction:

To ensure that the IDP address all strategic issues relevant to any effective municipality, the following section offers a comprehensive list of issues discussed during the IDP process. The integration phase represents the institutional readiness for implementation and to ensure integrated planning for the provision of basic services. An analysis was conducted in respect of various sector plans for the Municipality. Some of these sector plans were found to be still relevant and required minor changes. Others required a review, whilst new ones need to be developed and this was based on benchmarked and IDP Assessment with other local Municipal with our side.

6.2 	Summary of Sector Plans:

Sector Plans

| Status | List Sector plans |  |
| --- | --- | --- |
| EXISTING PLANS | Water Service Development Plan |  |
|  | Integrated Waste Management Plan |  |
|  | Area Based Plan |  |
| Status | Sector plans |  |
|  | Comprehensive Infrastructure Plan |  |
|  | Disaster Management Plan |  |
|  | Housing Settlement Plan |  |
|  | Review of Transport Plan |  |
|  | Review Fire and rescue plan(CPS report ) |  |
|  | Environmental strategy (LEAP) |  |
|  | Spatial Development Framework |  |
| NEW ONE TO BE DEVELOPED | Five Invest Financial plan |  |
|  | Development of Job creation sector plan |  |
|  | Poverty alleviation plan |  |
|  | Fleet management plan |  |
|  | Development of Electricity Master Plan |  |
|  | Asset Management Strategy |  |
|  | Supply chain Management Strategy |  |
|  | Cooperative strategy |  |
|  | Revenue enhancement strategy |  |
| CROSS CUTTING PLANS | Plans | Action required |
|  | Local Economic Development Plan | Strategy was approved and due for review 2017 |
|  | HIV/AIDS action plant | To be developed |
|  | Special Programs sectorial plans | Youth plan need to be develop People with Disability |

6.2.1	 Human resources plan

Municipality has developed a Human Resources Plan with the assistance of Provincial Government (Department of local government in 2011, was adopted by council in 2016.  Alignment of the Human Resource Plan with municipal objectives

Alignment: Effective achievement of our Municipality goals through implementing the following development strategies and policies:

- Enhance Employee retention & recruitment

- Improve human resource administration

- Employment wellness

- Training and Development

Strategic direction: Makana Municipality Development Priorities

- Institutional transformation and Organisational Development

- Basic Service delivery

- Local Economic Development

- Municipal Financial Viability Management

- Good Governance and Public Participation

- Empower Rural Communities and support to vulnerable groups

| DEVELOPMENT PRIORITY | OPERATIONAL OBJECTIVE | HR PROGRAM |
| --- | --- | --- |
| Institutional transformation and organizational Development | Develop HR Plan by in order to provide an conducive working environment and ensure compliance with legislative requirements HR Plan will assist in coordinating all HR programmes as listed below | HR Plan |
|  | Ensure the cascading of Performance Management System to all employees to ensure effective service delivery. Cascade up to Middle Management . | Performance Management System |
|  |  | Training and Development |
|  | Development of work skills plan that seeks to achieve organisational goal e.g. shortage of qualified electricians, accountants, etc. DTIS: Assessment shortage of skills by DBSA |  |
| Institutional transformation and Organisational Development | Operationalization of wellness policy to enforce health and safety regulations. | Wellness and (Health and safety) |
|  | Operationalization of career succession plan policy | Career planning |
|  | To ensure sound good working relations between the employer and employees. (LLF) To empower members of LLF –all stakeholders (training) i.e. ORA, Labour relations Act, Basic conditions Act, LLF constitution and other related courses | Labour relations |
|  | Ensure smooth exit procedure - Resignation - Retirement - Dismissal - Early retirement due to health | Exit management |

6.2.2	 COMMUNICATION STRATEGY

Chapter 4 of the Municipal Systems Act (Act 32 of 2000), equally, states that all Municipalities must strive to meet the following object, among others: -

- Foster meaningful dialogue and interface within the internal structures of Municipalities, external bodies and members of the public.

- Likewise, the Promotion of Administrative Justice Act (Act 3 of 2000) and Promotion of Access to Information Act (Act 2 of 2000) charge Government Bodies to observe and adhere to the principles and practices of good governance,

- It is within this context that this policy shall direct Makana Municipality on how to constructively engage the members of the public and external bodies in particular media institutions as instructed by the Constitution of the Republic of South Africa and applicable pieces of legislation and the institutional policies.

Scope of the policy: This policy and strategy applies to the Councillors and Officials of Makana Municipality, be they casuals, part time, full time, contract or consultants. The communication policy and strategy will be reviewed and revised when the need arises by the Council. The last review was done in 2016 and adopted on the 24 June 2016.

Aims of the policy: The aim of this policy is to ensure the streamlining of communication within the Makana jurisdiction and to ensure a coherent and coordinated communication process.

To provide a framework within which internal and external communication of the Municipality will be discharged with its stakeholders and to reduce the risk of damaging or ineffective communication, and to ensure that staff and Councillors are aware of how communication is best conveyed externally and internally, and who has responsibility for which aspects.

Objectives of the Policy: The objectives of the Communication Policy of Makana Municipality are as follows:

- Ensuring that there is a clear and co-ordinated communication process within     the Municipality, to enhance and promote cooperative governance between its clientele, partners, stakeholders and the media.

- Ensuring that there are clear roles of communication by the staff of Makana Municipality and to foster meaningful dialogue and interface between and among the internal role players.

- Ensuring that the image of the Municipality is at all times upheld.

- Ensuring that the Municipality complies with the legislative requirements as far as communication is concerned.

- Ensuring that resources are used in support of the achievement of the Municipality's strategic goals.

- Ensuring effective coordination and coherent system of communication within Makana Municipality.

Official Communicators: All staff members (officials) as defined above and Councillors are communicators of the Council by virtue of their work. All staff members and Councillors are representatives and messengers of the Municipality.

Staff members and Councillors should always be mindful that when they communicate with a member from the public, things they say are seen as official statements expressing the views of the municipality. In instances where Councillors speak in their personal capacity or for their political parties, they must make sure that point is clear.

However it is critical to note that for interview or research purposes, whether by institutions, organisations, private companies, media, etc. consent to engage with such bodies must be sought from the Municipal Manager by officials and from the Executive Mayor or Speaker by the Councillors. Councilors do not need to seek the approval of the Speaker or the Executive Mayor when they speak in their personal capacity or for their political parties.

The Media and Communications Officer (Municipal Spokesperson), the Municipal Manager and the Executive Mayor are not only the official communicators of the Municipality but the primary communicators. However, they can delegate their powers to whomever they see fit at times.

6.2.4	 Disaster Management Plan

Introduction: The Makana Local Municipality Disaster Management Plan has been prepared in accordance with the provisions of the Disaster Management Act no 57 of 2002, and within Cacadu

Disaster Management Framework and was adopted by Council In June 2021, currently under review. The plan is aimed at ensuring an integrated and uniform approach to comprehensive disaster management in the Municipality.

This Plan has been documented by the Disaster Management Centre, Sarah Baartman District Municipality, with the support of Makana Municipality.

Objectives: To strengthen the capacity of Makana disaster management system to reduce unacceptable risks and improve response and recovery activities.

Strategic Focus: Move disaster management programming efforts from a response and relief emphasis to comprehensive risk management culture.

Top Priority Risk for Makana municipality: A Risk Priority Rating has been determined for Makana Municipality and the top three being, Storms, Fires and Epidemics. Within the Plan there are contingency plans for all the Hazards/Disasters that the Municipality is prone to and the purpose of this is to be effective and efficient during emergencies.

Below is the list of contingency plans that are in place to deal with disasters that has strike or threatening to occur.

- Contingency Plan for Floods

- Contingency Plan for  Fires

- Contingency Plan for Epidemics

- Contingency Plan for Accidents

6.2.5	 Water Service Development Plan

- The purpose of IDP and WSDP goals is to provide the Municipality’s long term direction and desired state for water services provisioning within the Makana Water Services Authority.

- To comply with the Water Services Act (Act 108 of 1997) and the National Water Act (Act

36 of 1998), the WSDP should be prepared as part of the IDP process unless there is no IDP process in which case it can be prepared separately. The WSDP is a sectorial plan that falls within the inter-sectorial umbrella plan of the IDP.

- The strategies developed as part of the WSDP has been based on the IDP vision, priority issues and objectives in terms of addressing the when, who, what, etc.

- Should it be found that insufficient resources are available to support the strategy, the IDP priority issues and objectives would have to be reconsidered Municipal WSDP was last revised 2008 and adopted by Council in June 2009 financial year.  SBDM is currently reviewing the WSDP for all the Local Municipalities within the district.

Objectives The primary objective is for Makana Municipality to provide effective, efficient and sustainable water services and sanitation for all communities within the Makana

Municipality jurisdiction and the planning to eradicate backlogs

Water and Sanitation Backlogs

| Water Works Service Area | Water needs to RDP Level |  | Sanitation Needs to RDP Level |  |
| --- | --- | --- | --- | --- |
|  | Technical | Management | Technical | Management |
| Reticulation | 35% | 35% | 35% | 35% |
| Bulk | 45% | 35% | 45% | 45% |

Status of supply to higher levels

| Present services level | Basic RDP | Hugh RDP | Urban |
| --- | --- | --- | --- |
| LM-Services Levels | % | 95.5% | 95.5% |
| LM- Sanitation Services | 13.6% | 73.3% | 86.6% |

Cost of Eradicating Backlogs:

- Typical Required Water Sector (DWAF & Local Gov.) Cash flow to meet target dates of 2008 for Water Services and 2010 for Sanitation (DWAF & CMIP) – RM

Cost of Backlogs:

| Item | TOTAL |
| --- | --- |
| Bulk Water Supply System | 48,891,927 |
| Reticulation and Cost Recovery | 728,640 |
| Household Sanitation (Up to 2010/11) | 38,264,507 |
| Rehabilitation | 12,297,966 |
| Sub Total | 100,183,040 |

•

- What is the strategy to eradicate backlogs: Cost split of Water Sector Funding Requirements for Different Service Levels (RM) Note: Estimates are provided only in the categories where integrated supply services are (to be) provided. The remaining categories can readily be isolated on municipal level and can be financed by consumer contributions and external (non-governmental loan grant etc., funding)

| Backlogs | Basic | High | Urban | Total |
| --- | --- | --- | --- | --- |
|  | (%) | (%) | (%) | (%) |
| Bulk Water Supply System | 28 | 20.8 | 48.8 | 48.8 |
| Village Reticulation and Cost Recovery | 0.7 |  | 0.7 | 0.7 |
| Household Sanitation (Up to 2010/11) |  | 38.2 | 38.2 | 38.212.3 |
| Rehabilitation |  | 12.3 | 12.2 |  |

6.2.6. 	Transport Management Plan

The objective of the Traffic Management Plan is to ensure integration between Development Framework Planning and Traffic Engineering aspects. The Makana Transport Plan was revised in October 2019. In so doing the Traffic Management Plan addresses the following aspects:

- Traffic generation

- Capacity (intersection and link)

- Access Management

- Mobility and Accessibility

- Safety

- Traffic Calming

- Non-motorised transport modes

- Public transport (including illegal and informal taxis)

- Development Levies

- Movement Routes (including provision for disabled)

- Parking and off-loading needs (specifically in relation to Public Open Spaces)

- Parking Levy / Fund Contributions

- Assessment of success, failure or shortcomings of traffic management interventions implemented to date.

National Routes: N2

This route links Makhanda to Port Elizabeth in the Southwest and East London and Bisho in the North-east

Provincial Routes

- R67 This route links with Port Alfred in the south and Fort Beaufort and Komani in the north

- R350 This route links to Bedford in the northwest

- R400 This route links to Riebeek East and the N10 via the R350

- R344 This route links with Adelaide via the R350 (gravel)

- R343 This route links with Salem and Kenton-on-Sea as well as Alexandria (via the R72)

- MR0476 This route links with Alicedale via the N2

The main routes into, out of and through the study area in the Makhanda CBD that link up with the strategic National and Provincial routes include Beaufort Street, Somerset Street, High Street, Hill, Street, African Street, Bathurst Street and George Street.

Road Condition:

It is noted that SANRAL has recently assisted the municipality by surfacing portions of Beaufort Street from the N2 in the Southwest to the R67 in the Northeast.

6.3 	Performance Management Institutional level

The PM process at organizational level in the Municipality is characterized by the steps that are set out in Figure2. Although the steps and what follows relate mainly to performance management at organizational level, the principles and approaches as espoused could also be applied to performance management at departmental level.

6.3.1 Performance Planning

Performance will be managed in terms of the IDP and the process of compiling the IDP information; therefore the annual review of the IDP planning process for performance. From figure 2 it should be noted that the last step of the cycle is” Performance review” and the outcome thereof  should inform the next cycle of IDP compilation / review by focusing the planning processes on the areas in which the Municipality has under-performed.

6.3.2  Performance Monitoring

Performance monitoring is an on-going process by which a manager accountable for a specific indicator as set out in the organizational scorecard (and a service delivery target contained in a SDBIP) continuously monitoring current performance against the set targets. The aim of the monitoring process is to take appropriate and immediate action where it appears that target will not be timeously met. The same will apply to the various SDBIPs.

Performance monitoring requires appropriate action to be taken should it become evident that a specific performance target is not going to be met. In undertaking performance monitoring processes, the following aspects need to be determined and provident for

- The data that must be collected in order to assess performance.

- The methods that must be employed of n the collection, storage, verification and analysis of that data.

- The processes and formats that must be used in compiling reports on that data.

- Corrective measures that will be employed when poor performance has been detected.

- Mechanisms to compare current performance with baseline indicators and performance during the previous financial year.

6.3.3 MONITORING REPORTS SHOULD BE SUBMITTED AS FOLLOWS: Monitoring Reports

Managers should track performance trends against targets for those indicators that lie within their area of accountability at least once per month. That will allow them to identify performance-related problems and take appropriate remedial action in time. In addition each senior manager should delegate to the direct line manager the responsibility to monitor the performance for his/ her sector.

6.3.4	Performance Measurement

Performance measurement refers to the formal process of collecting and capturing performance data to enable reporting to take place for each KPI and against the target set for such indicator. A manual process will be used to measure performance at Makana Municipality. The municipality’s SDBIP scorecards should spell out the name of an official who will be reporting on each indicator. The said official will, when performance measurement is due, have to collect and collate the necessary performance data or information and capture the result against the target for the period concerned. As such, they need not be against the target for the period concerned. As such, they need not be accountable for performance on the said performance indicator.

6.3.5 	Performance analysis

Performance analysis involves the process of making sense of measurements. It requires interpretation of the performance measurements to determine whether targets have been met /exceeded and to project whether future targets will be met or not.

Where targets have not been met, the reasons thereof should be examined and corrective action recommended. Where targets have been met or corrective action recommended. Where targets have been met or exceeded, the key factors that resulted in such success should be documented and shared so as to ensure organizational learning.

6.3.6   The manager responsible for each indicator should, therefore do the following:-

- Capture the performance data against targets on the scorecard.

- Analyse reasons for meeting or not meeting a target

- Capture a summary of findings on the scorecard.

- Recommend remedial actions as appropriate.

The completed organizational and SDBIP scorecards should be submitted to a formal meeting of the senior management team for further analysis and consideration of draft recommendations from the relevant managers. This level of analysis should examine performance across the municipality in terms of all its priorities with the aim to reveal and capture whether there are any broader organizational factors that are limiting the ability to meet any performance targets.

Such analysis should also ensure that quality performance reports are submitted to the Executive committee and that adequate response strategies are proposed in cases of poor performance. After reaching agreement on the analyses the management team can take the scorecards to the executive committee for consideration and review.

6.3.7   Performance Reporting and Review

The next two steps in the process of performance management (i.e. Performance reporting and performance Review) will be dealt with at the same time.

This section is further divided into three sections dealing with the requirements for in –year versus annual reporting and reviews respectively and lastly a summary is provided for the various reporting requirements.

6.3.8  In – Year Performance Reporting and Review

The submission of the scorecards to the executive committee for consideration and review of the entire municipal performance is the next step in the process.

The first such report is a major milestone in the implementation of any PMS and it marks the beginning of what should become a regular event (i.e. using the performance report as a tool to review the municipality’s performance and to make important political and management decision on how to improve).

Performance Review is the process where the leadership of an organization reviews the results; and decides on appropriate action, after the performance of the organization has been measured and reported. In reviewing the organizational and departmental scorecards, the Executive Committee will have to ensure that the committed targets have been met; and where they have not, that satisfactory and sufficient reasons have been provided and that the proposed corrective action is adequate. If satisfied with the proposed corrective action those should be adopted as formal resolution of Council, minutes read and actioned accordingly.

As indicated earlier, the organizational and SDBIP scorecards should be submitted to the executive committee for consideration and review on a quarterly basis. The reporting should therefore take place as follows:-

| Quarter | Period under review | Month of reporting |
| --- | --- | --- |
| 1 | July to end of September | October |
| 2 | October to end December | January |
| 3 | January to end March | April |
| 4 | April to end June | July |

The review in January will coincide with the mid-year performance assessment as per section72 of the MFMA. The said section determines that the accounting officer must, by 25 January of each year, assess the performance of the municipality and report to council on inter alia, its service delivery performance during the first half of the financial year and service delivery targets and performance indicators as set out in the SDBIP

6.3.9  Annual Performance Reporting and Review

- On an annual basis a comprehensive report on the performance of the Municipality also needs to be compiled. The requirements for the compilation, consideration and review of such annual report are set out in chapter 12 of the MFMA. In summary it requires that:-

- All Municipalities for each financial year compile an annual report.

- The annual report should be tabled within seven months after the end of the financial year.

- Soon after the annual report has been tabled it should be made public and local community should be invited to submit representations thereon.

- The Municipal Council should consider the annual report within nine months after the end of the financial year and adopt an oversight report containing the Council’s comments on the annual report.

- The adopted oversight report should be made public.

- The annual report as tabled and council’s oversight report should be forwarded to Auditor General, the Provincial Treasury and the department responsible for local government in the Province.

- The annual report as tabled and the council’s oversight report should be submitted to the provincial legislature.

The oversight report to be adopted provides the opportunity for full Council to review the performance of the Municipality. The requirements that the annual report once tabled and oversight report be made public similarly provides the mechanism for general public to review the performance of the Municipality.

However the Municipality will budget for the compilation of a user friendly citizens’ report. The citizens’ report should be a simple, easily readable and attractive document that translates the annual report for public consumption.

Over and above the legal requirements of the MSA and the MFMA, there should be an annual public campaign that involves the community in the review of municipal performance. Such a campaign could involve all or any combination of the following methodologies:-

- Various forms of media should be used to convey the annual report e.g. radio newspapers, notice boards (in shops and community halls) and billboards.

- The public should be invited to submit comments on the annual report via physical visits to the Municipality offices, telephone, fax and email.

- Public hearings could be held in a variety of locations to obtain input of the annual report.

- Making use of existing structures such as ward committees to disseminate the annual report and invite comments.

- Hosting a number of public meetings and roadshows at which the annual report could be discussed and input invited.

- Producing a special issue of the municipal newsletter in which the annual report is highlighted and the public invited to comment.

The public review process should be concluded by formal review of the annual report by the IDP representative Forum of the Municipality.

The annual performance report should be compiled and completed no later than two months after  financial – year end. That will ensure that its outcomes can timeously inform the next cycle of performance planning.

6.3.10 Summary of various performance reporting requirement:                                           Annual Performance Report

Section 121(3) A annul performance report would have to be Section 121 (3) (c) of the MFMA outlines the requirements for Annual performance reporting. An assessment of municipal performance together with recommendations for council by the audit committee, corrective actions undertaken arising from audit report and competency compliance for inclusion in the annual report.

Performance Reporting Requirements

| Report | Frequency | Submitted for Consideration and or review to | Remarks |
| --- | --- | --- | --- |
| 1. SDBIP | Quarterly | ExCo | See MFMA Circular 13 of National Treasury for further information |
| 2. Monthly Budget Statements | Monthly | Mayor in consultation with ExCo | See sections 71 and 54 of the MFMA |
| 3. Organisational Scorecard | Quarterly | ExCo | This PMS framework (see section 2. |
| 4. SDBIP mid- year budget and performance assessment | Annually in Jan of each year | Mayor + Council ExCo | See section 72 and 54 of the MFMA |
| 5. Performance Report | Annually | Council | See section 46 of the Municipal Systems Act as amended. Said report to form part of the annual report |
| 6. Annual Report | Annually | Council | See chapter 12 of the MFMA |

PERFORMANCE MANAGEMENT PLAN

| Reporting Structure | Reviewing Structure | Report | Submission Date | Where | When |
| --- | --- | --- | --- | --- | --- |
| Divisions | Directorates | Monthly performance reports | 25th of each month | Directorate | Monthly |
| Directorates | Executive Management Committee | Monthly performance reports | 27th of each month | Municipal Manager’s Office | Monthly |
| Directorates | IDP/PMS and Budget Steering Committee | Quarterly performance reports | 10th the of next month after the end of each Quarter | IDP/PMS Unit | Quarterly |
| Directorates | IDP/PMS and Budget Steering Committee | Mid-term performance reports | 10th of January | IDP/PMS Unit | Mid-year |
| Portfolio Committee | Portfolio Committee | SDBIP Quarterly Report | First and second week next month after the end of each Quarter | IDP/PMS Unit | Quarterly |
| Directorates | • Executive Mayoral Committee ▪ Council | Mid-term performance reports | 25th January | Strategic Planning Session | Mid-year |
| IDP/PMS Unit | ▪ Audit Committee Internal Audit Unit | - Consolidate Directorate Quarterly performance reports audit Quarterly Performance analysis report | 14th of the next month after the end of the Quarter | ▪ Municipal Manager’s Office internal Audit Unit | Quarterly |
| Directorates | ▪ IDP/ PMS and Budget Steering Committee | Annual Performance reports | 10th July | IDP/PMS Unit | Annually |
|  | ▪ Council |  |  |  |  |
| IDP/PMS Unit | - IDP/ PMS and Budget Steering Committee - Council | • Consolidate Directorates Annual performance reports ▪ Annual Performance analysis report | 14th July | Municipal Manager’s Office - Internal Audit Unit | Annually |

6.3.11   The Auditing of Performance Measures

The Role of Internal Audit in Terms of Performance Management:

The MFMA requires that the Municipality must establish an internal audit section which could be outsourced (depending on municipal resources and specific requirements) Section 45 of the MSA stipulates that the results of the municipality’s performance measures should be audited by the said internal audit sections as part of the internal auditing process and annually by the auditor- General. For Makana, the internal audit function will be outsourced in liaison with the Sarah Baartman District Municipality.

The Municipal Planning and Performance management Regulations stipulates that the internal audit section must, on a continuous basis, audit all performance and auditing must include an assessment of the following:-

- The functionality of the Municipality’s performance management system.

- The internal audit section must therefore on a regular basis audit whether the PMS of the Municipality is functioning as developed and described in this framework.

- Whether the Municipality’s performance management systems complies with the act.

- This compliance check would require that the Municipality’s internal audit unit, at least on an annual basis verify that the Municipality’s PMS complies with the said legal requirements.

- The extent to which the Municipality’s performance measurements are reliable in measuring the performance of by making use of indicators.

- The Municipality should have proper information that the internal audit function is able to access information regularly and to verify its correctness.

- The Municipality’s internal auditors must submit quarterly reports on the audits undertaken to the Municipal Manager and the Audit Committee.

Audit committee: The MFMA and the Municipal Planning and Performance Management Regulations require that the Municipal Council Should establish an audit committee consisting of a minimum of three members, where the majority of members are not employees of the Municipality. No Councillor maybe a member of an audit committee. Council should also appoint a chairperson who is not an employee of Makana Municipality.

The regulations give Municipalities the option to establish a separate performance audit committee whereas the MFMA provides only for a single audit committee. The operation of Audit Committee when dealing with performance management is governed by section 14 (2-3) of the regulations which require the audit committee to do the following:-

- Review the quarterly reports submitted to it by the internal audit unit.

- Reviews the municipality PMS and make recommendations in this regard to the council of the Municipality.

At least twice during a financial year submit an audit report to the Municipal Council.

In order to fulfil their function, a performance audit committee may according to the MFMA and the regulations:-

- Communicate directly with the council, Municipal manager or the internal and external auditor of the Municipality concerned;

- Access any municipal records containing information that is needed to perform its duties or exercise its powers;

- Request any relevant  person to attend ant of its meetings and if necessary to provide information requested by the committee, and

- Investigate any matter it deems necessary for a performance of its duties and the exercise of its powers.

Performance investigations: The Audit Committee should also be able to commission in depth performance investigations where there is either continued poor performance or a lack of reliability in the information being provided. Those performance investigations should assess the following:-

- The reliability of reported information.

- The extent of performance gaps from targets.

The reasons for performance gaps.

- Corrective action and improvement strategies.

The outsourced internal audit section will be used to conduct these investigations and should ensure the involvement of people who are experts in this area. For each investigation, clear terms of reference will need to be adopted by council.

6.3.12 	Stakeholder Roles and Responsibilities

Stakeholder

Role

Council / ExCo

Adopt the PMS Framework & PMS

Adopt the Municipal Scorecards

Conduct Annual Review

Commission Performance Audits

Reports to the Public and Province

Management team

Plan for PM

Adopt the PMS Framework & PMS

Draft scorecards

Approve Departmental Scorecards

Conduct Performance Measurements

Produce PM reports

Commission Performance Audits

Audit committee

Assess Performance Management Reports & Make

recommendation

Internal audit

Audit the results of performance Measurements

6.4 	Performance management at individual level:

The reality is that the Municipality is an institution that employs people, thus its performance is highly dependent on employees. It therefore follows that performance needs to be managed at individual employee level. The individual performance management system is a vehicle for implementing the operational plans emanating from the linkages between individuals, functions and the broader

Municipal objectives, The PMS is aimed at providing specific standards to assist the employer, management and municipal staff to perform to the required standards. Makana will use the individual PMS to:-

- Manage and measure behaviours’ that contribute to organisational and individual success.

- Recognise levels of actual performance in relation to agreed targets

- Encourage continuous improvement and efficiency

- Identify and act on areas for individual development.

- Provide a platform for communication on performance between superiors and employees.

This section discussed the structured process for managing performance of the municipal manager and the employees that are directly report to her separately discussed the process of managing performance for the rest of municipal staff.

    - Performance management for section 57 managers

Performance management for municipal manager and the employees that directly report to him swill strictly adhere to the provisions of the Municipal performance regulations (2006). The key phases are, namely, Performance Contracting, Performance review, and Performance assessment. This section will also discuss dispute relating to PM.

    - Performance contracting

Performance contracting is characterized by the consultation between the employer and the employee regarding specific performance standards that should be adhered to during the given financial year. Being the first of the three key phases, performance contracting entails the signing of the performance Agreement within one month after commencement of each financial year, with the purpose to:-

- Comply with the contract of employment

- Comply with section 57 of the MSA;

- Specify the agreed objectives and targets, and communicate within  municipality’s performance expectations in line with the IDP, the SDBIP and the budget;

- Specify accountabilities that are drawn in the Performance Plan

- Serve as  basis of the municipality’s commitment to a performance orientated relationship

- Provide a platform for monitoring, evaluating and measurement performance against targeted outputs and subsequently rewarding good performance.

At this phase, the employee will commit to focusing on implementing the key objectives (i.e. KPA’s including any relevant special projects and the core Competency Requirements (CCR’s).

The KPA and CCRs are assigned a weight, respectively.  Such weighting (as it is known) denotes the relative importance of the key objective to each other. The KPAs would cover the main areas of work and would account for 80% whereas the CCRs would account for 20% of the final performance assessment. For the MM the KPA’s are as follows:

- Basic Service Delivery

- Municipal Institutional Development and Transformation

- Local Economic development

- Municipal Financial Viability and Management

- Good Governance and Public Participation

For managers that directly account to the MM, the KPAs that are related to the functional areas of that manager’s position, should be negotiated between that manager and municipal manager. The CCR that is critical for the employee’s job should be selected from the following list and must also note the compulsory Core Managerial Competencies.

6.4.3  Core managerial competencies

- Strategic Capability and Leadership

- Programme and Project Management ( compulsory)

- Financial Management

- Change Management

- Knowledge Management

- Service Delivery Innovation

- Problem solving and analysis

- People Management and Empowerment (Compulsory)

- Client orientation and customer focus (Compulsory)

- Communication

- Honesty and Integrity

6.4.4  Core occupational competencies

    - Competence in self –Management

    - Interpretation of and implementation within the legislative and national policy frameworks

    - Knowledge of development local government

    - Knowledge of Performance Management and reporting

    - Knowledge of global and South African specific political, social and economic context

    - Competence in policy conceptualization, analysis and implementation

    - Knowledge of more than one functional municipal field / discipline

    - Skills in mediation

    - Skills in governance

    - Competence as required by other national line sector departments

    - Exceptional and dynamic creativity to improve the functioning of the municipality

6.4.5  List of Core Competency Requirements (CCRS) for Employees

In order to address the development gaps that support e achievement of set performance targets, a personal development plan (PDP) will be developed and form part of the Performance Agreement i.e. In line with the MFMA the performance agreements will be made available to the public.

7.4.6  Performance review

Performance review is aimed at checking and monitoring progress of the employee in satisfying the key objectives and their targets. Performance reviews will happen at the end of the first, second and third quarters of the year as noted below

Performance Review Schedule

| Quarter | Period under review | Month of conducting review |
| --- | --- | --- |
| 1 | July to end September | October |
| 2 | October to the end of December | January |
| 3 | January to the end of March | April |
| 4 | April to the end June | July |

Makana Municipality may elect to conduct verbal reviews for the first and third quarters, particularly if performance is deemed satisfactory. During any of the reviews, the municipality will however make use of the assessment tools that will be ultimately used in performance assessment phase (4th Quarter). Despite the force stated performance review intervals, the employer reserves a choice to review performance at any stage (for as long as the employment contract is still valid).  For the operational reasons and also based on agreement with the employee the employer will be entitled to making changes to the provisioning of the performance plan. In addition, performance feedback will be based on the employer’s assessment of the employee’s performance.

The performance review will entail the “stock taking” of the achievements on KPA and CRRs. Each of the two will be reviewed as follows:-Key performance areas.

| Level | Terminology | Rating |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 |
| 5 | Outstanding Performance |  |  |  |  |  |
| 4 | Performance significantly above expectation |  |  |  |  |  |
| 3 | Fully effective |  |  |  |  |  |
| 2 | Performance not fully effective |  |  |  |  |  |
| 1 | Unacceptable perfomace |  |  |  |  |  |

The rating calculator will be developed and used for adding the scores for each KPA thus giving a final KPA score

6.4.7  Critical competency requirements

- Each CCR will be reviewed in terms of the extent to which the specified standards have been met.

- The fore going five-point scale will be used for each CCR.

- The rating will be multiplied by the weighting for each CCR and result in a score.

- The rating calculator will be used to add the scores and calculate the final CCR score.

It should be noted that for the mid-year review (i.e. October – December) it is important for the employer to keep records.

6.4.8  Performance assessment

Performance assessment is aimed at concluding the employee’s performance measurement and development against set objectives. It will happen during the fourth quarter of the financial year. For purposes of practicality, performance assessment will be executed similar to the

Performance Review (explained above), save the following important variations:

It will not be ‘’stock take’’ but a ‘’final evaluation’’ exercise for the financial year.

- The minimum composition requirements of the evaluation panels will be as follows:

Performance Assessments

| Evaluation of the Municipal Manager | Evaluation of Managers Accountable to the Municipal Manager |
| --- | --- |
| Mayor | MM |
| Chairperson of the audit committee | Chairperson of the audit committee |
| Executive Committee Member | Executive Mayoral Committee Member |
| Mayor or MM from another municipality | MM from another municipality |
| Ward Committee Member nominated by Mayor | HR Manager or Manager responsible PMS for secretarial purposes |
| HR Manager or Manager responsible PMS for secretarial purposes |  |

- Performance assessment will form the basis of rewarding outstanding performance and correcting unacceptable performance.

- Using the rating calculator, the range of performance bonus will allocated as follows, as a percentage of the all-inclusive remuneration package.

| Performance Score | Performance Bonus |
| --- | --- |
| 150% + | 10% - 14% |
| 130% to 149% | 5% - 9% |

- Unacceptable performance will be handled through providing remedial support to improve the employee’s performance for an agreed timeframe (with the employer). If such structured attempts prove to be unsuccessful, the employer should take steps to terminate the contract on ground of unfitness or incapacity. In the case, there should be adherence to the provisions of the Labour Relations Act.

- Within 14 days of concluding the assessment of the MM’s performance, the results thereof will be submitted to the MED for Eastern Caper local government and the national Minister for local government.

6.4.9  Performance management for all other municipal staff members

The Municipality will be focusing in the next following years in cascading Performance management to all employees. PMS has been cascade up HOD level but no review has been conducted yet.

6.4.10  General issues relating to performance management

This section highlights some general issues related to performance management that need to be taken into account in implementing the PMS in the Municipality.

6.4.11  	Annual review of the performance management system

After the full cycle of the annual review and reporting is complete and the audit committee has met as required, the internal audit function will compile a comprehensive assessment/ review report.

The report will be on whether the Municipality’s PMS meets the system objectives and principles as set out in this framework and whether it complies with the MSA, PMS Regulations and the MFMA.

The report will need to be considered by the audit committee who will then submit any recommendations to the Executive Committee. The review undertaken and recommendations made by the audit committee could serve as input into the wider municipal review of the PMS. After the full cycle of the annual review, the Municipal Manager should initiate an evaluation report that includes inputs from departments.

The report will then be discussed by the management team and finally submitted to the Council for discussion and approval. All those steps will also fulfil the MSA’s requirement that the Municipality should annually evaluate its PMS.

6.4.12   Amendments to KPI’s and targets

The Municipality will need to adopt a policy on amendments to performance indicators and targets. As a policy area, such amendments may be proposed but will be subject to the approval of the Executive Committee in consultation with the Municipal Manager.

6.4.13   Integrating PMS with the Council’s Existing Management Cycle

International best practice indicates that PMS stands the chance to succeed if it is integrated with the current management cycle of the Municipality.

The purpose of such a cycle would be to guide the integration of important process e.g. the strategic planning or development process in terms of the IDP methodology, the annual budget process and the formal process of evaluating and assessing Council’s performance in terms of the approved PMS and this framework. Makana Municipality will develop and adopt a similar cycle that is suitable to its own circumstances and requirements.

6.4.14   Institutional arrangements

The implementation of the PMS in terms of this framework would require coordination at organisational level ad that will be the task of the IDP–PMS Manager’s position which will be acting on behalf of the Municipal Manager Performance Agreement.

For PMS at an individual level, the responsibility for co-ordination, administration and record keeping will be the responsibility of the position that is responsible for human resource management. Likewise, such duties will form part of the Corporate Service Director Performance Agreement.

The municipality will ensure that its outsourced internal audit section has expertise in dealing with performance management responsibilities which are practically over and above the traditional financial audit responsibilities.

ANNEXURE A: IDP PROJECT REGISTER: IDP REGISTER

- BASIC SERVICE DELIVERY AND INFRASTRUCTURE DEVELOPMENT

| KFA | IDP Number | Project Number | Projects & Programmes | Total |
| --- | --- | --- | --- | --- |
| Refuse | 1.39 | P 039 | Makana : Waste Management Plan and Strategy | 1 |
|  | 1.40 | P 040 | Eradicate and revamp of dumping sites |  |
|  | 1.41 | P 041 | Establishment of Waste material recovery facilities) |  |
|  | 1.42 | P 042 | Decommission, close, rehabilitation and management of landfill sites |  |
|  | 1.43 | P 043 | Provision of area Duping stands |  |
|  | 1.44 | P 044 | Refuse Bins |  |
|  | 1.45 | P 045 | Procure new equipment and truck |  |
|  | 1.46 | P 046 | Makana : Waste to energy projects (feasibility study) | 0.5 |
|  | 1.47 | P 047 | Makhanda : Waste transfer station | 5 |
|  | 1.48 | P 048 | Makhanda : Development of 3 buy-back centres | 3 |
|  | 1.49 | P 049 | Makhanda Feasibility and establishment of recycling and material recovery facility | 10 |
|  | 1.50 | P 050 | Makhanda : Feasibility study for closure and relocation of landfill site | 1 |
|  | 1.51 | P 051 | Fort Brown: Solid Waste Transfer Station | 1 |

| Roads | 1.52 | P 052 | Makana: Review Roads & Storm Water Master Plan | 1 |
| --- | --- | --- | --- | --- |
|  | 1.53 | P 053 | Makana: Upgrade district roads | 50 |
|  | 1.54 | P 054 | Makhanda: General Repair and Maintenance roads | 6 million |
|  | 1.55 | P 055 | Makhanda: General upgrading and reconstruction of curbs and sidewalks | 20 |
|  | 1.56 | P 056 | Makhanda: Traffic Management Plan implementation | 3.4 |
|  | 1.57 | P 057 | Alicedale : Upgrade and resurface N2 link(EIA) | 10 |
|  | 1.58 | P 058 | Alicedale : Upgrading of internal roads Rings Street (EIA) | 10 |
|  | 1.59 | P 059 | M Street : Upgrade (EIA) | 20 |
|  | 1.60 | P 060 | Fort Brown : R63 Access Road (EIA) | 3 |
|  | 1.61 | P 061 | Makana Way : Upgrade (EIA) | 10 |
|  | 1.62 | P 062 | Ncame Street : Upgrade (EIA) | 12 |
|  | 1.70 | P 070 | Makana: Upgrading of Infill areas (EIA) |  |
|  | 1.71 | P 071 | Makana: Rectification of RDP Houses |  |
|  | 1.72 | P 072 | Rollout of new basic services installations and replacement of existing redundant services informal areas |  |

- PUBLIC SAFETY AND COMMUNITY SERVICES:

| KFA | IDP Number | Project Number | Projects & Programmes | Total |
| --- | --- | --- | --- | --- |
| Cleansing and Refuse collection | 1.39 | P 039 | Makana : Review Waste Management Plan and Strategy | 1 |
|  | 1.40 | P 040 | Eradicate and revamp of dumping sites |  |
|  | 1.41 | P 041 | Establishment of Waste material recovery facilities) |  |
|  | 1.42 | P 042 | Decommission, close, rehabilitation and management of landfill sites |  |
|  | 1.43 | P 043 | Provision of area Duping stands |  |
|  | 1.44 | P 044 | Refuse Bins |  |
|  | 1.45 | P 045 | Procure new equipment and truck |  |
|  | 1.46 | P 046 | Makana : Waste to energy projects (feasibility study) | 0.5 |
|  | 1.47 | P 047 | Makhanda : Waste transfer station | 5 |
|  | 1.48 | P 048 | Makhanda : Development of 3 buy-back centres | 3 |
|  | 1.49 | P 049 | Makhanda Feasibility and establishment of recycling and material recovery facility | 10 |
|  | 1.50 | P 050 | Makhanda: Feasibility study for closure and relocation of landfill site | 1 |
|  | 1.51 | P 051 | Fort Brown : Solid Waste Transfer Station | 1 |
| Roads | 1.52 | P 052 | Makana: Review Roads & Storm Water Master Plan | 1 |
|  | 1.53 | P 053 | Makana: Upgrade district roads | 50 |
|  | 1.54 | P 054 | Makhanda: General Repair and Maintenance roads | 6 million |
|  | 1.55 | P 055 | Makhanda: General upgrading and reconstruction of curbs and sidewalks | 20 |
|  | 1.56 | P 056 | Makhanda: Traffic Management Plan implementation | 3.4 |
|  | 1.57 | P 057 | Alicedale : Upgrade and resurface N2 link9EIA) | 10 |
|  | 1.58 | P 058 | Alicedale : Upgrading of internal roads Rings Street | 10 |
|  | 1.59 | P 059 | M Street : Upgrade | 20 |
|  | 1.60 | P 060 | Fort Brown : R63 Access Road | 3 |
|  | 1.61 | P 061 | Makana Way : Upgrade | 10 |
|  | 1.62 | P 062 | Ncame Street : Upgrade | 12 |
|  | 1.63 | P 063 | Riebeek East : Upgrade and resurface N2 link | 10 |
|  | 1.64 | P 064 | Riebeek East : Upgrade and resurface Makhanda link | 10 |
|  | 1.65 | P 065 | Seven Fountains : N2 Access Road Upgrade | 3 |
|  | 1.66 | P 066 | Riebeek East : Upgrading of internal roads | 10 |
|  | 1.67 | P 067 | Makhana: Refurbishment, rehabilitation Upgrading of Taxi Route |  |
| Housing | 1.68 | P 068 | Makana: Review Housing lan |  |
|  | 1.69 | P 069 | Makhanda: Construction of outstanding RDP houses 178 oustanding RDP Houses | 178 |
|  | 1.70 | P 070 | Makana: Upgrading of Infill areas |  |
|  | 1.71 | P 071 | Makana: Rectification of RDP Houses |  |
|  | 1.72 | P 072 | Rollout of new basic services installations and replacement of existing redundant services informal areas |  |
| Cemeteries | 2.1 | P 073 | Alicedale / Riebeek East : New cemetery site identification | 0.5 |
|  | 2.2 | P 074 | Alicedale / Riebeek East / Makhanda : Cemetery development | 6 |
|  | 2.3 |  | Mayfield / Waainek : Cemeteries expansion (feasibility study) | 0.5 |
| Community | 2.4 | P 075 | Makana : General maintenance and refurbishment of existing community halls | 5 |
| Halls | 2.5 | P 076 | Refurbishment of 2 Alicedale Halls |  |
|  | 2.6 | P 077 | Mayfield / Vukani : New community halls | 10 |
| Education | 2.7 | P 078 | Seven Fountains : ECD Facility | 2 |
|  | 2.8 |  | Seven Fountains: Primary School | 4 |
| Fire and Disaster Management | 2.9 | P 079 | Makhanda: Disaster Management Plan and development By-laws | 1 |

| KFA | IDP Number | Project Number | Projects & Programmes | Total |
| --- | --- | --- | --- | --- |
|  | 2.10 | P 080 | Alicedale / Riebeek East: Establish Satellite Fire Stations |  |
| Safety and Traffic Law enforcement | 2.11 | P 081 | Integrated Safety Plan | 1 |
| Health | 2.12 | P 082 | Fort Brown : Clinic | 3 |
|  | 2..13 | P 083 | Seven Fountains : Clinic | 3 |
| Libraries | 2.14 |  | Makana : Upgrade and refurbishment of existing library facilities | 5 |
| Open | 2.15 | P 084 | Makana : Upgrade and refurbishment of open spaces and play parks | 10 |
|  | 2.17 | P 086 | Beautification of the CBD |  |
| Sports Fields and Recreational Facility | 2.18 | P 087 | Makana : General maintenance | 5 |
|  | 2.19 | P 088 | refurbishment of existing sports facilities |  |
|  | 2.20 |  | Construction of Public Toilets |  |
|  | 2.21 | P 089 | Makhanda East : Establishment of new sports field | 5 |
|  | 2.22 | P 090 | Seven Fountains: Sports field / facility | 1 |
|  | 2.23 | P 091 | Makana East: Construction of Swimming pool |  |
|  | 2.24 | P 092 | Refurbishment and maintenance of Parks and open spaces |  |
| Pound | 2.25 | P 093 | Makana: Pound and support facilities-Review of Commonage Management Plan | 2 |
| Conservation and Environmental Management | 2.28 | P 096 | Makana: Environmental Management Plan | 1 |
| Open Spaces | 2.15 | P 084 | Makana : Upgrade and refurbishment of open spaces and play parks | 10 |
|  | 2.16 | P 085 |  |  |
|  | 2.17 | P 086 | Beautification of the CBD |  |
| Sport Fields and Recreational Facilities | 2.18 | P 087 | Makana : General maintenance and | 5 |
|  | 2.19 | P 088 | refurbishment of existing sports facilities |  |
|  | 2.20 |  | Construction of Public Toilets |  |
|  | 2.21 | P 089 | Makhanda East : Establishment of new sports field | 5 |
|  | 2.22 | P 090 | Seven Fountains : Sports field / facility | 1 |
|  | 2.23 | P 091 | Makana East: Construction of Swimming pool |  |
|  | 2.24 | P 092 | Refurbishment and maintenance of Parks and open spaces |  |
| Pound | 2.25 | P 093 | Makana : Pound and support facilities-Review of Commonage Management Plan | 2 |
| Conservation and Environmental Management | 2.28 | P 096 | Makana : Environmental Management Plan | 1 |
|  | 2.29 | P 097 | Makana : Implement alien eradication programme (greater Makana) | 10 |
|  | 2.30 |  | Makana : Open Space Management Strategy | 0.5 |
|  | 2.29 | P 097 | Makana: Implement alien eradication programme (greater Makana) | 10 |
|  | 2.30 |  | Makana: Open Space Management Strategy | 0.5 |

- LOCAL ECONOMIC DEVELOPMENT AND PLANNING

| KFA | IDP Number | Project Number | Projects & Programmes | Total |
| --- | --- | --- | --- | --- |
| LED | 3.1 | 0.98 | Makana feasibility study and establishment of creative city art and performance display areas | 1 |
|  | 3.2 | 0.99 | Revise tourism and LED strategy | 1 |
|  | 3.3 | 100 | Makanaskop: Development and |  |
|  | 3.4 |  | finalization of interpretation centre | 25 |
|  | 3.5 | 101 | Fort Brown: Business Node development | 2 |
|  | 3.6 | 102 | Soccer City: feasibility and provision of hawker stalls | 2 |
|  | 3.7 | 103 | Egazini Memorial Site: upgrade and refurbishment, including security and office facilities | 1.2 |
|  | 3.8 | P 104 | Grey Dam: Tourism development and facilities | 25 |
|  | 3.9 | P 105 | Makana : Development urban small scale community gardens | 2 |
|  | 3.10 | P 106 | Makana : Commonage Management Plan | 0.5 |

| KFA | IDP Number | Project Number | Projects & Programmes | Total |
| --- | --- | --- | --- | --- |
|  | 3.11 | P107 | Alicedale / Riebeek East: Development and upgrading of community farming areas (including infrastructure) | 2 |
|  | 3.12 | P 108 | East Commonage: Feasibility study and possible development for agriculture cooperatives | 1 |
|  | 3.13 | P 109 | Thorn Park Agricultural Initiative | 20 |
|  | 3.14 |  | Development and upgrade (including infrastructure) |  |
| Rural | 3.15 | P110 | Makana: Area Based Plan and Land Reform Strategy | 1 |
| Development | 3.16 |  |  |  |
| Land Management | 3.17 | P111 | Makana: Conduct a land audit, | 1 |
|  | 3.18 |  | land disposal Policy |  |
|  |  |  | Land Invision Policy |  |
|  | 3.19 | P112 | Makhanda Provide Land for Social Housing and sites for affordable sites |  |
|  | 3.20 | P113 |  |  |

| KFA | IDP Number | Project Number | Projects & Programmes | Total |
| --- | --- | --- | --- | --- |
| Planning | 3.21 |  |  |  |
|  | 3.22 | P 114 | Makana: Implement 5 year SDF review cycle | 0.5 |
|  | 3.23 | P 115 |  |  |
|  | 3.24 |  | Makana: Precinct and urban design plans | 3 |
|  | 3.25 | P 116 |  |  |
|  | 3.26 |  | Makana : Implement and manage MPT and Appeal Authority | 1 |
|  | 3.27 | P 117 | Makana : Establish Land Development Committee | N/A |
|  | 3.28 | P 118 | Makana: Institutional restructuring and capacity (Planning Office) | tbd |
|  | 3.29 | P 119 | Makana: Capacity and institutional support to PMO and alignment with SBDM Support Model | tbd |
|  | 3.30 | P 120 | Makana: Refine Development Levy Policy and Calculator into By-law (subject to Integrated Services Master Plan) | 0.1 |
|  | 3.31 | P 121 | Makana: 4th Industrial Revolution Strategy and Implementation Plan | 0.4 |
|  | 3.32 | P 122 | Makhanda: Heritage Resource Management Plan | 1 |
|  | 3.33 | P 123 | Makhanda: Identify and implement Land Release Strategy for priority areas | 0.5 |
|  | 3.34 | P 124 | Makhanda: Small Town Regeneration | 3 |
|  | 3.35 | P125 | Master Plans (Makhanda, Alicedale, |  |
|  |  |  | Riebeek East) |  |
|  | 3.36 | P126 | Makana: Local Investment conference |  |
|  | 3.37 | P 127 | Makana: Develop a red-tape reduction strategy |  |
|  | 3.38 | P 128 | Makana: Revise the SMME development & preferential procurement policy |  |
|  | 3.5 | 101 | Fort Brown: Business Node development | 2 |
|  | 3.6 | 102 | Soccer City: feasibility and provision of hawker stalls | 2 |
|  | 3.7 | 103 | Egazini Memorial Site: upgrade and refurbishment, including security and office facilities | 1.2 |
|  | 3.8 | P 104 | Grey Dam : Tourism development and facilities | 25 |

| KFA | IDP Number | Project Number | Projects & Programmes | Total |
| --- | --- | --- | --- | --- |
|  | 3.5 | 101 | Fort Brown: Business Node development | 2 |
|  | 3.6 | 102 | Soccer City: feasibility and provision of hawker stalls | 2 |
|  | 3.7 | 103 | Egazini Memorial Site: upgrade and refurbishment, including security and office facilities | 1.2 |
|  | 3.8 | P 104 | Grey Dam : Tourism development and facilities | 25 |

INSTITUTIONAL CAPACITY AND ORGANISATIONAL DEVELOPMENT

| Category | IDP Number | Number | Projects & Programmes | Total Project |
| --- | --- | --- | --- | --- |
|  | 4.1 | P 129 | Makana: Organisational structure review |  |
|  | 4.2 | P 130 | Makana: Review Job description review |  |
|  | 4.3 | P 131 | Makana: Conduct Job Evaluation |  |
|  | 4.4 | P 132 | Makana: Institutional Policy Review |  |
|  | 4.5 | P 133 | Alicedale & Riebeeck East: Review Service Delivery Business Model for Alicedale and Riebeeck East |  |
|  | 4.6 | P 134 | Makana: Review Human Resources Plan |  |
|  | 4.7 | P 135 | Makana: Review Recruitment and Selection Policy |  |
|  | 4.8 | P 136 | Makana: Review Training and development Policy |  |
|  | 4.9 | P 137 | Makana: Review of HR Policies and Procedures: (Leave, overtime management and Productivity |  |
|  | 4.10 | P 138 | Makana: Revise Stakeholder Engagement Policy |  |
|  | 4.11 | P 139 | Makana: Develop Employees wellness programs (Health & safety programs) |  |
|  | 4.12 | P 140 | Makana: Cascaded of individual Performance Management System all employees |  |
|  | 4.13 | P 141 | Makana: Development a rewards system linked to high performance |  |
|  | 4.14 | P142 | Makana: Review of Business processes and development of Standard operational Procedures across municipality |  |
|  | 4.15 | P 143 | Makana: Adopt performance standard for service delivery. |  |
|  | 4.16 | P 144 | Makana: Review processes, procedures, and capacitation. Review of Fillings System |  |
|  | 4.17 | P 145 | Makana: Establishment of offsite storage facility for backup |  |
|  | 4.18 | P 146 | Makana: Resuscitate Electronic Record Management system |  |
|  | 4.19 | P 147 | Makana: Development of Centralized Customer Relation Management |  |
|  | 4.20 | P 148 | Makana: Establishment of unit that that will deal maintenance of Municipal Building and offices |  |

Financial Viability and Management

| Category | Number | Project Number | Projects & Programmes | Total Project |
| --- | --- | --- | --- | --- |
|  | 4.23 | P 149 | Makana: Compilation, updated General and Supplementary valuation roll of all registered properties |  |
|  | 4.24 | P 150 | Makana: Ensure accurate billing applicable availability charges/ consumers tariffs are levied on each property |  |
|  | 4.25 | P 151 | Makana: Revenue Collection: Sector Department engagement and other stakeholder. |  |
|  | 4.26 | P 152 | Makana: Lobby Grant Funding for unfunded Projects |  |
|  | 4.27 | P 153 | Makana: Provision and increase of households with access to free basic service and maintain indigent register |  |
|  | 4.28 | P 154 | Makana: Funded Budgeting to tight control over expenses to ensure that the total amount of expenditures does not exceed the budgeted amount. |  |
|  | 4.29 | P 155 | Makana: Reduce unauthorised expenditure less than 30% of Budget |  |
|  | 4.30 | P 156 | Makana: Eliminate Fruitless, Wasteful expenditure and credit control to Zero( 0) % Fruitless, Wasteful expenditure |  |
|  | 4.31 | P 157 | Makana: Expenditure Management: Payments of creditor with 30 days |  |
|  | 4.32 | P 158 | Makana: Eliminate Irregular expenditure by 30% (SCM |  |
|  | 4.33 | P 159 | Makana: Maintaining fully GRAP compliant asset register annually |  |
|  | 4.34 | P 160 | Makana: Improve expenditure management |  |
|  | 4.35 | P 161 | Makana: Reduce capital expenditure to total expenditure ratio. |  |
|  | 4.36 | P 162 | Makana: Debt coverage ratio (Total Operating revenue - operating grants receiver ) ( Debt service payment due) |  |
|  | 4.37 | P 163 | Makana: Measure ability for the debtor to pay their debts) |  |
|  | 4.38 | P 164 | Makana: Service debtors to revenue ratio (Total outstanding service debtors / revenue received for the service |  |
|  | 4.39 | P 165 | Makana: Cost coverage ratio (Available cash + investment monthly fixed operating expenditure |  |

GOOD GOVERNANCE AND PUBLIC PARTICIPATION

| Category | Number | Project Number | Projects & Programmes | Total Project |
| --- | --- | --- | --- | --- |
|  | 5.1 | P 166 | Internal Audit assurance |  |
|  | 5.2 | P 167 | Capacitate Internal Audit function |  |
|  | 5.3 | P 168 | Review risk register |  |
|  | 5.4 | P 169 | Monitor Compliance |  |
|  | 5.5 | P 170 | Implement the fraud prevention policy: Whistleblower policy which includes a reward for information leading to arrests. |  |
|  | 5.6 | P 180 | Establish an internal law enforcement team to monitor the compliance to bylaw |  |
|  | 5.7 | P 181 | Collaborate with external law enforcement agencies to enforce compliance to by-law |  |
|  | 5.8 | P 182 | Governance Structures (MPAC- Audit & Risk Committee and Monitor Council decision |  |
|  | 5.9 | P 183 | Enhance IGR |  |
|  | 5.10 | P 184 | IDP-Budget Reviews Consultation |  |
|  | 5.11 | P 185 | Enhance Civic organization engagement (Business, NGO, youth and other organized groups) |  |
|  | 5.12 | P 186 | Ward Committee and Public Meetings |  |
|  | 5.13 | P 187 | Regular Website update on mandatory reports |  |
|  | 5.14 | P 188 | Improve Audit opinion outcomes |  |
|  | 5.15 | P 189 | Review Communication Strategy |  |
|  | 5.16 | P 190 | Review of the ICT Strategy |  |
|  | 5.17 | P 191 | Review of ICT Risk Register |  |
|  | 5.18 | P 192 | Development of Standard operating procedure on Management of Legal Matters |  |
|  | 5.19 | P 193 | Youth development programes |  |
|  | 5.20 | P 194 | Women, Disabled and Children |  |
|  | 5.21 | P 195 | Gender based violence |  |
|  | 5.22 | P 197 | Poverty Alleviation program |  |
|  | 5.23 | P 198 | Raise awareness on Gender Based Violence In Municipality |  |
|  |  |  | Implementation of HIV/AIDS Plan |  |
|  | 5.24 | P 199 |  |  |

ANNEXTURE B: INFRASTRUCTURE CAPITAL PLAN(ICP) 2018-2024 Need to Update

|  | PROJECT |  |  |  |  |  | 5- YEAR INFRASTRUCTURE CAPITAL PLAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TYPE | PROGRAMME & PROJECTS | SOURCE | PRIORITY | PLANNING |  | APPROVED BUDGET (ZAR): CURRENT | 3- YEAR CAPITAL PLAN |  |  |  | 2- OUTER YEARS |
|  |  |  |  | COST EST. |  |  |  |  |  |  |  |
|  | Current projects |  |  |  |  | 2019/20 | 2020/21 | 2021/22 | 2022/23 | 2023/24 |  |
| I | Dws- funded mandate |  |  |  |  |  |  |  |  |  |  |
|  | Water conservation & demand management | WSIG | WATER |  | 10 000 000 | - | - | - | - | - |  |
|  | Refurbishment of Riebeeck east bulk water supply phase1 | WSIG | WATER |  | 15 000 000 | - | - | - | - | - |  |
|  | Refurbishment of alicedale water treatment works phase1 | WSIG | WATER |  | 10 000 000 | - | - | - | - | - |  |
|  | Water conservation and demand management | WSIG/ DROUGHT | WATER |  | 10 000 000 | - | - | - | - | - |  |
|  | Ground water development | WSIG/ DROUGHT | WATER |  | 12 000 000 |  |  |  |  |  |  |

|  | PROJECT |  |  |  |  | 5- YEAR INFRASTRUCTURE CAPITAL PLAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TYPE | PROGRAMME & PROJECTS | SOURCE | PRIORITY | PLANNING | APPROVED BUDGET (ZAR): CURRENT | 3- YEAR CAPITAL PLAN |  |  | 2- OUTER YEARS |  |
|  |  |  |  | COST EST. |  |  |  |  |  |  |
|  | James kleynhans bulk water supply(bws) | RBIG | WATER |  | 10 000 000 | 78 000 | 66 000 | - | - | - |
|  | Makana bulk sewer | DWS/ COGTA | SANITATION | 20 000 000 | - | - | - | 30 000 000 | - | - |
|  | Belmont water waste treatment works(wwtw) | RBIG | SANITATION | 140 000 000 | - | - | 7 000 000 | 30 000 000 | - | - |
|  | Mayfield waste water treatment works | RBIG | SANITATI ON | 100 000 000 | - | - | - | 30 000 00 0 |  |  |
|  |  | SUB-TOTAL |  |  | 67 000 000 | 78 000 000 | 66 000 000 |  |  |  |
| II | Mig-current projects – funded mandate |  |  |  |  |  |  |  |  |  |
|  | Alicedale sewerage upgrade | MIG | SANITATI ON | 24 709 956. 78 | 11 484 644 |  |  |  |  |  |
|  | Waainek bulk water supply refurbishment | MIG | WATER | 33 317 214. | 11 292 566 |  |  |  |  |  |
|  |  |  |  |  | 22 777 21 0.00 |  |  |  |  |  |

|  | PROJECT |  |  |  |  | 5- YEAR INFRASTRUCTURE CAPITAL PLAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TYPE | PROGRAMME & PROJECTS | SOURCE | PRIORITY | PLANNING | APPROVED BUDGET (ZAR): CURRENT | 3- YEAR CAPITAL PLAN |  |  | 2- OUTER YEARS |  |
|  |  |  |  | COST EST. |  |  |  |  |  |  |
| III | Proposed projects- mig funded mandate |  |  |  |  |  |  |  |  |  |
|  | Pmu project administration (5% of allocation) | MIG |  | 1 700 000 | 1 198 800 | 1 219 950 | 1 278 500 | 1 218 250 | - | - |
|  | Social community project (15%of allocation) | MIG |  | 3 596 400 | - | - | 3 835 500 | 3 472 012.50 | - | - |
|  | Waainek bulk water supply refurbishment (multi-year project) | MIG | WATER | 33 317 214 | - | 7 747 783 |  |  |  |  |
|  | Fencing of belmont valley wastewater treatment works | MIG | SANITATO N | 1 300 000 | - | 1 300 000 |  |  |  |  |
|  | Proposed projects |  |  |  |  |  |  |  |  |  |
|  | Upgradingof water infrstructure |  |  |  |  |  |  |  |  |  |
|  | New 6mi reservoir at waainek wtw | MIG | WATER |  |  | 10 000 0 00 |  |  |  |  |

|  | PROJECT |  |  |  |  | 5- YEAR INFRASTRUCTURE CAPITAL PLAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TYPE | PROGRAMME & PROJECTS | SOURCE | PRIORITY | PLANNING | APPROVE D BUDGET (ZAR): CURRENT | 3- YEAR CAPITAL PLAN |  |  | 2- OUTER YEARS |  |
|  |  |  |  | COST EST. |  |  |  |  |  |  |
|  | Howisonspoort, settlers security, lights & refurbishment of pumps | COGTA/ DWS | WATER |  |  | 1 500 000 |  |  |  |  |
|  | Bothas hill reservoir security fence | MIG | WATER |  |  | 1 000 00 0 |  |  |  |  |
|  | Water management plan | MISA | WATER |  |  |  | 1 000 00 0 |  |  |  |
|  | Jameson dam | COGTA/ DWS | WATER |  |  |  | 10 000 0 00 |  |  |  |
|  | Milner dam | COGTA/ DWS | WATER |  |  |  | 10 000 0 00 |  |  |  |
|  | Bothas hill reservior to high level reservoir | MIG | WATER |  |  |  | 10 000 0 00 | 25 000 00 0 |  |  |
|  | Old town filters to high level reservoir – new pipeline | COGTA | WATER |  |  |  | 4 000 00 0 |  |  |  |
|  | Jameson/ milner dams to old town filters water line | COGTA/ DWS | WATER |  |  |  | 8 000 00 0 |  |  |  |

|  | PROJECT |  |  |  |  | 5- YEAR INFRASTRUCTURE CAPITAL PLAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TYPE | PROGRAMME & PROJECTS | SOURCE | PRIORITY | PLANNING | APPROVE D BUDGET (ZAR): CURRENT | 3- YEAR CAPITAL PLAN |  |  | 2- OUTER YEARS |  |
|  |  |  |  | COST EST. |  |  |  |  |  |  |
|  |  | SUB TOTAL |  | 39 913 614 | 1 198 800 | 22 767 733 | 48 114 000 | 29 690 262.50 | - | - |
|  | Upgrading of sanitation infrastructure |  |  |  |  |  |  |  |  |  |
|  | Sewerage management plan | MISA | SANITATI ON | 1 000 000 |  | 1 000 000 |  |  |  |  |
|  | Refurbishment of internal sewer reticulation | MIG | SANITATI ON | 20 000 000 |  | 6 000 000 | 6 000 000 | 6 000 000 | 6 000 000 | 6 000 000 |
|  | Ugrading of roads infrastructure - taxi route |  |  |  |  |  |  |  |  |  |
|  | Upgrade of ncame street | MIG |  | 12 000 000 | - | 12 000 000 |  |  |  |  |
|  | Upgrade of m - street | MIG |  | 20 000 000 | - | - | 20 000 000 |  |  |  |
|  | Upgrade of makana way | MIG |  | 10 000 000 | - | - |  | 10 000 000 |  |  |
|  | Upgrading of electricity infrastructure |  |  |  |  |  |  |  |  |  |
|  | Refurbishment of high mast light | MIG |  | 1 200 000.00 | - | - | 1 200 000 |  |  |  |
|  | PROJECT |  |  |  |  | 5- YEAR INFRASTRUCTURE CAPITAL PLAN |  |  |  |  |
| TYPE | PROGRAMME & PROJECTS | SOURCE | PRIORITY | PLANNING | APPROVE D BUDGET (ZAR): CURRENT | 3- YEAR CAPITAL PLAN |  |  | 2- OUTER YEARS |  |
|  |  |  |  | COST EST. |  |  |  |  |  |  |
|  | Refurbishment of street lights | MIG |  | 950 000.00 | - |  | 950 000 |  |  |  |
|  |  |  | SUB- TOTAL | 44 150 000 |  | 19 000 000 | 28 150 000 | 16 000 000 | 6 000 000 | 6 000 000 |
|  |  | TOTALS |  | 142 090 784. 78 | 90 976 010 | 41 845 733 | 76 330 000 | 45 690 262 | 6 000 000 | 6 000 000 |
|  |  | 15% VAT |  | 21 313 617. 72 | 13 646 401. 50 | 6 276 859. 95 | 11 449 500. | 6 853 539. 38 | 900 000. | 900 000 |
|  | TOTAL FUNDING REQUIREMENT S (5-YEAR) PLAN | GRAND TOTAL |  | 163 404 402. 50 | 104 622 411. 50 | 48 122 592. 95 | 87 779 500. | 52 543 801. 88 | 6 900 000 | 6 900 000 |

ANNEXTUE C: WARD DEVELOPMENT PRIORITIES:

| WARD 1: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Land required for human settlement development | Spatial Development Planning | Municipality LED | 0.3 |
| 2. | Eradication of bucket system | Water and Sanitation | Municipality DEI | 0.1 |
| 3. | Job creation initiatives and opportunities | Facilitate Job creation | Municipality and Sector Department | 0.3 |
| 4. | Illegal dumping & general cleaning of area | Waste Management | Municipality: Public Safety & Community Servicers | 0.2 |
| 5. | Satellite fire Station in Riebeek East | Fire and Rescue Service | Municipality: Public Safety & Community Servicers | 0.2 |
| 6. | Provision of clean water | Water Management | Municipality: DEIS | 0.1 |
| 7. | Supply water harvesting Jojo tanks | Water and Sanitation | Municipality: DEIS | 0.1 |
| 8. | Repair and Maintenance of Earth Dam | Water and Sanitation | Municipality: DEIS | 0.1 |
| 9. | Resuscitation of existing boreholes (Carlisle Bridge, Fort Brown, Table Farm) | Water and Sanitation | Municipality: DEIS | 0.1 |
| 10. | Upgrading of gravel road from Riebeek East to Makhanda | Roads Maintenance | Municipality: DEIS | 0.1 |
| 11. | Repair, paving and upgrading of access roads | Roads Maintenance | Municipality: DEIS | 0.1 |
| 12 | Maintenance and resurfacing of roads | Roads Maintenance | Municipality: DEIS | 0.1 |
| 12. | Road signs, paint, speed bump removed and more place at school, pedestrian crossing | Road Safety Management (Traffic Services) | Municipality: Public Safety & Community Services | 0.2 |
| 14. | Refurbishment of WTW holding ponds Riebeek East | Wastewater Management | Municipality: DEIS | 0.1 |
| 15. | Provision and maintenance of sport facilities and Playpark for children | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 16. | Dry sewerage system in Kwa Nomzamo and school | Wastewater Management | Municipality: DEIS | 0.1 |
| 17. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Environmental Management | Municipality: Public Safety & Community Servicers | 0.2 |
| 18. | Old Piet Retief Orphanage building revamped and used for skills development and an art and culture center including agriculture | Recreation, Arts and Culture | Municipality: LED and Dept. of SRAC | 0.3 |
| 19. | Playpark/outside gym area- Hooggenoeg | Sport and Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 20. | High Mast light overlooking path to Ghost Town | Electricity Services | Municipality: DEIS | 0.1 |

| WARD 2: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Water outages | Water Services | Municipality DEIS | 0.1 |
| 2. | Upgrade of sewer bulk line (KwaThaTha) | Water and sanitation | Municipality DEIS | 0.1 |
| 3. | Eradicate the bucket system | Water and Sanitation | Municipality DEIS | 0.1 |
| 4. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Environmental and Waste Management | Municipality: Public Safety & Community Services | 0.2 |
| 5. | Accessible waste disposal facilities | Water Services | Municipality DEIS | 0.1 |
| 6. | Improved road safety | Traffic Services | Municipality: Public Safety & Community Servicers | 0.2 |
| 7. | Install the streetlights for Nompondo area | Electricity Services | Municipality: DEIS and Eskom | 0.1 |
| 8. | Installation of Geysers | Water Services | Municipality: DEIS and ESKOM | 0.1 |
| 9. | Satellite Fire Station | Fire and rescue | Municipality: Public Safety & Community Services and SBDM | 0.2 |

| WARD 3: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Water outages and quality | Water Services | Municipality DEIS | 0.1 |
| 2. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Water and Sanitation | Municipality DEIS | 0.1 |
| 3. | Provision of RDP houses for Phumlani: Extension 2 | Water and Sanitation | Municipality DEIS | 0.1 |
| 4. | Provision of speed humps in Ghost town and pedestrian bridge | Transport Management | Municipality: Public Safety & Community Servicers | 0.2 |
| 5. | Maintain roads and storm water system | Road and Stormwater Maintenance | Municipality: DEIS | 0.1 |
| 6. | Construction of Overheard bridge | Road Infrastructure | Municipality: DEIS | 0.1 |
| 7. | Installation of high mast lights in Papamani, Zolani & Polar Park. Paving of extension 10 | Electricity Services | Municipality: DEIS and ESKOM | 0.1 |
| 8. | Cemetery needs maintenance – fencing | Cemeteries | Municipality: Public Safety & Community Services and SBDM | 0.2 |
| 9. | Provision and Maintenance of sport facility | Sport and Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 1. | More communal Taps in infill areas(Water) | Water Services | Municipality DEIS | 0.1 |
| 11. | Community hall for Mayfield extension 10 area | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 12. | Enforcement of bylaw- Illegal dumping and street vendors | Environmental and Waste Management | Municipality: Public Safety & Community Services | 0.2 |
| 13. | Conversion of Phumlani park to be open gymnasium facility | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 14. | Timeous delivery of water when the is no water day and poor communication | Water Services | Municipality DEIS | 0.1 |
| 15. | Municipality plans about loadshedding. | Electricity Services | Municipality: DEIS and Eskom | 0.1 |
| 16. | Upgrading of Zolani infill areas | Upgrading and provision of basic infrastructure | Municipality DEIS | 0.1 |
| 17. | Sewer spillages across Phapamani and Zolani | Upgrading and provision of basic infrastructure | Municipality DEIS | 0.1 |
| 18. | Report on the Assessment done by NDA | Housing Development | Municipality: DEIS and Dept. of Human Settlement | 0.1 |
| 19. | Refurbishment of Oval Stadium and Lavendar Valley that will accommodate other sport facilities including Soccer | Sport and Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 20. | No Billing and meter reading in Mayfield | Billing | Financial Services | 0.5 |

| WARD 4 : DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Speed hump needed in Scott’s farm, Fitchat street | Water Services | Municipality DEIS | 0.1 |
| 2. | Painting of roads marks to improve safety | Road Maintenance | Municipality DEIS | 0.1 |
| 3. | High level of crime and Drug abuse | Social Services | Municipality: Public Safety & Community Services, Dept. Social Development and SAPS | 0.2 |
| 4. | Deterioration of the electrical distribution network | Electricity maintenance | Municipality: DEIS | 0.1 |
| 5. | Repair and maintenance of Streetlights | Electricity maintenance | Municipality DEIS | 0.1 |
| 6. | Repair and maintenance of community halls: Crown and Recreation Halls | Building Maintenance | Municipality: DEIS | 0.1 |
| 7 | Rectification and provision of new RDP Houses | Fire and Rescue Service | Municipality: Public Safety & Community Servicers | 0.2 |
| 8. | Housing Rectification | Housing | Dept. of Human Settlements | 0.1 |
| 9. | Regular cleaning/ eradication of the illegal dumping sites | Environmental Services | Municipality: Public Safety & Community Services | 0.2 |
| 10. | Deterioration of roads, pavements and stormwater drains throughout ward 4 | Roads Maintenance | Municipality: DEIS | 0.1 |
| 11. | Water outages | Water Services | Municipality: DEIS | 0.1 |
| 12. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Environmental Services | Municipality: Public Safety & Community Services | 0.2 |
| 13. | Deterioration of roads, pavements and stormwater drains throughout ward. | Road Maintenance | Municipality: DEIS | 0.1 |
| 14. | Repair and maintenance of streetlights | Electricity Maintenance | Municipality: DEIS | 0.1 |
| 15. | Repair and maintenance of building and fleet | Building and Fleet maintenance | Municipality: DEIS, BTO and Corporate Services | 0.1 |
| 16. | No Billing and meter reading in Mayfield | Financial Management | Municipality: BTO | 0.4 |

| WARD 5: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Water outages | Water Services | Municipality DEIS | 0.1 |
| 2. | Provision of new RDP Houses | Housing Development | Municipality: LED and Planning | 0.3 |
| 3. | Paving of streets in July Street, taxi routes | Road Maintenance | Municipality DEIS | 0.1 |
| 4. | Lack of maintenance of cemeteries | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 5. | Lack of Recreational facilities | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 6. | Illegal dumping | Environmental Manangement | Municipality: Public Safety & Community Services | 0.2 |
| 7. | 2010 Sanitation project never completed; transit camp toilets not connected | Water and Sanitation | Municipality: DEIS | 0.1 |
| 8. | Support to SMME’s and food security initiatives | Economic Development Initiatives | Municipality: LED | 0.3 |
| 9. | The community hall is sinking and ramps for disabled posing a risk | Building Maintenance | Municipality: DEIS | 0.1 |
| 10. | Use community hall as multipurpose centre i.e., community projects | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 11. | Upgrading, maintenance gravel roads and paving for main roads | Road Maintenance | Municipality: DEIS | 0.1 |
| 12. | Feedback to the community on development interventions | Stakeholder Communication | Municipality: Office of the MM | 0.5 |
| 13. | Outstanding ward committee election | Community Participation | Municipality: Office of the Speaker | 0.5 |
| 14. | Clearing of water streams next to Community Hall | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 15. | 769 – sewer spillage inside the yard in transit camp | Water and Sanitation | Municipality: DEIS | 0.1 |
| 16. | No meter readings done. | Financial Management | Municipality: BTO | 0.4 |
| 17. | No billing and estate late debts increasing | Financial Management | Municipality: BTO | 0.4 |
| 18. | Communal tap water and Installation JoJo Tanks for Households. | Water Services | Municipality: DEIS | 0.1 |
| 19. | Road’s upgrade and maintenance | Road Maintenance | Municipality: DEIS | 0.1 |
| 20. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility across ward with special emphases Transitx | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 21. | Need assistance in fencing for garden in Transit Camps | Commonage Management | Municipality: Public Safety & Community Services | 0.2 |
| 22. | Provision refuse collection bags | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |

| WARD 6: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Water Outages | Water Services | Municipality DEIS | 0.1 |
| 2. | VIP Toilets not lined | Water and Sanitation | Municipality DEIS | 0.1 |
| 3. | Bucket system eradication | Water and Sanitation | Municipality DEIS | 0.1 |
| 4. | Eradication of the 8 illegal dumping sites | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 5. | Provision High masts | Electrical Services | Municipality DEIS | 0.1 |
| 6. | Construction of speed humps needed near Church Street | Road Maintenance | Municipality: DEIS | 0.1 |
| 7. | Paving of main and access roads | Road Maintenance | Municipality: DEIS | 0.1 |
| 8. | Repair and maintenance of Roads | Road Maintenance | Municipality: DEIS | 0.1 |
| 9. | Maintenance of Storm water drainage | Water Services | Municipality: DEIS | 0.1 |
| 10. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |

| WARD 7: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Water outages | Water Services | Municipality DEIS | 0.1 |
| 2. | Flooding due to lack stormwater drainage of | Stormwater Management | Municipality DEIS | 0.1 |
| 3. | Bucket eradication | Sanitation | Municipality: DEIS | 0.1 |
| 4. | Disaster project stalled | Disaster Management | Municipality: Public Safety & Community Services | 0.2 |
| 5. | Storm water drainage need maintenance | Stormwater Management | Municipality: DEIS | 0.1 |
| 6. | Upgrading of lights in Foleys grounds | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 7. | Paving of all Gravel Roads. Resurfacing of tare Road at Hlalani. Sidewalks needed in Hlalani Main Street/Rd. | Road Maintenance | Municipality: DEIS | 0.1 |
| 8. | Lack of community recreational facilities | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 9. | Illegal Dumping | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 10. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 11. | Lack of communication with communities when there going to be interruption of provision of services | Stakeholder Communication | Municipality: Office of the MM | 0.5 |
| 12. | Use of Refuse collector for communication and establishment of ward base communication strategy | Stakeholder Communication | Municipality: Public Safety & Community Services and Office of the MM | 0.5 |
| 13. | Control and cleaning stormwater stream and channels | Stormwater Maintenance | Municipality: DEIS | 0.1 |
| 14. | Poor response to Serwer and water spillages | Wastewater Management | Municipality: DEIS | 0.1 |
| 15. | Upgrade of infill areas | Housing Development | Municipality: LED and Planning | 0.3 |

| WARD 8: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Water outages | Water Services | Municipality DEIS | 0.1 |
| 2. | Major sewer blockages and leakage of sewer in De Villiers Close | Water and Sanitation | Municipality DEIS | 0.1 |
| 3. | Provision of speed humps in Powell Street, George Street, Mathews, | Road Maintenance | Municipality: DEIS | 0.1 |
| 4. | Repair and maintenance of roads | Road Maintenance | Municipality: DEIS | 0.6 |
| 5. | Storm water drainage need maintenance | Stormwater Maintenance | Municipality: DEIS | 0.1 |
| 6. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 7. | Repair and maintenance of streetlights | Electricity Maintenance | Municipality: DEIS | 0.1 |
| 8. | Bush clearing and river rehabilitation, riverbanks stabilised to prevent erosion, walkways cleared and high mast light installed in area around river where people cross | Environmental Management | Municipality: Safety & Services Public Community | 0.2 |
| 9. | 4 public toilets in the CBD | Public Amenities | Municipality: Public Safety and community services | 0.2 |
| 10. | Livestock tagging and control | Animal Control | Municipality: Public Safety & Community Services | 0.2 |
| 11. | Traffic controls – cameras, speed control | Traffic Management | Municipality: Public Safety & Community Services | 0.2 |
| 12. | By law enforcement – control of street vendors without permits, noise, public indecency | Law Enforcement | Municipality: Public Safety & Community Services | 0.2 |
| 13. | Better management of the area around the dumpsite | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 14. | All illegal dumpsites cleared – signage put up stating it is illegal to dump | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 15. | Proper security of electrical substations | Electricity Services | Municipality: DEIS | 0.1 |
| 16. | Storm water and gutter clearing and maintenance | Storm water Maintenance | Municipality: DEIS | 0.1 |
| 17. | Road maintenance and resurfacing | Road Maintenance | Municipality: DEIS | 0.1 |
| 18. | sewer leaks and maintenance | Water and Sanitation | Municipality: DEIS | 0.1 |
| 19. | Refurbishment and maintenance of Parks and open spaces | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 20. | More bins in and around the CBD and key areas | Cleansing | Municipality: Public Safety & Community Services | 0.2 |
| 21. | Beautification of the CBD | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 22. | Protection of substation | Security Services | Municipality: Corporate Services | 0.4 |

| WARD 9: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | No water coming from standpipes at Eluxolweni | Water Services | Municipality DEIS | 0.1 |
| 2. | Eradication of 50 bucket system toilets | Sanitation Services | Municipality: DEIS | 0.1 |
| 3. | Burst sewer pipes | Water and Sanitation | Municipality DEIS | 0.1 |
| 4. | The area needs proper toilets | Sanitation Services | Municipality: DEIS | 0.1 |
| 5. | Installation of geysers on all RDP houses | Water Services | Municipality: DEIS | 0.1 |
| 6. | Outside toilets have no doors | Building Maintenance | Municipality: Corporate Services | 0.4 |
| 7. | Toilets required at Eluthuthwini | Sanitation Services | Municipality: DEIS ` | 0.1 |
| 8. | Cemeteries fencing | Cemetery Maintenance | Municipality: ublic Safety & Community Services | 0.2 |
| 9. | Fencing of the two Sport field | Recreational Facilities Maintenance | Municipality: Public Safety & Community Services | 0.2 |
| 10. | Paving of extension 5 at the circle. | Roads Management | Municipality: DEIS | 0.1 |
| 11. | Maintenance of streetlights on the main road | Electricity Maintenance | Municipality: DEIS | 0.1 |
| 12. | Maintenance of existing road in extension 5 | Road Maintenance | Municipality: DEIS | 0.1 |
| 13. | Disaster houses | Housing Development | Dept. Human Settlements | 0.6 |
| 14. | Electrification of Eluthuthwini | Electrical Distribution | Municipality: DEIS and Eskom | 0.1 |
| 15. | RDP Housing Project for Newtown and Ndancama | Housing Development | Dept. Human Settlements | 0.6 |
| 16. | A & B streets needs a housing renovation project | Housing Development | Dept. Human Settlements | 0.6 |
| 17. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 18. | High rate of unemployed youths | Employment Opportunities | Municipality: Corporate Services and Dept. of Labour | 0.6 |
| 19. | Satellite library needed | Library Services | Municipality: Public Safety & Community Services | 0.2 |
| 20. | Open space at the back of extension 5 to be used for educational and business purposes | Planning and Development | Municipality: LED and Planning | 0.3 |
| 21. | Community hall needed | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 22. | Curb the speeding of vehicles in A and B Streets | Road Management | Municipality: Public Safety & Community Services | 0.2 |
| 23. | Sport fields needed | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 24. | Maintenance of storm water drainage systems | Stormwater maintenance | Municipality: DEIS | 0.1 |
| 25. | Access roads for Eluxolweni | Road Maintenance | Municipality: DEIS | 0.1 |
| 26. | Patching of Potholes | Road Maintenance | Municipality: DEIS | 0.1 |
| 27. | Need sidewalks in Joza | Road Maintenance | Municipality: DEIS | 0.1 |
| 28. | Paving required at Eluxolweni | Road Maintenance | Municipality: DEIS | 0.1 |

| WARD 10: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Water outages | Water Services | Municipality DEIS | 0.1 |
| 2. | Eradication of bucket system for 106 units | Sanitation Services | Municipality DEIS | 0.1 |
| 3. | Paving needed in: J, N, Q, R, S Streets; Xolani Extension | Road Maintenance | Municipality: DEIS | 0.1 |
| 4. | Upgrading of roads and fixing potholes | Road maintenance | Municipality: DEIS | 0.1 |
| 5. | Unfinished RDP Project | Housing Development | Municipality: DEIS and Dept. Human Settlements | 0.1 |
| 6. | Provision speeding humps required Albert Road, Powel Str, upper main road from A street to Powel Traffic lights at Raglan Road | Road Management | Municipality: Public Safety & Community Services | 0.2 |
| 7. | Powel street road a disaster | Road Maintenance | Municipality: DEIS | 0.1 |
| 8. | Refurbishment of sport ground at Fingo Village (wood Street) | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 9. | Poor response to sewer and water spillages (Response) | Water and Sanitation | Municipality: DEIS | 0.1 |
| 10. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 11. | Resuscitation of Makana Freedom Festival | Recreational Programs | Municipality: Office of the MM | 0.5 |
| 12. | Refurbishment of Egazini precinct and revival of the commemoration | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 13. | House development for Mission areas | Housing Development | Municipality: DEIS | 0.1 |
| 14. | Investigation of Mayikwa Family -RDP house Construction | Housing Development | Municipality: DEIS | 0.1 |
| 15. | Poor communication with community when there is going to be interruption service provision | Stakeholder Communication | Municipality: Office of the MM | 0.5 |
| 16. | Establishment of Recycling project | Environmental Management | Municipality: Public Sfet5y & Community Services | 0.2 |

| WARD 11: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Water outages | Water Services | Municipality DEIS | 0.1 |
| 2. | Maintenance of high masts | Electrical Maintenance | Municipality DEIS | 0.1 |
| 3. | Dumping sites need addressing | Environmental Management | Municipality: Public Safety & Community Services | 0.1 |
| 4. | Satellite library needed | Library Services | Municipality: Public Safety & Community Services | 0.2 |
| 5. | Community hall needed | Recreational Facilities | Municipality: Public Safety & Community Servicers | 0.2 |
| 6. | Sport fields needed | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 7. | Maintenance of the grave site | Cemetery Maintenance | Municipality: Public Safety & Community Services | 0.2 |
| 8. | Poor condition of roads. Need maintenance plan | Road maintenance | Municipality: DEIS | 0.1 |
| 9. | Bucket system to be eradicated | Sanitation Services | Municipality: DEIS | 0.1 |
| 10. | Electrification of Khayelitsha | Electricity Distribution | Municipality: DEIS | 0.1 |
| 11. | Water outages | Water Services | Municipality: DEIS | 0.1 |
| 12. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 13. | Repair and maintenance of Grave sites | Cemetery Maintenance | Municipality: Public Safety & Community Services | 0.2 |
| 14. | Septic tanks not lined/drawn | Sanitation Services | Municipality: DEIS | 0.1 |
| 15. | Provision of Community Hall library | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |

| WARD 12: DEVELOPMENT OF PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Water outages | Water Services | Municipality DEIS | 0.1 |
| 2. | Summit and Old sub-stations need upgrade, transformers leaking oil. | Electrical Maintenance | Municipality DEIS | 0.1 |
| 3. | Roads in African and South Street (Somerset to South) are in poor condition. | Road Maintenance | Municipality DEIS | 0.1 |
| 4. | Sewerage blockages | Sanitation Services | Municipality: DEIS | 0.1 |
| 5. | Water outages and leaks | Water Services | Municipality: DEIS | 0.1 |
| 6. | Protection of Substation | Security Services | Municipality: Corporate Services | 0.4 |

| WARD 13: DEVELOPMENT OF PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS |  | RESPONSIBLE AGENT |  | Dev priority |
| 1. | Water outages | Water Services |  | Municipality DEIS |  | 0.1 |
| 2. | Need recreational facilities | Recreational Facilities |  | Municipality: Public Safety & Community Services |  | 0.2 |
| 3. | Tarring of Ring Street | Road Maintenance |  | Municipality DEIS |  | 0.1 |
| 4. | Toilets are leaking | Sanitation Services |  | Municipality: DEIS |  | 0.1 |
| 5. | Lack of recreational hall | Recreational Facilities |  | Municipality: Public Safety & Community Services |  | 0.2 |
| 6. | Highland roads resurface | Road Maintenance |  | Municipality: DEIS |  | 0.1 |
| 7. | Bush clearance | Environmental Management |  | Municipality: Public Safety & Community Services |  | 0.2 |
| 8. | Water in Ngqawana street (Vukani) | Water Services |  | Municipality: DEIS |  | 0.1 |
| 9. | Repair and maintenance of roads (Paving Road) | Road Maintenance |  | Municipality: DEIS |  | 0.1 |
| 10. | Installation of Stormwater drainage system | Stormwater Maintenance |  | Municipality: DEIS |  | 0.1 |
| 11. | Building a overhear bridge in Vukani | Road Management |  | Municipality: DEIS |  | 0.1 |
| 12. | Removal of the big stone in Ngqawana street | Environmental Management |  | Municipality: Public Safety & Community Services |  | 0.2 |
| 13. | Individual Session should be considered when it comes to Rural areas | Stakeholder Participation |  | Municipality: Office of the Speaker |  | 0.5 |
| 14. | Establishment of Municipal Rural development Plan /Strategy | Planning and Development |  | Municipality: LED and Planning |  | 0.3 |
| 15. | Increase water distribution and provision of more JoJo tanks for different areas | Water Services |  | Municipality: DEIS |  | 0.1 |
| 16. | Repair maintenance rural areas roads | Road Maintenance |  | Municipality: DEIS |  | 0.1 |
| 17. | Identification of innovative project for rural areas | Planning Development | and | Municipality: LED and Planning |  | 0.3 |
| 18. | Job creation opportunities | Employment Opportunities |  | Municipality: Corporate Services and Dept. of Labour |  | 0.6 |
| 19. | Lack of aftercare support by the sector department | Education |  | Dept. of Education |  | 0.6 |
| 20. | Resuscitate Agri Village initiative | Agricultural Development |  | Municipality: Planning | LED and | 0.3 |
| 21. | Support on the skilled development for youth | Economic Development |  | Municipality: Planning | LED and | 0.3 |
| 22. | Salem river stream is blocked by the Famers | Environmental Management |  | Municipality: Public Safety & Community Services |  | 0.2 |
| 23. | Repair and maintenance of catchment areas for stock farming. | Environmental Management |  | Municipality: Public Safety & Community Services |  | 0.2 |
| 24. | Purification of borehole water and bult reservoirs | Water Services |  | Municipality: DEIS |  | 0.1 |
| 25. | Re introduce Rural development Budget under Mayor office | Stakeholder Participation |  | Municipality: Office of the Mayor |  | 0.5 |
| 26. | Access roads for Eluxolweni | Road Maintenance |  | Municipality: DEIS |  | 0.1 |
| 27. | Patching of Potholes | Road Maintenance |  | Municipality: DEIS |  | 0.1 |

| WARD 14: DEVELOPMENT PRIORITIES & CRITICAL ISSUES IDENTIFIED DURING 2025/26 UPDATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| NO | DESCRIPTION OF ISSUE | KEY FOCUS AREAS | RESPONSIBLE AGENT | Dev priority |
| 1. | Shortage Water supply seven fountains | Water Services | Municipality DEIS | 0.1 |
| 2. | Grave sites reaching capacity in kwa Nonzwakazi a new cemetery in needed urgently | Cemetery Maintenance | Municipality: Public Safety & Community Servicers | 0.2 |
| 3. | Kwa Nonzwakazi and Transriviere community hall maintenance | Recreation Facility Maintenance | Municipality: Public Safety & Community Services | 0.2 |
| 4. | Provision of sport facility and support sporting equipment in Seven Fountains | Recreational Facilities | Municipality: Public Safety & Community Services | 0.2 |
| 5. | Upgrading of gravel road linking Alicedale and Makhanda | Road Maintenance | Municipality: DEIS | 0.1 |
| 6. | Skills development centre | Youth Empowerment | Municipality: SPU | 0.5 |
| 7. | SMME Development | Economic Development | Municipality: LED and Planning | 0.3 |
| 8. | Control of Illegal Dumping, provision of refuse bags and access to waste disposal facility | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 9. | Bushmen sand development | Planning and Development | Municipality: LED and Planning | 0.3 |
| 10. | Support Tourism initiatives | Tourism Development | Municipality: LED and Planning | 0.3 |
| 11. | Water quality and the wall that was built near News Dam that is blocking water from streams to the main source (News Dam) by the game reserve. | Water Services | Municipality: DEIS | 0.1 |
| 12. | Renovation of Alicedale halls monitoring | Recreational Facilities | Municipality: DEIS | 0.1 |
| 13. | Repair and Maintenance of road with special focus fixing potholes particularly in town | Road Maintenance | Municipality: DEIS | 0.1 |
| 14. | Refuse collection should be monitored | Environmental Management | Municipality: Public Safety & Community Services | 0.2 |
| 15. | Addressing challenges around Unit Manager in Alicedale | Administration | Municipality: Corporate Services | 0.4 |
| 16. | Vacant post at the Alicedale municipality offices | Administration | Municipality: Corporate Services | 0.4 |
| 17. | Electrification of informal settlement and installation of High mast lights | Electricity Distribution | Municipality: DEIS | 0.1 |
| 18. | Hole at Songwiqi street that required urgent attention | Roads and Stormwater | Municipality: DEIS | 0.1 |